Response to RFP-CMS-191606

Centers for Medicare & Medicaid Services

Performance Work Statement for Federally Facilitated Exchange (FFE) Contract

VOLUME III – TECHNICAL PROPOSAL

September 4, 2019

Submitted By:

Deloitte Consulting LLP | 1919 North Lynn Street | Arlington, VA 22209

September 4, 2019

Mr. Ryan Kooy

Office of Acquisitions & Grants Management

Centers for Medicare and Medicaid Services

7111 Security Boulevard, Baltimore, MD 21244

Deloitte Consulting LLP

1919 Lynn St,

Arlington, VA 22209

United States

Tel: +1 571 882 5000

Fax: +1 703 739 4090

RE: Proposal for Federally Facilitated Exchange (FFE) – RFP-CMS-191606

Dear Mr. Kooy,

Deloitte Consulting LLP (“Deloitte”) is pleased to submit Volume III of our proposal under the Strategic Partners Acquisition Readiness Contract (SPARC) contract #HHSM500201600006I to the Centers for Medicare & Medicaid Services (CMS) to provide operations, maintenance, and modernization services for the Federally Facilitated Exchange (FFE). Our point of contact for this procurement is Kimberly Dedmon (+1 615 882 6232, kdedmon@deloitte.com). Required information about our team is provided below:

| Company Name/Address | DUNS/TIN | Role | Proposal Expiration |
| --- | --- | --- | --- |
| Deloitte Consulting LLP (www.deloitte.com) 1919 Lynn St, Arlington, VA 22209 | DUNS: 019121586 TIN: 06-1454513 | Prime | Jan 2, 2020 |
| Ad Hoc LLC (www.adhocteam.us) 8403 Colesville Road, Suite 100, Silver Spring, MD 20910 | DUNS: 079394394 TIN: 46-5145367 | Sub | Jan 2, 2020 |
| Agilian LLC (www.agilian.com) 5335 Wisconsin Ave, Suite 440, Washington, DC 20015 | DUNS: 081233580 TIN: 82-5212412 | Sub | Jan 2, 2020 |
| Analytica LLC (www.analytica.net) 1705 Desales Street NW, Suite 400, Washington, DC 20036-4402 | DUNS: 829820070 TIN: 26-0728709 | Sub | Jan 2, 2020 |
| Carahsoft Tech Corporation (www.carahsoft.com) 11493 Sunset Hills Road, Suite 100, Reston, VA 20190 | DUNS: 088365767 TIN: 52-2189693 | Sub | Jan 2, 2020 |
| Innosoft Corporation (www.innosoft.com) 4040 E Camelback Road, Suite 102, Phoenix, AZ 85018 | DUNS: 084807770 TIN: 43-1922780 | Sub | Jan 2, 2020 |
| Jane Good dba JGood Advisors (no website – sole proprietor) 2 Larchwood W, Unionville, CT 06085 | DUNS: N/A TIN: 82-5097778 | Sub | Jan 2, 2020 |
| Scope InfoTech Inc. (www.scopeinfotechinc.com) 10420 Little Patuxent Pkwy, Suite 550, Columbia, MD 21044 | DUNS: 825265999 TIN: 20-8765371 | Sub | Jan 2, 2020 |
| SemanticBits LLC (www.semanticbits.com) 13921 Park Center Road, Suite 420, Herndon, VA 20171 | DUNS: 155384121 TIN: 20-0466789 | Sub | Jan 2, 2020 |
| Titania Solutions Group (www.titatinasolutionsgroup.com) 4258 Burrough Drive, Suite 200, Warrenton, VA 20187 | DUNS: 078366076 TIN: 45-4246118 | Sub | Jan 2, 2020 |
| TVAR Solutions, LLC (www.tvarsolutions.com) 1320 Old Chain Bridge Road, Suite 240, McLean, VA 22101 | DUNS: 616208729 TIN: 06-1765309 | Sub | Jan 2, 2020 |

“Deloitte’s approach and innovation has consistently made my life --

and the life of my staff -- easier.” Hugh Hale, TennCare CIO

Mr. Kooy

September 4, 2019

Page 2

Deloitte is the only organization with the outside perspective and experience to effectively transition-in and bring a new level of excellence to FFE delivery of the performance work statement (PWS) tasks. We have assembled a team with more than 200 years of collective experience spanning large system operations, health insurance exchanges (including the FFE), CMS system development, operations and maintenance, Medicaid systems, and private insurer systems. This team can methodically optimize software and infrastructure, improve operations, and develop a roadmap of maintenance and enhancement upgrades to bring excellence to FFE operations. We couple our experience with an operations and maintenance (O&M) approach with an ingrained process for innovation identification, incubation, and realization - innovation that allows CMS to lower the FFE’s cost of ownership, improve access to health insurance, and ultimately improve health outcomes nationwide. Let Deloitte help you exchange the status quo for excellence.

| Here’s Why: |  |
| --- | --- |
| Why Deloitte is the best vendor to manage the FFE? | What this means for the FFE and CMS? |
| Experience successfully transitioning large, complex technology from other vendors. 18 Federal, State, local, and commercial transition projects, including 3 from Accenture, in the past 10 years. | Our regimented process for transitioning large systems significantly reduces the risk of operational disruption and provides a fresh perspective on how to operate and optimize the FFE. |
| We foster a mindset of innovation and improvement. We question how things are done and bring fresh ideas from our commercial health care, technology, and statebased exchange (SBE) and Medicaid practices. We take this approach with each system we maintain and enhance. | Exchanging the status quo allows your staff – people that work with the FFE daily – to improve operational delivery, improve alignment of FFE activities to meet CMS goals, and ultimately reduce the long-term cost of maintaining and operating the FFE. |

We bring the talent to deliver. We are proposing a team You get people who have “been there done that,” and of key personnel with more than 475 years of collective 	have transitioned systems – such as Maryland’s SBE experience in key capabilities needed to support the FFE. and Texas’ Medicaid eligibility systems. CMS can People who have successfully transitioned large systems, 	feel confident it is getting staff who understand worked on the FFE, built or managed 8 state-based 	insurance exchanges, and know how to run large, exchanges (SBEs), and bring O&M and Medicaid 	public facing systems, work with your other vendors, experience from across the country.  	and use technology to meet CMS’s goals.

We are able to scale up and down based on CMS’s A world-class, 5,000+ person strong, US Delivery 	needs and enrollment calendar using a center of Center (USDC) capability – supporting SBEs, operating excellence approach to operations and enhancements. at CMMI ML4, with a location in Mechanicsburg, PA – a This allows our knowledgeable staff to focus on the short 90-minute drive from CMS headquarters.  	competencies required to effectively deliver and innovate to improve services delivered to CMS.

We have a better understanding than your current FFE

We use our health insurance exchange, commercial

O&M contractor of the issues that span multiple

health care, and Medicaid experience (as well as stakeholders (e.g., the Account Transfer process,

extensive human services relationships) across 26 carrier integration) and proactively propose fully-

states to bring comprehensive solutions to CMS’s issues. formed solutions.

We look forward to working with CMS through Phase 2 of this procurement and to helping you exchange the status quo for FFE operational excellence.

Sincerely,

Wade F. Horn, Ph.D.

CMS Lead Client Service Partner

+1 (571) 882 5740, whorn@deloitte.com

| TABLE OF CONTENTS |  |
| --- | --- |
| Factor 3 Technical Understanding and Approach | 01 |
| 3.1 Task 1 – FFE Business Operations | 04 |
| 3.2 Task 2 – FFE Maintenance | 15 |
| 3.3 Task 3 – New Functionality Development | 24 |
| 3.4 Task 4 – IT Initiation of Emerging Policies and Priorities | 34 |
| 3.5 Task 5 – FFE Governance, Management, and Reporting | 40 |
| 3.6 Task 6 – Contractor Transition In/Transition Out | 46 |
| Appendix A – Transition Plan | 51 |
| Appendix B – Evidence of CMMI Level 4 Appraisal Certification | 76 |
| Factor 4 Staffing Plan and Key Personnel | 78 |
| Appendix C – Resumes and Applicable Commitment Letters | 98 |
| Factor 5 Subcontracting Approach | 176 |
| Appendix D Section 508 Compliance/PAT | 182 |
| Appendix E Technical Assumptions, Conditions, or Exceptions | 195 |
| Appendix F Business Ethics, Conflicts of Interest and Compliance | 197 |

Table of Contents Page i

Factor 3: Technical Understanding and Approach

# Section 3

RFP Reference: 3.2.2; C.5

| the exact opposite. We’ve worked with 18 state, local, federal, and commercial clients who, despite hearing those words from their contractors, made the decision to transition to Deloitte. We energize our clients by stabilizing their systems, identifying and achieving quick wins, and working toward a more proactive, collaborative, and innovative environment. We will do this same thing for the Centers for Medicare & Medicaid Services (CMS) and the millions of end-users of the Federally Facilitated Exchange (FFE). Enterprise Value Delivery (EVD) for Transition and Operate More than 200 team members across Deloitte and our subcontractor teammates directly contributed to | Clients who have transitioned to (and stay with) Deloitte are proof that we deliver. Here is how we will deliver FFE O&M: - Our state-based exchange (SBE) experienced staff, US Delivery Center in southern Pennsylvania, and use of automation allow us to lower cost of ownership of the FFE. - Our Enterprise Value Delivery for Transition and Operate methodology provides a low risk transition-in plan and delivers high availability to the FFE. - Our Medicaid, SBE, and commercial health plan experience allows us to innovate. We will help CMS realize its vision for 1332 waivers, enhanced direct enrollment (EDE), and improve the FFE account transfer process. |
| --- | --- |

An incumbent contractor may tell you change is hard, risky, frustrating, and disruptive to your stakeholders. Our experience and successful track record demonstrate developing our performance work statement (PWS) response. This team included the knowledge of tenured Deloitte professionals with prior FFE experience; 60+ practitioners with hands-on experience operating 8 health insurance exchanges (HIX) or assisting states transitioning between a state-based exchange (SBE) and the FFE; and dozens of others with specialized experience across CMS’s eXpedited Life Cycle (XLC) framework, cloud services, and the multitude of technologies the FFE employs. This was combined with our estimation and planning tools from our Enterprise Value Delivery (EVD) for Transition and Operate methodology to craft a customized FFE support approach to exchange the status quo for excellence.

Deloitte’s EVD for Transition and Operate methodology, and related tools, are rooted in sound industry practices and our history of transitioning and operating large system projects. It aligns with leading practices from the Capabilities Maturity Model Integration (CMMI) and Information Technology Infrastructure Library (ITIL). It includes industry knowledge honed through dozens of relevant federal, state, human services, SBE, and commercial system engagements—engagements that include system transitions from many of our largest competitors, including your current FFE operations & maintenance (O&M) contractor. Some examples include transitions in California, Texas, and Arkansas. Our method informs our approach for all FFE performance work statement (PWS) tasks, and the following section will describe that approach in detail.

## PWS Task Delivery Using Our EVD for Transition and Operate Methodology

We are grateful for the opportunity to team with CMS to deliver FFE O&M and enhancement services. Some key highlights of our EVD-based approach are highlighted below and detailed throughout our proposal response.

### FFE Business Operations, Maintenance and Governance (Tasks 1, 2, 5)

Deloitte is currently delivering O&M services throughout federal and state government. We support

| systems at each major Federal health organization such as CMS, CDC, DHA, NIH, HHS, FDA and the VA. We also currently provide O&M services to 10 large, statewide, human services systems. This is coupled with experience serving 95% of the top 20 U.S. health plans. We combine our experience with a world-class, CMMI Maturity Level 4 appraised, 1,500-person strong, US Delivery Center (USDC) in Mechanicsburg, PA – just 69.6 miles from CMS headquarters. This means that CMS can trust that the Deloitte team knows the business and technology and utilizes this experience to bring new ideas and innovations to CMS to not only meet current performance but to bring operational excellence. | I have never worked with a firm so committed to do what is in the State’s best interest in ensuring our success, even if it’s not easy for Deloitte. Fundamentally, they understand what we need and are committed to the partnership necessary to make those things happen, regardless of who owns the solution. Sarah Miller Former Oregon DHS Chief Operating Officer for Technology |
| --- | --- |

In Tasks 1, 2, and 5 we review our approach to FFE business operations, maintenance, and overall governance using our USDC capability. Our O&M approach features measurable and predictable delivery at a lower cost through use of shared services at our USDC, improved automation, creative ideas and rigorous application of CMMI Maturity Level 4 processes. The result is a transparent and collaborative approach to providing uninterrupted, high availability, and responsive system performance in line with FFE performance standards.

### New Functionality and Emerging Policies and Priorities (Tasks 3, 4)

For CMS to continue being successful, the FFE must

evolve and respond to new policies, new technologies,

| and new ways of doing business. Deloitte will draw upon our experience across our broad customer base and bring creative ideas to improve the end user experience with human centric design, and how to use the Agile approach to shorten the time it takes to get new functionality available to end users. We look forward to working with | I don’t believe that the amount of innovation we’ve been able to achieve would be possible without them (Deloitte). Jim Jones Medicaid Director, Department of Health Services, State of Wisconsin |
| --- | --- |

CMS to map out a technology roadmap that incorporates not only day-to-day O&M activities, but a true vision of the future. A roadmap that strategically and incrementally modernizes the FFE to meet CMS’s business drivers while maintaining high FFE availability and reducing maintenance costs. Examples of our work successfully helping clients migrate from legacy systems to more modern architectures, can be found in Wisconsin, Texas, and Pennsylvania, where we led modernization efforts by equipping them with user centric self-service portals, cloud-native solutions, business intelligence, analytics, and mobile app capabilities. To further illustrate, we recently modernized Texas’ human services online portal using responsive HTML5/CSS5 design with simplified architecture. We defined and began implementing an incremental modernization roadmap of Texas’ portfolio of human services applications. In Tasks 3 and 4, we detail our ability to work with you through these hard choices. We discuss how we analyze, change, and enhance the FFE to take it to the next level of performance, customer experience, and evolve it to enable your business model versus hold you back.

### Contract Transition In / Transition Out (Task 6)

We understand transitioning between vendors is always a

key worry. With Deloitte, it doesn’t need to be. We have

Deloitte did a tremendous job in

the people and methodology to deliver a low-risk FFE successfully transitioning the HHS

transition. Each time we have taken over a large suite of applications from our

government system, like the FFE, we have maintained previous maintenance and operations

operational continuity and quickly improved operations. vendor. They were proactive in their

A perfect example is our recent O&M takeover of the

approach, transparent with their

Wyoming Eligibility System (WES). Together, Wyoming methods, and collaborated

and Deloitte achieved significant operational effectively with our business,

improvements shortly after completing transition while application, and incumbent teams,

experiencing no impact to ongoing operations. We overcoming obstacles and ensuring a

promptly stabilized the system and started to build a successful transition. Since taking

foundation to support future enhancements and over M&O services, Deloitte

optimization. During transition, Deloitte resolved continues to partner with DHS in

longstanding license setup issues with HP Exstream and driving innovation and

continued business operations at full load without any modernization activities.

downtime. We have since successfully processed cost of

Jeff Dean living adjustment (COLA) changes, updated 1095B 	CIO, State of Arkansas Department of processing to support federal policy changes, and helped 	Health Services the State migrate to an open source alternative for defect and requirement tracking to reduce licensing costs. We can do the same for CMS and the FFE. Our FFE transition-in approach, detailed in Task 6 and Appendix A, describes our repeatable process for structuring a low-risk transition for the FFE like we have done most recently for California CalHEERS, Texas TIERS, and the Arkansas suite of human services systems.

#### Section Organization

The remainder of our response is structured per the tasks outlined in CMS’s PWS as listed below:

- 3.1 - Task 1: FFE Business Operations

- 3.2 - Task 2: FFE Maintenance

- 3.3 - Task 3: New Functionality Development

- 3.4 - Task 4 (Optional): IT Initiation of Emerging Policies and Priorities

- 3.5 - Task 5: FFE Governance, Management, and Reporting

- 3.6 - Task 6: Contract Transition In / Transition Out

3.1 Task 1 - FFE Business Operations

##### RFP Reference: 3.2.2; C.5.1

Continuity of Business Operations for the Federally Facilitated Exchange (FFE) is critical to CMS and millions of consumers across the country who rely on this system to obtain health coverage. We understand the life changing impact of health care and have dedicated our services to operational excellence of health exchanges, throughout the country, to enable healthier families. Any disruption is highly-visible with impacts for consumers, insurers, and state Medicaid agencies. As a result, it is critical to have business operations well-planned, executed, and refined each year.

Deloitte can help CMS improve operational continuity

- More SBE operations experience than any other vendor from implementing and maintaining state-based exchanges (SBE) in CT, KY, MA, MD, NV, OR, RI and WA

- Experience interfacing with the FFE through 26 states with a Federal or partnership exchange solution

- A team with more than 475 years of collective experience providing business operations support for SBE, Medicaid eligibility systems, and other large systems

while reducing costs by re-evaluating FFE current operational processes. Figure 3.1-1 represents some of the key activities supporting the FFE business operations. We understand all key milestones (i.e., Open Enrollment (OE), 1095A reporting, etc.) in the FFE’s operational year and bring the domain knowledge to plan and execute them with you.

Figure 3.1-1. FFE Business Operational Activities.

Deloitte has implemented more health insurance exchanges than any other vendor and has successfully operated these systems through 24 OEs across 5 states, without any unplanned downtime. We are the team who understands your business needs and has the operational processes to maintain continuity. However, we don’t rest on our past successes; we are constantly evaluating our delivery to enhance our services through a focus on process innovation and creativity.  One of Deloitte’s core competencies is to enable continuity of business operations, so you can focus on your core mission – improving access to high-quality, affordable health coverage options, the health of citizens, and helping ensure that consumer and issuer needs are met.

### 3.1.1 Business Operations General Support (C.5.1.1)

Steady-state operations in a system like the FFE is

| achieved by proactive monitoring, measuring, and Deloitte makes our business their responding to system variances and service abnormalities. business. It is clear that they are here |  |
| --- | --- |
| Operational needs drive FFE business and technical routines, from monitoring system availability and performance, batch management, user outreach and support, to incident management and resolution. We understand the current FFE operations and maintenance (O&M) contractor faces the following issues: - Limited ability to pinpoint system and performance issues with current monitoring tools - Limited use of alert filtering from the monitoring tools to identify critical and relevant messages - Excessively long running batch jobs (e.g., the annual Marketplace Open Enrollment Notices (MOEN) and Batch Auto Re-enrollment (BAR)) which require a large team to monitor execution | to help us be successful. They are focused on helping day-to-day system operations run smoothly, and they continuously look for ways to improve the efficiency of system operations processes. Because they look after the ongoing system operations, we were able to concentrate on delivering mission critical services. Sara Goldman, MPH Assistant Division Chief, California Department of Public Health |

- Significant technical debt in functional towers resulting in many data fixes each year

- Consumption of business operations support staff on data fixes rather than identifying and fixing the root causes for system issues and supporting new CMS business initiatives

Similar to the FFE PWS requirements, Deloitte provides business operational support to many clients including the Texas Integrated Eligibility Redesign System (TIERS), the largest Medicaid eligibility system in the United States, during the annual OE period and throughout the year. Our experience allows us to bring a team with extensive O&M experience to the FFE contract. Table 3.1-1 describes our approach to addressing these issues and maintaining and improving FFE business operations support.

| Activities | Deloitte’s Approach to Improve Business Operations |
| --- | --- |

Continuous  Provide 24x7 system availability and performance monitoring via tools and custom monitoring monitoring 	scripts like New Relic and Uptime (Linux Command) to pinpoint system and performance issues of system 	and minimize unplanned downtime. In addition, these tools identify and monitor long running performance 	batch cycles and assist in helping narrow the root cause of batch cycle issues.

- Configure and expand the use of alerts based on user groups and criticality to allow the team to work on high priority alerts.

- Configure Splunk and New Relic for business events (e.g., Data Matching Issue (DMI) lifecycle events, notice generation) to generate alerts when performance or technical issues are detected.

| Activities | Deloitte’s Approach to Improve Business Operations |
| --- | --- |
| Threshold assessment | - Establish baseline thresholds for traffic patterns based on prior year data to model enhanced monitoring to allow for quick response to variances and unexpected behaviors. - Leverage artificial intelligence (AI)/machine learning (ML) techniques to assess event monitoring thresholds based on traffic patterns to achieve more predictable operations. |
| Troubleshooting support | - Standardize the troubleshooting process by analyzing past issues and establishing clear communication channels across stakeholders for better triaging and faster issue resolution. - Analyze data real time and avert major issues by responding to errors as they are identified. - Drive timely updates to CMS on issues that impact the FFE ecosystem to provide CMS leadership with better visibility. |
| Rapid incident and issue response | - Quickly identify issues and provide operational workarounds, configuration changes and data fixes where feasible, to minimize interruption to business operations. - Rapidly engage technical teams to identify root cause analysis, provide code fixes, test against production-like data, and deploy fixes into production to quickly resume operations and reduce the need to perform data fixes. - Leverage domain knowledge, functional SBE advisors, and state exchange operations specialists to configure tools to more precisely identify and diagnose incidents, continuously looking for opportunities to reduce FFE technical debt. |

Table 3.1-1. Approaches to Improve Business Operations.

### 3.1.2 Open Enrollment (C.5.1.2)

| critical FFE event which also generates the highest online and call center volumes. With our SBE experience, we have successfully performed all required functions in Task 1. We have provided similar functions to the Marketplace Operations Coordination Center (MOCC) and other exchange capabilities (e.g., eXchange Operations Center (XOC) managed by the Marketplace System Integrator (MSI) contractor), all of | Deloitte helped Rhode Island’s HealthSource RI meet several program goals during their 2019 OE period: - 6.1% increase in total individual enrollments - 41% decrease in customer walk-ins - 27% decrease in call volume to the contact center - 5.26% improvement in call handle time |
| --- | --- |

The annual Open Enrollment (OE) period is the most which are vital to the success of OE and vital to our ability to transition smoothly and successfully operate the FFE.

For example, from 2014 to 2019 in the States of Connecticut, Rhode Island, and Washington, we have helped our clients exceed their enrollment goals year-over-year - despite challenges such as a shortened OE period, increases in insurance premiums, and policy changes. We have helped states achieve enhanced user experience, continuous system availability with no downtime, and reduced operational cost (e.g., reducing walk-ins and call volumes at contact centers). We fully understand the criticality of OE and bring a proven process and playbook that will augment existing FFE processes. Through continuous system enhancements and automation, and learning from our experience, we have helped states both reduce costs and run OE more effectively and efficiently. We can do the same for CMS and the FFE and exchange the status quo for excellence via increased planning and predictability. The following sections describe our approach to support FFE OE activities.

#### Support of Pre-Open Enrollment Activities

Deloitte will conduct retrospective analysis of this winter’s 2020 OE period and activities, including what wasn’t completed, if applicable, by your current FFE O&M contractor. We couple this analysis with Deloitte best practices from other SBEs to jump start OE preparedness and planning activities for 2021. For example, Deloitte’s success in managing OE relies on the use of an OE Playbook which drives all aspects of planning and execution. Each SBE we manage has its own customized playbook which details the processes for renewals, plan upload, issuer onboarding, issuer testing of plan benefits and rates, auto renewals, OE configuration (e.g., Federal Poverty Level (FPL), IRS Applicable Percentage table and OE date updates), website messaging updates, interface partner readiness, broker and navigator certifications, and many other mandatory OE activities. The playbook is updated for each OE with changes and lessons learned from the previous year.

During transition-in our OE Business and Technical leads will work closely with CMS and the outgoing FFE O&M contractor to review the results of the 2020 OE period. These lessons learned are combined with best practices from our SBE OE playbooks to develop a CMS OE playbook. Developing a cohesive OE playbook will help the FFE to create consistency and predictability for each process, clarify roles and responsibilities, drive enhanced collaboration, support coordination and integrated testing, promote accuracy and quality, track dependencies, and enable process completion timeliness.

The following table describes our approach to support Deloitte’s pre-OE operational activities.

| Activities | Deloitte’s Approach |
| --- | --- |
| Prepare issuer and direct enrollment (DE) partner readiness | - Coordinate with issuers to upload plan data. - Provide issuers and DE partners a production-like environment to perform end-to-end system and regression testing to validate plan details, verify system performance and simulate the actual 834 file transfers. - Provide incident and triage support to partners and stakeholders. |
| Conduct pre-open enrollment planning activities | - Meet with FFE stakeholders (e.g., MOCC, XOC/MSI Contractor) to confirm readiness and review OE Playbook tasks. - Forecast resources needed for OE and determine the team structure and point of contact (POC) for each task. - Plan and finalize business milestones (e.g., the timelines for plan upload, OIV/MOEN/BAR execution and OE configuration updates). |
| Coordinate drills and training | - Coordinate and execute cross-team preparedness and mock drills to respond timely to production incidents. - Provide periodic trainings for XOC and MOCC on new and changed functionality. |
| Perform pre-open enrollment performance testing | - Conduct end-to-end regression testing of new and existing functionality. - Collaborate with system partners to performance testing using production-like environment to validate SLAs for online and batch processes are met. |
| Execute pre-open enrollment operational activities | - Execute OE batches – OIV, MOEN and BAR and send out notices to consumers. - Apply OE configuration changes and website messaging updates. - Deploy other mandatory changes. |

Table 3.1-2. Pre-OE Support Activities.

#### Support of Open Enrollment Activities

Deloitte will deliver OE extended support daily from 7:00 am – 9:00 pm ET and will extend these hours as needed, including providing representatives onsite at the XOC and call centers (if desired), providing 24/7 support, and social media monitoring. We closely monitor call spikes and gather consumer feedback to proactively identify and react to possible issues and call trends. A dedicated team of functional, operational, and technical resources with extensive experience supporting SBEs will be assigned to triage and solve operational and functional issues and provide an expedited response to technical issues. Critical issues will be prioritized following the

Urgent IT Request (UITR) process for immediate code fix. Prior to the code fix, Deloitte will propose an operational workaround, such as performing a data fix to allow consumers to complete their enrollment.

In addition, Deloitte will perform the following activities throughout OE:

- Monitor system health and performance

- Monitor business metrics (e.g., system usage, number of active users, number of transactions processed, etc.)

- Provide executive dashboards (e.g., a consumer enrollment experience dashboard with system health, call center data, and application processing times) and on-demand reports on metrics

#### Support of Post-Open Enrollment Activities

Deloitte will support the following post-OE activities:

Based on our SBE experience, having representatives in the call centers and providing another level of social media monitoring will enable us to:

- Obtain real-time notification of potential problems for the FFE

- Provide in-person feedback to call center personnel for user error issues

- Notify our team member(s) who are monitoring the XOC bridge to make any potential issues instantly known

| Activities | Deloitte’s Approach |
| --- | --- |

Conduct year-	We will conduct year-over-year analysis after each OE. For example, after Connecticut’s over-year OE 	2019 OE, we completed a report that assessed system health, usage, and performance infrastructure and compared to the previous OE. The report included analysis of website volume, application operations analysis completion time, call volume, call reasons, defects identified, website analytics, etc. This allowed Connecticut to understand OE effectiveness and the subsequent customer experience and identify improvement opportunities and forecast for the next OE.

| Complete closeout activities | Deloitte will finalize and transmit autoenrollment and termination/cancellation transactions, to issuers at the conclusion of OE. |
| --- | --- |
| Collect OE lessons learned | We will analyze OE activities, collect data, and document lessons learned to improve the next OE. As an example, past business metrics have indicated that many exchanges have their highest traffic on the first and last day of OE. Data points like this help us to better plan and manage the subsequent OE. We look at the data with you to identify lessons learned for the next OE cycle. |

Table 3.1-3. Post-OE Support Activities.

### 3.1.3 IRS Form 1095A Reporting (C.5.1.3)

| O&M contractor, 1095A forms too frequently contain incorrect enrollment and Advance Premium Tax Credit (APTC) information. This ends up requiring FFE information to be corrected and forms regenerated. High-volumes of data corrections are performed from February to April, just before the tax filing deadline in April. Deloitte has implemented management and reporting processes for generating 1095A forms to | - Successfully implemented 1095A monthly and annual files in Rhode Island’s Healthsource RI with 99.95% data accuracy in 2019. - Streamlined processes in Washington Healthplanfinder to generate 1095A and increased output by 45,000 forms, generating almost 200,000 forms, and reduced processing times by 20% between 2015 and 2017. |
| --- | --- |

The 1095A process starts at the end of OE with forms being generated and distributed to consumers prior to January 31st. We understand that with the current FFE reduce these occurrences at Deloitte’s managed SBEs, and 1095B forms for 26 Medicaid states (prior to the repeal of the individual mandate). We also helped the IRS determine the processes and system requirements that allow the IRS to confirm coverage, whether the individual/family can get APTC based on the Exchange Periodic Data (EPD), 8692 and 1095A. We reduce 1095A data correction effort so forms have the correct information by:

- Developing and using an operations procedure for 1095As that streamlines the 1095A generation process. The procedure details the XML generation process, 1095A notice timelines, quality control (QC) process, and mitigation steps to address common errors.

- Setting up dedicated teams led by Data Review Board (DRB) members to regularly check for data consistency issues and perform QC checks on the system.

- Automating business workflows to reduce the need for human intervention by comparison of generated forms with the expected output information.

The above activities improve the accuracy of the information sent to customers, reducing data correction efforts, improving form delivery timelines, and reducing call center volumes.

### 3.1.4 Eligibility and Enrollment (C.5.1.4)

The E&E module engages with multiple partners and systems to complete eligibility determination, facilitate verification, and enroll consumers in plans. E&E covers the initial application, changes reported by consumers, and QHP renewals. It also includes batch jobs for notice generation, account transfer, periodic data matching, enrollment reconciliation with issuers, IRS reporting and tax form generation. The following figure depicts our understanding of key partners, systems and services involved in the E&E processes.

Figure 3.1-2. E&E Partners, Systems and Services.

After the original E&E classic implementation,

| Standalone Eligibility Services (SES) was introduced to improve user experience and system performance. SES is a subset of E&E classic and contains approximately 40% of classic’s functionality. When updates are requested, changes must be made to both, which increases FFE maintenance costs, adds complexity, and increases chances for failure. Another persistent E&E issue is data synchronization between E&E classic, the Marketplace Consumer Record | - We use eligibility and enrollment experience supporting SBEs in CT, KY, MA, MD, NV, OR, RI, and WA, to bring insights that will improve the quality and value of the E&E operations support. - We use established protocols for efficiently monitoring E&E policy changes, and quickly articulating the impact and FFE changes necessary to maintain quality and customer service. |
| --- | --- |

(MCR), and electronic data interchange (EDI) transactions with issuers. Currently, a manual work-around is needed to facilitate sync up activities, increasing operational overhead.

Deloitte’s FFE team brings deep functional and technical experience in E&E with innovative ideas to solve challenges. The following table describes our approach to address some of E&E’s key issues.

| Issue |  | What Deloitte Does to Address it |  | Real Experience (Real Examples) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Duplicated functionality | Evaluate the duplicated functionality and prioritize with CMS the functionality which can be deprecated to reduce maintenance overhead. |  | In HealthSource Rhode Island (HSRI), the eligibility systems for different programs were duplicated across multiple services. We created a common eligibility service available to all programs (online and batch) eliminating data synchronization issues and reducing maintenance costs. |  |
| Complexity in troubleshooting |  |  | Configure and enable Splunk stack tracing to allow technical support resources to use logs to get insights into the inner workings of the solution and help identify root cause(s). |  | Deloitte configured Splunk in the HSRI to improve troubleshooting of system issues. Using Splunk, we were able to analyze data in real time and avert issues by responding to alerts that are configured to trigger notifications as errors are identified. |  |  |
| Data sync between systems |  |  | Implement redundancy in data sync between E&E and MCR, and E&E and issuers. Implement a batch process with the capability to resend failed transactions in multiple retries (which can be configured). |  | Deloitte implemented data sync redundancy and a retry mechanism for Access Health CT to transfer E&E information to the Medicaid/CHIP agency. The data transfer service has a success rate of 99.9% and over 90% of transactions have cases created in the Medicaid/CHIP system without human intervention. |  |  |

Table 3.1-4. Deloitte’s Approach to Address E&E Issues.

### 3.1.5 Plan Management Operational Support (C.5.1.5)

Plan Management (PM) consists of the capabilities necessary to acquire, certify, and manage QHPs and Stand-Alone Dental Plans (SADPs). It is critical that PM enables accurate and effective plan data capture for timely review and certification, minimizing impact to the overall FFE timeline and to external stakeholders.

Deloitte has closely worked with SBE agencies to upload and certify plans in a timely manner for OE. Our SBE systems allow issuers to perform real time plan upload and verification testing prior to OE to confirm correct plan details are provided to consumers. Our PM experience will help us manage the following FFE PM operational activities.

| Activities Deloitte’s Approach |  |
| --- | --- |
| Perform  operational outreach  | Respond to data service requests, including plan data template updates, data validations and transfers through the HUB, and plan preview and correction. Provide fast response and greater accountability to Issuers and other Exchange stakeholders, resulting in quicker resolution by the Issuer, reducing CMS burden. |
| Execute batch  operations  | Generate operational and plan data reports in support of the correction submission windows. Run batch operations for QHP Application Submission and Review. |
|  | Extract plan data for use by business operational groups and third-party applications. |
|  | Provide end-to-end visibility and auditability across stakeholders. |
| Perform extract  analysis  | A dedicated data team supports service requests for analysis, ad-hoc reports and clean up. Monitor operations and subsystem health via automation of error reports. |

Table 3.1-5. Deloitte’s Approach to Support PM Activities.

Leveraging continuous improvement, Deloitte will review business operations and procedures to identify areas which can be automated for efficiency or enhanced for stakeholder ease of use. As an example, for the Washington Health Benefit Exchange, we implemented a direct plan management platform which reduced plan load process by a factor of 9 (45 to 5 minutes).

### 3.1.6 Financial Management Operational Support (C.5.1.6)

Financial Management (FM) provides the functionality and issuer support to enable the ACA’s premium stabilization programs, effectively spreading risk and executing financial interactions by distributing the payments amongst issuers in the individual and small group markets.

Deloitte understands the challenges the FM Coordination Center (FMCC) team encounters in providing service and operational outreach support to issuers, many with limited IT resources who are concerned with operating the External Data Gathering Environment (EDGE) Server and completing the payment processing tasks appropriately. We also understand the challenges the FMCC team faces to gather information from multiple sources to resolve complex data issues and discrepancies. To mitigate those challenges, Deloitte will streamline communications through automation, establish best practices for service ticket and dispute resolution, and implement intelligent processes to monitor and report the user performance of a large group of issuers. The detailed approach is shown in the table below.

| Activities | Deloitte’s Approach |
| --- | --- |
| Perform service and outreach support |  Use our experience in meeting SLAs and customizing Salesforce, including setting up Salesforce communities and campaigns will allow the FMCC to proactively monitor and resolve issues, thereby decreasing incoming ticket volume and overhead. |
| Execute batch operations | - Enable batch automation and generate reports for comparing data month to month. - Generate and share automated communications and reports to analyze data and improve EDGE/Payment Processing cadence. |
| Perform extracts analysis | - Create a transparent data sharing environment across FM to better support EDGE and payment data analysis. - Empower analysts with consolidated, system wide information to resolve complex data problems and reduce time to resolution for data issues. |

Table 3.1-6. Deloitte’s Approach to Support FM Activities.

Deloitte will work with stakeholders to optimize processes by analyzing job outputs and identifying areas for potential savings or efficiency. Deloitte will conduct assessments of current processes using automated frameworks and accelerators. These tools help baseline current processes and identify trends and bottlenecks. Lastly, Deloitte will facilitate “art of the possible” workshops with key stakeholders to ideate high value initiatives to increase efficiency or reduce costs with current processes.

### 3.1.7 Security and Privacy (C.5.1.7)

Deloitte recognizes that any FFE breach not only

| affects the specific individuals whose data is compromised, but also impacts public confidence in HealthCare.gov. Deloitte is a recognized leader in Cybersecurity. Indeed, none of the SBEs that Deloitte has implemented and maintained has ever had a security breach. A robust Security and Privacy Program should go beyond maintaining compliance and documentation to provide a proactive threat operations and monitoring program that reduces the risk of security incidents. | - No security breaches ever in Deloitteoperated state exchanges - Deloitte provides Cyber Security services to CMS, HHS, several State-Based Exchanges, the IRS, Census Bureau, VA, and other agencies. - Splunk 2019 Public Sector Partner of the Year – Solution Creation and 2017 Public Sector SI Partner of the Year - Recognized by Gartner as #1 globally in Security Consulting for 7 consecutive years |
| --- | --- |

Our approach to FFE security and privacy focuses on integration with operations, development, security, and the business owners to enable security being built into daily operations, strategic planning, and development. This approach supports maintaining the FFE (and related systems) authority to operate (ATO) through continuous monitoring (CM), improved documentation to support CMS’s eXpedited Life Cycle (XLC), detailed compliance techniques for the Acceptable Risk Safeguards (ARS) and FIPS 199 requirements, and storing evidence in CMS’s FISMA Controls Tracking System (CFACTS).

Deloitte has over 6 years of experience performing security controls assessments for CMS systems. We have also designed and implemented security controls in over 20 states to meet CMS’s ACA requirements. We know how to collaborate with the Office of Information Technology, and other stakeholders, to enhance the security controls testing processes - improving risk awareness and reducing the time needed for ATO activities and ongoing authorization processes (including CM and Adaptive Capabilities Testing (ACT)). The following table highlights Deloitte’s approach to PWS security and privacy areas.

| Area Deloitte’s Approach |  |
| --- | --- |
| Risk  Management Framework  (RMF), ATO, Continuous  Monitoring (CM) | Use the CMS Technical Risk Architecture and CMS Business Partner System Security Manual (BPSSM) to implement approved risk mitigation solutions. Use integrated DevSecOps processes and automated tools, combined with our CMS Security Controls Assessment experience, to support all internal and external assessments. Improve SSPs, audit response and ACT support, and provide CMS with a CM dashboard and Risk Management Framework to support reduce overall CM effort. |
| Security and  Privacy Documentation  | Create and maintain procedures based on the CMS Information Systems Security and Privacy Policy (IS2P2) to exceed CMS’s requirements and XLC documentation definitions. Maintain the proper implementation, documentation and evidence of control in CFACTS. |
|  | Provide security specialists to support Security Impact Analysis (SIA) for change control requests and Technical Review Board reviews. |
| Security and  Privacy Operations  | Monitor APIs, FFE transactions, and FFE system operations to improve its security and privacy posture and reduce incident response time. Collaborate with the XOC to enhance FFE security posture and operations, including use dashboard and alert creation to improve monitoring. |
|  | Maintain and improve the vulnerability management program and integrate the results into Splunk for improved transparency for reportable security events and incidents. |
|  | Review and enhance incident/breach notification and response processes using the CMS incident handling guidelines for all reportable events. |
|  | Provide additional focus on access privileges to reduce unauthorized access and breaches. |
| DevSecOps  | Enhance security operations leveraging current CMS FFE automation tools (SonarQube, Fortify and Find-sec-bugs). Deloitte also has significant experience with other security tools in use at CMS such as the Tenable/Nessus product suite. |
|  | Enable automated code scanning and thresholds for automatic code deployment, which helps to improve code quality and reduce vulnerabilities. |

Table 3.1-7. Deloitte’s Approach to Support Security and Privacy Operational Activities.

Deloitte will initially evaluate Splunk and other security tools currently in place to verify that their full capabilities are being leveraged to create operational dashboards and alerts to detect potential security and privacy events. Deloitte will extend this evaluation into vulnerability and software code analysis to support the standup and integration of a DevSecOps program into FFE operations. Subsequently, we will leverage our premier Splunk Partnership to create reports, dashboards, and alerts to provide insight into FFE operations, risk insight, CM, incident response and overall security posture.

### 3.1.8 Cloud Optimization (C.5.1.8)

CMS has completed the first three steps of “LISO” - Lift, Improve and Shift - by migrating the FFE to Amazon Web Services (AWS), providing a stable FFE to consumers and lowering overall hosting costs. It is now time for the last step – Optimize – to leverage cloud architecture principles and cloud native services to further reduce maintenance costs. Deloitte will work with CMS and OIT to gain efficiencies by:

| Area | Deloitte’s Approach |
| --- | --- |
| Cloud DevSecOps |  Leverage Infrastructure as Code (IaC) services and an automation platform like Ansible to dynamically create target environments integrated with code scanning (DevSecOps). This will reduce the cost of maintenance; avoid laborious and repetitive configurations; and reduce dependence and effort in authoring SOPs to spin up environments – with the click of a button. |
| Autoscaling |  Implement auto-scaling for middleware (vertically or horizontally). As load increases, new container instances are spun up and decommissioned as load ebbs. During OE certain modules may encounter a larger load than others. With auto-scaling there will be no excess or idle resources allowing CMS to efficiently meet demand and reduce costs. |
| Cloud governance and monitoring |  Work with OIT to investigate cloud governance tools like CloudTamer, in addition to AWS’ cloud native services like CloudWatch to get a unified view of operational health. These tools reduce labor by managing cloud accounts centrally, enforce cloud policies/compliance across resources, and always stay within budget. Control usage of lower environments by deploying them only on-demand (or partial hours, using start-up and shut-down scripts). |

Table 3.1-8. Deloitte’s Approach for FFE Cloud Optimization.

We are committed to a continuous improvement approach that makes management of infrastructure services easier and less expensive than they are today. For example, for the Maryland Department of Human Services, Deloitte provided cost oversight and management using AppTio resulting in savings of $130K per month; we automated over 60% of the infrastructure provisioning using Terraform, and established governance for new application onboarding/migrations. We also automated Continuous Integration (CI)/Continuous Delivery (CD) process, environment provisioning, and IAM using Terraform and Ansible.

### 3.1.9 DevOps Strategy and Management (C.5.1.9)

Our approach for DevOps Strategy and Management is to automate CMS’s current CI/CD process as much as possible. Figure 3.1-3 below illustrates our understanding and proposed future state for DevOps and how individual components fit into the overall DevOps strategy.

Figure 3.1-3. FFE DevOps Proposed Future-State Technology Platform.

Deloitte will create efficiencies within existing processes. For example, building Fortify code scanning into the pipeline and automating code review/merge through Jira Webhook. These activities will improve productivity, increase system performance, and reduce fix implementation time. Table 3.1-9 below further details our proposed future state of DevOps.

| Activities | Deloitte’s Approach |
| --- | --- |
| Continuous Integration | - Implement DevSecOps in accordance with CMS Technical Reference Architecture (TRA), it’s XLC process, and with the Target Life Cycle (TLC) methodology. - Integrate automated testing scenarios within CI/CD pipeline to validate the code before it is ready for deployment into the IMPL environment. - Fully automate code quality review, unit testing, and code merge into the release branch by building the standards into the CI process using tools like JIRA Webhook. - Build DevSecOps into CI to perform security testing using Fortify or other tools to reduce security/vulnerability issues upfront and reduce cost. - Use build/code differential reports to deploy the correct code to the appropriate environment and all commits to the baseline are made in accordance with CMS direction. - Share service level metrics and data insights for every pipeline with CMS and test each change to confirm the code is passing all test cases and meeting accepted performance service metrics. |
| Continuous Delivery | - Automate the configuration management phase of Continuous Delivery by leveraging tools such as AWS Config or Ansible vault. - Provide visibility to all aspects of the delivery pipeline, including building, deploying, testing, and releasing to all CMS stakeholders, including deployment components such as: identifying a target environment, required code base, DB refresh needs, start/stop time for applications and providing estimates of when to commence testing. |
| Continuous Deployment | - Implement a Blue-Green deployment approach for all releases and follow a “switch” or “rolling update” mechanism for a smooth release, minimizing deployment downtime. - Build safe checks in Jenkins and automated scripts for the blue and green deployment methods. |

Table 3.1-9. Deloitte’s Approach to Support DevOps.

### 3.1.10 Deliverable Instructions (C.5.1.10)

Deloitte has reviewed the following deliverables specified for Task 1 – FFE Business Operations and agrees to meet them in accordance with RFP Section C.5.1.10.

| ID Deliverable Name | ID | Deliverable Name |
| --- | --- | --- |
| 1.1 Open Enrollment Business Milestone Plan | 1.6 | CMS FFE Operations and Maintenance (O&M) Manual |
| 1.2 Post-Open Enrollment Infrastructure and Operations Current Year and Prior Year Metrics Comparison | 1.7 | CMS FFE Issuer Operations Manual |
| 1.3 Post-Open Enrollment Lessons Learned | 1.8 | Oversight Performance Data/Reports |
| 1.4 Reoccurring Issues and Root Cause Analysis Documentation (Service Requests or Application Incidents) | 1.9 | CMS FFE Data Dictionary |
| 1.5 CMS FFE Operating Plan | 1.10 CMS FFE Database Design Document |  |

Table 3.1-10. Task 1 Deliverables.

### 3.1.11 Performance Standard Instructions (C.5.1.11)

Deloitte has reviewed the performance standards specified for Task 1 – FFE Business

Operations. We understand and agree to measure, report, and meet the standards as outlined in PWS. These will be documented in the Quality Assurance Surveillance Plan (QASP). Our approach for developing and using the QASP to deliver PWS services is detailed in Section 3.5.2 of our response.

3.2 Task 2 - FFE Maintenance

#### RFP Reference: 3.2.2; C.5.2

The two most important outcomes of FFE operations and maintenance (O&M) activities are: 1) support the execution of the annual open enrollment (OE) process with no unplanned downtime or processing issues; and 2) maintain the overall stability of system. As the largest O&M services provider of state-based exchanges (SBE), and as the O&M provider for 26 Medicaid eligibility systems using FFE services, Deloitte understands the importance of this goal and the effort required to deliver on all Task 2 requirements. But to exchange the status quo for excellence, the focus needs to shift to

- Successful delivery in cost-contained, fixed price, O&M contracts across 26

state Medicaid eligibility systems and 8 SBEs

- A CMMI ML4 approach that uses data to drive decisions, changes, and priorities

- Incremental cost reductions through rigorous examination of O&M process and root cause diagnosis

incrementally improving/innovating O&M delivery to reduce cost - particularly as the FFE’s business and technical architecture operates increasingly in a more cost-constrained environment. Addressing the FFE’s technical debt and the evolving O&M landscape, while opening the FFE to issuers and partners through expanded use of Enhanced Direct Enrollment (EDE), requires a vendor that is willing to improve upon the current FFE maintenance status quo and bring new/proven ideas and insights. We are that vendor. Our approach addresses three important realities:

- FFE maintenance activities need to be done in a manner that contains escalating FFE O&M costs while providing a high degree of operational stability.

- FFE maintenance activities need to incrementally improve and refactor a growing code base to support CMS’s goals of improving quality and reducing architectural complexity.

- FFE maintenance processes need to meet CMS’s CMMI ML4 quality expectations by championing holistic automation and continuous process improvement.

Deloitte’s approach to Task 2 activities supports FFE cost containment, incremental improvement, and improved FFE quality by delivering adaptive, corrective, and preventative maintenance activities. Table 3.2-1 outlines the core tenets of Deloitte’s maintenance approach and benefits for CMS.

| Deloitte Core Tenets | How CMS Benefits |
| --- | --- |
| Foster Stability | Continued OE period stability from a vendor with experience executing OE periods for 8 SBEs, numerous health plans, and 26 Medicaid eligibility systems. |
| Enable Incremental FFE Improvement | Reduced cost and increased FFE long-term stability through incremental improvements that sustain and evolve the FFE architecture. |
| Support Cost Containment | More predictable and manageable long-term maintenance costs and fiscal stability from our approach delivering system maintenance on a fixed budget. |

Improve FFE Quality More program flexibility and less time to implement due to reduced technical debt and an evolved FFE business and technical architectures that improve FFE software quality.

Table 3.2-1. Deloitte’s Maintenance Approach Features and Benefits.

### 3.2.1 General (C.5.2.1)

Over the lifetime of a system, the difference between adequate maintenance and superior maintenance makes a dramatic impact on the total cost of ownership, program agility, and data quality. Adequate maintenance enables you to meet SLAs and complete expected business operations. However, over time, maintenance costs escalate from duplicative architectural components, decreased operational agility, and issues with data quality. Deloitte brings a superior maintenance approach to maintaining systems like the FFE. Our approach:

- Helps CMS move to a more flexible, adaptable FFE architecture that supports multiple development, testing, and break-fix workstreams. Our approach supports not only today’s needs but also provides ongoing operational flexibility and the incremental improvement of the FFE architecture so that over time, maintenance releases take less time.

- Aligns with CMS’s FFE maintenance requirements, addresses cross-cutting quality and maintenance activities across towers, and builds in capacity for incremental system improvements.

- Identifies immediate and actionable recommendations aligned to core FFE maintenance activities specified in this RFP section.

Our experience informs our approach and it acknowledges aspects of the FFE’s architecture that impact maintenance and need to be remediated over time. These architectural complexities and their impact on FFE maintenance are shown in Table 3.2-2.

| FFE Complexities | Impact on FFE Maintenance |
| --- | --- |
| Monolithic Architecture of Key Application Towers | - Increased time to build, deploy, and keep the modules in sync across the FFE ecosystem. - Increased potential for discrepancies, regression errors, and rework (e.g., similar logic in E&E classic as well as other E&E modules) due to duplicate code across towers. |
| Data Integrity Issues Across FFE Data Sources | - Increased overall maintenance efforts due to data synchronization issues (e.g., between E&E and MCR data). - Increased likelihood of data discrepancies and costly data fixes that don’t add value to overall FFE operations |
| Security Operations are High Overhead |  Increased maintenance overhead from lack of automated credential and security key management |
| Limited Batch Automation and Restart Capability | - Increased staff costs managing and monitoring batches that are still executed manually. - Limited visibility to the current state of batch execution and results to operators. - Increased overall batch timelines when errors occur from limited batch checkpoint / restart capabilities |

Table 3.2-2. FFE Architecture Attributes and Maintenance.

To address the identified FFE maintenance requirements, Deloitte is proposing a comprehensive FFE maintenance framework across all FFE towers. Illustrated in Figure 3.2-1 below, it directly addresses the RFP’s Task 2 requirements. Specifically, it enables CMS to:

- Maintain critical system functions in each of the application towers.

- Address siloed system maintenance functions with cross-tower maintenance and software quality functions.

- Incrementally improve the FFE architecture, addressing architecture, data quality, security and batch processing shortcomings over time.

Figure 3.2-1. FFE Maintenance Framework.

Incremental system improvement activities have been a key success factor when we have taken over O&M responsibilities from other vendors. For example, in Texas, we took over O&M responsibilities for the TIERS integrated eligibility system from Accenture. We were able to introduce Agile processes that enabled incremental technical and functional improvements using metered development sprints. We propose similar incremental improvement suggestions in each of the following sections of our maintenance response. Table 3.2-3, below, addresses CMS’s general maintenance RFP areas, highlighting our plans to provide superior maintenance services for each of them. Our approach enables CMS to prioritize and direct Task 2 efforts to the areas with the greatest impact on the overall FFE ecosystem.

| Maintenance Area | Deloitte’s Approach to this Activity |
| --- | --- |
| Transactional Database Server | - Focus monitoring and tuning on high-impact, transactional databases changes. - Implement data archival for infrequently accessed documents. |
| Data Management Requirements |  Improve data governance and standardization (X12, XML, EDI), which will help foster higher levels of data quality and integrity across all databases. |
| Electronic Data Interchange |  Analyze and improve the processes for producing and responding to X12, 834, and 820 records, reducing costly manual interactions and reconciliation processes. |
| Authentication and Authorization |  Align with industry standards for credential management, including the automation of digital certificate renewal and password management. |
| Web Services |  Improve the scalability and usability of FFE Application Programming Interfaces (APIs) to make FFE functions available to promote EDE with issuers and partners. |
| System Logs | - Implement transaction correlation and logging standards across the FFE ecosystems to trace root causes of failures. - Expand log correlation to present an integrated “single pane of glass” instrumentation capability across the FFE landscape and improve security auditing. |

Table 3.2-3. General FFE Maintenance Activities.

In addition to the maintenance activities above, we will also provide all levels of maintenance support including installation, configuration, testing, integration, configuration management, and documentation. This support also includes N-1 software compliance and version upgrades, including planning, testing, and execution.

### 3.2.2 Software Quality (C.5.2.2)

CMS has specified a CMMI ML4 for FFE software development processes. This creates requirements for the management, repeatability, tracking, process improvement, and quantification of software quality that only the most disciplined software organizations can achieve. The data available regarding defect trends and resolution, historical data fixes, and resolved defect severity indicate that the current FFE O&M contractor is not providing CMMI ML4 service today while maintaining the FFE - a great example of opportunities where Deloitte can help CMS exchange the status quo for excellence. Our CMMI ML4 experience indicates that, beyond continuous process improvement and the engineering processes and software discipline, two critical factors to maintaining system adequacy, quality and performance are: (1) holistic automation and (2) quantifying quality. These factors are measured and compared across our projects as part of our software engineering quality process.

Software Quality Factors and their Importance

Holistic Automation. Increasing automation of software testing, release, deployment, and operational processes is required and measured on each of our projects. Automation improves the predictability of the software engineering process and leads to decreases in the overall cost of quality (COQ). For FFE, we will work with CMS to identify opportunities to improve automation coverage of regression testing, reducing the impact of manual testing. We will also identify batch scripts for automation to improve upon the manual maintenance processes.

Quantifying Quality. Quantifying quality is key to operating at CMMI ML4 and is the only way to know if your processes are improving outcomes. Deloitte operates its projects with a focus on measuring and improving key quality metrics including: reducing cycle time, reducing technical debt (as measured by tools such as SonarQube), increasing code coverage, clearly tracking testing scenario execution, and identifying, tracking, and addressing the root causes behind data fix and re-deployment activities.

Table 3.2-4. Key Factors to Improve Quality.

The combination of automation and quantitative software engineering align with the RFP’s maintenance activities for software testing, release and deployment management. Figure 3.2-2 provides our view of the current FFE software quality landscape.

Figure 3.2-2. Software Quality Activities.

There is opportunity for improvement across all these domains, as denoted by the color-coding scheme. Our recommendations for improving the testing, release and deployment, and operational processes are included in the sections that follow.

3.2.2.1 Testing (C.5.2.2.1)

We understand CMS’s testing expectations, including testing cycles throughout the maintenance lifecycle and coordination with other stakeholders, including IV&V, the CMS Marketplace Testing Support Team (MTST), and the Security Controls Assessment (SCA) provider. The current FFE testing approach divides testing responsibilities (except for performance testing and 508 testing) within the towers, with each team having their own processes, methods and tools specific to that tower. We will improve quality by moving to a unified, consistent, cross-tower testing approach. This approach addresses inefficiencies, inconsistencies and will ultimately improve quality by providing a unified testing approach across the towers and drives testing automation. Table 3.2-5 highlights differences between the existing adequate maintenance testing and the superior maintenance testing CMS will receive from Deloitte.

| FFE Testing | Adequate Maintenance Superior Maintenance |  |
| --- | --- | --- |
| Unit Testing | - Lack of path, condition, branching, and  parameter-value code coverage measurement reduces the reliability of the unit testing. - Builds that include complete unit test suite execution significantly increase the overall  build time, leaving test teams idle waiting for builds to complete. | Focus on increasing alternate path Java and Scala unit test coverage better simulates the variety of permutations observed in production. Employ cloud-native or cloud-optimized Continuous Integration/Continuous Delivery (CI/CD) services enables the parallelization of unit testing, reducing build times. |
| Integration, Functional, and Regression Testing |  Low automation levels significantly increase  the amount of manual and repetitive labor spent on testing – effort that could be better spent on FFE enhancements. | Incrementally increases testing coverage by creating goals for improvement and allocating time to meeting the goals as part each maintenance release, reduces manual and repetitive labor. |
| Security Vulnerability and Code Analysis | - Low levels of threat monitoring increase the  likelihood of security incidents. - Low levels of vulnerability and static code analysis at every build impedes ability to detect and remediate security issues. | Identifying security issues (e.g., Cross-Site Scripting, SQL Injection) early in the release cycle by enhancing security test cases and incorporating them into the DevSecOps lifecycle process lowers the likelihood of security issues. |
| Performance / Load Testing |  Performance testing is conducted but does not  evolve with the application in a structured manner. | Performance testing is regularly updated based on the evolving functionality of the system estimated as part of new enhancements. |

Table 3.2-5. FFE Testing - Maintenance Impacts.

3.2.2.2 Software Release and Deployment Management (C.5.2.2.2)

There are hundreds of FFE build and release activities. Improving the build, release, and deployment processes will reduce overall maintenance and increase the productivity of the teams. Table 3.2-6 further highlights differences between the existing adequate maintenance and the superior maintenance CMS will receive from Deloitte.

| Area | Adequate Maintenance Superior Maintenance |  |
| --- | --- | --- |
| Release and Deployment Planning |  Increased time for deployments in every  environment, increased level of coordination between multiple stakeholders and FFE towers. | Automated deployments between Dev and the various test environments (TEST0, TEST3) decreases overall maintenance costs for FFE. |
| Patching and Patch Management | - Usage of manual software updates and  rollbacks across all environments. - Significant coordination with stakeholders like Cloud Computing Services (CCS), and software vendors like Layer 7 and MarkLogic  for patch management. | Automating patch updates, communication, and rollbacks incrementally as part of regular system maintenance reduces manual effort and errors. Tight integration between team and mock runs of patches in lower environments, confirming snapshots are taken in case rollbacks are required. |
| Continuity of Operations Plan (COOP) and Disaster Recovery |  Use of multi-Availability Zone as a  replacement for multi-region availability for disaster recovery could leave the FFE exposed in a widespread regional cloud outage situation. | A comprehensive cloud DR plan incorporates redundant connections and multi-region failover and delineates alternative schedules for exercise schedules. |
| Software Release and Deployment |  Frequent builds and manual deployment  process increase software cycle time and result in “dead time” for testers waiting for environments to be ready for testing. | Increasing the amount of automation applied to build and deployment processes, including rollbacks, will decrease cycle time. |
| Authorized Outage Management |  Excessive coordination points required when  services are to be brought down, especially during release processes. | Use of a Technology Competency Matrix detailing processes and responsibilities for specific tech competencies, identifying and documenting escalation paths for teams and validating current contact information. |

Table 3.2-6. FFE Software Release and Deployment Management – Maintenance Impacts.

### 3.2.3 DevOps (C.5.2.3)

Deloitte complies with the PWS DevOps requirements. Our approach is detailed in Section 3.1.6 – DevOps, in Task 1 – FFE Business Operations, of our proposal response.

### 3.2.4 Security and Privacy (C.5.2.4)

Deloitte will provide the System Security Plan (SSP), Risk Assessment, and Incident Response Plan and store the documentation in CFACTS. Our approach to Security and Privacy is detailed in Section 3.1.7 – Security and Privacy.

### 3.2.5 Cloud Optimization (C.5.2.5)

Deloitte complies with the Cloud Optimization requirements. Our approach is detailed in Section 3.1.8 – Cloud Optimization, in Task 1 – FFE Business Operations, of our proposal response.

### 3.2.6 Eligibility and Enrollment (C.5.2.6)

The eligibility and enrollment (E&E) tower includes most of the architectural evolution of the

FFE since its inception and has the largest codebase. It is also “the face” of the FFE through the E&E application, EDE, and Standalone Eligibility Services (SES) APIs. As a result, it is also where the most benefit can be achieved through iterative and incremental improvements as part of maintenance activities. Table 3.2-7 below reflects these key opportunities for improvement.

| E&E Area | Our Maintenance Approach |
| --- | --- |
| E&E Application | - Maintain and improve E&E core functionalities such as My Account, DE, Eligibility, and Exemptions by resolving issues that arise during open enrollment and any Special Enrollment Period (SEP). - Conduct root cause analysis of critical issues. Prevent these issues from recurring by coordinating and confirming fixes across FFE towers and stakeholders. - Conduct periodic health checks on E&E modules by performing periodic regression testing with data that is like the data in the production environment. - Review New Relic monitor and Splunk IT Service Intelligence (ITSI) to verify the health of the application is maintained during OE and non-OE periods. - Drive high code quality for system changes by increasing unit test and SonarQube coverage  Coordinate with the Adobe team to update changes to notice templates. - Maintain and improve batch jobs functionality (e.g., making changes to BAR business rules, Failure to Reconcile (FTR)). |
| Enhanced Direct Enrollment | - Work with the MSI contractor to analyze call volumes and call reasons to improve EDE functionality. - Optimize EDE APIs continuously to meet business requirements and minimize security concerns/vulnerabilities. - Conduct continuous API performance testing to maintain consumer experience during OE. - Monitor performance of event-based processing (Kafka) to facilitate successful event delivery to stakeholders. |
| SES Application | - Adjust existing APIs to meet stakeholder requirements (e.g., adding or removing fields to existing API responses). - Conduct root cause analysis of API failures and confirm they are tested adequately for various business scenarios (e.g., staging production-like data for relevant scenarios with external parties). |
| MCR Application | - Improve “person search” to allow FFE support workers to resolve consumer issues effectively. - Work with monitoring team to confirm that the health of the application is maintained during OE and non-OE through configuration of New Relic and Splunk alerts. - Identify and resolve issues with data synchronization from E&E and SES and provide for the integrity of customer data. |
| DSRS Application | - Enable virus scanning on documents based on CMS requirements. - In addition to maintaining functionality to deliver notices, work with the AWS/CCS team to identify issues in saving documents. |

Table 3.2-7. FFE Eligibility & Enrollment Maintenance Requirements.

Beyond incremental improvements as part of FFE maintenance, we are prepared to work with CMS on the following changes to improve the stability, security, and integrity of the E&E application:

- Improving Logging and Monitoring. This is critical to reducing maintenance for a complex system like E&E. We will work with CMS to refine logging standards used within E&E applications (e.g., Java , Scala, MarkLogic) and, as identified and prioritized, develop dashboards and alerting systems for key business processes.

- Address Security Defects. We will work with CMS to identify, prioritize, and remediate E&E critical and non-critical security defects, working through specific Plan of Action and Milestones (POA&M) items as required to address and close out these items.

- Improve 508 Posture. We will work with CMS to address Section 508 compliance issues within the E&E application and improve the overall 508 compliance posture.

- Address Data Integrity Issues. We will work with CMS stakeholders to understand the root cause of ongoing data integrity issues and address them. Identifying and remediating these issues will increase FFE data integrity and decrease the amount of time spent on costly data fixes.

### 3.2.7 Plan Management (C.5.2.7)

The Plan Management (PM) tower represents a stable and mature platform used to manage insurance plan data for more than 200 issuers. The PM platform is heavily batch-processing focused and would benefit from revisions to the batch jobs and the infusion of test automation. Below are several opportunities for incremental improvement of the PM system that can be applied as part of regular maintenance:

- Maintain batch jobs that will extract, transform and load plan data into MarkLogic

- Validate operation of the rating engine for current and future enrollment years

- Improve UI for stakeholders to upload templates

- Coordinate with other towers to verify that the plan data is current

- Load necessary plan information (zip codes, rate information, etc.) into cache (Terracotta) and validate system performance

- Work with stakeholders (National Association of Insurance Commissioners (NAIC), Office of

Personnel Management (OPM)) to resolve any data correction and validation issues

Beyond incremental improvements as part of FFE maintenance, we are prepared to work with CMS on the following changes to decrease overall maintenance of the PM application:

- Batch Orchestration. Orchestrate batch jobs to minimize maintenance and reduce batch processing windows. More orchestration will reduce operational interference.

- Data Reports Enhancements. More automated execution of data extracts that are crucial to HealthCare.gov operations, and other CMS stakeholders, will help cut down on maintenance on the Plan Management tower.

- Root Cause Fixes. Executing data cleanup scripts are important part of PM tower. However, root cause identification needs a higher focus to improve long term integrity and FFE stability.

### 3.2.8 Financial Management (C.5.2.8)

Financial Management (FM) provides the required applications and issuer support to enable the ACA premium stabilization programs, effectively spreading risk and executing financial interactions amongst issuers in the individual and small group markets. FM includes functions that address payment and reconciliation of APTC, advanced cost sharing reduction (CSR) to issuers, administering risk adjustment program, administering temporary reinsurance and risk corridors, and accounting for charges and payments. Table 3.2-8 below identifies opportunities for incremental improvement of the FM that can be applied as part of regular maintenance.

| Area | Our Maintenance Approach |  |
| --- | --- | --- |
| FM Application | - Improved data validation processes to facilitate efficient processing of enrollment data - Use more automated functional testing to confirm tax credits and user fees calculations |  |
| Area Our Maintenance Approach |  |  |
|  |  | Improve integration with external applications like HIGLAS, Enrollment Payment System (EPS), and EDI |
| External  Data  Gathering Environment  |  | Support EDGE Server functions and processes through automated end to end testing Update necessary development code and testing scripts to support file ingest, Risk Adjustment/Reinsurance (RA/RI) calculations, and summary report changes Provide proactive support and communicate data to issuers and states as needed |
|  |  | Maintain current benefit year timelines and hit program milestones |
| Payment  Processing  Module |  | Maintain Enrollment Processing Module (EPM) batch to provide data enrollment data to SBE Maintain the Payment Processing Module (PPM) to calculate payments and send the information to the necessary stakeholders (e.g., HIGLAS) |
|  |  | Maintain batch jobs and functionality of Policy-Based Payment Processing to support end-to-end automated payments to stakeholders involved |
|  |  | Resolve any defects and issues that arise during the execution of these modules |
|  |  | Improve the orchestration of batch jobs to reduce the maintenance costs |

Table 3.2-8. FFE Financial Management Maintenance Requirements.

Beyond incremental improvements as part of FM maintenance, we are prepared to work with CMS on the following changes to improve the stability, user experience, and performance of the FM application:

- Automate Testing. Leverage and increase the use of automated testing capabilities to verify batch job execution and results for FM tower.

- Improve EDGE Server Monitoring. Implement automated monitoring capabilities around EDGE server for system availability, utilization and data processing for Risk Adjustment and Reinsurance.

- Improve User Experience. Work with CMS to prioritize and make incremental user experience improvements to the EDGE Management Console to address monotony and ambiguity with Issuer-facing applications (e.g., User Interface (UI) improvements to make it easier for issuers to access and review summary reports).

### 3.2.9 Deliverable Instructions (C.5.2.9)

Deloitte has reviewed the following deliverables specified for Task 2 – FFE Maintenance and agrees to meet them in accordance with RFP Section C.5.2.9.

ID Deliverable Name

2.1 Software Release and Deployment Management Plan

Table 3.2-9. Task 2 Deliverables.

### 3.2.10 Performance Standard Instructions (C.5.2.10)

Deloitte has reviewed the performance standards specified for Task 2 – FFE Maintenance. We understand and agree to measure, report on, and meet the standards as outlined in PWS. These will be documented in the Quality Assurance Surveillance Plan (QASP). Our approach for developing and using the QASP to deliver PWS services is detailed in Section 3.5.2 of our response.

3.3 Task 3 - New Functionality Development

#### RFP Reference: 3.2.2; C.5.3

CMS needs a vendor with unique capabilities not only to maintain stability but also to modernize and innovate the FFE to meet new business needs and reduce costs.

| This takes a vendor that has the technical and business vision to create an executable FFE roadmap. One that is familiar with the business and who knows how to add new functionality and retire legacy functions/systems while not impacting the FFE operations. It also takes a vendor that has led the way in implementing state-based exchanges (SBEs) and modernizing Medicaid eligibility systems—a vendor who has delivered innovations, optimized systems, and improved customer experiences. And it takes a vendor with a fresh perspective that is willing to question the status quo and identify better ways of doing things. Deloitte’s commitment to innovation and our strong position as the leader in the SBE marketplace uniquely positions us to assist CMS. We have production-proven assets and other innovations ready for adaptation to the | Deloitte’s Task 3 approach brings: - All the experience and capabilities (SBE, commercial health care, technology, policy analysis, etc.) needed to help CMS implement its FFE future vision in one firm - A commitment to continuously reducing the cost of operations, delivery times, and technical debt - A fresh perspective on improving FFE system-to-system interactions from experience working with 26 state Medicaid eligibility systems - Extensive experience with CMS XLC methodology and underlying processes from our SBE implementations - An innovation mindset to rethink how things are done and deliver FFE enhancements to provide unmatched value |
| --- | --- |

FFE. One such innovation is our “Buddy App” we recently developed for our Medicaid clients. Our research indicated that, although 86% of Medicaid recipients have a smartphone, only five states have mobile friendly apps that assist how customers interact with their state’s Medicaid programs. Hence, we developed Buddy App – a mobile platform built to digitally provide, at their fingertips, resources to Medicaid recipients. We are eager to bring similar “next wave” solutions to CMS and the FFE.

| optimization a consistent path of business transformation and cost reduction for CMS. These ideas range from business process optimization, eradicating technical code debt, to fully realizing the benefits of your existing platforms. We will enable you to offer a modern FFE | “Deloitte’s approach and innovation has consistently made my life -- and the life of my staff – easier.” Hugh Hale CIO, TennCare |
| --- | --- |

This Task 3 response describes FFE innovations across 	towers (i.e., modules) that we feel will promote through customer experience, while reducing the operational burden of administering a complex program. This will allow you to focus on your core mission of helping consumers get the health care coverage they need. We will also work with you to reserve a portion of the 432,000 annual enhancement hours to allow you to continually reduce O&M costs, year over year. To effectively manage the new functionality initiatives outlined in the remainder of this section, we will follow a detailed project management process described in Section 3.5 – FFE Governance, Management and Reporting.

### 3.3.1 Developing CMS’s Strategic Vision for the FFE

Within 3 months of contract start, Deloitte will facilitate its first annual, FFE Innovation Lab in Washington DC – a very short drive from CCIIO’s Bethesda office. Labs can tackle a range of topics, from innovation to leadership, from analytics to relationships, and from strategy to transformation. Deloitte’s FFE Greenhouse Innovation Lab will take CMS’s leadership team and key FFE stakeholders through an immersive experience. It will draw upon principles like design thinking, behavioral economics, group dynamics, and innovation theory, with professional facilitation to help identify opportunities for solving the toughest FFE challenges.

The FFE Innovation Lab will facilitate the development of a strategic 24-month roadmap to guide the vision, planning, and implementaion of FFE enhancments. The strategic roadmap will be refreshed annually via a Greenhouse Innovation Lab to align it with CMS’s latest vision and priorities. The figure below provides a graphical representation of our roadmap development approach beginning with Innovation Labs, Deep Dive Sessions, Data Gathering and ultimately Prioritization and Scheduling. The output of this process is a list of enhancements that will be prioritized through the Change Control Board (CCB) and implemented using our CMS XLC aligned hybrid Agile development process.

| Greenhouse Innovation Labs | Identify and focus strategic goals and objectives for FFE based on inputs.. Brainstorm options available to achieve goals.. Identify capabilities that must be acquired or developed.. Outputs from Greenhouse Innovation Lab sessions will serve as key inputs in formulating the 24‐month Strategic Plan. The outputs will operate as inputs to the Deep Dive Sessions. |
| --- | --- |
| Data Gathering | Research.. Interviews.. | Key findings from the Data Gathering efforts and interviews with stakeholders will serve as key inputs into the Strategic Choice Cascade work session. |  |
| Deep Dive Sessions | Deep Dive Overview Lead Facilitator Introduces, coordinates, and times the session.; Stakeholders. Table Facilitators Record/post ideas and stay at the table to record comments.. Subject Matter Expert Provide context throughout session.. | Each group brainstorms ideas and develops prototypes to further realize the Mission, Vision and Values. The frenzy process of rotating tables and providing feedback encourages the best ideas to be fully developed in immediate actionable prototypes. |

| Prioritize & Schedule | Identify Identify the list of Key Performance measures.. | Contextualize Rank measures by greatest impact.; Prioritize Agree on top measures for each capability that must be prioritized along with their timelines, resources, budget, etc... |
| --- | --- | --- |

US_CMS_FFE_2019‐056_2

Figure 3.3-1. RoadMap Development Approach.

### 3.3.2 Methodology and Tools for Implementing Approved Enhancements

The basis of our FFE project delivery approach is our Enterprise Value Delivery (EVD) for Transition and Operate methodology which aligns with CMS’s XLC. We will follow the XLC phases and processes to implement new functionality. Our EVD methodology includes, as a core component, a hybrid-Agile software development process for enhancement development. It blends established Agile concepts and techniques with the predictability of defined scope, both iteratively and within cycles, to drive speed, flexibility and transparency. Our approach emphasizes stakeholder involvement and rapid delivery of solution functionality based on Human Centered Design (HCD) principles. Strict rules guide a structured and intuitive process to accelerate time to value while providing discipline and transparency to achieve results. Our methods enable rapid adaptability to change through frequent client feedback to meet business needs. As depicted below, our hybrid Agile approach allows us to leverage best practices from both traditional waterfall and Agile approaches.

Figure 3.3-2. Our Hybrid Agile Spectrum of Agility.

#### Human Centered Design (HCD): Focus on Human Behavior, not Technology

Our HCD approach is integrated into the design process and puts people at the center of the process. It takes into account their complex behaviors, mental models,

| expectations, and needs. Based on these inputs and research, we create user personas, journey maps and user stories to frame designs and tailor each experience. For example, we expedite the application process for the persona of a user who automatically renews each year while we create interactive tips and tours for the persona of a qualified health plan (QHP) user who actively shops each year. Furthermore, we will discuss and document considerations from the Americans with Disability Act | - Human Centered Design solves hard, non-linear, and complex human problems and, ultimately, yields innovative solutions. - We employ Design Thinking which is a problem-solving philosophy that focuses on users’ needs to create designs that are intuitive. - Our framework blends together design, strategy, qualitative research, and entrepreneurial thinking. |
| --- | --- |

(ADA), mobile-capability thinking, responsive design, and 508-compliance in the design phase, and later validate these during the subsequent phases of the software development life cycle. We will bring this methodical user experience approach to CMS thereby creating a consistently positive user and consumer experience. In the remainder of this section, we review our initial list of FFE enhancement areas.

### 3.3.3 E&E New Development (C.5.3.1 (a))

| complex rules for eligibility determination, premium calculations and intricate enrollment logic. This tower is integrated with Plan Management, Financial Management, and the FFE ecosystem of stakeholder groups like issuers, states, and other trading partners. While it is paramount to maintain and operate the current capabilities that E&E offers, it is also critical that E&E focuses on innovative solutions to elevate both the | We deliver a modernized E&E platform that provides flexibility to support initiatives (e.g., Health Reimbursement Arrangements (HRA) and Qualified Small Employer Health Reimbursement Arrangement (QSEHRA), etc.), reduce delivery costs while increasing speed to market through Agile, DevOps, and microservices, and is highly adaptive to meet current policy and future policy changes. |
| --- | --- |

The Eligibility and Enrollment (E&E) tower is at the core of the FFE - housing member case management, consumer and partner experience, improve data integrity,

reduce technology debt, increase process automation, and maintain agility to incorporate policy priorities of the administration. In the sections below, we highlight our specific approaches to addressing the current challenges articulated by CMS in PWS Section C.5.3.1.

#### Our Approach for Decommissioning Duplicative and Complex E&E Logic

We fully understand how duplicative logic, dead code, bad and inconsistent coding practices and complex logic inherently make software maintenance difficult resulting in increased maintenance costs. From experience, we know that to reduce duplicative code and complex logic, both business process and technology domains must be optimized. Highlighted below are our approaches for modernization and cost reductions across each domain.

| How Deloitte Modernizes IT |  | How CMS Benefits |  |
| --- | --- | --- | --- |
| Business Process Optimization. With stakeholder collaboration, we will identify inefficient business processes causing system complexity and redundancy. |  |  Improves services, reduces cost and increases stakeholder satisfaction. |  |
| Application Architecture Optimization. We will identify and prioritize enhancements to foster SOA design and microservices to compartmentalize code (e.g., moving Standalone Eligibility Services and Marketplace Consumer Records, moving from a monolithic approach to a microservices), and use rules engines to increase modularity. | - Expedites troubleshooting problems, helping reduce development constraints and incident counts. - Allows for selective towers to scale in/scale out appropriately, reducing the overall resource costs. |

Code Analysis and Optimization. We work to 	 Reduced maintenance costs from code that is improve code quality by establishing a code baseline 	deconstructed into simpler functional units and using tools such as SonarQube, coupled with Deloitte’s 	optimized through microservices.

proprietary toolset StormFury, to identify duplicative 	 Reduces effort involved to trace issues to certain logic, dead code, ‘code smells’, cloud optimizations, 	towers, improving the overall fix turnaround time.  and other areas of code inefficiencies.

Table 3.3-1. Approach and Benefits of Code Modernization.

#### Our Approach for Reducing Enhancement Delivery Costs

| How Deloitte Modernizes IT |  | How CMS Benefits |  |
| --- | --- | --- | --- |
| Agile. We will use templates and processes from our world class, hybrid Agile delivery methodology and DevOps playbook (proven in other Deloitte public sector implementations) to focus on rapid IT service delivery, and adoption of Agile, lean practices. | - Allows software to be developed and deployed rapidly, reliably, and repeatedly. - Fosters a system-oriented approach, continuous integration, automated testing, and automated deployment capabilities. - Reduces software delivery time via fewer sprints. |

DevOps. Our Agile DevOps approach ends siloed 	 Shortens the lead time for fixes, increases the development providing the ability to develop, deploy, 	frequency and quality of deployments.

and release incremental packages of E&E functionality  Reduces enhancement delivery time through better in a continuous delivery manner.  	development, testing and security teams.

 Faster response time for new requirements.

| Microservices. We will use microservices to deploy changes rapidly. We deconstruct complex and confusing FFE code into smaller, more concise towers. We implement a robust suite of services to de-couple E&E towers, thus creating independently deployable components. | - Improves deployment flexibility and speed by being able to deploy smaller components vs. entire towers. - Facilitates better integration with DevOps to continuously build, deploy, and test FFE upgrades in an environment that simulates production functionality. |
| --- | --- |

Table 3.3-2. Approach and Benefits for Reducing Enhanced Delivery Cost.

#### Improving the Customer and Partner Experience (C.5.3.1(a)(1)(2))

Providing flexibility to consumers to manage their eligibility and enrollment through self-service and to reduce operational burden is imperative in the FFE. We have encountered similar requirements on each of our SBE enrollment systems and have engineered enrollment management modules (EMM) and issuer portals that have resulted in a world-class customer and partner experience. Referenced in the following table, these concepts have synergies and can be adapted to meet specific FFE needs. For example, a feature-rich EMM provides a strong starting point for self-service activities and an issuer portal centralizes issuer interactions and supports issuer engagement. The table below highlights our approach to enhance the customer/partner experience.

How Deloitte Modernizes the Enhancement Area  How CMS benefits?

Unblocking new capabilities to support common 	 Empowers end users to take control of their enrollment consumer needs. We will implement an adapted 	information.

version of EMM to provide enhanced functionality to  More timely communication of enrollment changes, in maintain enrollments including the adjustment of 	real-time, to trading partners and issuers via standard start and end dates, user-selected termination dates, 	EDI X12 (834) transactions (e.g., add, change, etc.). and automated data exchanges with downstream

 Quicker ability to release using our production-proven trading partners.

EMM asset as a base for design and development.

| Support beyond enrollment transactions. We will bring our issuer portal asset ,which provides realtime integration capabilities and other self-service tools, and use our Agile development process to implement it. | - Enables partner systems to directly access consumer data related to account management, enrollment, effectuation, and informational resources. - Quicker ability to release this new functionality with reduced risk from using a production proven asset. |
| --- | --- |

Table 3.3-3. Approach and Benefits for Improving Customer/Partner Experience.

#### Adding Functionality (C.5.3.1(a)(3))

We understand the different rules associated with HRA and QSEHRA, such as annual limits for employers, maximum coverage limits, and employer size limitation to help support new functionality. These programs closely align with enhancements Deloitte implemented for Kentucky HEALTH program, part of the Kentucky’s integrated eligibility and enrollment system. For example, its ‘My Rewards Account’ platform, described in the following table, has synergies that can be brought to CMS and adapted to meet FFE specific needs.

| How Deloitte Modernizes the Enhancement Area How CMS Benefits |  |
| --- | --- |
| ‘My Rewards’ Accelerator. We will use our My  Rewards Account solution as a base to allow members to accrue My Rewards dollars by performing pre-approved activities, spend them on  health care expenses, and view their activities using a customer facing portal. | FFE users would be able to take advantage of employer funded programs and apply them to their non-subsidized coverage. Reduced burden on the FFE call center through a more intuitive, one-stop shop for all things HRA reducing calls. |
|  | Lower implementation risk from starting with a proven solution that can be modified and released quickly. |

Table 3.3-4. Approach and Benefits to HRA/QSEHRA New Functionality.

#### Re-imagining Data/Enabling Technology and Business Management (C.5.3.1(a)(4))

Deloitte understands how inefficient it is to perform manual data reconciliation to keep data in sync with partner systems. Through our collaborative efforts with SBE clients, Deloitte has implemented automated reconciliation processes that deliver cost savings and efficiencies. Some of our approaches that can be leveraged for the FFE are noted below.

| How Deloitte Modernizes the Enhancement Area | How CMS Benefits |
| --- | --- |
| Data integrity through service-based architecture. We can use service-based architecture concepts to implement a real-time platform and transmission strategies to improve data integrity and accessibility. | - Improves data integrity within the FFE and across partners. - Keeps data more current and reduces the possibility of incorrect behavior due to stale data. |
| Process Accelerators. We will leverage our Enterprise Data Governance framework to inform standards across the SDLC. Our proven Change Data Capture Framework confirms that key events are captured and propagated to key business partners. | - Provides a clear structure to develop a roadmap to achieve SOA and future functionality. - Reduces need for manual corrections. |
| Enabling the transition to an event-based model. We will refine the FFE’s web services with issuers, and other trading partners to better relay information upstream. For example, received events could trigger the EMM to send EDI transactions. | - Removes roadblocks in information sharing that create data inconsistency issues over time. - Better maintainability of one source of truth in the FFE regarding enrollment and eligibility data. |

Table 3.3-5. Data Reconciliation Modernization Approach and Benefits.

### 3.3.4 Plan Management New Development (C.5.3.1 (b))

While continuing to maintain and operate the current PM capabilities (e.g., acquire, certify, decertify, and manage issuers offering QHPs and Stand-Alone Dental Plans, support Direct Enrollment communities), it is critical that PM functions be evolved and broadened. Innovative solutions to enhance issuer and consumer experience, to modernize Quality Management functions, and to enable seamless integration with the System for Electronic Rates & Forms Filing (SERFF), and holistic consumer shopping are just a few opportunity areas. The complex nature of the PM tower allows for several exciting avenues for new development and more importantly, cost savings, operational efficiencies, and solution simplifications which reduce the complexity of CMS operations. Our approach to support the PM modernization initiatives will focus on assessing and modernizing complex workflows to enable benefits for CMS as outlined below:

| How Deloitte Modernizes PM Functions |  | How CMS Benefits |
| --- | --- | --- |

Issuer Onboarding and Stakeholders Experience. We will 	 Improves usability by “Keeping it Simple” implement a customizable function that enables real-time integration 	for issuers during registration, login, and of data between PM and shopping portals. We will use human-	maintenance of company QHP data.  centric design to foster a feedback loop with a subset of live users 	 Reduces data time-lag for issuers via

through A/B testing and different UI versions. 	flexibly designed and intuitive workflows

driven user interface.

| Direct Enrollment. We will deploy an issuer and enrollment liaison office (IELO) to enable a seamless agent/agency information exchange on enrollments, and via Enhanced Direct Enrollment (EDE) or the more traditional Lead Gen model. |  Improves rates of response and improves issuer accountability for submitted PM tickets, resulting in quicker resolution by the issuer, reducing CMS’s burden. |
| --- | --- |
| Plan Certification/De-Certification/Withdrawals. We will implement a built-in workflow system that supports trigger-based enrollment terminations, adjustments to enrollment files (e.g., APTC and CSR), enrollment change reports, and configurable rules for varying scenarios (e.g., re-enroll, terminate, notification, etc.). |  Improves CMS’s ability to manage plans on the FFE through proactive communication and effective collaboration between the systems and processes. |

| How Deloitte Modernizes PM Functions | How CMS Benefits |
| --- | --- |

Plan Approval and Load. We will automate the plan approval 	 Minimizes the need for manual process by using market-ready workflow tools, translating batch into 	intervention to exchange plan information a real-time, trigger-based interface with SERFF, implementing rules 	between systems, making plans available to align approved plan properties between the shopping portal and 	on-time for shopping in an expedited and PM, enabling version control for plan changes (but allowing for 	error free manner.

| New Capabilities. Identify and implement functionality such as allowing adjustment of incorrect plan information on the portal, reverting to prior plan versions in the event of de-certification or mid-year rate changes, providing real-time provider directory changes. |  Enhances CMS’s abilities to manage plan data, enriching consumer shopping experience, and allowing issuers real-time access to their enrollments. |
| --- | --- |

audit corrections), and implementing a planned data review stage before its live in the FFE.

Table 3.3-6. Deloitte’s Approach to Modernize PM Workflows.

### 3.3.5 Financial Management New Development (C.5.3.1 (c))

The Financial Management (FM) tower requires a high degree of auditability to meet the needs of the entire FFE operation. We understand the importance of

continuing to maintain and operate the current capabilities offered by the FM tower (e.g., risk adjustment, risk corridors, reinsurance, provider payments, vendor management, etc.) via the key FM sub-towers such as the Enrollment Data Gathering Engine, Provider Payment, and Financial Management Coordination. However, it is critical that FM focus on innovative solutions to enhance data integrity, data

A modernized FM platform should:

- Provide issuers and CMS confidence in the payments processed with real-time traceability of payments to enrollments and other data elements

- Provide auditability of risk adjustment determinations

- Support initiatives like Health Savings Accounts (HSAs), Enhanced Direct

Enrollment (EDE), 1332 Waivers, etc. quality, financial transparency, accountability and

- Foster FMCC self-service usage by

auditability. The unique nature of the FM tower allows 	issuers and the Direct Enrollment for several exciting avenues for new development and 	community

more opportunities to:  	 Provide an integrated one-stop-shop to

resolve queries and support needs related

- Support the key stakeholder group of issuers 	to FM, PM, and E&E towers efficiently with transparency and mutual accountability

- Use advanced analytics to establish end-to-end traceability of the data the FM tower consumes from issuers, and the E&E and PM towers

- Enhance Financial Management Coordination Center (FMCC) functions to comprehensively address issuer needs and Direct Enrollment community needs in an integrated way

One key Deloitte differentiator in relation to the FM tower is our firm’s capabilities with the Salesforce platform which CMS has begun leveraging for some FM functions. Deloitte has a strong alliance relationship with Salesforce and we are a recognized industry leader in Salesforce development and implementation.

This relationship has afforded us with the following accolades:

- Leader in Salesforce CRM and Consumer Experience Implementation

Service Providers Magic Quadrant 2012, 2013, 2014, 2015, 2016, 2017, 2018 – 7 years running! - Gartner

- Leader in Salesforce Implementation – Q2, 2019 - Forrester

- Worldwide leader in Salesforce Implementation – Q3, 2017 - IDC

Our experience with assisting both public sector and commercial clients discover and implement new Salesforce capabilities allows us to confidently assist CMS in unlocking new capabilities within its existing Salesforce platform to serve the FM tower.

Our approach to support the FM modernization will focus on assessing and modernizing complex workflows to enable benefits for the CMS:

| How Deloitte Modernizes FM Workflows | How CMS Benefits |
| --- | --- |
| Enhanced Analytics. We will translate canned reports and processes into real-time interactive reports allowing data ingestion to be immediate instead of relying on process-heavy, time-consuming batches. |  Improves access to actionable, real time reports for CMS’s call centers, and FMCC teams to provide better information to issuers, end-clients, vendors, and make timely decisions. |
| Document Management. We will improve integration of document management solutions into the current FMCC system rather than have it as a standalone system. | - Reduces any additional operational tasks and time to read documents and input associated financial transactions into the FM system. - Helps small issuers who currently see the existing system as outdated and a barrier to participation. |

Real Time Financial Management Changes. We 	 Improves transparency, accountability and auditability will explore the ability to adjust existing payments 	by providing more flexibility to business users. and payment advices based on changes in underlying entities like enrollment effectuation and effective dates.

Table 3.3-7. Financial Management Modernization Ideas and Benefits.

### 3.3.6 Special Projects (C.5.3.1 (d))

Deloitte has unparalleled experience successfully implementing major transformational projects such as those CMS is seeking for the FFE. Deloitte engaged with all 26 of our Medicaid eligibility clients when the Affordable Care Act passed. We are used to working with our clients to quickly engage, and develop, not only with thoughtful solutions but high-quality solutions. More recently, we have helped Kentucky, Oregon and Nevada smoothly transition from using SBE’s to working with the FFE. Beyond our experience working with SBEs and Medicaid systems, Deloitte’s experience extends to many other technologies. From migrating legacy mainframe data to modernized solutions for hundreds of federal and state clients, to implementing COTS products, like Salesforce, to meet our customer’s specific needs. Our SBE experience, combined with our vast industry and technology knowledge with other federal and state agencies, uniquely positions us to help deliver a broad range of special projects when commissioned by CMS.

### 3.3.7 Development Projects (C.5.3.2)

Deloitte brings mature functional and technical competencies in the health care market and is well poised to support CMS’s vision to modernize, optimize, and reduce technical debt for the FFE. We are aware of the nuances involved in such transformations and are the best suited vendor to develop a strategy and roadmap to exceed CMS’s modernization goals. Examples of development projects that we can deliver are outlined below, including security projects:

| Deloitte’s Approach to Improvement | How CMS Benefits |
| --- | --- |

Data Enhancements. We will invest in a Data 	 Reduces long term maintenance costs as a result of fewer Integrity Framework that includes a data access 	data fixes.

layer within each tower that incorporates business  Improves customer experience during calls with CSRs.  rules to validate data, confirm data formats, and

 Quickens processing of data when exchanged with partners to secure PHI/PII fields. Additionally, we would

(e.g., IRS/issuers, etc.) as it is unambiguous.  fix old data problems and regularly update the

framework as problems are discovered. 	 Reduces current operational challenges in producing 1095A forms.

| Containerization of FFE Services. We will  work with market leaders like RedHat OpenShift, Amazon EKS, etc. to combine platform and  middleware, and separate critical from noncritical services.  | Allows critical services to scale out/in easily in a costeffective way. Improves security as isolated services allow for additional, targeted layers of security. Reduces costs by increase the microservices footprint and reducing the number of APIs. |
| --- | --- |
| MarkLogic Enhancements. We will upgrade  MarkLogic and activate the “Tiered Storage Capabilities” that allows only recent, relevant  data to be stored in the primary servers, and provides integrated access to all historic data. | Improves FFE response time via faster indexing by using fewer servers in a cluster and using less CPU cores. Reduces data duplication and makes archiving easier since older partitions can be detached and re-mounted on demand. |
| Introduce Artificial Intelligence (AI)/Machine  Learning (ML). We will upgrade MarkLogic version, and run standard machine learning  directly in the server. | Improves detection and blocking of fraud as the system ‘learns’, identifying patterns leading to fraud. Reduces call center call volumes by providing live feedback to applicants facing issues. |
|  | Improves insights on operational issues and upcoming failures when applying AI/ML on Splunk. |
| Enhance DevSecOps. We will improve API key  life cycle management process, introducing Cloud Governance using CMS approved CloudTamer.  | Reduce CMS administrative burden by simplifying the process of distributing API keys to qualified services. Improves enforcement of cloud governance, automating security compliance, managing cloud accounts, and providing budgetary control. |

Enhanced threat detection and use of Splunk  Reduces manual effort to detect fraud by increasing technologies. We will fully implement Splunk ES 	automated detection of threats.

and ITSI with Machine Learning to identify 	 Increases visibility and provides for rapid response for potential cyber-attacks with privileged users or 	potential cyber breaches and bad actor activities.  external user accounts (e.g., brokers, assisters, stolen credentials for FFE privileged user, etc.).

Annual Cyber Reconnaissance. We will provide  This increases the visibility of potential cyber breaches and threat visibility for identifying bad actor/hackers 	bad actors globally and allows for monitoring traffic within and potential network activity across the globe 	and beyond FFE environment as well as provides machine with advanced cyber threat intelligence and 	learning responses to unauthorized access to confidential correlation capabilities with FFE network and 	information, after the initial transition period. FFM activity.

| Deloitte’s Approach to Improvement | How CMS Benefits |
| --- | --- |
| Enhanced Application and Data Security. We will enhance API security to utilize session-based certificates, and AWS cloud-based containers, for protecting and segregating users access to sensitive information. |  Reduces external and internal access from potential bad actors from across network and to the data layer. |
| Enhanced Data Security. We will integrate Data Leakage Protection (DLP) with Splunk monitoring capabilities of high value assets. |  Reduces visibility to sensitive data from IP addresses during data extraction from the FFE. |

Table 3.3-8. Development Project Ideas and Benefits.

#### Addressing Requirements in SPARC Section J-1 (C.5.3.2(b)(c)(d)(e)(f))

Deloitte acknowledges that we will meet the requirements of SPARC, XLC and follow CCIIO defined processes. In Section 3.5.1 of our response, we detail our methodology, and how it aligns with the CMS XLC, and why it is the best choice for CMS. In Section 3.3.2, we have articulated our hybrid Agile approach to developing and implementing new functionality.

#### Optimizing Business and Technical Results from the Cloud (C.5.3.2(g))

Deloitte acknowledges we will plan new development solutions in the FFE Cloud Environment. We will use our extensive experience in leveraging cloud capabilities to develop business and technology solutions which will reduce operating costs and shrink delivery time of new enhancements.

#### Adhering to Privacy and Security Requirements (C.5.3.2(h))

Deloitte acknowledges that we will adhere to privacy and security requirements and

provide/store security documentation in designated repositories. Please refer to Task 1, Section 3.1.7 – Security and Privacy for our detailed approach for meeting privacy and security requirements.

### 3.3.8 Deliverable Instructions (C.5.3.3)

Deloitte has reviewed the following deliverables specified for Task 3 – New Functionality Development and agrees to meet them in accordance with RFP Section C.5.3.3.

| ID Deliverable Name | ID | Deliverable Name |
| --- | --- | --- |
| 3.1 Draft and Final Business Requirements Document | 3.3 | Transition Plan (FFE to SBE or SBE to FFE) |
| 3.2 Logical Data Model |  |  |

Table 3.3-9. Task 3 Deliverables.

### 3.3.9 Performance Standard Instructions (C.5.3.4)

Deloitte has reviewed the performance standards specified for Task 3 – New Functionality Development. We understand and agree to measure, report on, and meet the standards as outlined in PWS. These will be documented in the Quality Assurance Surveillance Plan (QASP). Our approach for developing and using the QASP to deliver PWS services is detailed in Section 3.5.2 of our response.

3.4 Task 4 - IT Initiation of Emerging Policies and Priorities

RFP Reference: 3.2.2; C.5.4

The Affordable Care Act’s (ACA) policies, priorities,

and regulations have continually evolved since 2010

requiring the FFE and state-based exchanges (SBEs) to

| respond. Some technology impacts emanating from new policy requirements are routine, while others require a comprehensive and well-planned approach to align systems with new rules, policies, and requirements. As the landscape continues to change in the years to come, special attention must be paid to proposed policies that could impact the functionality of the FFE and the overall user experience. Deloitte is the team to help you anticipate and manage your emerging policies and | Deloitte brings to CMS: - A forward-thinking approach and understanding of the evolution of the exchange marketplace - Policy-focused experience on all Deloitte state-based exchange project teams that can be leveraged to benefit the FFE - Demonstrated excellence in merging policy and technology in support of public sector and commercial ACA client priorities |
| --- | --- |

priorities.

As a full-service health care, public sector, and technology consultancy, Deloitte possesses unmatched experience, knowledge, and capacity to assist CMS as it anticipates and adapts to changing ACA policy and priorities. We couple the largest health care consulting practice in the world, with the leading health and human services practice in the US to bring you the largest possible team of dedicated professionals who know health care, Medicaid, and health care policy. We have demonstrated excellence helping agencies anticipate, evaluate, and respond to ACA policy and priority changes in each of our eight SBE projects and our 26 Medicaid eligibility systems.

A very relevant example of our ability to support and implement emerging policy and priorities is our work for the Commonwealth of Kentucky. We initially developed and implemented a successful state-based exchange for Kentucky and subsequently, due to a change in administrations which resulted in significant policy changes, we decommissioned their SBE and made enhancements to their Medicaid eligibility system (benefind) to allow it to interface with the FFE. We are proud of our accomplishments in Kentucky and believe they speak well not only to our deep experience in exchange operations and the technology that makes them run, but also to Deloitte’s flexibility and ability to implement policy changes that result from shifting client priorities.

Deloitte’s program and policy knowledge allows us to identify short and long-term impacts associated with pending changes. We do this by using impact assessments, roadmaps, and other methods to quickly evaluate how program and policy changes impact systems and operational requirements. We then translate this impact assessment into an executable implementation strategy that works for our clients. Examples at the federal level include working with the Internal Revenue Service (IRS) and CMS in conducting policy and technology evaluation in support of ACA-related initiatives.

To underscore the importance of Task 4, we are proposing policy leads to proactively manage and evaluate emerging policies and priorities. Our SBE Policy Lead, John McInerney, possesses over 15 years of health policy experience on ACA/SBE regulatory compliance and our

CMS/FFE Policy Lead, Monica Radcliffe, brings more than 18 years of experience working with CMS where she helped lead the development and implementation of health care policy.

Additionally, our FFE team can call upon other Deloitte policy, technology, and business advisors—as needed—who can help CMS navigate emerging ACA changes and evaluate potential policy changes and their impact on FFE capabilities.

| Features of Emerging Policies Approach | Benefits to CMS |
| --- | --- |

Continuous monitoring of potential ACA policies and 	Faster and more thorough impact analysis and statutory changes by our Center for Health Solutions and contingency planning than other vendors. Center for Regulatory Strategy.

| A comprehensive approach to producing impact assessments in response to emergent policy, regulatory, and statutory changes. | More thorough implementation plans to inform CMS leadership decision-making. |
| --- | --- |
| A dedicated FFE emerging policy team to proactively lead regular analysis and assessment of policy changes. | Better anticipation of change so CMS can be proactive instead of reactive, when it manages the FFE. |
| Use of a wide variety of internal, ACA firm SMEs with federal, state, and commercial experience. | CMS receives a more comprehensive perspective in assessing potential policy and technology options. |
| Use of “greenhouse” labs to generate new ideas and solutions for emerging policies. | Better ability to solution and address CMS emerging policy and priority areas. |

Table 3.4-1. Features and Benefits of Our Approach to Emerging Policies and Priorities.

### 3.4.1 Our Experience with Emerging Policies and Priorities

| and priorities. Deloitte is ideally suited to fulfill this task because anticipating and planning for emerging policy changes is inherent in our approach to each of our technology projects. As such, we include these activities in our workplan, rather than waiting for someone to tell us to engage. Indeed, staying ahead of potential policy shifts and helping our clients evaluate and assess options is part of our overall project approach from the outset. For example, we have a national network of SBE and Medicaid system practitioners who proactively monitor and study ACA policy and requirements and meet via monthly webinars. They monitor legal actions and both pending/actual federal policy and priority changes which may impact Deloitte projects | Deloitte successfully helped implement our business marketplace solution, focusing on IT and operations as well as working with us to stay on top of new regulations that could impact the SBM design and our health insurance exchange business organization. They were part of our think tank and used their national resources to bring us analysis that could be woven into our planning. Collectively, it gave us a holistic understanding of potential impacts that allowed us to develop mitigation strategies with confidence. James Michel CEO Access Health CT |
| --- | --- |

CMS deserves more than the reactive approach of many technology vendors towards the monitoring, evaluation, and assessment of potential new policies and prepare contingency plans in coordination with our health care clients. We can do this because we have firm-wide experience in evaluating and assessing the impact of new requirements. Our ACA policy and program leaders, listed below, include individuals with expansive CMS and ACA experience. These leaders will be consulted as needed to help our FFE project team as they address and evaluate statutory, regulatory and policy changes.

| Deloitte ACA Policy Leaders |  |
| --- | --- |
| Wade Horn | Spearheaded Deloitte’s early entry into the SBE market, resulting in eight successful SBE projects. Served for over six years as HHS Assistant Secretary for Children and Families and currently leads Deloitte’s work with CMS. Will serve as Deloitte’s CMS Client Relationship Executive for the FFE contract. |
| Anne Phelps | Brings more than 30 years of health care policy experience on a broad range of legislative and regulatory issues. Served as White House and Congressional health policy advisor, bringing detailed expertise on the ACA and health insurance market’s the regulatory landscape. |
| Michael McMullan | Brings more than 30 years of health care policy experience, including 15 years at CMS, focusing on organizational management, communication, and public policy development and deployment actvities from federal statutory or regulatory changes. |
| Jane Good | Brings more than 20 years of experience in program delivery, business technology, and operations with a focus on ACA eligibility and enrollment and commercial insurers. |
| John McInerney | Brings 15 years of experience working on health policy issues, largely focusing on statutory and regulatory analysis of health reform initiatives. Brings a broad ACA understanding of policy and regulatory levers, and the options that CMS might consider for future emerging policies. Will serve as Deloitte’s SBE Policy Lead for the FFE contract. |
| Monica Radcliffe | Brings more than 18 years of CMS expertise to the development and implementation of emerging policy. Directed and led development of policy/operational implementation and procedures of new federal health care program requirements at CMS. Will serve as Deloitte’s CMS/FFE Policy Lead for the FFE contract. |

Table 3.4-2. Introduction to Deloitte ACA Policy Leaders.

The following table provides some recent examples of where Deloitte helped clients navigate emerging policies on their mission critical systems like the FFE. These examples span ACA policy and technology guidance at state human services agencies, the IRS, and CMS. They are directly relevant to managing the FFE’s emerging policy environment.

#### Examples of Analyzing and Navigating Emerging Policies

We teamed with Rhode Island to respond to a Payment Error Rate Measurement (PERM) audit. Our team provided policy guidance to the client, coordinated a response strategy, and prioritized system updates that were ultimately needed to comply with the CMS findings and federal eligibility rules and standards. While the PERM audit is Medicaid focused, understanding of the MAGI rules and interaction with exchange eligibility were important in confirming that the rules engine produced accurate and timely eligibility decisions.

We are currently working with the State of Georgia to assess their options as it relates to submitting their 1332 waiver application. We have provided a detailed understanding of the 1332 statute and discussed the impact of available options to their operational and technology landscape.

We helped several of our SBE clients, including the State of Washington and Rhode Island, evaluate the ending of cost-sharing reduction payments to health plans in 2017. We helped allay many of their concerns and navigate the uncertainty around the premium rates and the changes that were potentially required.

Our teams advised and evaluated, at the request of SBE clients, potential state-level policy choices in reaction to the federal statutory repeal of the penalty for failure to have health insurance coverage in a given year.

We worked with the IRS, deploying a team of 150 Deloitte professionals, on major ACA support initiatives including setting up the technology and evaluating potential policy changes related to such areas as APTC/1095 reconciliation.

We assisted CMS and CCIIO with detailed policy evaluation and support on several project and initiatives, including the Co-Op program evaluation and review of SBE and 1332 grant program integrity documentation regarding waste, fraud, and abuse.

Table 3.4-3. Examples of Analyzing and Navigating Emerging Policies.

Supporting Our Practitioners with Internal Policy Centers

In addition to our policy capacity on our project teams, we receive input from our national advisors and networks as well as our two in-house policy

| centers, the Center for Health Solutions and the Center for Regulatory Strategy. These national resources help our Health Technology practice leadership and federal, state and commercial ACA project teams stay on top of emerging policies, analyze new statutory/regulatory requirements and help develop initial assessments on potential system, operational and other changes emanating from new or proposed policy changes. Combined, these two policy centers bring insights and perspectives to our FFE team to help CMS in its consideration of implementation of statutory and regulatory priorities. 3.4.2 Our FFE Project Approach to Assessing Emerging Policies Some changes are routine and expected, such as | - The Deloitte Center for Health Solutions (DCHS) is the research division of Deloitte’s Life Sciences and Health Care practice. DCHS looks at the biggest industry issues and cutting-edge research that give industry insiders the insights they need to see things differently and address the changing landscape. - The Deloitte Center for Regulatory Strategy (DCRS) is a source of critical insight and advice, designed to help clients anticipate change and respond with confidence to the strategic and aggregate impact of regulatory policy. Through regular dialogue with institutions, trade associations, and other regulatory stakeholders, DCRS helps Deloitte clients stay ahead of evolving regulatory trends and understand what actions can be taken in response to changes. |
| --- | --- |

updating federal poverty limits (FPL) thresholds.

Others, such as a state receiving a Section 1332 waiver, are new and require significant system development and operational changes. However, before a meaningful assessment of changes to the law and regulatory components can be conducted, your FFE contractor should have a comprehensive understanding of the nuances of policy, rules and requirements related to the ACA and exchanges.

Deloitte’s experience working with eight SBEs and with federal agencies on ACA policy informs our approach for how we will support analysis of emerging policies that impact the FFE. Our approach is outlined in the figure below and reviewed in the remainder of this subsection.

Figure 3.4-1. Overview of Deloitte Assessment Approach.

John McInerney, the SBE Policy Lead, along with other members of Deloitte’s policy team, including Monica Radcliffe, will meet, at a minimum monthly, with CMS staff to review potential legislation, regulatory, and other policy changes. The purpose of this review is to create and maintain a ‘watchlist’ of emerging policies areas and decide which of those should be routed for further, in-depth analysis under Task 4. We will utilize our expansive network of policy advisors and Centers to help analyze and prepare recommendations for CCIIO regarding the implications of possible policy changes to the FFE. Moreover, when appropriate and approved by CCIIO, our second-to-none network of SBEs and other federal and commercial advisors can be utilized as a sounding board to react to, and provide input into, actual or potential policy, statutory, and regulatory changes. Lastly, depending on the nature and scope of the emerging priority, Deloitte may facilitate an immersive session at our cutting-edge, greenhouse lab, located in Washington, DC, designed to help clients tackle their most complex challenges.

The approach our policy team will follow is a consistent, tested approach that can assist in evaluating emerging policies and priorities, and the changes that may be needed to implement them. The details of the key steps are reviewed in the following table.

| Approach Phase | Detail |
| --- | --- |
| Understand Emerging Policies and Priorities | This first step is utilizing Deloitte’s policy team to keep abreast of emerging policies and priorities. We will also proactively monitor and review pending and actual federal legislation affecting the ACA and explore potential implications to the FFE and, when appropriate, facilitate discussions with CCIIO to share our findings on the potential impact of new policies on the FFE. |
| Develop Point Of View | In analyzing emerging policies and priorities or preparing for potential statutory or regulatory changes, we develop points of view (POV) including, where appropriate, an initial impact analysis. The initial impact analysis of new, or potentially new, policies and priorities may include evaluations of system, organizational, end user, program integrity, readiness, capacity planning, implementation of services or other FFE core functions. |
| Conduct Impact Assessment | Once the emerging policy or priority is decided upon, or a statutory change is made, we move toward conducting a detailed impact analysis. We will work with CMS to include whatever details are needed to confirm that a full evaluation of FFE changes and implications should be completed. The analysis includes system changes, required resources, estimated level of effort and release scope. To help facilitate the assessment, Deloitte will use an impact analysis matrix that will consider the key considerations regarding the potential emerging policy or priority change across: (1) system modules (e.g., E&E, FM, PM, etc.), (2) end-users/consumers, (3) operations, (4) training, and (5) organizational change management. The considerations will vary depending on a particular policy. Our impact assessments include evaluations of affected stakeholders including the end user. Ultimately, the consumer is the target audience for many of the changes to FFE functionality. Making a change that will enhance and not hinder the consumer’s ability to understand and navigate QHPs on the FFE platform is an important aspect of any potential policy change. |
| Develop Roadmap / Implementation Schedule | Once an impact assessment is completed, the system and operational changes can be prioritized per the FFE’s long term release schedule and roadmap that is inclusive of approved FFE changes and new enhancements. This process aligns with the process for new enhancements, based on change orders or other client requests, as described in Task 3 of this proposal. |

Table 3.4-4. Key Steps for Analyzing Emerging Policy Changes.

### 3.4.4 Assessment in Action: Section 1332 Waivers

Utilizing Section 1332 state innovation waivers, States are beginning to experiment with new and innovative approaches to provide affordable and accessible health coverage that achieves their specific needs while remaining within the four statutory guardrails: (1) Provide coverage that is at least as comprehensive as would be provided absent the waiver; (2) Provide coverage and cost sharing protections against excessive expenses that is at least as affordable as would be provided absent the waiver; (3) Provide coverage to at least a comparable number of residents; and (4) Not increase the federal deficit.

Additionally, CCIIO released in 2018 a discussion paper entitled Section 1332 State Relief and Empowerment Waiver Concepts that outlines four waiver concepts that could form the basis of a Section 1332 waiver:

- State-Specific Premium Assistance (potentially replacing the ACA premium tax credit structure)

- Adjusted Plan Options (state assistance for non-QHP plan)

- Account-Based Subsidies (using federal pass-through funding)

- Risk Stabilization Strategies (e.g., reinsurance programs)

Each of these 1332 waiver strategies, as well as others that States may propose, could create technical and/or operational issues for CMS and the FFE, requiring the assessments and policy implementation planning described in Task 3. Deloitte’s substantial Section 1332 policy and technology expertise can assist CMS in assessing the implications that potential waivers may have on FFE capabilities and operations. Some recent examples of our work with 1332 waiver policy is outlined in the table below and provide tangible examples of Deloitte’s broad capabilities beyond O&M activities.

| Example | Detail |
| --- | --- |
| Published Study | Deloitte has been leading the way as an early thought leader since CMS developed the rules and regulations for the waivers prior to 2017. In 2016, our Center for Health Solutions published - State health coverage innovation and Section 1332 waivers: Implications for states explaining the waiver guardrails and other policy decisions facing states as they considered reform. |
| Georgia | Deloitte is providing comprehensive services to Georgia as they consider potential 1332 waiver options to reform its health care system, with the goal of submitting a 1332 waiver application request by December 31, 2019. |
| Washington | Deloitte is advising the State of Washington on implementation of its state health plan (without a Section 1332 waiver), helping to confirm that the plan stays within ACA statutory and regulatory guidelines. |

Table 3.4-5. Examples of Recent 1332 Support.

### 3.4.4 Deliverable Instructions (C.5.4.1)

Deloitte understands and agrees that deliverables will be defined for Task 4 – IT Initiation of Emerging Policies and Priorities when optional work is ordered, and our approach will be tailored as needed to achieve CMS and FFE objectives. We understand and agree to prepare and deliver deliverables per the details specified in the PWS as part of our FFE project.

### 3.4.5 Performance Standard Instructions (C.5.4.2)

Deloitte understands and agrees that performance standards will be defined for Task 4 – IT Initiation of Emerging Policies and Priorities when optional work is exercised. We understand and agree to measure, report on, and meet the standards as outlined in the PWS. These will be documented in the Quality Assurance Surveillance Plan (QASP). Our approach for developing and using the QASP to deliver PWS services is detailed in Section 3.5.2 of our response.

## 3.5 Task 5 - FFE Governance, Management, and Reporting

RFP Reference: 3.2.2; C.5.5

Proper governance and management reporting is essential to the successful deployment of policy and operational changes impacting the health and well-being of millions of FFE users. The FFE ecosystem requires collaboration and coordination with multiple internal and external stakeholders, vendors, and CMS leadership. Deloitte has a strong track record of collaboratively working with federal and state clients, and utilizing governance, management, and reporting process and procedures. We are very familiar with these practices as we use them on all of our engagements. We understand and appreciate that for the FFE contract, we will follow CMS’s strategic vision and governance processes and procedures which are complemented by our own experience, allowing us to provide CMS with a easy transition-in and bring our best practices and ideas to CMS to further refine or enhance the FFE governance approach.

| Features of Our Approach | Benefits to CMS |
| --- | --- |
| Readily adaptable Enterprise Value Delivery (EVD) for Transition and Operate methodology used on many successful O&M projects | - Aligns with and supports the CMS and CCIIO governance framework - Enhances existing processes to create operational efficiencies |
| Focus on release plans, issue/risk identification, monitoring, and management escalation channels | • Fosters efficient release management and issue resolution during critical periods such as Open Enrollment (OE) |
| Comprehensive training plans for each workstream on XLC processes, MaPS and FFE governance | • Creates a cohesive, coordinated team with better adherence to FFE deliverable and reporting processes |
| Annual data protection, security, and legal sensitivity certification | • Enhances security on PHI/PII and Federal Tax Information (FTI) information |
| Collaborative resource planning with leads and subcontractors to deliver on CMS priorities | • Provides more flexibility to prioritize work based on CMS priorities and needs, and not resource availability |

Table 3.5-1. Benefits and Features of Deloitte’s Approach to Task 5 Activities.

### 3.5.1 FFE Governance and Management (C.5.5.1)

As mentioned above, The Deloitte team will follow CMS and CCIIO governance processes for the FFE contract. We understand the CMS and CCIIO governance frameworks and processes because we have worked with them since their inception - including eight years of direct experience supporting the Data Services Hub (DSH) project. For example, on the zONE and WDS initiatives, Deloitte teammate Scope Infotech coordinated with the appropriate Change

Control Board (CCB), supported strategy reviews with the MaPS committee, developed the MaPS Project Chart and Engagement Assessment, conducted solution reviews and level of effort assessments, facilitated final MaPS committee review, and developed project management artifacts. We understand the FFE’s operational environment and, similarly, will collaborate with the Marketplace System Integrator (MSI) to adhere to CCIIO’s Governance Framework. Our experience with CMS/CCIIO governance is summarized below.

Deloitte’s Experience with CMS/CCIIO Governance

CMS Expedited Life Cycle (XLC): Deloitte and its proposed teammates for the FFE O&M contract understand and have delivered multiple projects using CMS’s XLC, including: USSDECT, DSH, WDS, Enterprise Content Management (ECM), HEDIS PLD and General Program Support Services (GPSS). We understand the XLC framework and will apply it to all FFE governance activities.

Deloitte’s Experience with CMS/CCIIO Governance

Marketplace Project Startup (MaPS): The Deloitte team participated in the MaPS process as an application development organization (ADO) on the USSDECT project, and as a stakeholder and an ADO on the DSH project. We will leverage this experience to plan, coordinate, and communicate with FFE impacted stakeholders. For example, we will open MaPS JIRA tickets for business cases, support strategy reviews with the MaPS committee, develop MaPS project charters and engagement assessments, conduct solution reviews, facilitate final MaPS committee reviews, and develop project management artifacts.

Change Control Board (CCB): We understand the role of the CCB in the XLC framework and review requirements and test results with the CCB, CMS and other stakeholders prior to code promotion between environments. We will draw upon our DSH project experience working with the Marketplace Testing Support Team (MTST) to support testing changes.

CCIIO Governance Framework: The Deloitte team’s experience supporting change management processes on the USSDECT and DSH projects will help future implementations run smoothly. We will work with the MSI to review our FFE tasks and planning efforts to maximize efficiencies and facilitate operational success. We will integrate our delivery process with the MaPS and CCIIO change management process, considering gate reviews, the CCB, the MaPS Committee, and deliverables in our schedule.

Table 3.5-2.Experience with CMS/CCIIO Governance Processes/Procedures.

### 3.5.2 Program Management Reporting and Coordination (C.5.5.2)

C.5.5.2.1 Task Order Orientation and Kickoff Meeting. Program Manager Brian Erdahl and Deputy Program Manager Scott Reiner will lead the initial orientation/kickoff meeting between the Contracting Officer’s Representative (COR), Government Technical Lead (GTL), and other participants identified by CMS. The agenda will include staffing logistics, communication cadence, project milestones and timeline review, reporting requirements, known risks or assumptions, and financial reporting expectations. The kickoff meeting will be held at the CMS office at 7500 Security Blvd, Baltimore, MD location within five (5) business days after start of the task order performance period.

C.5.5.2.2 Program Management Plan and Work Plans. Deloitte will develop and maintain a Program Management Plan (PMP) that includes identifying the processes and artifacts used by management and teams to execute FFE O&M tasks. We understand that the plan includes: the project scope, objectives, technical approach, assumptions, constraints, risks, work breakdown structure (WBS), resource plans, training plan, organizational roles and responsibilities, project monitoring and control, performance measures, governance oversight, schedules, and supporting plans to include communications, requirements, and risk management. We are familiar and comfortable providing this information because this mirrors the information Deloitte typically provides in our Program Management Plan and Work Plan when following our Enterprise Value Delivery (EVD) for Transition and Operate methodology. We will collaborate with key FFE stakeholders during transition-in to address their specific needs as we draft the plan. We will provide our initial draft to the COR in advance of the project kick-off meeting. It will be updated, as needed, to reflect changes in schedule, current progress, and potential risks to approved deliverables and timelines.

C.5.5.2.3 Resource Management Tracking Tool. Deploying skilled resources at the right time is critical to the success of a large-scale operation such as the FFE. We understand the resource count can fluctuate based on the release plan and recognize the importance of maintaining a comprehensive resource plan to meet staffing needs. Our Resource Management Plan will include a loaded project schedule that defines the number of resources for each project phase, and the skillsets required to provide consistent, high-quality deliverables. We then use a Resource Allocation Matrix to track resource needs by skillset, position, and responsibilities to drive the planning and balancing of the workforce. Additionally, we use a Schedule Management Plan to track, plan, and manage the project by Work Breakdown Structure (WBS) element. These tools enable us to provide CMS with visibility into the number of hours planned, used, and available for tasks, by area, and facilitate the reallocation of hours as needed to accommodate CMS needs and priorities. We continuously evaluate LOE estimates, reviewing the Resource and Schedule Management Plans during weekly planning meetings to predict and prioritize actions for the CCB and MaPS processes. During the transition-in phase, we will review our tools with CMS and finalize these tools based on our discussions.

C.5.5.2.4 Service Level Agreements and OrganizationLevel Agreements. The FFE is a complex, inter-

dependent, multi-vendor system. We understand the

| significance and criticality of SLAs for each module in minimizing down time. We will utilize our experience and evaluate the standard SLAs we provide from our similar projects and develop and recommend SLA categories for CMS’s review and approval, with target values for the services, functions, and capabilities delivered specifically for the FFE project. We will take | Deloitte’s SLA track record includes: - Maintaining Texas TIERS, and Anthem back end systems with uptime at 99.95% or better during all contract years - Continuously meeting the 24x7x365 SLA for Access Health CT and Washington Healthplanfinder - Resolving all severity 1 and 2 incidents at |
| --- | --- |

into consideration the relative mission criticality / priority 	Anthem within the 1-hour SLA  of the service or capability when drafting these SLAs.

Once established, each Deloitte team will collect data and monitor compliance with all SLAs. Our PMO will track their compliance with established benchmarks/metrics and solicits lessons learned from the team to continuously improve processes. Deloitte will collaborate with CMS, the MSI, and other contractors to monitor SLAs over time and make recommendations for any changes. We will monitor the business processes and pro-actively suggest improvements that will potentially reduce the turn-around time of repeatable tasks. Any proposed changes to SLAs will be reviewed and agreed upon with CMS/CCIIO.

C.5.5.2.5 Earned Value Management. Deloitte brings 50+ years of delivering complex projects utilizing Earned Value Management (EVM) principles. Our PMO will lead EVM activities and coordinate data gathering to provide CMS with a clear picture of how activities are earning the value as planned in work plans. Deloitte’s EVM system fully complies with the 32 criteria of the American National Standards Institute/ Electronics Industries Alliance (ANSI/EIA) Standards

748C. We use this system to support many federal clients, including the US Departments of

Defense, Health and Human Services, and states. Our system includes software tools (e.g., MS Project) and a Defense Contract Audit Agency (DCAA) approved financial system, including an interface to run regular extracts from the system to provide performance data.

Deloitte’s EVM approach includes: (1) top-level program planning; (2) schedule development and revisions; (3) performance measurement baseline analysis and risk assessment; and (4) integrated baseline review. Deloitte will solicit feedback from CMS on each of these four activities and obtain written authorization of our performance measurement baselines before work begins. We will routinely evaluate our work to measure progress against schedule and cost, identify and mitigate issues, and consider plan revisions with CMS to improve the process.

C.5.5.2.6 Performance Standards Summary Reports. Our program leadership is responsible for managing our team’s processes to deliver high quality work products and deliverables. We follow a CMMI ML4 review process to promote this level of quality and use a Quality

Assurance Surveillance Plan (QASP) to enable CMS to systematically evaluate our performance. The QASP includes objectives, performance measures, processes, tools, metrics, and roles and responsibilities required to deliver high quality products and outcomes for the FFE contract. Deloitte will collaborate with CMS to create the QASP during the transition-in phase.

Deloitte will review performance data weekly, quarterly, and annually and provide CMS feedback on a regular basis to help detect potential quality issues/risks and track them to resolution. We will provide CMS with a Performance Standards Quarterly Report that scores each deliverable against established Performance Standard AQLs and will implement – if necessary - a CMS-approved corrective action plan. This plan may include re-alignment of resources, schedule adjustments, or updates to deliverables. Lastly, we will update the QASP at least annually, or more frequently if necessary, to reflect changes in the PWS or performance standards and CMS feedback.

C.5.5.2.7 Monthly Financial Reports. Close monitoring and tracking of project financials is critical to keeping the project on-track and avoiding cost overruns. Our PMO is responsible for maintaining financial reports reflecting work performed (in accordance with the CMS Financial Status Report spreadsheet). Our EVM data aggregation process will integrate information about current and future utilization and costs into an easy-to-read report reflecting costs in hours and dollars differentiating between work performed by Deloitte and our teammates. CMS will be able to identify potential risks or issues requiring attention and drill down into further details.

The Financial Report will contain the following sections for both Deloitte and each subcontractor: (a) Contract Name, (b) Contract Number, (c) Authorized Contractor

Representative, (d) Period of Performance, (e) Contract or Task Order Value, (f) Total Amount

Billed, (g) Total Payment Received, (h) Current Month Hours Expended by Task, Labor

Category, and by Name, (i) Cumulative Month Hours Expended by Labor Category, (j)

Estimated Hours to Completion by Labor Category, (k) Current Month Cost Expended by Labor Category, (l) Cumulative Cost Expended by Labor Category, (m) Balance of Remaining Funds, (n) Estimated Cost to Completion by Labor Category, and (o) Burn rate.

C.5.5.2.8 Monthly Technical Status Report. We will gather and assimilate information from our weekly project schedule reports into a monthly report. The monthly report will contain (a) key accomplishments for the reporting period, (b) Release summary updates, (c) Status of open action items, (d) Issues, (e) Risks, (f) Staffing plan changes, (g) Contract communications, (h) Inventory of documentation delivered in the current reporting period, (i) Summary of planned, actual, and remaining hours by PWS Task as reflected in the Resource Management Tracking Tool for the current reporting period. This information will provide CMS transparency into the progress of each workstream. We will also use this report to monitor project progress, capture project updates, and reflect these updates in the project schedule. The hourly status of tasks and WBS level details are consolidated into the report based on information from our Resource Management Tracking Tool. We will submit this report to the COR by the 5th calendar day of the following month.

### 3.5.3 Program / Project Meetings (C.5.5.3)

Effective and efficient program/project meetings are critical to the success of any project, particularly large, complex, multi-vendor projects like the FFE. Deloitte will actively engage and participate in the project meetings conducted by CMS and key stakeholders in a collaborative way. For meetings we conduct, we will set objectives and share meeting agenda, gather the required background documentation, track action items, and prepare meeting minutes. In addition, we will provide a Staffing Plan and Roster by name, position, and responsibility of all staff working on the Task Order, provide special reports as requested by the COR/GTL. We will provide meeting materials and participate in CMS-led Risk Management meetings and activities. We will also maintain training materials for meeting management to support onboarding new staff, and to support COR/GTL knowledge transfer requests about the FFE.

### 3.5.4 Release Management and Coordination (C.5.5.4)

Comprehensive and careful planning, and tight coordination is critical when new functionality, code, or fixes are introduced in the FFE (and particularly when emergency fixes are needed) given the interdependent systems maintained by multiple contractors. Our team has successfully provided O&M on eight state-based exchanges (SBEs) with releases of comparable scale to FFE (~3,500 deployments and ~300 change requests). Our approach to release management and coordination is highlighted in the table below.

#### Deloitte’s Release Management and Coordination Strategies

- Work closely with FFE stakeholders to publish annual release calendars to mitigate risks. These calendars will detail CCB-approved changes/enhancements as time progresses. We will publish these release calendars to a dedicated Confluence page. We will disseminate a weekly report/tracker to stakeholders that provides a summary of the releases, description, and date of deployment.

- We will utilize an open collaboration channel among business owners utilizing JIRA throughout the entire release management lifecycle. We will post standard release notes containing build contents, step-by-step deployment guides, validation scripts, and rollback procedures. They address issues and escalations channels based on severity level. This includes collaborating with the MSI contractor to coordinate the implementation of each release and collaborate with the testing contractor to plan for testing and deployment activities.

- Our team will develop a process to track, status, and report on releases weekly. In addition, we will use this information and attend a Go/No-Go meeting with the stakeholders and the XOC prior to the release. We will plan releases during off-peak hours to prevent disruption and follow a step-by-step execution plan for releases.

- We will execute a comprehensive defect management process that enables timely and accurate disposition of defects before implementation and deployment of code to the production environments for FFE systems. We will provide post-deployment updates in JIRA and Confluence with regression testing results from the relevant Production environment module. We will send notification to downstream stakeholders on the successful deployment and initiate the request to test their individual applications. We will also distribute updated training materials and Quick Reference Guides (QRGs) once the functionality has been successfully released.

- We will use internal SLAs to benchmark efficiencies and identify areas of improvements. Our teammates’ FFE release coordination experience allows us to quickly tale over FFE release management. We will tailor our approach to include CMS frameworks, FFE change management processes, and CMMI ML4 best practices.

Table 3.5-3. Release Management Approach.

### 3.5.5 Documentation (C.5.5.5)

Deloitte’s Knowledge Management Plan will include the processes and tools used on the FFE project to manage key documentation, document access, and version control. We will manage the access and security of FFE documentation, using Confluence and Deloitte’ SharePoint Project Team Site for document collaboration and new documentation development. Deloitte’s technical and system documentation will conform to CMS’s standard artifacts and include each of the items referenced in the PWS. We will document, maintain, and share with CMS the key XLC and other design artifacts such as business and system requirements, process flows, architectural details, UI wireframes/storyboards.

### 3.5.6 Deliverable Instructions (C.5.5.6)

Deloitte has reviewed the following deliverables specified for Task 5 – FFE Governance, Management, and Reporting and agrees to meet them in accordance with RFP Section C.5.5.6.

| ID | Deliverable Name | ID | Deliverable Name |
| --- | --- | --- | --- |
| 5.1 | Task Order Kickoff Meeting | 5.12 | Risks & Issues Mgmt. Meeting and Materials |
| 5.2 | Staffing Plan and Roster | 5.13 | Project Status Report |
| 5.3 | Data Use Agreements | 5.14 | Resource Management Tracking Tool |
| 5.4 | Program Management Plan | 5.15 | Training Presentations |
| 5.5 | Program/Project Work Plan with Schedule | 5.16 | Software License Inventory |
| 5.6 | Performance Standards Reports | 5.17 | Earned Value Management (EVM) |
| 5.7 | Performance Standards Metrics | 5.18 | Integrated Baseline Review (IBR) |
| 5.8 | Monthly Technical Status Report | 5.19 | XLC Documents for Maint. and New Development |
| 5.9 | Monthly Financial Status Report | 5.20 | FFE Annual Release Plan |
| 5.10 | Quality Control Plan | 5.21 | FFE Functionality Release Notes |
| 5.11 | Risk Management Plan |  |  |

Table 3.5-4. Task 5 Deliverables.

### 3.5.7 Performance Standard Instructions (C.5.5.7)

Deloitte has reviewed the performance standards specified for Task 5 – FFE Governance, Management, and Reporting. We understand and agree to measure, report on, and meet the standards as outlined in the PWS. These will be documented in the Quality Assurance Surveillance Plan (QASP). Our approach for developing and using the QASP to deliver PWS services is detailed above in Section 3.5.2 (C.5.5.2.6).

3.6 Task 6 - Contractor Transition-In / Transition-Out

RFP Reference: 3.2.2; C.5.6

Five years ago, there was near unanimity in the contractor community that CMS didn’t have the appetite for another

| major transition a year after Accenture took over from CGI. The result was one bid for FFE O&M services. Since then, the risk profile of the FFE program has changed significantly. It is now a mature, and stable program but there is still more to be done - more cost and technical efficiencies to be gained, and more innovation to be employed. It is a perfect time for a fresh set of eyes, and ideas from a vendor that not only can give you operational stability and confidence but also a vendor that can bring new insights for improvement and innovations. Deloitte is the vendor who can transition the FFE and better support CMS’s goals for the next contract period. | “Deloitte did a tremendous job in successfully transitioning the HHS suite of applications from our previous maintenance and operations vendor. They were proactive in their approach, transparent with their methods, and collaborated effectively with our business, application, and incumbent teams, overcoming obstacles and ensuring a successful transition.” Jeff Dean CIO, State of Arkansas Department of Health Services |
| --- | --- |

Deloitte has decades of experience transitioning large systems from other vendors. These systems have served millions of citizens and provided critical program operations across all areas of government. This experience has grown a team of highly competent professionals that consistently transition complex programs on schedule and without service interruptions, a few of which are detailed Table 3.6-1 below. For example, our Texas Integrated Eligibility Redesign System (TIERS) transition demonstrates our ability to transition a large, complex program from Accenture. TIERS determines Medicaid eligibility for 5.6 million individuals and facilitates millions of account transfers with the FFE. Deloitte seamlessly transitioned this project, immediately began to operate the system and implemented multiple changes to inprove operations, streamline customer support, and enhance self-service.

Deloitte also took over operations for Anthem Blue Cross and Blue Shield from multiple vendors. Deloitte quickly identified operational and architectural improvements while successfully transitioning workloads from the other vendors. Additionally, our recent Arkansas system transition demonstrates our ability to overcome and adapt to challenges, as the outgoing contractor – citing a lack of transition-out provisions in their contract – decided not to participate in the transition process. We overcame this barrier through a number of strategies including hiring incumbent staff with the knowledge and ability to direct us to sources of information to effectively complete the transition as well as advancing our staff loading allowing for incremental discovery time.

|  | Anthem | Texas TIERS | Arkansas HHS |
| --- | --- | --- | --- |
| Scope/ Objectives | Provide 24x7x365 IT operations and customer support for Anthem’s systems | Provide full SDLC support for Medicaid and CHIP Eligibility and Enrollment | Provide full SDLC support for O&M and new functionality |
| Size | 60+ systems 2,700 FTEs 78 million people served | 400+ contractor personnel 23,000 State workers 3M+ FFE account transfers | 137 systems 125,000 State workers |

| Anthem | Texas TIERS | Arkansas HHS |
| --- | --- | --- |

Complexity 	11,000+ batch jobs. Transition 	Re-design of system built by 	Range of application languages: of 3 incumbent operations to 	Accenture with mainframe, 	COBOL and Power Builder to Deloitte. 	mid-tier and web applications. 	.Net and Java.

TRANSITION OUTCOMES :  *ON-TIME*         *NO UNPLANNED DOWNTIME*         *ON-BUDGET*

Transition 	Insights from 2016 transition 	Enabled >4.5 million account 	Consolidated help desk

Outcomes led to ~$2 million in cost transfers with the FFE. Voted operations resulted in improved savings in 2017. Improved “Best Application Serving the service while reducing costs. batch performance by 40%. Public” in Texas (2015). See client quote above Table 3.6-1. Successful Deloitte Transition Examples.

#### 3.6.1 Contract Transition-In (C.5.6.1)

Our detailed Appendix A - Transition Plan not only

| focuses on understanding “how” things are done, but also “why” operations, processes, architecture and metrics are the way they are. Deloitte’s approach to transition is guided by three principles outlined in Section 3.6.1.1 below. These principles support a successful transition by minimizing change during the transition period and making the transition as easy as possible for CMS. To lay a foundation for future innovations, Deloitte will use the transition period to | - A record of bringing “fresh eyes” during a transition to identify continuous improvements - Minimization of risk by not making major changes during transition, but collecting improvement areas for post-transition discussion - A transition process that aligns with CMS’s signature guidance for large contract transitions |
| --- | --- |

collect data, conduct interviews and shadow the incumbent, and review FFE documentation so that we may propose fully informed O&M and enhancement plans for CMS’s consideration after the transition period. During our review of documentation, if we find gaps in completeness or accuracy, we will update the documentation based on availability. Our goal is to have as complete of documentation as time allows at the conclusion of transition.

Deloitte will execute transition of the FFE using our Enterprise Value Delivery (EVD) for Transition and Operate methodology. EVD is Deloitte’s proprietary project delivery framework used on all of our projects. It incorporates industry standards, firm experience, and lessons learned. Our FFE transition-in approach is informed by involvement with eight state-based exchanges (SBEs) and currently delivering three, ongoing SBE contracts. These experiences support our overall understanding of FFE business operations and reduce risks associated with a lack of familiarity. Table 3.6-2 below summarizes the key features of our transition-in approach.

| Approach Feature | Approach and Benefits to CMS |
| --- | --- |
| A collaborative, workgroup-based approach | Approach: We utilize the PWS specified “joint coordinated management team” approach to manage discrete transition-in workstreams driven by 5 workgroups for PWS Tasks 1-5 and five functional workstreams to address Personnel Onboarding, Business Relations & Stakeholder Engagement, Facilities, Hardware/Software, and Cutover. This approach adheres to the best practices identified, and types of workgroups featured, in CMS’s Medicare Administrative Contractor (MAC) Workload Transition Handbook. We utilize a number of CMS Handbook best practices in our Appendix A – Transition Plan. Benefits: Reduces transition-in risk by dividing scope into logical, focused pieces to better manage the effort. CMS also achieves a higher degree of collaboration as both contractors participate in each workgroup to plan and execute transition-in activities. We encourage CMS participation in workgroups to spur collaboration and enable real-time direction and consensus building. |
| Approach Feature | Approach and Benefits to CMS |
| Recent SBE transition experience | Approach: Our FFE Transition-in approach is informed by our work transitioning California’s SBE (CalHEERS) from Accenture and our understanding of how they manage systems like the FFE. Benefits: Reduces transition risk through a more comprehensively planned transition that uses lessons learned specifically from: A) an exchange system transition (CalHEERS); and B) working with the current FFE O&M contractor. |
| Existing delivery center SBE expertise | Approach: Our Mechanicsburg, PA delivery center supports multiple SBE contracts, proving our ability to redeploy and hire appropriate personnel and reduce onboarding risk. Benefit: Reduces risk and improves innovation potential through our ability to leverage personnel with SBE experience from across the country in exchange operations, transition and O&M. |
| Streamlined onboarding and badging | Approach: We use our experience with the CMS Clearance/Badging process to streamline personnel onboarding and make the process as easy as possible for CMS. We already have job aids and recorded webinars to promote proper form submission. We will also use our Federal Security (Fed Sec) specialists to review badging requests before submission. Benefit: Reduces time delays in getting our team onboarded and productive and minimizes demands on CMS staff. |

Flexible and 	Approach: Our McLean, VA, office presents a short commute for CMS, Deloitte, and convenient facility Accenture personnel for transition meetings. Our Bethesda and Baltimore offices allow us to options  	quickly respond to ad-hoc CCIIO meeting requests.

Benefit: Better communication and efficiency throughout the transition from key stakeholders (CMS, Deloitte, Accenture) being in close proximity, and the ability to hold key status meetings, and knowledge transfer activities in person.

Inventorying 	Approach: Throughout transition, we will be identifying potential business and IT operations improvements but process improvements. This inventory of potential improvements will be presented to CMS focusing on 	following transition-in, with associated business cases, implementation plans, and roadmaps. transition 	Benefit: Better identification of improvements without distracting the team from critical knowledge 	transition activities. Transition is a natural opportunity to assess the FFE with a fresh transfer 	perspective. We will leverage this opportunity, but keep our team focused on knowledge transfer and continuous operation. The outcome of transition will be a stable system, but with a list of innovation and improvement areas.

| Large-scale, system transition experience and leadership | Approach: Our FFE Transition Manager, Neil Brown, is a Deloitte veteran with both commercial and State transition-in experience. He is complemented by a Deputy Transition Manager, Rob Brotzman, with both operational and transition experience with large CMS IT programs. Please see Section 4 – Staffing Plan and Key Personnel for more details their credentials. Benefit: Reduces transition risk and process gaps as our leaders have successfully transitioned Accenture programs/systems, onboarded & trained large teams, overseen transition of large, complex systems at CMS (e.g., Fraud Prevention System 2 (FPS2), and managed transition O&M for projects similar in size and complexity to the FFE. |
| --- | --- |

Table 3.6-2. Features and Benefits of Deloitte’s Transition-In Approach.

##### 3.6.1.1 Understanding of Transition-In Requirements

We note the great care CMS demonstrated in scheduling the transition immediately following the 2019 Open Enrollment (OE) period, as this timing presents an optimal, low-risk period for performing a transition-in. The period provides an opportunity for the Deloitte team to participate in lessons learned activities from the most recent OE period. The required 25-page Transition-In Plan presented in Appendix A is for contract award evaluation purposes only. We understand that CMS requires us to deliver a Transition-In Plan within one week of award (Deliverable 5.1) that provides sufficient detail to drive all transition implementation activities. For example, our Transition-In Plan for the California SBE contract consisted of 96 pages of detailed activities. Given the page constraints of this proposal, we address our understanding, key principles, and key elements of our transition-in approach here, and provide details of the “how” in Appendix A. We will adhere to the principles outlined in Table 3.6-3 to guide our transition-in activities.

| Key Principles | Description |
| --- | --- |
| No impact to continuous operations | Our prime directive during transition-in is to achieve cutover of all O&M and enhancement activities without introducing risks, downtime, or disruption while meeting all applicable cutover acceptance criteria. This approach supports a smooth transition and significantly reduces the transition burden on CMS. We will minimize change throughout transition and work collaboratively with the outgoing FFM O&M contractor (and the other stakeholders) to make this easy for CMS. |
| Go “above and beyond” to achieve excellence | Throughout transition, we seek to exceed CMS expectations by employing a collaborative, flexible management approach. Most contractors work hard, follow the PWS, focus on quality, and deliver on time. Deloitte does those things and goes “above and beyond” with a laser focus on meeting the needs of CMS. We recognize the “intangibles” highlighted in the Award Fee (AF) criteria. At the beginning of each month, Deloitte and CMS teams will connect to identify how we can go “above and beyond” the AF criteria. We will engage CMS at the kick-off meeting to gain a common understanding of desired behaviors and outcomes associated with collaboration, flexibility and personnel. We will train, coach, and monitor our team to embody this in their day-to-day transition activities. |
| Identify continuous improvement opportunities | As part of our knowledge transfer process, baselining activities, and document review, we accumulate observations and questions. For example, our cloud optimization practice has a detailed methodology that non-obtrusively evaluates tool sets, storage, computational patterns to identify opportunities to optimize. Our world class business process reengineering (BPR) practice simultaneously looks for process improvements and, in instances of repetitive processes, candidates for robotic process automation (RPA). Transition-in is an opportunity to holistically view the FFE and ask: “Why is it being done this way? Can it be done better?” It is easier to identify opportunities as everything is “new” and we provide a comprehensive set of proposals to review with CMS at the end of transition-in. |

Table 3.6-3. Guiding Principles of Deloitte’s Transition-In Approach.

#### 3.6.2 Contract Transition-Out (C.5.6.2-C.5.6.7, C.5.6.9 and 3.2.2)

We understand the need for clearly defined transition-out responsibilities. Should CMS opt to transition to another contractor in 2024, Deloitte will provide a comprehensive Transition-Out

Plan within 7 days after formal notification of an award. Therefore, we only briefly address C.5.6.2 requirements here and dedicate Appendix A to addressing transition-in requirements. Task 6 requirements in C.5.6.3-C.5.6.7 and C.5.6.9 also address incumbent contractor responsibilities during transition-out, so we briefly address those requirements here and will address these in greater detail in 2024 Deliverable 5.2.

| PWS Requirement | How Deloitte Addresses 2024 Transition-Out Requirements |
| --- | --- |
| Incumbent Contractor Responsibilities (C.5.6.3) | In 2024, we will be responsible for all FFE delivery during the transition period. Our transition-out efforts will focus on collaboration, flexibility, and maintaining our personnel level to improve the probability of a successful transition to the new awardee. |
| Hardware and Infrastructure (C.5.6.4) | Hardware and architecture will change over the life of the contract. Our Technical Operations Team is responsible to keep this information updated throughout and to provide it to the new contractor during the transition. |
| PWS Requirement | How Deloitte Addresses 2024 Transition-Out Requirements |
| Existing Workload and Deliverables (C.5.6.5) | We continue to meet the workload and deliverable requirements of the contract as detailed in our Task 1-5 responses in this proposal. |
| Software Licenses (C.5.6.6) | As with C.5.6.4, software may change in our solution, and we keep that catalog updated along with license expiration dates. We will alert the incoming contractor to those licenses that may expire during the transition-in so that they take appropriate action. |
| Management Controls and Reporting (C.5.6.7) | We will monitor the performance of the incoming contractor and report on progress and issues per the agreed-on transition-out reporting formats and mechanisms agreed by CMS and the incoming contractor. |

Contract Transition In 2024, should we be replaced, we develop the “Contract Transition Exit Criteria Report” Acceptance Criteria –See PWS C.5.6.3 item (f) on p. 53. All the 2024 incoming contractor has to do is sign it. (C.5.6.9)

Table 3.6-4. How Deloitte Addresses Transition-Out Requirements.

#### 3.6.3 Risks During Transition (C.5.6.8)

Deloitte understands the importance of planning for, tracking, and mitigating risks during Transition-In. We have identified key risks and mitigation strategies in Section 3.3 of Appendix A – Transition Plan.

#### 3.6.4 Deliverable Instructions (C.5.6.10)

Deloitte has reviewed the following deliverables specified for Task 6 – Contractor Transition-In / Transition-Out and agrees to meet them in accordance with RFP Section C.5.6.10.

| ID Deliverable Name | ID | Deliverable Name |
| --- | --- | --- |
| 5.1 Contract Transition-In/Ramp Up Plan (Start of Task Order) | 5.3 | Contract Transition Exit Criteria Report |
| 5.2 Contract Transition Plan (End of Task Order) |  |  |

Table 3.6-5. Task 6 Deliverables.

Appendix A contains our high-level draft of Deliverable 5.1. We will reconcile and update our plan with agreed-upon details from the outgoing FFM O&M vendor’s Transition-Out Plan. In addition, we will address the details of transition-out Deliverables 5.2 and 5.3 and will produce these deliverables when the transition-out occurs.

#### 3.6.5 Performance Standard Instructions (C.5.6.11)

There are two drivers behind the transition-in performance standards. The Award Fee plan identifies personnel onboarding, collaboration, and flexibility as high-level standards for transition-in performance. More detailed performance standards will emerge post-award as the outgoing FFE O&M contractor and CMS work together to set cutover standards for each task.

We understand and agree to measure, report on, and meet these PWS standards in the QASP.

Our QASP approach to delivering Task 6 services is detailed in Section 3.5.2 of our response.

# Factor 3: Transition Plan

## Appendix A

Deloitte’s articulation of a succinct, clear, and thoughtful transition-in plan is key to a successful transition of the FFE. Our experience transitioning large complex systems provides a solid foundation for CMS to be confident in our ability to transition because of our:

- Highly Relevant Transition Experience. Eighteen successful large system transitions in the state, local, federal, and commercial markets, including four large health care programs, and a large state-based insurance exchange program from the current FFE O&M contractor. Each transition was successful and met all client required deadlines. One example that powerfully demonstrates our ability to successfully transition-in from Accenture is our successful transition of our complex 400+ FTE Texas TIERS O&M support contract which we continue to support today. (see Table 3.6-1 in our Task 6 response).

- Proven Transition-In Approach. Our 18 successful transition projects have provided us opportunities to crystalize our approach and be prepared for and overcome any risk we may encounter. We have achieved on-time, on-budget transitions for all of our transition projects by applying our Enterprise Value Delivery (EVD) Transition and Operate methodology which includes four phases: 1) Plan, 2) Execute, 3) Verify, and 4) Cutover. We describe these phases in more detail in Section 2.3 below.

- Seasoned Transition Management Team. We propose a team of people with deep transition experience. Our Transition Manager (Neil Brown) brings State and commercial health experience, most recently at Anthem which involved 900 staff and 100+ million lines of code across 24 systems. Because we understand how critical the transition phase of this project is, we are also proposing the essential role of Deputy Transition Manager. Our Deputy Transition Manager (Robert Brotzman) has managed and transitioned many large CMS IT programs, and oversaw a $400M NASA transition. Their full biographies can be found in Appendix C.

- Approach Alignment with Medicare Administrative Contractor (MAC) Workload Transition Handbook. Our EVD methodology aligns to CMS requirements and is easily tailored to address the FFE PWS requirements and reflect CMS’s own experience with large workload transitions. We aligned it to key elements of CMS’s signature 229-page transition Medicare Administrative Contractor (MAC) Workload Transition Handbook (“Handbook”). This guidance was originally designed to transition MAC workstreams, but key principles readily apply to large CMS IT transitions like the FFE. For example, Deloitte utilizes the Handbook’s recommended work group approach of dividing transition requirements into logical, manageable pieces. Each work group is comprised of incumbent and incoming personnel who collaborate to share information, documentation, and plan transition activities.

Deloitte provides a draft Transition-In Plan in this Appendix A. Due to our response page limitations, this draft plan is abbreviated from what we normally provide which ranges from 75100 pages for similarly large, complex programs. Our aim with our Appendix A response is to identify key elements and a rationale for what we are doing, including enough detail to enable you to evaluate our ability to successfully transition the FFE.

Following contract award, Deloitte will provide a comprehensive Transition-In Plan (Deliverable 5.1). The draft plan presented here will be expanded, refined, and submitted within seven days of Task Order award. The Transition-In Plan will be finalized and delivered to CMS ten days after the Transition Kickoff Meeting is conducted. It will contain the detailed templates and checklists from our EVD methodology which the Deloitte transition team will use to collect information, capture observations and questions, document issues, risks and decisions, and manage the overall FFE transition.

- Proven transition approach focused on maintaining continuous operations.

- Track record of transitioning, transforming and elevating systems.

- A focus on thorough planning, complete knowledge transfer and verification.

- An approach based on experience with 18 successful large system transitions.

### 1.0 Overall Understanding of Transition-In Requirements

#### 1.1 Transitioning PWS Tasks 1-5

Each FFE PWS task has unique characteristics, transition needs, and challenges. To confirm that these requirements are addressed, the individual PWS transition tasks will be handled by Transition Work Groups and managed by our Transition Management Team. The table below describes our understanding of the transition needs of each PWS task.

| PWS Task | Understanding of the Transition Needs/Challenges |
| --- | --- |
| Task 1 FFE Business Operations | Transition will occur AFTER the 2020 Open Enrollment (OE). Our initial focus will be on lessons learned and staffing up to align with post-2020 OE activities and pre-2021 OE activities. Our level of effort changes throughout the year and we will calibrate staffing to be prepared to complete takeover by June of all operations tasks. Our transition management team will coordinate with CMS and the outgoing FFE O&M contractor to schedule a series of meetings to transfer Task 1 documents, checklists, and training materials, and discuss lessons learned throughout the contract’s period of performance. |
| Task 2 FFE Maintenance | Our focus during transition-in will be on avoiding any disruption of FFE maintenance activities. To achieve this, Deloitte will onboard experienced staff to facilitate a shadowing of all activities for the last maintenance release scheduled within the transition-in period. We will validate performance of this release and use it as a basis for cutover decision-making. More details are provided in Section 3.1. |
| Task 3 New Functionality Development | We will work with CMS and the outgoing contractor to determine when we will take over new functionality development but for planning purposes we have estimated our responsibility for new functionality development to begin in month four of the transition, assuming a deployment of code after transition is complete. We will observe scrum team operations and terminology used and become familiar with FFE Agile tools and reporting practices. We recognize that some new functionality can take months to develop. Therefore, the current FFE O&M contractor should complete all efforts underway at the start of transition. For new functionality development that commences during the transition period, we will discuss the expected delivery date and jointly determine who should lead. For releases where the current FFE O&M contractor is assigned to lead, Deloitte will code in parallel to confirm our understanding and that effective knowledge transfer has occurred. For releases where Deloitte is assigned to lead, the incumbent FFE O&M contractor will reverse-shadow Deloitte and review our work to confirm our understanding and that effective knowledge transfer has occurred. These activities help confirm that we have successfully transferred knowledge to develop and maintain the FFE’s code. Code produced by Deloitte during these initial activities will serve to build a baseline understanding. We expect our performance on sprints to be evaluated by CMS against cutover performance standards to build confidence in our ability to deliver new functionality. |
| PWS Task | Understanding of the Transition Needs/Challenges |
| Task 4 IT Initiation of Emerging Policies and Priorities | Although this is an optional task, there is a need to perform knowledge transfer of the governance process for vetting emerging policies and priorities. We will look at what has been done in the past and confirm how Task 4 items translate into new development under Task 3, and/or change requests under Tasks 1 and 2. |
| Task 5 FFE Governance, Management, and Reporting | This task involves cross functional project management, governance, and reporting processes. Our first goal is to continue ongoing processes and procedures during transition-in. In addition to transitioning tangible tasks, we seek to understand and embody the day-to-day cadence of FFE governance, management, and reporting activities so that stakeholders feel a sense of continuity. We participate and gradually transition ownership of the format and frequency of reporting and project management meetings. Following transition, we will work with CMS leadership to implement agreed upon improvements to Task 5 processes. |

Table A-1. Understanding of Transition Needs for PWS Tasks 1-5.

### 2.0 Overview of Transition-In Approach

#### 2.1 Transition-In Organizational Structure

Deloitte will transition the agreed upon tasks, assets, and materials required to operate and maintain the FFE. Our transition-in organizational structure is organized into four distinct areas with a Joint Coordinated Management Team, Transition PMO, PWS Transition Work Groups, and Transition Support Work Groups, which is furthered showcased in Figure A-1. This structure is designed to provide a seamless transition of outgoing FFE O&M contractor responsibilities. This is done with a mindset of continuous improvement, facilitating rapid response to task order requests, and rapidly staffing highly qualified professionals. Our Transition Manager and Deputy Transition Manager bring years of leadership experience which reduces risks and improves the likelihood of successful cutover.

Figure A-1. Transition-In Organizational Structure.

##### 2.1.1 Joint Coordinated Management Team

The Joint Coordinated Management Team (JCMT) will consist of Deloitte transition management, Accenture FFE management, and Deloitte FFE management; CMS FFE leadership participation is encouraged, but not required, as our goal is to make this an easy transition for CMS staff. This team will collaborate to reconcile transition-in and transition-out plans and evaluate transition schedule and milestones. Additionally, a Joint Management Workshop will be conducted the week of January 13th, 2020 with the JCMT to establish a Joint Operating Agreement (JOA) which will be signed by the incumbent and incoming contractor and that will be adhered to throughout the transition.

##### 2.1.2 Transition PMO

The Transition PMO will focus on providing management and PMO support for each of the PWS tasks and the Transition Support Work Groups. The Transition PMO will assist with staff onboarding (including personnel security intake and clearance processing) training, communications, maintaining issue / risk / decision logs, and creating the project schedule, meeting minutes, and metrics from task leads to inform transition scheduling and progress. The PMO will shed transition-specific resources and become the ongoing FFE PMO at the end of transition.

##### 2.1.3 PWS Transition Work Groups

Each PWS Task Transition Work Group will conduct regular meetings and invite CMS personnel responsible for task execution. This provides CMS with the opportunity to set priorities, express preferences, and observe Deloitte’s flexibility and collaboration during transition-in. All the PWS Transition Work Groups will have different durations and activities required to appropriately complete transition tasks. For example, “Task 1: FFE Business Operations” and “Task 2: FFE Maintenance” will have similar transition timelines that will take the entire six-month transition period to conduct. Whereas Task 4 is an optional task with limited-to-no workloads to transition, so there will be a shorter knowledge transfer duration.

##### 2.1.4 Transition Support Work Groups

The Deloitte Transition Support Work Groups will be established before contract award and will work to appropriately staff, onboard, and organize team members to execute each PWS Task.

Each work group will vary in duration and timeframe for their respective transition-in activities.

#### 2.2 Roles and Responsibilities

This section provides expected transition roles and responsibilities for Deloitte, CMS and the outgoing FFE O&M contractor. Deloitte will update this section with names of the individuals from CMS and outgoing contractor during transition planning.

##### 2.2.1 Deloitte Responsibilities

Role

Transition-In Phase

| Transition Manager (TM) Neil Brown | Leads the Transition Team and all efforts related to hiring and facilities. | Manages the JCMT Finalizes hiring and priorities, transition vetting processes and activities and works with task leads schedules, and to verify all personnel achieves consensus on needs are met. critical topics. |  | Review and sign Contract Transition Exit Criteria Report. |
| --- | --- | --- | --- | --- |
| Deputy Transition Manager (DTM) Rob Brotzman | Work with Manages the Supports final incumbent and Transition-In Plan and submission of all task leads to plan transition risks, issues, transition-related knowledge actions, and deliverables. transfer activities. communications. |  |  | Update and finalize transition plan for each transition task. |
| Program Manager (PM) Brian Erdahl | Works with the TM to plan all tasks related to Task 5 – PMO. | Collaborates with the TM, CMS, sponsors and outgoing contractor leadership to support cutover from transition into ongoing O&M. | Serves as the primary point of contact (POC) to CMS, governance bodies and other CMS executive sponsors. | Track each task and activity following the Contract Transition Exit Criteria Report to confirm cutover is conducted successfully for all activities. |
| Deputy Program Manager (DPM) Scott Reiner | Collaborates with the outgoing contractor and TM to obtain documentation and confirm work plan activities. | Leads knowledge transfer activities for Project Management transition area components. | Coordinates, manages and maintains the master work plan. | Finalize takeover of project and schedule management from the incumbent and assume responsibilities for SLAs. |

Role

Transition-In Phase

PWS Task 	Works with the 	Leads and participates Reviews standards,

Transition Work 	DTM to plan and in knowledge transfer documentation, and

Group Leads 	coordinate 	activities for 	templates, to enable a individualized 	individual Work 	seamless cutover and transition targets 	Group activities. 	continued support. and milestones.

Verifies with the DTM that all transition activities are complete and exit criteria have been met.

| Task Order Manager Clay Madden | Works with the Works with the TM to Verify all badging and Works with the TM to TM to coordinate support all talent training related verify completion of all Personnel and acquisition activities activities have been personnel onboarding Facility related and support new complete. and staffing activities. Transition project personnel. activities. |
| --- | --- |
| Personnel Onboarding Lisa Surike | Responsible for onboarding all staff members from contract award up to the end of the transition-in period. Months 0-4: Personal onboarding will have a large focus for the two months after contract award, and the first four months of the transition-in period, to shepherd all new staff members through the onboarding process in a quick and efficient manner. Months 5-6: Recruiters on the personal onboarding team will start downsizing as much of the staff will be onboarded onto the project, while trainers will be active to teach required skills and test knowledge transfer effectiveness. |
| Facilities James Durand | Finalize new and temporary, transition facilities at award and complete all activities during transition-in during the first 3 months of transition. Work Group disbands in month 4. |
| Business Relations and Stakeholder Engagement Scott Reiner | As part of his Deputy Transition Manager key role, Scott works to forge relationships with all stakeholders and establish rules of engagement during transition to assist with facilitating meetings and transition activities. Scott will also work with CMS and other stakeholders to communicate and coordinate during FFE operations after transition-in. |
| Hardware/Software Hrushikesh Naik | As part of his Principal System Engineer Lead key role, Hrushikesh facilitates access to all hardware/software and associated documentation necessary to support the PWS Task Work Groups. Identify and address licenses up for renewal. |
| Cutover Neil Brown | As part of his Transition Manager key role, Neil facilitates planning of cutover of all PWS activities from the incumbent to Deloitte. |

Table A-2. Deloitte Roles and Responsibilities Matrix by Transition-In Phase.

During transition-in, we work with the outgoing FFE O&M contractor to transfer all of the following:

Transition Transfer Items

Understanding of the outgoing contractor’s project organization structure and points of contact for each major functional work area and its mapping to our project organization and structure with points of contact for each area

Understanding of the contact list and organizational charts that display internal and external organizational relationships established and maintained by the outgoing contractor

Understanding the list of the individuals (at all levels) from the outgoing contractor who are responsible for the transition and their respective roles and detailed lines of communication and map this to Deloitte’s list of individuals and their respective roles

Transition Transfer Items

Notify and coordinate transitions with other Marketplace contractors

Notify and coordinate transitions for workgroup participation

Notify and coordinate transition of existing knowledge repositories that contain current and historical documentation

Execute all the coordination tasks outlined above

Transfer of all information and documentation related to all identified defects, requested enhancements, and new releases that are planned or are under development but will not be deployed under the oversight of the outgoing contractor

Transfer of release management planning documents

Transfer of all governance, program management, training and briefing materials, and project issue log, action items, risk log, and supporting analysis

Lessons learned during development and testing, and from business operations work

Transfer of “as is” baseline documents for each Exchange system and interface

Table A-3. Transfer of Artifacts and Knowledge.

During the Verify and Cutover phase, we will verify all planning and transition execution activities were checked and completed. Once verified, the cutover will occur and Deloitte will assume responsibility for the system.

##### 2.2.2 CMS Responsibilities

The following are the core responsibilities of CMS during the transition period:

- Participate in transition status meetings and Transition Readiness Reviews

- Share outgoing contractor final deliverables (including the Transition-Out Plan)

- Make available SMEs and stakeholders, as needed, for knowledge transfer and preferences

- Identify relevant stakeholders and acceptable mediums for communication (e.g., PowerPoint)

##### 2.2.3 Outgoing Contractor Responsibilities

The following summarizes the core responsibilities of outgoing contractor during the transition period, based on the 2015 SOW:

- Provide Transition-Out Plans

- Provide expedited access to all outgoing contractor facilities used for FFE, within reason, as requested

- Make the appropriate staff (at all levels) available to support transition activities, including cutover, knowledge transfer meetings and calls with Deloitte, and training activities

- Provide all relevant documentation required for Deloitte staff to achieve full knowledge transfer, and provide: (1) access to all product backlogs; (2) SOPs; (3) software inventory, by version and relevant application; (4) lessons learned and risk documentation by release; (5) detailed information on all releases currently planned; (6) listings, diagrams, scripts, of hardware and infrastructure and current configuration of all environment(s); (7) audit report of the hardware and infrastructure assets for transfer

- Collaborate with Deloitte to set up training schedules and schedules of events for transition

- Provide all policies, practices and procedures to be followed during transition

- Provide measures or checklists for each area of transition, including cutover standards

#### 2.3 Transition Approach

Deloitte’s EVD for Transition and Operate methodology supports a smooth FFE takeover that minimizes impact to project sponsors, program partners, interface partners, system stakeholders, end users, and consumers. EVD combines our past experience with elements of CMS’s MAC Workload Transition Handbook to both organize and streamline transition activities. Throughout transition, our goal is to make this an easy process for CMS staff. Figure A-2 provides our phased approach.

Figure A-2. Four-Phase Transition-In Approach.

| Phase | Description |
| --- | --- |
| Plan | During the first month of this phase, we will work with CMS and the outgoing FFE O&M contractor to review, plan, reconcile the transition-in and transition-out plans, and OE activities. In addition, we will collaborate on the draft Joint Operating Agreement (JOA) terms and conditions and execute the JOA. We will continue to jointly review and update the Transition-In Plan and other relevant planning deliverables. We are focused on onboarding and access provisioning for all personnel; details of this process are provided in Section 3.2.1. Deloitte and CMS will assess the plan for delivery of services, including designating temporary and permanent office locations during and beyond the transition period. Any changes to the plan resulting from the discussions with CMS and the outgoing contractor will inform the planning of the individual PWS Transition Work Groups. We will reconcile our OE playbook developed for our state exchange practice (see Section 3.1.2 for details) with the outgoing contractors’ artifacts to identify any gaps. |
| Execute | During this phase, Deloitte will engage in knowledge transfer activities to extend the baseline understanding of each PWS Task Work Group by participating in activities such as Q&A sessions, demonstrations, and job-shadowing. The following activities are part of this phase: - Documentation Review: Self and facilitated review of system documentation such as management plans, operational manuals, process guides, system architecture documents, and functional and technical design documents. - Q&A Sessions: Sessions devoted to targeted, clarifying questions about services and functional execution to obtain answers from the outgoing contractor’s staff. Rather than broad trainings which start from the ground up, these sessions are intended to fill minor gaps in system knowledge. - Walkthroughs: Demonstrations of system functionality by the outgoing FFE O&M contractor. We utilize walkthroughs to supplement our understanding of system functionality and take notes or record sessions for future reference, so the same questions are not asked again. To identify what type of walkthroughs are readily available, we will review the outgoing contractor’s Transition-Out Plan. - Shadowing: Our staff shadows outgoing FFE O&M contractor staff who are responsible for the same duties. This is one of the most effective means of knowledge transfer, to observe real-world operations, and identify “tips & tricks” that are known but not currently documented. - Parallel Testing: Parallel testing consists of test script execution for services and functions, such as completing a renewal or other case lifecycle activities. We come prepared with common scripts for service at eight state-based exchanges (SBE) and will tailor them to the FFE. - Pre and Post Open Enrollment Activities: Deloitte will work with the outgoing FFE O&M contractor and CMS to identify where completed OE documentation resides (detailed in Section 3.1.2 in the subsection on Support of Pre-Open Enrollment Activities and Support of Post-Open |
| Phase | Description |
|  | Enrollment Activities), whether or not they need to be updated, and which processes have not been defined in the documentation based on our state OE experience. • Improvement Inventory: Deloitte will identify opportunities for improvement in each PWS Transition Work Group and log them in the Improvement Inventory Log. |
| Verify | During this phase, Deloitte conducts knowledge check activities, such as labs, and presents other details from the Plan and Execute phase to CMS to show that knowledge transfer is complete. This includes: - Completing shadowing as Deloitte begins to work alongside the outgoing contractor for Tasks 1 and 2. The outgoing contractor will still be responsible for the tasks, but the Deloitte team may perform work for these tasks under their supervision in order to confirm our readiness. - Finalizing cutover plan between CMS, Deloitte, and the outgoing contractor. - Obtaining a Go/No-Go decision to begin cutover for each PWS Transition Work Group. |
| Cutover | This phase includes activities required to takeover FFE services and functions according to the agreed upon cutover plan for each PWS task. Following cutover, Deloitte will perform all PWS tasks and report on them per the agreed-upon cutover reporting plan. |

Table A-4. Transition-In Phases.

##### 2.3.1 Plan Phase

The Plan phase sets the stage for the rest of the transition-in the first month of the project. During the weeks of January 13 and 20, we will hold kickoff meetings for the project, for transition, and for each PWS Transition Work Group to align everyone to the same mission. After reaching an agreement on the high-level Transition-In Plan, we establish a well-prescribed plan to track milestones, report progress, and maintain accountability. We will collaborate with both CMS and the outgoing contractor to merge our Transition-In Plan with their transition-out strategy to agree on a comprehensive approach and plan. Key activities are outlined in Table A-5 below.

| Activity | Description |
| --- | --- |
| Onboard staff | Start onboarding Deloitte team members. During this month-long phase, we will complete and submit and complete at least 30 percent of physical and system access paperwork. |
| Access and review documents and reference guides | Obtain access to and review project deliverables, documents, incumbent Transition-Out Plan, JOA and reference guides. |
| Access and review process guides for tools | Work with the outgoing contractor staff on how tools are used at the FFE. We will assign people familiar with FFE tools to speed up knowledge transfer. |
| Review incumbent transition- out tasks | Review incumbent role and responsibility mapping to plan shadowing activities. We will also complete a review of the outgoing contractor’s responsibilities for each transition area and update the transition plan accordingly. |
| OE Retrospective Analysis | Conduct retrospective analysis of OE activities including what wasn’t completed last year by outgoing contractor. |
| Develop cutover plan | Work with CMS to develop and confirm readiness criteria, plan for soliciting readiness metrics, and plan for obtaining Go or No-Go decision to begin Cutover. |
| Set deliverable expectations | Create Deliverable Expectation Documents across transition areas, providing uniformity and predictability in documentation and system deliverables. |
| Plan reporting activities | Plan transition metrics and milestones that are tracked for transition areas, including confirming ongoing transition status reports and dashboards. |
| Activity | Description |
| Schedule transition work group meetings | Plan, confirm, and schedule ongoing transition meetings for all PWS Transition Work Groups, including kickoff meetings, status meetings, steering committee meetings, manager meetings, and transition-in final review meeting. |

Table A-5. Planning Activities.

##### 2.3.2 Execute Phase

The Execute phase includes activities to formally transfer knowledge of each component of a Transition Work Group. Table A-6 below highlights several sample activities.

| Activity | Description |
| --- | --- |
| Onboard staff | - Continue onboarding of Deloitte team members. At least 95 percent of physical and system access paperwork will be submitted by the end of this phase. - Update onboarding checklists and internal FFE familiarization training materials. |
| Conduct knowledge transfer | Deloitte will facilitate several different knowledge transfer activities, including: - Review FFE documentation to achieve understanding. - Review current product backlog and attend scrum meetings. - Conduct formal trainings and knowledge transfer sessions. - Execute scenario-based walkthroughs to confirm understanding. - Conduct Q&A sessions with CMS and the outgoing contractor staff. - Conduct walkthroughs of all in-flight change requests and releases. - Document gaps in processes, documentation, and system functionality; and update documentation, as time permits, to resolve gaps. - Participate in outgoing contractor code walkthroughs, configuration reviews, and system architecture overviews. - Gain account and administrator permissions/access to all current FFE systems, supporting systems and tools, Active Directory access for establishing new and/or maintaining service accounts, group accounts, distribution lists, permission control and servers in all environments (Production, Test, Development, etc.), which enables the Deloitte Team to implement, O&M fixes and system enhancements. - Meet with the outgoing FFE O&M contractor to review and obtain all the software code, facilitating knowledge transfer of source code repositories, establishing code ownership, reviewing coding practices and software dependencies of the FFE code base. - Meet and participate with the outgoing contractor and CMS to review software code during code review meetings. - Perform a thorough assessment of the maturity of the test environments to conduct unit, system, integration, regression, performance and load, UAT, security, and 508 testing. - Shadow all outgoing FFE O&M contractor staff to understand FFE support processes. |
| Perform selfknowledge checks | - Conduct self-assessments to check knowledge transfer effectiveness. - Confirm FFE functionality such as application, renewal, plan selection and enrollment from the administrator portal and consumer web portals as different users. |
| Update FFE OE playbook | - Add lessons learned and best practices from our state OE playbooks. - Collaborate with CMS and outgoing contractor to update OE Playbook based on previous years open enrollment periods. |
| Measure progress | - Measure progress towards completing transition and readiness for cutover. - Identify and escalate risks and issues in completing transition activities. |

Table A-6. Execute Phase Activities.

##### 2.3.3 Verify Phase

In this phase, we confirm cutover readiness by arriving at a collective “Go / No-Go” decision for cutover of each PWS task area. Our verification approach includes tangible test metrics and thorough documentation. We apply these processes with the goal of providing CMS with proof that we are ready to take over the specific PWS task and commence operations. Our proof is demonstrated by a lab or POC where we demonstrate execution of the activity. Our use of labs and mock cutover activities allow us to get our hands dirty in the details and demonstrate proficiency and capability. Table A-7 below outlines activities and examples of how we Verify.

| Activity Description |  |
| --- | --- |
| Review transition • tasks | Review transition tasks to verify that transition areas are ready for cutover. |
| • • Shadowing | Work hand-in-hand with the outgoing contractor to gain a deep understanding of all phases of the development and operations of the CMS systems. Demonstrate full understanding of the current state of CMS documentation, systems code, inventory, testing requirements, access to all CMS systems and environments, actively participating in regularly scheduled meetings, and proactively presenting solutions to close gaps identified in the Shadow phase. |
| • | Perform due diligence and shadowing of O&M, enhancement functions, and testing support functions for CMS systems. This includes but is not limited to meetings, defect resolution, code changes, process automation, system monitoring, system administration, access management, user support, desktop image support, OIMT environment patch testing support, and system enhancements. |
| Collect readiness • Surveys | Collect surveys from FFE stakeholders to solicit feedback on cutover readiness. |
| Complete readiness • assessment(s) | Complete readiness assessment to validate that FFE services and functions have completed knowledge transfer and are ready for cutover. |
| Finalize cutover • plans | Finalize the Cutover Plan with CMS and outgoing contractor management. |
| • Conduct readiness review sessions • | Review readiness survey results and the improvement inventory with CMS and outgoing contract management to finalize the Cutover Plan Share and review results of the Deloitte Team’s labs/parallel testing of SDLC activities, change management analysis, development activities, testing outcomes, and defect management. |
| Obtain cutover • go/no-go decision | Obtain a Go / No-Go decision from CMS to begin cutover. |

Table A-7. Verify Phase Activities.

##### 2.3.4 Cutover Phase

This phase consists of transferring responsibility for execution of all FFE PWS tasks to the Deloitte team. This phase ends when Deloitte is executing all PWS tasks. The activities and examples for this phase are described below in Table A-8.

| Activity | Description |
| --- | --- |
| Take over FFE O&M responsibilities | • Complete takeover of transition task services and functions including O&M, project management, schedule management, risk and issue management, and quality management and assumes responsibilities for FFE SLAs. |
| Activity | Description |
| Communicate cutover status | • Communicate FFE cutover activity status to CMS leadership and stakeholders. |
| Submit Transition Exit Report | • Track each task and activity to completion for the Transition Exit Criteria Report, including approving the Contract Transition Exit Criteria deliverable. |

Table A-8. Cutover Activities.

### 3.0 Detailed Transition-In Plan

#### 3.1 Transition-In Schedule

Our proposed FFE transition schedule is based on our experience with successful transitions and complies with the PWS’ prescribed six-month timeline. It is tailored for the FFE transition and includes a methodical structure, attention to detail, and comprehensive view of the sequence, duration, and dependency of activities. Figure A-3 depicts the anticipated project schedule for ramp up of various transition tasks, as well as a breakdown of personnel onboarding and other Transition Support Work Groups. The figure also denotes the schedule for personnel security intake and clearance processing, including the mandated 30% and 95% completion milestones from the PWS.

Figure A-3. Transition-In Schedule.

The anticipated transition schedule for each of the five PWS Transition Work Groups is tailored to the activities being transitioned. For Tasks One, Two, and Five, transition activates extend throughout the entire six-month transition period with Deloitte taking responsibility in the final month. Transition for Task Three is accelerated so that our enhancement Scrum teams can begin work on our first release in month four of the transition phase with delivery planned for after the end of transition. As with all aspects of this plan, the Transition Schedule will be expanded upon in our detailed Transition Plan (Deliverable 5.1) submitted within one week of Contract Award.

#### 3.2 Major Transition-In Workstreams

##### 3.2.1 Personnel Onboarding

Deloitte will follow the personnel onboarding approach described in Figure A-4 to fill positions outlined in our staffing model. The status of each role, combined with security clearance and badging status of each resource, will be communicated as part of our regular reporting cadence.

Figure A-4. Personnel Onboarding Approach.

Each phase of our personnel onboarding process is outlined in the remainder of this subsection.

###### 3.2.1.1 Identification/Hiring

Beyond our proposed 28 key and essential personnel, we have identified 93 staff members with the requisite technical and operational experience in our Mechanicsburg Delivery Center who can be assigned to the FFE project at contract start. Deloitte is an organization of 94,000 consultants all working to deliver value to our clients. Every day we have consultants available to start new opportunities, new consultants joining our firm, and countless resources available through a pool of qualified subcontractor organizations ready to fill specific needs. To support the staffing needs of the FFE we will leverage each of these paths to quickly fill all open resource needs – this is core to our successful business and what we do every day. We have also initiated a high priority staffing pre-notice of the need to move staff from our other USDC projects. This notification makes it a top priority within Deloitte to release staff for important new projects in consultation with their current project managers.

###### 3.2.1.2 Clearance/Badging

Deloitte understands the need for having FFE team members quickly onboarded and the necessary background investigation process completed to receive their Personal Identity Verification (PIV) card and access. This is accelerated as many of our teammates currently support CMS systems, reducing the clearance and badging needs for those team members. Additionally, with Deloitte currently contracted at CMS’s Division of Credentialing Operations (DCO) for personnel onboarding, we have a full understanding of the end-to-end process to onboard staff and portrayed in Figure A-5. This allows us to expedite and avoid rework required to process our staff through the clearance and badging process since we understand how to complete the paperwork the first time. Some accelerators include:

- Job Aids: Deloitte will create guides for new FFE team members to correctly fill out forms based on known pain points and frequently asked questions (e.g., omission of OF-306 form information; duplicate employment verifiers within the SF-86 form).

- Webinars: Deloitte will host regular webinars with newly onboarded staff to assist with completing forms and any questions through the personal onboarding process.

- Pre-Screen Forms: Upon Award, Deloitte Federal Security Specialists will pre-screen the OF306 form required to receive a PIV card and provide approval of each application online within the Enterprise User Administration Front-End Interface (EFI) before applications reach the CMS COR. If something is missing, or incorrect, the Deloitte Federal Security Specialist can reject it back to the applicant for correction. This will significantly reduce the processing time required by CMS personnel to review the OF-306 form.

- Travel Teams: Deloitte will coordinate large groups of new FFE team members (e.g., 20-25 staff) joining the project at once and will work with the DCO to provide “travel teams” to our FFE delivery center in Mechanicsburg, PA. This can all be conducted in one day and allows staff deemed eligible by the DCO to be enrolled and issued a PIV card in the same day.

Once the CMS COR has invited our team members to request access we will quickly submit the required information (e.g., OF-306, Applicant Resume, PIV Training Certificate). If a background investigation is needed and the Electronic Questionnaires for Investigations Processing (e-QIP) is initiated, we will confirm our team members complete their e-QIP submission within seven (7) days. Likewise, if any form corrections or fingerprints are required, we will do so in an expeditious manner within the seven (7) day-period. Deloitte also understands that it could take up to two months to complete the badging process, however with the accelerators detailed above and the process detailed below in Figure A-6, we can turn a twomonth process into a two-week process for all new FFE staff.

Figure A-5. FFE Personnel Clearance/Badging Process.

###### 3.2.1.3 Training

Each FFE transition workstream lead will put together a list of the skills and certifications relevant to the work in their area, including which are required for each position. These will be combined into a single catalog and updated monthly. Additionally an On-Boarding training will be required before staff members can start on the FFE project. Deloitte’s principles for overall training are identified in the table below.

Deloitte’s Management Approach for Training High-Quality Staff

Provide real, hands-on learning, not just in the classroom, but also in the workplace, by exposing our Develop staff to new challenges. Leverage online training for technical staff training needs and career path.

| Deploy | Identify skills, interests, and knowledge, and align with resource needs. |
| --- | --- |
| Cross- Train | Promote a team environment featuring flexibility across a variety of tasks, providing opportunities to learn new skills and for seasoned team members to mentor and cross-train new team members. |

Deloitte’s Management Approach for Training High-Quality Staff

Offer tools to build networks inside, and outside, the FFE team to improve performance, infuse new Connect

ideas, spur innovation, and bring leading practices to CMS.

Table A-9. Deloitte’s Approach to Developing FFE Staff.

Managers meet with each practitioner directly reporting to them to put together an individual development plan based on these principles, but also to focus on cross training across multiple areas and to enable future FFE deployment. Each practitioner’s plan will be tailored to match the current and prospective roles and progression path, allowing the individual to develop skills in areas that directly benefit CMS.

###### 3.2.1.4 Onboarding

Upon completing the Security Clearance/Badging and Training phases a new staff member will then be onboarded on the specific workstream and role. All staff members hired between the date of award and contract start will be prepared to begin working at the FFE in the Transition-in phase. After contract start each workstream will conduct shadowing of outgoing contractor FFE staff per the processes detailed in the Transition-In Plan.

##### 3.2.2 FFE Governance, Management & Reporting (Task 5)

Our Transition Program Management Office (T-PMO) will oversee all transition phases to enable the successful transfer of knowledge, business processes ownership, and accountability with minimal disruption to CMS and its stakeholder community. The T-PMO’s operational approach to governance, management, and reporting is detailed in the following subsections.

###### 3.2.2.1 Transition-In Management

Transition Work Groups Leads will report daily and weekly on their transition plan activities to the T-PMO, participate in joint coordinated management meetings as needed, provide status of activities, provide issue/problem resolution, provide deliverables, and escalate risks. Table A-10 describes high-level activities we will perform.

| Function | Description |
| --- | --- |
| Project Management | - Review existing Project Management Plan and existing processes. - Identify and document gaps and questions regarding project management. - Cross reference Deloitte’s Transition-In Plan with the incumbent Transition-Out Plan. - Shadow project management meetings and activities. - Confirm understanding of Project Management processes through demonstrations. |
| Human Resource (HR) Management | - Review existing Staffing Management Plan, organizational charts, and existing processes. - Cross reference with Deloitte organizational charts and staffing plan. - Identify and document gaps, conflicts, and questions regarding HR Management. - Shadow HR management meetings and activities. - Confirm understanding of HR management processes through demonstrations. |
| Risk and Issue Management | - Review existing Risk and Issue Management Plan, and existing processes. - Identify and document gaps, conflicts, and questions regarding Risk and Issue Management. - Shadow Risk Assessment meetings and activities. - Confirm understanding of Risk and Issue management processes through demonstrations. |
| Function | Description |
| Communication Management | - Review existing Communication Management plan, and existing processes. - Identify and document gaps, conflicts, and questions regarding communication. - Update the Communication Management Plan with Deloitte communication roles and process improvements. |

Table A-10. Transition-In Management Activities by Function.

###### 3.2.2.2 Transition Governance

Deloitte will establish and facilitate governance to monitor and review activities throughout the FFE transition-in period. The following section includes the governance checks the T-PMO will leverage to promote a complete transition.

| Governance Activities | Description |
| --- | --- |
| Review Outgoing Contractor Closeout Checklist | This activity involves a side by side comparison of Deloitte’s Transition-In Component Checklists and the outgoing contractors Closeout Checklist. Discrepancies between the two, particularly items that are included in the outgoing Closeout Checklist but not in Deloitte’s list of components ready for cutover could be indicative of incomplete knowledge transfer. |

Review FFE Business 	FFE Business Operations Service and Maintenance Migration Plan review includes our

Operations Service and understanding of the FFE critical business operations, related processes, knowledge Maintenance Migration transfer complexity, and current production operations. Reviewing these documents is a

Plan 	chance to catch misalignments or other miscommunications.

| Conduct Reverse Shadowing | We conduct Reverse Shadowing to gain hands-on system experience and demonstrate applied knowledge. This activity is an opportunity for CMS stakeholders to observe Deloitte carry out day-to-day activities, reinforces proper process, and identify any problem areas via a lab or proof of concept (POC). |
| --- | --- |
| Review System Test Results | To confirm SDLC practices, Deloitte and CMS can review detailed system test results to validate that Deloitte is adequately testing and the final code is free of known issues. |

Table A-11. Transition-In Assessment Reviews.

Deloitte will use our Quality Management Framework (QMF) to conduct FFE transition reviews and audits. It promotes the early detection of potential transition risks and issues affecting deliverables, performance, and schedule, in order to achieve quality overall transition. Like all parts of this PWS response, Deloitte QMF are informed by industry standards, such as ISO 20000, ISO 27001, ISO 9001, ITILv3, and CMMI. The following figure depicts the activities we perform to effectively plan, execute, monitor, and control transition quality.

Figure A-6. Quality Management Framework for the FFE Transition.

###### 3.2.2.3 Transition Reporting

Deloitte’s approach to reporting consists of regular, predefined metrics to identify progress, risks, and issues. The activities will be identified and confirmed during the Plan phase for each Transition-in workstream and will be added to the FFE reporting plan accordingly. The following table includes proposed reports to update stakeholders on transition-in status.

| Reporting Method | Description |
| --- | --- |

Daily calls with operations and support teams, to include Deloitte and the outgoing

Daily Operations Calls contractor, where we will review (1) action items, (2) status, and (3) any immediate issues.

| Weekly Transition Meeting | Deloitte will facilitate weekly transition meetings to provide status, risks and progress. Our approach includes (1) developing meeting materials, (2) sending “read-aheads” 24 hours before meetings, and (3) distributing minutes within 24 hours of a meeting. |
| --- | --- |
| Monthly In-Process Review | Monthly, Deloitte will conduct an In-Process Review that includes review of the a “Transition After Action” report (until the transition-in phase is complete), and review of service issues, metrics, and open risks. In-Process Review meeting materials will be available 24 hours prior to review. |
| CMS Governance Working Groups | Deloitte will participate in all CMS-convened working groups (as requested). |

Table A-12. Transition-In Reporting.

##### 3.2.3 Hardware, Software, and other Property (C.12, C.5.6.4)

Our team’s goal is to work hand-in-hand with the outgoing FFE O&M contractor to complete transition successfully. Our Hardware/Software Work Group Lead, Hrushikesh Naik, will coordinate with the outgoing contractor to acquire all relevant hardware and software documentation required to successfully assume FFE responsibilities, refine job descriptions, and facilitate due diligence and knowledge transfer for each PWS Task. Such documentation includes, but is not limited to:

- FFE XLC documentation for all approved releases (planned, in development, or production) System Release Notice (SRN), System Requirements Specification (SRS), Requirement

Traceability Matrix (RTM), Logical Data Models, Quality Assurance Report (QAR), System Design Specification (SDS), Interface Control Document (ICD), Run Books, Readme files, project plans, project charters, and tailoring plan.

- Standard Operating Procedures (SOPs) (Tier I-III Support) and data/reports.

- Software Inventory (tools, by version and system) and security documentation (e.g., ATO)

- Current Disaster Recovery Plan

- All Entity Relationship Diagrams, Data Element Dictionaries, and database information (e.g., batch processes, scheduled jobs, workarounds, code, documentation, and ad hoc requests) • List of all critical business users and stakeholders per application

- List of all log files

- List of all releases that are planned, in development, in test, or in production, and approved change requests, including their detailed level of effort

- All quality control documentation, testing processes / test plan, regression tests, test cases, simulators, defect reports, load testing process, automated testing scripts, code review process, unit testing, system testing, and build process documentation by application

##### 3.2.4 Facilities

We understand how proximity allows teams to work closely together and learn from one another.

Presently, the outgoing contractor’s FFE technical staff reside at one facility: 12018 Sunrise Valley Drive, Reston, VA 20191. As part of our transition approach we have identified three locations near the outgoing contractor’s location in which we can execute temporary office space for the duration of the transition period. A close, temporary facility is a key piece of our transition strategy to foster collaboration and learning throughout the transition period. Upon award, we will select one nearby office location to serve as a base of operations for interacting with, and be quickly onsite at, your outgoing contractor’s location for shadowing, planning meetings, and other knowledge transfer and transition activities. The facility also allows our team to productively use time outside of meetings as we ramp up our team. Our Facilities Work Group Lead, James Durand, will drive facility selection and setup and many of our personnel will spend significant time at this location during the Transition-in period.

Lastly, we have six Deloitte offices within an hour and half distance of Reston in Baltimore, Bethesda, Mechanicsburg, Mclean, Rosslyn, and Windsor Mill where staff are, or will be, supporting CMS contracts, including the FFE.

##### 3.2.5 FFE Business Operations (Task 1) and FFE Maintenance (Task 2)

To support Task 1 and 2 transition Deloitte will mobilize the Transition PMO and immediately execute tasks as outlined in Figure A-7. These include

| collecting documentation; establishing system and |  |
| --- | --- |
| facilities access; performing FFE system walkthroughs; inventorying environments and documentation; reviewing code and configurations; and identifying and closing gaps for a successful FFE transition and being prepared for a succesful Open Enrollment period. For our approach to pre and post | Our successful 2019 Anthem OE included: - 7.9M new enrollments - 5M more ID cards generated, compared to 2018, due to migrated/added groups and additional ID cards for Rx coverage - 360% increase in ID card peak volume |

- 35% increase in enhancements delivered Open Enrollment preparedness, see Section 3.1.2 Open • 100% of all performance SLAs met Enrollment of our Task 1 response.

Figure A-7. FFE O&M (Tasks 1 & 2) Transition Activities.

Plan (Process Steps 1-2): At the start of the Transition, our FFE team begins to execute our Plan phase. Dedicated Task 1 and Task 2 leads will spearhead the Plan phase, facilitating knowledge transfer, and establishing lines of communication with CMS stakeholders and outgoing contractor staff. These steps are detailed in the following table.

| Step | Activity |
| --- | --- |
| 1. Acquire Documentatio n | - Take inventory of all documentation to identify items to be transferred to our team. - Review artifacts and determine if documentation needs to be updated, and which processes have not been defined in the documentation, as time permits. - Prepare a list of questions in advance of meetings. List documents requiring creation, or updating, as tasks in the Transition plan so they can be tracked to completion. |

- Obtain account and administrator permissions/access to all current systems, supporting systems and tools, Active Directory access, service accounts, group accounts, distribution lists, permission control and servers in all environments.

2. Obtain Access • Gain access to the trouble ticketing system queues, shared knowledge bases and repository of tools and scripts used to facilitate recurring requests.

• Perform a thorough assessment of the test environments to support unit, system, integration, regression, performance and load, UAT, security, and Section 508 testing.

Table A-13. Transition-In “Plan” Activities for Tasks 1 & 2.

Execute (Process Steps 3-7): During this phase, our FFE team works hand-in-hand with the incumbent and CMS staff to conduct knowledge transfer of all necessary information to prepare to take ownership Open Enrollment, IRS Form 1095A Reporting, Eligibility and Enrollment, Plan Management, and Financial Management. These steps are detailed in the table below.

| Step | Activity |
| --- | --- |
| 3. FFE Systems Walkthrough | - Conduct an inventory with the outgoing contractor of all system components and execute “tabletop” walkthroughs to gain detailed understanding of each FFE module. - Facilitate knowledge transfer sessions targeted to understand the current FFE architecture as well as to manage the lifecycle of small, medium, and major system changes over time. - Complete an assessment of all FFE system components, infrastructure specifications (configuration, number of servers), databases (size, number of tables, forecasted growth, etc.), code, software (version, patch level, O/S support) deployment impacts, desktop image, etc. |
| 4. Review Code | - Review and obtain access to all FFE software code, facilitating knowledge transfer of the code source control repositories, establish code ownership permissions, review coding practices, and software dependencies to sustain codebase. - Conduct code review meetings outgoing contractor staff to review software code to enable us to assign resources to applications modules prior to the Verify phase. |
| 5. Conduct Gap Analysis | - Observe and create as-is, to-be, and gap analysis documents to identify any potential gaps and reduce delays due to unclear external dependencies. - Identify improvement areas, prioritize and execute adjustments to close gaps per CMS approval. We will utilize this analysis as the primary input in an improvement plan that is implemented over time without disruption to operations or customers. |
| 6. Shadow | - Shadow incumbent to gain a deeper understanding of O&M and enhancement activities. - Participate in routine meetings and review standard distributions to become familiar with the stakeholders, communication protocols, and cadence of daily activity. - Conduct testing in lower environments to confirm assumptions or validate functionality. |
| 7. Cyber Reconnaissance and Analytics | • As part of our FFE transition plan, Deloitte will leverage the most advanced security detection and threat intelligence capabilities in the industry, having developed an advanced Cyber Reconnaissance and Analytics managed service (Cyber Recon) to help clients discover, analyze, and visualize previously hidden risks and relationships within vast collections of data in and out of the FFE environment. These discoveries will be used to |
| Step | Activity |
|  | identify, respond to, and/or mitigate vulnerabilities to systems, platforms, and the FFE infrastructure. Cyber Recon enables a “Whole View” approach to analyzing risk and threats by leveraging public, commercial, and proprietary data sources using data flows and network traffic with FFE leveraging machine learning, high performance computing and our advanced cyber data analytics capabilities. The result of this effort will be an assessment and reporting of real and potential vulnerabilities and advanced threats against FFE. Our information will be collected over the transition for the six-month transition period. This will help us prioritize our focus on mitigating cyber security related risk beyond our transition period. |

Table A-14. Transition-In “Execute” Activities for Tasks 1 & 2.

Verify (Process Steps 8-10): Our FFE team begins to execute our Verify phase activities to demonstrate our knowledge and take ownership of the FFE from the outgoing FFE O&M contractor. These steps are detailed in the table below.

| Step | Activity |
| --- | --- |
| 8. Shadow | - Prove understanding of current-state systems and environments through task performance and active meeting participation. - Offer solutions to resolve incidents, provide input on designs, and conduct code reviews. - Participate in test functions to become more familiar with test procedures and the production baseline. |
| 9. Lead | • Lead and take ownership of O&M activities for the FFE. This includes, but is not limited to, meetings, defect resolution, code changes, process automation, system monitoring, system administration, and access support. |
| 10. Fully Operate | - Access is turned over to all systems, all inventory and process improvements to close gaps are documented and discussed with CMS for future implementation. - Perform all O&M functions and become POC for all CMS business requirements, the IT systems supporting those needs, and CMS IT processes. |

Table A-15. Verify Activities for Tasks 1 & 2.

Cutover (Process Step 11): After conducting verification, the Cutover phase commences with the Transition Out activity. As the outgoing FFE O&M contractor leaves CMS, it is vital to have a robust out-processing plan to prevent unauthorized access in the future shown in Table A-16.

| Step | Activity |
| --- | --- |

- Incumbent and CMS validate that all cutover performance criteria have been met.

- Utilize robust out-processing plan to prevent unauthorized access. Upon incumbent departure, a

11.Transition checklist of user access to system, tool, data, or services in the environment is executed to

Out remove and disable access, and is electronically stored for documentation.

Incumbent

- Begin implementation of CMS-approved continuous enhancements, while maintaining the position to provide continuity of operations for all of the systems.

Table A-16. Cutover Activities for Tasks 1 & 2.

##### 3.2.6 New Functionality Development (Task 3)

Our approach to transition Task 3, New Functionality Development, follows the phases of our overall transition plan. As with our overarching transition approach, we will conduct most of the knowledge transfer activities during the Execute phase. Led by David Pollock, the New Functionality Development Work Group will work with the outgoing FFE O&M contractor and CMS team to collaboratively identify the inflight work and plan the work that should be done through a product backlog refinement session. Items and features identified as part of ongoing sprints will continue to be the responsibility of the outgoing contractor. If any sprints extend past the transition-in period, we will execute our knowledge transfer activities to assume ownership of these tasks. For new features, Deloitte will lead the sprint planning, ceremonies and retrospectives of the joint team.

Additionally, as a part of our commitment to continuous improvement, Deloitte will invite CMS leadership to a nearby facility to take part in Deloitte’s Greenhouse Innovation Labs, leveraging unique Deloitte accelerators and resources to build innovative strategies to guide the vision, planning and implementation of FFE enhancements. We hold regular full-day Greenhouse Lab Sessions to explore FFE innovations that we feel will put CMS on a consistent path of business transformation and cost reduction through optimization. For more detail on our Greenhouse Innovation Lab see Section 3.3.1 of Task 3.

##### 3.2.7 IT Initiation of Emerging Policies & Priorities (Task 4 - Optional)

During the Plan phase of transition-in, Deloitte will collaborate with CMS so that both parties are prepared to anticipate and react to emerging policies or priorities. Monica Radcliffe – with recent CCIIO working experience – will be able to effectively identify knowledge holders of previous policies and priorities that had an impact on FFE operations. We appreciate the need to react in an agile manner and support legislative changes and emerging policies and priorities through updates to the FFE. To best serve CMS and adapt to the legislative landscape, we rely on three key practices:

- Acknowledge that changes to policy cannot be put on hold for the duration of transition and need to be evaluated in the context of their priority and impact to the FFE and the transition.

- Onboard our policy team at the start of transition. We have accounted for senior team members and additional resources for policy and audit support. We will work collaboratively with CMS to identify, research, and define impacts/alternatives to policy and legislative changes.

- Work with CMS and our network of policy specialists to identify changes that can be implemented in stages or deferred to the period following transition.

Deloitte understands the dynamic CMS environment and is prepared to respond to future emerging policies and priorities. We can provide a range of potential labor categories that will allow for the required support to meet the foreseeable needs for emerging projects across task areas. Our labor categories are based on previous Deloitte experience providing similar support for other projects, CMS historical use of surge resources, and likely effort needs.

##### 3.2.8 Business Relations / Stakeholder Engagement

Transition success isn’t just about knowledge transfer and shifting workloads. Developing a good working business relationship with the various stakeholders is critical to the success of transition effort. We recognizes that we need to meet with all CMS personnel who use, or direct, FFE services. Scott Reiner, our Deputy Program Manager, will lead this work group to confirm that we are engaging and working collaboratively with all stakeholders. We will make the effort during the transition to establish connections to relevant FFE contractors. We will revisit meeting and information-sharing protocols with each contractor and involve the FFE COR for any CORto-COR coordination and approvals that may be necessary for effective contractor-to-contractor engagement. Potential stakeholders include:  • Marketplace System Integrator (MSI)

- Marketplace Testing Support Team (MTST)

- Exchange Data Services Hub (HUB)

- Multidimensional Insurance Data Analytics System (MIDAS)

- Health Information Oversight System (HIOS)

- CMS HealthCare.gov Web Support team

Any additional requirements, or unknowns, identified by the workstreams throughout the transition, will be brought to the team as they can assist in setting up meetings with stakeholders to fill gaps. It is imperative that the integration into meetings and activities happens quickly in order to mitigate risk and allow enough time for all transition activities. This team will also establish and support governing forums, which will include senior leaders from CMS, the Deloitte team, and the outgoing FFE O&M contractor to guide, direct, and escalate transition activities.

##### 3.2.9 Cutover

The Cutover Workstream will ramp up immediately to define cutover standards for each PWS task area lead and the outgoing FFE O&M contractor. This includes working with the outgoing contractor to verify each task and activity listed in the Contract Transition Exit Criteria Report is fully transitioned. As cutover performance is a critical path transition-in activity, we anticipate that the JCMT will work closely with the Cutover Work Group. The JCMT will be responsible for signing the Contract Transition Exit Criteria Report for every task area transitioned. The Cutover Work Group has the main responsibility to act as the facilitator between the outgoing contractor, the Deloitte workstream team, and CMS, to verify that all parties agree to cutover for each activity. The JCMT will communicate all transition statuses to the leadership of CMS, the incumbent, and Deloitte.

Cutover for each task area will vary in timing based on the activities that need to be transitioned. For example, in Task 3, scrum teams will be spun up to take over new development that CMS prioritizes to go beyond the Transition-In period as early as month 4 of transition. Task 4 cutover will be conducted within a month of project start because it is an optional task with only knowledge transfer required. Cutover for Open Enrollment has its own flavor as well because the transition period occurs after Open Enrollment, this requires the Cutover team to verify that Open Enrollment simulations are completed.

With cutover agreed to, our transition-in organization begins to subtlety change. Our Transition Manager and Deputy conclude their duties and are off boarded. Our T-PMO will transform into the dedicated PMO focusing on post-transition day-to-day activities directing information and data to the appropriate teams and individuals and making sure that decisions get made in a timely fashion. The PMO will report directly to Brian Erdahl and Scott Reiner. Our T-PMO Work Group Leads will have then concluded their duties and will offboard except for Scott Reiner and Hrushikesh Naik who will move into their respective delivery roles.

#### 3.3 Transition Risks and Contingencies

Risk management and control is critical to the success of the FFE transition-in phase. We will review and update the risk register with any new risks/issues or updates to existing risks/issues. Each risk includes a contingency, or mitigation, plan that is based on our understanding of the CMS environment as well as lessons learned from projects of similar size and scope. Table A-17 describes how we will execute our transition risk approach.

| Risk Activities | Description |
| --- | --- |
| Risk Identification | - Develop risk baseline and submit within 30 days after kickoff. - Identify risks that could affect any of the transition areas, then documenting them along with initial mitigation plans. - Define a regular risk-meeting schedule as part of the project’s specific risk management process in the Project Management Plan. |
| Risk Analysis | - Examine risks to determine their impacts, understand their dependencies, and rank them by importance to the project. - Convert risk data into decision-making information by quantifying risks in terms of impact and the probability of occurrence. |
| Risk Planning | • Identify sources of risk, develop effective actions plans and strategies, and establish mitigation plans to minimize impact. |
| Risk Tracking and Control | - Track and progress with mitigation steps, ownership, due dates, and expected outcomes through our risk register. - Make informed, timely, and effective decisions regarding risks and mitigation strategies. |

Table A-17. Transition Risk Approach.

We “score” risks on a 1-to-5 rating scale for both probability and impact. A rating of 5 indicates severe degradation in being able to support CMS’s mission or a highly visible FFE impact. The overall risk rating is calculated by adding the probability and impact scores. Overall risk ratings are then categorized as follows: 2-5 Low, 6-8 Medium, 9+ High. Table A-18 documents anticipated risks along with mitigation strategies for the FFE transition phase.

| Risk | Rating | Mitigation |
| --- | --- | --- |
| Delays in getting the team ramped up due to the badging process | 6 | Deloitte is familiar with the badging process and will have badging forms prepared and ready to submit as soon as we receive notice of award. Deloitte will host a kickoff with our internal recruiting and staffing team to identify a large pool/pipeline of qualified candidates even before the award is received. This will mitigate risk and allow the transition-in team to activate as quickly as possible. |
| Outgoing contractor will not retain staff to conduct transition | 6 | The outgoing FFE O&M contractor could move staff off the project, or their staff may elect to leave Accenture before knowledge transfer can be conducted with the various workstreams. This can have a direct impact to ongoing O&M activities. Having an aggressive front-loaded timeline to conduct knowledge transfers early and often will assist in mitigating the risk of the incumbent contractor rolling staff off before transition completes. |
| Risk | Rating | Mitigation |
| Outgoing contractor will not cooperate in completing transition activities | 6 | The outgoing FFE O&M contractor may be reluctant to cooperate throughout the transition for the task areas. This will be mitigated through CMS’s contract terms with the outgoing contractor and contracting for transition out services. This risk will be managed by Joint Coordinated Management Team as has representation from the outgoing contractor, Deloitte, and CMS to address non-cooperation issues. |

Table A-18. Potential Risks and Mitigations.

#### 3.4 Deliverable Instructions

Deloitte will provide transition deliverables throughout the transition period. These deliverables will provide status of the ongoing collection, review and sharing of information that will be conducted between Deloitte, CMS and the outgoing FFE O&M contractor. Table A-19 lists the deliverables that Deloitte will submit during the transition-in period of the project. As we will be the new FFE O&M contractor, only Deliverable 5.1 applies in 2020. Deliverables 5.2 and 5.3 closer will be addressed at the next FFE contract re-compete in 2024.

| Deliverable | Description | Frequency |
| --- | --- | --- |
| 5.1 Contract TransitionIn/Ramp Up Plan (Start of Task Order) | Deloitte’s plan of the PMO, Transition-In Plan, Risks Register, Transition Templates created (Task Area Transition-In Timeline Template) as well as Due Diligence Templates and Questionnaires (Role/function-based Incumbent Points of Contact Template, Project Document Request Template, Government-Furnished Equipment (GFE) Hardware/Software Inventory Request Template). | Within 7 days of award and submit a final Transition-In Plan within 10 days of the Transition Kickoff Meeting. |

Table A-19. Task 6 Transition-In Deliverable.

#### 3.5 Performance Standards

Deloitte understands and agrees to measure, report on, and meet the performance standards as outlined in PWS. Our personnel onboarding will be subject to quantitative metrics such as number of offers, number of accepts, number of practitioners who submit badging information, number of badges approved, and number of practitioners trained. Deloitte will report proactively and comprehensively to the COR regarding any staffing and Transition Plan updates.

Deloitte is aware that maintaining an effective relationship with the outgoing FFE O&M is critical in order to complete a successful transition-in. Deloitte is committed to maintaining a professional and collaborative relationship with all relevant stakeholders, including the incumbent FFE O&M contractor, to mitigate transition-in risks and impacts to daily FFE operations. Performance standards around cutover for each PWS task will drive transition-in activities. As a result, Deloitte understands and agrees that cutover standards shall be mutually defined by CMS, Deloitte, and the outgoing FFE O&M contractor after contract award.

Factor 3: Evidence of CMMI Level Appraisal Certification

Appendix B

##### RFP Reference: 3.2.2

| CMMI appraised practices and methods. We have recognized the value of a CMMI maturity level rating as the demand for system solutions development and implementation remains strong. The Deloitte commitment to CMMI is driven by our knowledge that organizations that receive a CMMI maturity level rating are recognized by industry as mature providers of software products and solutions. Deloitte has continually raised its CMMI maturity level | - Deloitte has worked aggressively towards CMMI maturity level ratings across various businesses since 2004. - Deloitte’s Advanced Government Services Group is appraised at CMMI-DEV ML4. - Deloitte’s mature CMMI ML4 appraised process at our Delivery Center in Mechanicsburg Pennsylvania allows us to deliver better quality FFE software that meets CMS’s needs. |
| --- | --- |

Deloitte has a long history of delivering consulting services in support of large-scale, complex solutions for large private and public sector clients, using effective ratings across various businesses since 2004. In addition to our current CMMI maturity level ratings, members of Deloitte have showcased our knowledge and skills by contributing materials and effective practices to the Software Engineering Institute Repository (SEIR), presenting effective project management practices to the Project

Management Institute’s (PMI) global congresses, and speaking on software quality and process improvement challenges and innovations at the CMMI Institute’s annual Software Engineering Process Group (SEPG) conferences.

CMMI defines five levels of organizational maturity; the higher the maturity level (ML) of an organization, the greater the probability that it can produce quality software, on time, project after project. Deloitte currently holds the following Maturity Level ratings for its organization.

| Organizational Unit | CMMI Model Maturity Level | Last Appraisal Date |
| --- | --- | --- |
| Deloitte Advanced Government Services | CMMI for Development v1.3 CMMI ML4 | October 2018 |
| Deloitte Federal Government Services | CMMI for Development v1.3 CMMI ML3 | August 2016 |
| Deloitte Consulting – US Delivery Centers | CMMI for Development v1.3 CMMI ML3 | February 2017 |
| Deloitte Consulting – India Location | CMMI for Development v1.3 CMMI ML5 CMMI for Services v1.3 CMMI ML3 | September 2016 February 2018 |

Table B-1. CMMI Level Ratings Held by Deloitte.

Deloitte 	2019 	Factor 3: Evidence of CMMI Level Appraisal Certification 	Appendix B

Deloitte achieved these maturity ratings by institutionalizing our Enterprise Value Delivery (EVD) for Transition and Operate methodology, along with a system of periodic assessments and appraisal mechanisms under the leadership of Deloitte’s internal Quality and Risk Management (QRM) function. CMMI ratings are the result of formal appraisals led by independent CMMI

Institute-certified SCAMPI Lead Appraisers in accordance with the Standard CMMI Appraisal Method for Process Improvement (SCAMPI). Appraisals are conducted at 3-year intervals in accordance with the CMMI Institute Method Definition Document (MDD). These SCAMPI

Class A Appraisals are led by external CMMI Institute Certified High Maturity Lead Appraisers from independent CMMI Institute Partner organizations. Appraisal results are publicly available on the CMMI Institute Published Appraisal Results Website (https://sas.cmmiinstitute.com/pars/).

Deloitte Advanced Government Services Level 4 Appraisal Certificate

For the purposes of the FFE contract, the Advanced Government Services group at our U.S. Delivery Center at Mechanicsburg, Pennsylvania is the unit for delivering this work. It is assessed at CMMI ML4 level as required by CMS. A copy of the appraisal certificate is below.

Figure B-1. CMMI Maturity Level 4 Appraisal Certificate.

Deloitte 	2019 	Factor 3: Evidence of CMMI Level Appraisal Certification 	Appendix B

# Factor 4: Staffing Plan and Key Personnel

## Section 4

RFP Reference: 3.2.3

Great teams are formed by assembling driven, experienced, and high performing specialists that rally

toward a vision. We consider our proposed Federally

| Facilitated Exchange (FFE) staff as a key differentiator for why CMS should select Deloitte. They are some of the most experienced and highly skilled practitioners in the industry. Each of them brings a unique perspective to operating and delivering complex systems like the FFE, along with the subject matter expertise and technology experience needed to achieve CMS’s long-term vision. | - A proposed FFE team with 475 years of applicable experience to the FFE work - Over 50 years of experience serving 41 state agencies with a focus on human services innovation - A dedicated, 8,900+ person practice in government health IT engagements - More health insurance exchange experience than any other vendor |
| --- | --- |

Our FFE staffing plan is based on our experience with 8 state-based exchanges (SBEs), 26 large Medicaid eligibility systems, and transitioning 18 large systems from other contractors (including the current FFE operations and maintenance (O&M) contractor). Our plan reflects key insights from our 50-year history of delivering O&M, and modernization services to government agencies like CMS. We currently have 8,900 staff working on government health IT projects in the US. From this group we selected the right blend of individuals who have relevant, first-hand CMS & FFE experience, complimented with team members with SBE, State and Federal health and human services systems, Medicaid eligibility system experience and experience with the FFE technology stack. We have also augmented our team with specialized subcontractor talent pools. In short, our clients’ successes are directly tied to the talent and diverse specialties of our personnel. Our proposed FFE staff embody that perfect blend of talent and will help CMS exchange the status quo for operational excellence.

### Types of Personnel Needed and Working Knowledge of CMS Technology

In crafting our FFE team, we carefully reviewed the Performance Work Statement (PWS) to identify the type of professionals we will need to transition-in, operate, and collaborate with CMS to evolve the FFE in the next contract period. We identify the key experience areas below.

| Experience Area | Our FFE Key and Essential Personnel Experience |
| --- | --- |
| Contract Transition-In Management Experience | 19 years |
| FFE / SBE Technology and System Knowledge | 80 years |
| CMS Experience | 54 years |
| Medicaid Experience | 106 years |
| Public Sector, Large Scale O&M Experience | 112 years |
| Innovation and Modernization Experience | 108 years |

Table 4-1. Key Experience Areas for FFE Contract Success.

Collectively, Deloitte’s FFE key and essential staff bring over 475 years of experience with key capabilities (e.g., technology, transition, FFE, ACA, O&M, Medicaid, Security, PMO, etc.) needed to maintain and operate complex, mission critical systems like the FFE. Deloitte’s team represents our commitment to the future of the FFE. Our key staff are standing by, ready to start work with CMS within 5 days of contract award.

### Identifying Experience with CMS Technologies to Deliver our Project Team

A key concern for CMS in determining whether to move to a new vendor for FFE O&M is the ability of any team to provide the diverse mix of staff needed to run the suite of technologies that make up the FFE. Using the experience criterion above we have provided the right mix of individuals for each of the key positions and determined the subcontracting partners we needed to engage to address any skills or experience gaps (as well as to meet CMS’s subcontracting requirement). CMS can have confidence that Deloitte, and its teammates, bring the breadth and depth of knowledge in the FFE technology stack necessary to maintain, operate, and enhance it.

Beyond our proposed 28 key and essential personnel, we have also identified 93 staff members with the requisite technical and operational experience in our Mechanicsburg Delivery Center who can be assigned to the FFE project at contract start. Additionally, we have a number of individuals, such as Achuth Iruku and Timothy Lin, working at Deloitte who have prior experience in key roles working on the FFE. Once their confidentiality agreements with their former employer, the current FFE O&M contractor, have expired, we intend to engage them on the FFE. The figure below denotes the FFE technology suite with which our team is experienced and will use to deliver FFE O&M services.

Figure 4-1. CMS Technology Stack Expertise within Deloitte’s FFE Project Team.

| right. Deloitte practitioners have provided the technology expertise on numerous projects of similar size and scope to the FFE project, and with similar technologies. Individual project details are not included in this section of the response, due to page limit constraints. However, details of our team’s experience are included in the resumes provided in Appendix C – | Deloitte brings experience all major technology components, including CMS’s: Component # of Practitioners Database 18,000+ Platforms 15,000+ Coding Technologies 13,300+ Development Mgt. 23,000+ |
| --- | --- |

The depth of technology experience amongst our

Deloitte practitioners is represented in the callout to the

Resumes and Applicable Commitment Letters.

Deloitte 2019 	Factor 4: Staffing Plan and Key Personnel Section 4

### How Our FFE Team Is Organized

The foundation of any team is its leadership. Our leadership team is led by Brian Erdahl and Scott Reiner. Brian is a 35+ year dedicated Health IT professional who has personally led the implementation of some of the most complex Health IT projects in the country. In addition, Brian rescued one of the most difficult SBE implementations, the State of Maryland, where Deloitte successfully implemented its SBE in one of the country’s shortest timeframes.

We couple Brian’s leadership with that of Scott Reiner, our proposed Deputy Program Manager. Scott brings 20+ years of experience managing and leading large scale, CMS system development and O&M programs. He brings to our team a deep understanding of CMS and the XLC process, and will help our team navigate CMS’s organization and stakeholders to deliver FFE business transformation and O&M. Brian and Scott will be supported by the team outlined in Figure 4-2 on the next page, who bring the mix of skills and qualifications that we detail in the remainder of this section and Appendix C – Resumes and Applicable Letters of Commitment.

Our FFE team is organized into eight (8) workstreams,

based on competency areas rather than FFE towers. The

team structure is designed based on our understanding

| of the incumbent’s current organizational structure, infused with restructuring in key areas to break down the current siloed nature of the core capabilities while driving productivity and modernization. Retaining the useful elements of the general framework facilitates a smoother transition. At the same time, our proposed organization leverages opportunities for improved communication and standardization of | Deloitte’s FFE Team is organized to: - Break down the current siloed nature used by the incumbent for FFE operations and development. - Foster specialization, but also collaboration, through use of 7 logical workstreams. - Disrupt the status quo to improve efficiency and gain cost reductions and operational improvements. |
| --- | --- |

approaches to increase efficiency across the operation.

For example, our organizational improvement can be seen in our approach to testing. We will deliver an enterprise testing team under the guidance and direction of the business architecture team, rather than the current approach of siloed testing teams assigned to individual towers. Our enterprise testing team is cross trained to support testing across the FFE. This allows us to respond quickly to changing testing demands, shifting resources for new application development, while ensuring consistent process and high-quality software.

#### Workstream Integration and Communication

Deloitte’s program managers and workstream leads facilitate cross-team and cross-location integration and communication. Integration between our onsite team and Mechanicsburg, PA, Delivery Center is not new to Deloitte. We use a number of mechanisms to maintain high levels of integration. Regular and ad hoc meetings leverage video conferencing and screenshare technology to keep our teams in step with each other. In addition, team members maintain an open dialogue and, given the short distance between our Delivery Center and CMS headquarters and CCIIO’s Bethesda office, can travel to meet in person when it is advantageous to do so. Another key component of our workstream integration is functional training. We provide ongoing training to facilitate cross-tower integration, allowing us to share resources within teams so as to adjust as the workload ebbs and flows between towers. In short, our workstream integration approach allows Deloitte to successfully address changes in FFE priorities without ever disrupting our ability to provide CMS high quality services.

The figure below provides our proposed integrated team structure for the FFE O&M contract.

Figure 4-2. The Deloitte FFE Project Team.

Deloitte 2019 	Factor 4: Staffing Plan and Key Personnel Section 4 Page 81

#### Our FFE Workstreams and FFE Team Member Qualifications

| Team Member Roles | Why we chose this person for their FFE project role? |
| --- | --- |
| CMS Client Relationship Executive Wade Horn Responsibilities • Primary contact with CMS executive leadership to maintain project delivery expectations and resolve outstanding issues | Wade is a Managing Director at Deloitte with over 30 years of health and human services experience spanning all major HHS programs and operational systems, including Medicaid eligibility and health insurance exchange systems that are similar in nature to the FFE. He serves as Deloitte’s Lead Client Service Partner (LCSP) for CMS. As LCSP, Wade is responsible for overall service delivery of our team, managing risk, and collaborating with CMS’s executive leadership on how to strategically help meet its business goals. He is able to identify and commit the full scope of services and support that Deloitte can provide across its consulting, advisory, tax, and risk subsidiaries. Prior to coming to Deloitte, Wade served from 2001 to 2007 as the Assistant Secretary at the Administration for Children and Families (ACF) within the U.S. Department of Health and Human Services. Wade brings a comprehensive understanding of federal and state government health care programs, combined with deep knowledge of operational delivery, to help direct our team to strategically work with CMS as we exchange the FFE status quo for excellence. |

Deloitte leverages our understanding of the FFE to develop a project team that can transition and maintain the FFE, while identifying innovative solutions to improve the FFE. To exchange the status quo for excellence our project team is organized into eight (8) workstreams.  FFE Project Leadership Workstream

|  | Deloitte’s FFE Leadership Team Brings Experience on Large, Complex IT Initiatives |  |
| --- | --- | --- |
|  | As the foundation of the FFE project, this team is responsible for providing strategic oversight, governance, and leadership of a thorough and smooth transition for our entire FFE team. They draw upon their extensive Deloitte network to integrate SMEs needed for specific insights. They will also work closely with the leads from the rest of the FFE ecosystem to monitor Deloitte’s progress. PROGRAM MANAGER TRANSITION MANAGER DEPUTY TRANSITION MANAGER DEPUTY PROGRAM MANAGER Brian Erdahl Scott Reiner Rob Brotzman Neil Brown STRATEGIC ADVISORS CMS CLIENT RELATIONSHIP EXECUTIVE Wade Horn ISSUER AND ENROLLMENT LIAISON OFFICE (IELO) LEAD Jane Good SBE POLICY LEAD John McInerney INNOVATION LEAD Kevin Kelly CMS/FFE POLICY LEAD Monica Radcliffe Additionally, during the first 180 days, the Transition Manager and transition team work with the Program Managers to deliver and execute the Transition-In Plan. This team focuses their efforts on coordination of transition with the incumbent contractor as outlined in Task 6, Section 3.6 – Contractor Transition-In / Transition-Out (C.5.6). |  |

| Program Manager Brian Erdahl Responsibilities - Primary point of contact for FFE activities related to this contract and overall project success - Provides overall leadership to the team - Collaborates with CMS leadership to maintain project delivery expectations and resolve outstanding issues | Brian brings leadership of large complex teams that maximize results and consistently deliver results for client value. He also balances innovation with the practicality of maintaining a stable technical and business environment. Because of his leadership, Brian is Deloitte’s national, Medicare & Medicaid Enterprise Solution (MMES) leader, where he is responsible for aligning our services and technology solutions to the needs of our government health care clients like CMS. He has more than 35 years of leadership and technology experience, including 25 years working in both private and public sector health care organizations where he has matched sound technical solutions to complex business challenges. Brian has very relevant experience in state-based exchanges (SBE), most recently assisting the State of Maryland, and multiple client experience with Medicaid Enterprise Systems (MES), Medicaid Management Information Systems (MMIS), Health Information Exchange (HIE), and business analytics systems planning and implementation. He has experience managing large, government system delivery projects like the FFE in multiple states (e.g., MA, ME, NY, VA, TX), managing technology teams spanning 100 to 400 in size, and working closely with executive level leaders to develop roadmaps that align technology and business transformation. He is currently managing 4 different State MES modernization engagements as they transform their operations and technology. He is the perfect fit to assist CMS as it looks to exchange the status quo for FFE operational excellence. |
| --- | --- |
| Deputy Program Manager Scott Reiner Responsibilities - Planning, directing, and managing, the overall project - Coordinates project activities within the integrated project teams and with other vendors and teaming partners | Scott brings over 20 years of experience managing and leading large scale, CMS system development and operations and maintenance programs. He brings to our team a deep understanding of how CMS operates and the XLC process, and will help our team navigate CMS’s organization and stakeholders to deliver FFE business transformation. He also brings strong relationships across the CMS vendor community including many of the contractors within the HealthCare.gov ecosystem. Scott is a highly experienced operations executive who has demonstrated the ability to lead diverse teams of professionals to new levels of success. With more than 30 years of professional expertise in the information technology field - and over 24 years focused on health care, he has the necessary leadership and operational skills to make the FFE operations and transformation successful. He brings 20+ years of experience supporting health care clients includes federal engagements with CMS, Indian Health Service (IHS), and Health and Human Services (HHS), clients in the commercial payer market, and international health with the National Health Service in the UK. |
| Innovation Lead Kevin Kelly Responsibilities • Evaluating current processes to advise about innovative reform to improve the overall operations of the FFE | Kevin is Deloitte’s national SBE market leader with over 7 years of experience helping state Medicaid and insurance departments, and commercial insurance clients, define and achieve their organizational visions for the Affordable Care Act (ACA) through IT enablement and program modernization. He is a thought leader and an active speaker at conferences related to the “Future of HIX” and “HIX Next Steps” and has been instrumental in overseeing the successful implementation of state-based-exchanges in 5 states (CT, KY, MD, RI and WA). In addition to his SBE experience, he also brings over 25 years’ experience in helping state HHS clients design and implement technology solutions to meet program goals. His extensive experience with large-scale systems projects with state agencies and large commercial organizations allows him to provide a fresh, outside perspective to our FFE delivery team - a perspective that will help CMS think holistically about how it exchanges the status quo for excellence to evolve the FFE to meet your goals and emerging priorities. |

| Transition Manager Neil Brown Responsibilities - Primary point of contact for transition plan, transition activities, metrics, coordination, and communication - Manages all transition activities and success along with identifying key resources and skillsets to deliver | Neil brings over 20 years of large system management experience and is one of Deloitte’s most experienced directors in managing the transitioning of large information systems, like the FFE. He brings extensive experience in all phases of transition activities, including knowledge transfer, reverse shadowing, shadowing, production cut over, and overall project management. This detailed understanding of the nuances and complexity of each project lifecycle stage will allow him to successfully guide the FFE transition. Neil also brings recent, direct knowledge and experience with SBEs, having been the managing director for the state of Rhode Island’s Unified Health Insurance Platform (UHIP) SBE - a program of over 350 resources. Most recently, Neil has directed the Operations & Maintenance (O&M) for Anthem. In this role, he oversaw the successful transition from existing vendors of a system consisting of over 100 million lines of code, 24 major application areas supported by 900 staff. Neil brings the right mix of largescale, transition experience and SBE domain knowledge that will allow him to collaborate with outgoing FFE O&M vendor and CMS to deliver a successful FFE transition. |
| --- | --- |
| Deputy Transition Manager Rob Brotzman Responsibilities - Assist in the management of all transition plan activities - Coordinate across the team to address cross team transition activities - Serve as a sounding board to our overall team on working with CMS processes | Rob has 30+ years of federal and commercial IT program management experience, including a portfolio of 10 CMS programs totaling $162M/year in value. This experience includes starting up, and transitioning, large systems at CMS. For example, he has served as Transition Manager on large IT and hybrid business/IT programs at CMS, and NASA, ranging from $90M+ to $400M in total contract value. He brings a deep understanding of CMS culture and operations, and real-world application of CMS’s Medicare Administrative Contractor Workload Transition Handbook processes, which he has used on multiple CMS programs, and will bring to his FFE role. He is a perfect complement to our proposed Transition Manager, Neil Brown, who brings extensive transition experience, but from outside the CMS domain. In addition to Rob’s CMS and transition experience which are directly relevant to his proposed FFE role, he has delivered continuous improvement on CMS IT system projects, improving average Award Fee score from 76% to 89% during a contract cycle. He will be a sounding board to our overall team on working with CMS in addition to his core FFE Deputy Transition Manager responsibilities. Rob is the right person to support the transition of the FFE from the current O&M contractor. |
| SBE Policy Lead John McInerney Responsibilities - Serves as subject matter expert responsible for continually evaluating SBE policy to confirm FFE compliance with policy - Assesses new policies to define impact to FFE | John brings expertise in health policy and reform, with over 15 years of experience at the state and federal levels. His knowledge spans the major health reform initiatives of the past two decades, including the Medicare Modernization Act (MMA), the Children’s Health Insurance Program Reauthorization Act (CHIPRA), and the ACA. John is also part of the expanded set of SMEs that works with our Center for Health Solutions and Center for Regulatory Strategy. He brings an informed perspective into assessing the implications of policy on system technology, program operations, Medicaid, consumer experience and FFE functions. For example, he was a policy advisor to Rhode Island’s SBE, HealthSource RI (HSRI) during the first two years of operations. In this role he provided guidance on QHP and Medicaid regulatory rules potentially impacting operations and/or the HSRI; advised on PM functions, advised on 1095-A requirements, and compared performance of SBEs and SHOP programs. More recently, John authored a report for HHS’s Reimagine HHS’ Aim for Independence (AFI) initiative—a comprehensive 70-page examination of US states’ integrated eligibility efforts for Medicaid, SNAP, TANF, and childcare assistance. John brings the right mix of health policy knowledge and functional SBE expertise to advise CMS on emerging policy trends. |

CMS/FFE Policy Lead

Monica Radcliffe

Responsibilities

• Evaluate CMS policy to

confirm FFE compliance and assesses new policy impact Monica is an experienced, results-driven project manager with more than 18 years of experience and the ability to work under challenging environments/tight deadlines and consistently deliver quality products. She has a demonstrated ability to move large bodies of work. She is sought after by external colleagues for advice on process improvements. She was instrumental in directing and leading the development of policy/ operational implementation and procedures of new federal health care program requirements. She has expertise in the following topics: ACA, Health Insurance Exchanges, premium stabilization programs, insurance affordability programs, Medicare, audit standards and processes, internal controls, health care program integrity, fraud, grants management, risk management, improper payment programs, Debt Collection Improvement Act, and False Claims Act.

| Issuer and Enrollment Liaison Office (IELO) Lead Jane Good Responsibilities - Provide issuer and enrollee perspective to FFE team - Utilizes commercial network to advise team on FFE changes | Jane is a highly accomplished health care industry professional with over 20 years’ experience in program delivery, business technology, compliance and operations in the health insurance industry – key areas of understanding for FFE strategic management and operations. Most recently, Jane was the Executive Director of Individual Business Operations and Technology for Aetna, Inc., responsible for enrollment and billing operations for commercial and FFE Marketplace, direct-to-consumer health care plans, and supplemental products. While Executive Director she was a member of CMS’s ACA Alpha Team from 2012 to 2017 representing a large issuer’s operational perspective. She provided industry advice and guidance from an insurer’s perspectives to CMS in relation to implementation of the ACA. Jane’s extensive, large health insurer perspective, history working with CMS and ACA requirements, and experience with large system development make her an ideal choice to advise us in the Issuer and Enrollment Liaison Lead role. |
| --- | --- |

##### Project Management Office (PMO) Workstream

|  | Deloitte’s PMO Team Administers Project Management Discipline Across the FFE |  |  |  |
| --- | --- | --- | --- | --- |
|  | The PMO workstream, under the leadership of the PMO Lead, focuses on governance, weekly, monthly, and yearly reporting as outlined in Task 5, Section 3.5 –FFE Governance, Management, and Reporting (C.5.5). The PMO team establishes the Project Management Plan (PMP) and manages to it across the FFE O&M contract. The PMO also performs resource management, monitoring staffing levels and onboarding and offboarding staff. This workstream manages task orders, performs Earned Value Management (EVM), monitors and manages service level agreements (SLAs) and organization level agreements (OLAs). Following the transition period, the PMO team is streamlined for efficiency onboarding and training, and high-quality reporting, the PMO team contains leads focused on key PMO responsibilities that leverage the skills and talent of a PMO support team to facilitate effective communication and timely deliverables. The team works closely with CMS to establish a mutually agreeable meeting cadence and supports transparency in project tracking and planning. | PMO LEAD Task Order Manager Clay Madden Annual Release Plan Manager Chintan Shah Deputy Task Order Manager Carina Rosado Release Plan Manager Deputy Umesh Pradhan PMO Team |  |  |
|  |  | PMO supports Task 5 for all activities and supports Release Management activities in Tasks 1 and 2 . With a focus on EVM, effective |  |  |

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |
| Task Order Manager Clay Madden Responsibilities - Responsible for contract management with CMS - Works closely with other PMO team members to confirm the project is on track and in alignment with contract | Clay brings experience managing large contracts, subcontractors, and an understanding of CMS contracting and billing to the role of FFE Task Order Manager. Clay is a trusted project manager with 12 years of experience managing contracts throughout the U.S., Middle East, and Eastern Europe, including three years of serving health focused agencies. Most recently, he has served as the PMO manager for CMS’s Civil Money Penalty Reinvestment Program (CMPRP) project. His experience affords him the ability to manage all FFE task order details, estimation tracking, communications, deliverables, approvals, executive and overall operational integration. Additionally, he has experience managing project budgets, continuous input to work plans across multiple project workstreams, and delivering financial reports as required by contract requirements. Lastly, he has managed procurement relationships, including the administration of project procurements and issuance of Request for Proposals (RFPs). |
| Deputy Task Order Manager Carina Rosado Responsibilities • Assists with contract management to confirm that the project is on track and in alignment with contract | Carina has more than eight years of experience providing financial and program management for federal government clients, including CMS, and IT projects like the FFE. She has experience developing and monitoring budgets, overseeing schedule and delegating tasks, preparing status reports, and managing procurements with vendors. She has a demonstrated track record of program management as well as bringing projects to closure in challenging environments. The FFE requires task order staff that can help manage a large team delivering complex projects. Carina has been responsible for monitoring spend plan; coordinating monthly, quarterly, and annual reporting requirements; reviewing invoices and preparing financial report for large contracts. She will be an excellent complement to our proposed FFE Task Order Manager due to her experience at CMS and experience with financial and program management. |

Annual Release Plan Manager

Chintan Shah

Responsibilities

- Coordinates with CMS to establish and maintain the annual release calendar

- Coordinates with all workstream leads to confirm that the release plan and cadence is appropriate to support FFE regulatory and OE needs

Chintan brings over 14 years of experience in IT solution development and delivery, including for complex, core government systems like the FFE. He has managed end-to-end process design, improvements, automation and optimization of key release processes such as build schedules, enhancement prioritization, application deployments, release requests, environment outage tracking, and incident resolution. These are critical processes for the FFE and Chintan knows how manage them across a large team. For example, he was recently the delivery center manager in our Mechanicsburg Delivery Center for the Pennsylvania's enterprise child-care and early learning systems. In this role, he managed over six successful releases on an annual basis. As part of this role, he led a strategic initiative to significantly increase automation of deployment of enterprise application releases to production and non-production environments, including assessing and implementing new release management tools. He also consolidated inputs from key stakeholders (e.g., leads, SMEs, Program Office, and Operations teams) to established release metrics and identified improvement areas and mitigation steps to ensure the successful application releases. This experience makes him the perfect fit to manage and optimize the release planning for the FFE.

FFE Release Plan Manager 	Umesh brings recent, directly relevant, experience managing releases for

Deputy 	government agencies. He also understands release management in the context of Umesh Pradhan 	a state-based exchange environment, similar to the FFE, from serving as the O&M manager for the Kentucky state-based exchange. He couples this knowledge with a thorough understanding of application development processes from over 28 years of related experience. Similar to what you would want for

the FFE release managers, his experience includes managing large project

releases across multiple, distributed teams like the FFE. Most recently, he has Responsibilities 	served as the release manager for one of the largest Medicaid eligibility systems

• Assist with coordination with 	in the country, the Pennsylvania Client Information System (CIS). In this role, all workstream leads to confirm he manages over 15 major and 15 patch releases annually. He has also been able that the release plan is 	to reduce release related issues by 50% during his term as the CIS release appropriate to support FFE 	manager for a project with 300 development staff. Umesh is the right person to regulatory and OE needs 	review the FFE build processes and help CMS exchange the status quo for operational excellence.

##### Business Architecture Workstream

|  | Deloitte’s Business Architecture Team Brings In-Depth Subject Matter Expertise |  |  |
| --- | --- | --- | --- |
|  | The Business Architecture workstream serves as the primary FFE specifications liaison between CMS and the development team. It is comprised of our Business Analysts and led by our Business Architecture Lead. This team works closely with CMS subject matter experts and brings their deep understanding of all FFE business modules (e.g., E&E, PM, etc.). Each of the Capability Leads was selected based on their understanding of, and their ability to drive, that tower. Capability Leads work to develop an effective strategy for building efficient FFE business functionality. enrollment and access, and the multiple system interfaces used by various stakeholders as described in Task 1, Section 3.1.4 – Eligibility and Enrollment (C.5.1.4). For FM and PM, the focus is identifying and implementing enhancements that improve functionality for business stakeholders as described in Task 1, Section 3.1.5 – PM Operational Support (C.5.1.5) and Section 3.1.6 FM Operational Support (C.5.1.6). Capability Leads drive requirements, design, and functional testing, and coordinate regression testing, security vulnerability and code analysis, and performance / load testing for their capability with cross-team support from other workstreams to and help innovate the FFE for CMS. | Business Architecture supports Tasks 1&2 requirements activities, Task 3 development specifications, & Task 4 implementation. BUSINESS ARCHITECTURE BUSINESS ARCHITECTURE LEAD BA and Test Team Capability Lead for SES Capability Lead for DSRS & MCR Capability Lead for Eligibility Kambiz Daghighian Capability Lead for Enrollment Samar Bakane Capability Lead for Financial Mgmt. Preethi Kanraj Capability Lead for Plan Mgmt. Jalpan Oza Test Lead For Eligibility and Enrollment, the focus is OE, special period exchange the status quo for excellence |  |

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |
| Capability Lead for Eligibility Kambiz Daghighian | Kambiz (“Kam”) has more than 18 years of extensive IT software development and architecture experience across government and commercial clients. He specializes in complex systems and his experience includes three years managing the eligibility and enrollment (E&E) module of the FFE. As a software architect on the FFE, he focused on stabilization, operation, and upgrades across the FFE’s complex ecosystem. He brings a detailed understanding of FFE functional and technical architecture that will be critical to future enhancement and optimization. In addition to his core FFE experience that make him an ideal choice to be the Capability Lead for Eligibility, Kam brings a diverse knowledge of web-based and cloud-based development. He has |

Responsibilities

• Primary point of contact for all Eligibility development and functionality for CMS staff and our development center staff

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |

| Capability Lead for Enrollment Samar Bakane Responsibilities • Primary point of contact for all Enrollment development and functionality for CMS staff and our development center staff | Samar has over six years of experience working with SBEs across three states, including development and business operations. His experience includes the oversight and management of core SBE business functions, and client and consumer engagement during OE that provide him with the skills and experience to serve as our Capability Lead for Enrollment. For example, he planned and managed more than 15 releases that extended business functionality for the State of Connecticut SBE system with a team of more than 150 people. In Rhode Island, he led planning and management of production incident escalation processes for their SBE system, including handling the team responsible for review, triage, communication, and resolution to system stability and operations. He also led OE support activities in Kentucky. Samar brings the depth and breadth of both SBE business functionality, and production incident management, to help CMS prepare and deliver FFE OE periods with minimal disruption and quick issue resolution. This is coupled with a successful track record providing enterprise wide leadership, executive vision, and business to technology transformation, across government and Fortune 500 companies. This allows him not only to deliver in the FFE Capability Lead for Enrollment role, but provide business context to FFE innovation road mapping and enhancement prioritization. |
| --- | --- |

designed complex web applications that interface with external systems using REST web services and custom API’s. He also specializes in user-centric web design and managing development using the following technologies: PHP, MySQL, JavaScript, AJAX, C# .Net, MySQL, PostgreSQL, Java Spring MVC, Zend Framework, Backbone JS, Bootstrap, Grunt, Yeoman, Node.js and many other lightweight frontend frameworks. Kam’s more recent roles have entailed technical assessments and program road-map support to both integrate monolithic applications and also separate them into more fault tolerant, stable and scalable micro-service designed applications. Lastly, Kam is also an Agile Certified Scrum Master and Product Owner with a deep understanding of the Agile methodology. Kam’s extensive FFE E&E experience, combined with his web design, development, and management experience will allow him to work with CMS as it envisions and implements the next generation of the FFE.

Capability Lead for Plan

Management

Jalpan Oza

Responsibilities

• Primary point of contact for all Plan Management development and functionality for CMS staff and our development center staff

Jalpan has extensive experience on state-based exchanges with functions similar to the FFE, and specifically a deep understanding of Plan Management (PM). For example, for the State of Kentucky SBE system – kynect – Jalpan led PM enhancement initiatives to improve modularity, and improve a host of key PM features (e.g., issuer On-boarding, SERFF connectivity, plan rate test, plan certification and de-certification, plan withdrawals and their impact to auto (passive) renewals and active renewals. He also served as the project manager Kentucky’s SHOP, issuer portal, and decision support system-based shopping rollout out, and led the transition of the Kentucky insurance exchange (kynect) to the FFE platform. In addition to his SBE experience, Jalpan brings over 16 years of health plan industry exposure; is a SME on enrollment, billing and claims ecosystems; and in identifying efficiencies and eliminating redundancies among systems and business processes in complex (multi-vendor, outsourced, matrix) environments. Jalpan’s established track record enables him to help clients challenge the status-quo and enable people, across geographies and career models, to lead strategically and evolve continually.

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |
| Capability Lead for Financial Management Preethi Kanraj Responsibilities • Primary point of contact for all FM development and functionality for CMS staff and our development center staff | Preethi has more than 11 years of extensive IT experience, specializing in complex health care and social service programs for public sector clients like CMS. She has worked extensively on financial management (FM) modules of SBE systems, most recently on the state of Rhode Island’s SBE. In addition to SBE experience, she brings extensive software development experience from several states. She has served both in test manager and overall system project manager roles for clients, include at the Department of Homeland Security and the state of Connecticut Department of Social Services. Lastly, she has led all the interface testing with federal agencies to ensure compliance and meet IV&V requirements. Her experience allows her to understand all the roles and responsibilities of the FFE Capability Lead for FM. Preethi will work closely with her CMS counterparts to manage FM operational processes and enhancement initiatives. |

##### Application Development Workstream

|  | Deloitte’s Application Development Team Brings Cross-Functional Expertise |  |  |
| --- | --- | --- | --- |
|  | The Application Development (APPDEV) workstream is responsible for taking system design to code and unit test of all FFE modules (e.g., E&E, SES, FM, PM, MCR, etc.) and coordinating with other workstreams as appropriate throughout the SDLC. The APPDEV Lead facilitates coordination across capabilities and with other workstreams. This team focuses their attention on the development of new FFE application enhancements, resolving defects found during testing, and confirming Section 508 compliance based on direction from CMS facilitated by the Business Architecture team. The APPDEV workstream also works closely with the Enterprise A Architecture and Technical Operations workstreams. Lastly, p Development Leads support the coordination of batch operations, maintain the current code base, and lead the implementation of new functionality code development as described in Task 1, Section 3.1 – FFE Business Operations (C.5.1), Task 2, Section 3.2 – FFE Maintenance (C.5.2), and Task 3, Section 3.3 – New Functionality Development (C.5.3). | pplication Development erforms Task 3 APPDEV APPDEV LEAD E&E Dev Lead SES Dev Lead Plan Mgmt. Dev Lead Financial Mgmt. Dev Lead DSRS & MCR Dev Lead Dev Team |  |

##### Enterprise Architecture Workstream

|  | Deloitte’s Enterprise Architecture Team Brings Deep Technical Knowledge |  |  |
| --- | --- | --- | --- |
|  | The Enterprise Architecture (EA) workstream leads the technical architecture design, development, and implementation. For an endeavor of this size, it is vital to have a clear structure and sound technical guidance. The EA team provides the depth of technical knowledge to not only operate and maintain the FFE but also to provide and execute new development initiatives. The EA team serves as the primary point of contact for OE related initiatives, addressing OE coordination, communication, and technical architecture. The EA team maintains ownership of the base FFE architecture, establishes and enforces the code and API standards, manages software and data architecture, conducts code reviews and manages new development initiatives. This workstream provides oversight of the APPDEV team, performance engineering, application monitoring, and automation. The architects and leads work with the AppDev team to maintain a stable operation and support the integration of new code into the existing structure. | ENTERPRISE ARCHITECTURE Enterprise Operations supports Tasks 1 & 2 OE activities, and Task 3 development Open Enrollment Software Team Data Team Multi - Cloud Team PRINCIPAL ARCHITECT LEAD David Pollock Principal Architect Deputy Mike Bourgeois Open Enrollment Technical Lead Waqar Chaudhry Open Enrollment Business Lead Gloria Wu |  |

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |
| Principal Architect Lead David Pollock Responsibilities - Primary point of contact with CMS technical staff - Accountable for technical architecture design, and implementation, validation, and testing of architecture related development efforts for the project | David brings over 35 years of extensive, real-world, system architecture and system performance experience, and a thorough understanding of modern architectures. It makes him the right fit to assist CMS as you look to evolve the FFE architecture to reduce cost and expand operational flexibility. David has played virtually every leadership role that large, technology projects, like the FFE, demand – including experience with the Washington SBE. He was the architect for the creation of the Washington SBE, from design through implementation, and has led the technical evolution of the SBE’s technology architecture to support new business needs and reduce cost of ownership - similar goals to those required for the FFE in the next contract period. Primarily responsible for the architecture of custom systems for the past 20 years, David is now leading the enterprise-level implementation of a cloud-native custom claim processing system in a Pivotal Cloud Foundry (PCF) environment. He has extensive experience in project management, architecture design and implementation both at the enterprise and solution levels, and application development with emphasis on performance and scalability environments. All are critical experience that will enable him to exchange the FFE status quo for operational excellence. |

Principal Architect Deputy

Michael Bourgeois

Responsibilities

• Assisting in the technical architecture design, and implementation, validation, and testing of architecture related development efforts for the project

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |

Mike brings over 20 years of experience on architecting modern systems for public sector clients like CMS, and systems like the FFE. He specializes in hardware & software technology and delivery processes, including cloud-based infrastructures like the FFE’s current hosting arrangement. He designs holistic architectures with cloud-based technologies that enabling agencies to reduce cost of ownership of systems. He will be able to review the FFE cloud hosting setup and identify tools, and changes, that will allow CMS to reduce cost of ownership. Mike has also managed modernization projects for state Medicaid agencies in Florida and Montana. He has been the lead architect across multiple states assisting large state HHS Medicaid agencies with architecture strategy definition and incremental modernization plans. A low custom code architecture and technology architecture based on innovative products enabling agencies to migrate from large monolithic applications to distributed architecture applications compliant with Medicaid Information Technology Architecture standards. Mike brings extensive Medicaid domain knowledge, in addition to his cloud architecture experience, and will complement our Principal Architect as they work collaborated with CMS staff to develop a roadmap for evolving the FFE architecture to meet business goals and reduce cost of ownership.

| Open Enrollment Business Lead Gloria Wu Responsibilities - Coordination for all OE-related business planning and issues - Works closely with CMS OE representatives during Pre-OE, OE, and Post-OE activities | Gloria brings more than 18 years of consulting with public sector and health care clients with extensive experience in implementation, operation, and maintenance of SBE systems with similar functionality as the FFE. She brings deep experience participating and managing OE in multiple states, having worked for the past 7 years on SBE systems in Connecticut and Rhode Island. Gloria has successfully managed six OE periods in Connecticut and has gained extensive experience in working with CMS, states, insurance issuers and other business stakeholders for OE planning and execution. Additionally, Gloria is also a functional and business subject matter expert in relation to qualified health plan (QHP) processes, SBE core functions, and Medicaid and CHIP programs. Her diverse experience across these areas and experience managing multiple OE periods make her an ideal choice to serve as the Open Enrollment Business Lead for the FFE system. She will bring a fresh perspective to annual FFE OE process to optimize them and allow CMS to exchange the status quo for OE operational excellence. |
| --- | --- |
| Open Enrollment Technical Lead Waqar Chaudhry Responsibilities • Primary point of contact for Open Enrollment design and implementation, validation, and related testing efforts | Waqar brings more than 16 years of extensive IT experience, specializing in system integration of complex programs similar in nature to the FFE. Waqar has implemented one of the country’s most successful SBEs in Connecticut and has helped manage 6 successful OEs from 2014 to 2019. This provides him with extensive experience in working with CMS, insurance issuers, other state exchanges and business stakeholders for OE planning and execution that qualify him to lead the technical aspects of FFE OE. Additionally, he has designed and implemented SBE functionality, including eligibility, enrollment, account transfer and verification functionality. Prior to his work on SBE systems, Waqar worked in multiple industries supporting large, complex enterprise resource planning (ERP) systems in both technology and development management roles. Waqar’s combination of technical acumen and experience managing multiple OE periods will allow him to work collaboratively with our FFE OE Business Lead and CMS staff to plan and execute stable, disruption free OEs during the FFE contract. |

##### Technical Operations Workstream

|  | Deloitte’s Technical Operations Team Brings Hands-On M&O Experience |  |  |
| --- | --- | --- | --- |
|  | The Technical Operations workstream is responsible for OE Operations, maintenance of all Production and Non-Production environments. They lead infrastructure design, development and implementation and work closely with the business architecture’s test team to validate and coordinate testing of all infrastructure design, development, and implementation. DevOps team members work with CMS to implement Continuous System Performance Monitoring including continuous integration, delivery, and deployment as described in Task 1, Section 3.1.9 – DevOps Strategy and Management (C.5.1.9). The Production Operations (Prod Ops), Non-Production Operations (N-Prod Ops), Deployment Operations (Deploy Ops) leads act as operational support for OE as well as ongoing operations and maintenance of all FFE towers and functions. The Environment Management sub-team focuses on infrastructure design and tool operation and maintenance. Lastly, the remaining team members are focused on specific tools, such as MarkLogic, and the supporting team members are shared across functions with the Cloud Engineering team, focused on cloud modernization activities as outlined in Task 1, Section 3.1.8 – Cloud Optimization (C.5.1.8). The supporting environment management/cloud engineering team lends more integration across technologies and a more dynamic work team than the incumbent team structure allows. | TECHNICAL OPERATIONS Technical Operations supports Tasks 1, 2, and 3 DevOps Performance Engineering Lead Ahram Lee DevOps Application Monitoring Lead Kunal Singh DevOps Automation Tools Lead Sunil Peter PRINCIPAL SYSTEM ENGINEER LEAD Hrushikesh Naik Prod/ N - Prod Team Deploy Ops Team Environment Mgmt./ Cloud Engineering Team Principal System Engineer Deputy Amit Khanna DevOps |  |

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |
| Principal System Engineer Lead Hrushikesh Naik Responsibilities • Lead infrastructure design and implementation, validation, and testing of infrastructure related development efforts for the project | Hrushikesh (Hrushi) has more than 13 years of extensive IT experience with a particular focus on technology-enabled business transformation projects for Medicaid agencies. He has held key positions on large-scale health care and social services projects like the FFE, and led integration efforts for Montana’s Medicaid department that gave him perspective on engineering considerations for FFE enhancements. Recently, he served as a technology manager for an accelerated app modernization project for the state of Connecticut. Hrushi defined the overall system architecture for a new system to perform eligibility determination and benefit disbursement for 60+ social service programs including 40+ variants of Medicaid and Medicare Savings Program. He also architected the overall technology integration of Connecticut’s SBE with the eligibility platform and Medicaid Management Information System (MMIS) to streamline service delivery including real-time Medicaid across multiple contact channels. These roles have allowed Hrushi to develop expertise in end-to-end infrastructure set-up and maintenance, legacy technology transformation, and integration of business and technology to deliver business efficiencies and modernization. These are key experiences with activities that will be expected of him as the FFE Principal System Engineer Lead. |
| Key Personnel | Why we chose this person for their FFE project role? |

Principal System Engineer 	Amit brings over 13 years of system engineering experience spanning multiple

Deputy 	industries, but specifically large-scale implementations of technology and

Amit Khana 	infrastructure to support SBEs for state governments. This experience is directly relevant to his proposed role on the FFE. Amit has spent the past 7 years designing, building, and enhancing the State of Washington’s SBE system - Healthplanfinder (HPF). More recently, and similar to the needs to the FFE, he led the overall technology refresh (infrastructure and application components) for HPF. This

included moving the existing, on-premise, hosted infrastructure to the Azure

Responsibilities 	Government cloud. He also brings hands-on, user-centric design experience with key

• Assist in infrastructure 	FFE functions like eligibility and enrollment, and plan shopping. He also has design and implementation, designed and managed 1095A generation, EDI 834 transaction data exchange, validation, and testing of 	scalable enterprise J2EE applications. Lastly, he knows how to create work plans, infrastructure related 	schedules, project estimates, resource plans, and status reports for project leadership.

development efforts 	Amit will be a valuable member of our FFE team as he understands the functional architecture of SBE systems, and has managed all facets of system engineering, including in a cloud environment.

| DevOps Performance Engineering Lead Ahram Lee Responsibilities • Manages performance testing, metrics, analysis, and performance improvement initiatives | Ahram has more than 20 years of experience in information technology architecture and engineering and has led technical teams on two of the nation’s largest health insurance exchanges – the FFE and the State of California. He has specifically dealt with the technology and complexity that exists on the FFE. He was part of the team that rescued HealthCare.gov in early 2014 during its initial rollout and managed core components of the FFE for 3 years. During this time, he was instrumental in addressing and resolving FFE prevalent technical issues. Additionally, Ahram is an experienced AWS certified architect and leader in our Cloud Engineering Practice. He brings more than two decades of experience in assessing, designing, delivering, and supporting complex data center infrastructure and application architectures, that host mission-critical applications like the FFE. These are keys skills and experience that are needed for managing the architecture of the FFE. Ahram also has a very strong background in DevOps, system administration, automation, supporting various cloud and OS platforms, virtualization, data center migrations, operations/monitoring, and disaster recovery. These are key technologies critical to helping CMS evolve the FFE architecture and exchange the status quo for excellence. |
| --- | --- |
| DevOps Application Monitoring Lead Kunal Singh Responsibilities • Manages monitoring and telemetry, log aggregation, and troubleshooting harnesses | Kunal has more than 14 years of professional experience in Information Technology and has focused on application monitoring across government and commercial clients. He has 5 years of experience with SBE projects from his experience serving as the configuration manager for Connecticut’s SBE. His extensive knowledge of Release and Build Management, Configuration Management, and Infrastructure has helped him produce successful business requirements and assist clients in streamlining and improving their migration process. Kunal has worked closely with the development teams to establish configuration management, release and deployment management, and infrastructure design for large systems. In addition, he brings broad experience with technology including WebSphere Application Server Administration, IHS, Apache, Adobe, Informatica, SQL DB admin and Bamboo admin consoles, SVN and Ant/Maven script on Linux/Windows operating systems. This experience will allow him to manage FFE monitoring activities and optimize the use of FFE monitoring resources, processes, and tools – making him an ideal FFE DevOps Application Monitoring Lead to exchange the status quo for excellence. |
| Key Personnel | Why we chose this person for their FFE project role? |
| DevOps Automation Lead Sunil Peter Responsibilities • Manages current toolset, bolt-ons, development and operations improvements, and additional automation opportunities | Sunil brings a sure set of hands to optimize FFE DevOps automation from his extensive experience in DevOps-related automation and optimization. This includes experience across a number of industries, and projects for state and federal agencies that align with the needs of the FFE. For example, Sunil developed the “single click” application platform and code deployment process for a large state Medicaid Enterprise Services project using Jenkins to deploy the applications in IIB, DataPower, WSRR, MQ. This also included defining the release and configuration management process for the project. He also led the optimization of automated deployments solutions for the University of Kentucky Health Care (UKHC) system project that reduced deployment delivery times by 50%. His insights and experience will allow us to significantly optimize FFE deployment processes. Overall, Sunil brings over 16 years of progressive experience in information technology with expertise in project management, architecture, application modernization, solution design and delivery. In addition, he has over 2 years of experience in designing and developing health information exchanges using HL7 and IHE standards for the State of Kentucky. Sunil will help us exchange the status quo for excellence in DevOps automation. |

##### Service Management Workstream

|  | Deloitte’s Service Management Team Provides Service Delivery Excellence |  |  |
| --- | --- | --- | --- |
|  | The Service Management workstream focuses on data integrity, incident management, and IRS Form 1095A processing support. Partnering with CMS, Serco and the MIDAS contractor, the team focuses on data quality issues for application, verification, and eligibility functionalities. All cleanups must be tested by Marketplace Testing Support Team (MTST) before being deployed, and all the cleanups and analysis queries should be approved by Query Review Board (QRB) before being executed. The team uses the Service Management team’s capabilities to work toward incident resolution. The team works to resolve consumer issues reported to Eligibility Support Desktop (ESD) workers. They analyze issues to identify root cause and the impacted population. The team works to develop queries to identify target data and analysis as described in Task 1, Section 3.1.4 – Eligibility and Enrollment (C.5.1.4) and Section 3.1.3 – IRS Form 1095A Reporting (C.5.1.3). | SERVICE MANAGEMENT Service Management supports Tasks 1, 2, 3 , & 4 . SERVICE MANAGEMENT LEAD Data and IRS Team Lead Incident Mgmt. Team Lead SM Analysts |  |

##### Security Workstream

|  | Deloitte’s Security Team Brings Comprehensive Monitoring and Mitigation |  |  |
| --- | --- | --- | --- |
|  | The Security workstream is responsible for maintaining the security posture across the FFE program, code, and architecture. The Security workstream maintains and enforces the System Security Plan (SSP), Risk Assessment, and Incident Response Plan as described in Task 1, Section 3.1.7 Security and Privacy. The team provides ongoing, continuous monitoring, applies ARS standards, executes RMF, and will partner with CMS to adopt and implement DevSecOps as outlined in Task 1, Section 3.1.7 – Security and Privacy (C.5.1.7). The Security Engineers support application development, system architecture and new development work through systems hardening, scanning and vulnerability mitigation. The Security workstream also provides Risk Management Framework and Compliance by supporting FISMA, HIPAA and PCI audits, providing continuous monitoring, security and privacy documentation maintenance, and Plan of Actions and Milestones (POA&Ms). Lastly, during Operations, the Security workstream provides vulnerability management and addresses security incidents. | Security supports privacy and security activities relating to M&O in Tasks 1 & 2. SECURITY Security Engineers/ DevSecOps Threat Ops SECURITY LEAD James Shaw Security Manager Deputy Bobby Brown, Jr. |  |

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |

Security Lead James has 15 years of experience solving complex security challenges for James Shaw clients, and over six years of experience serving government clients. He

specializes in security architecture, compliance, and identity & access management – key areas that are critical to systems like the FFE. For example, James led a team of security specialists implement a variety of security technologies for the rollout of Kentucky’s SBE, including web services security gateways, data obfuscation tools, SIEM, as well as security

testing using IBM AppScan and HP Fortify toolsets. Kentucky was the first

Responsibilities 	SBE to achieve Authority to Operate (ATO) status from CMS during the

- Assess, plan, and implement 	ACA rollout. Most recently, James has managed security operations and security standards, practices, and compliance for Tennessee’s new Medicaid eligibility system, including their components required for the FFE System Security Plan (SSP) and POA&Ms, vulnerability testing using HP

- Confirm adherence to CMS 	WebInspect, security information and event management (SIEM) using security standards, compliance 	Splunk, and other security technologies (e.g., IBM DataPower for web with MARS-E, and IRS tax 	services). In addition, James has led large security technology integration information requirements 	projects such as the enterprise identity and access management implementation at the State of Michigan which serves millions of citizens and

- Primary point of contact for all is integrated with over 200 applications. James’s broad experience will allow security incidents him to provide the level of management and advice that is needed for a

complex, public facing system like the FFE.

Security Manager Deputy 	Bobby brings over 19 years of experience in information technology security Bobby Brown Jr. 	implementing the principles of “defense in depth,” a key framework that can help Deloitte better secure and protect FFE data. This experience includes

| Key Personnel | Why we chose this person for their FFE project role? |
| --- | --- |

over 15 years implementing Federal Information Security Management Act (FISMA) and the Risk Management Framework (RMF) for federal agencies like HHS and the Transportation Security Administration. He also brings

experience with network architecture, network security, and infrastructure

implementations – key needs of the FFE. This includes acquiring and  	maintaining the ATO designation for federal systems, both on premise and

Responsibilities 	cloud. For example, he led the transition of information security processes of

• Assists in the assessment, 	the Federal Financial Management System (UFMS), to a FedRAMP Cloud planning and implementation of 	Service Provider, and has managed system security designation processes up security standards, practices, and to FIPS 199 High designation. Bobby’s broad experience across security components required for the FFE domains allows him to review and implement FFE cyber security protocols to protect the FFE data, applications, and infrastructure from modern attacks and

threats. He is the right person to be the FFE deputy security manager and provide CMS with confidence that Deloitte is delivering the array of modern security tools to protect the FFE.

### How We Use Our US Delivery Center to Deliver the FFE Scope of Work

Figure

4

-

3.

Our Mechanicsburg USDC

Location

that will support the FFE project.

Staffing for our CMS FFE project workstreams leverages Deloitte’s unique talent investment of 5,000+ practitioners housed in our United States Delivery Centers (USDCs). In 2014, in response to our client’s needs for cost effective, high quality, and scalable solutions and services, Deloitte began development of today’s USDC operations from three locations in Florida, Pennsylvania, and Arizona. Today, our USDCs employ a talent pool with deep domain and technical skills to support our clients across the country and focus on ongoing technology development and maintenance efforts. USDC solution engineers follow our Enterprise Value Delivery (EVD) for Transition and Operate methodology for project delivery, including our suite of CMMI-compliant processes, and tools. By applying these standards repeatedly and consistently, our USDCs produce high-quality deliverables and predictable outcomes, lowering project risk and increasing value.

For the FFE O&M contract, Deloitte is pleased to leverage our Mechanicsburg, PA USDC location, pictured above, as our primary FFE worksite. Practitioners augmenting the key and essential staff in our eight (8) workstreams will work in this facility less than a 2-hour drive from CMS headquarters and CCIIO’s Bethesda office. This staffing approach provides CMS the benefit of experts sitting next to each other, helping one another address issues and sharing new ideas to continually improve the FFE. Additionally, the Mechanicsburg, PA USDC was a significant contributor to the successful development and maintenance of Deloitte’s SBEs for Connecticut, Maryland and Washington. Our USDCs also provide Deloitte the ability to adjust our staffing to meet the demands of the FFE, seamlessly securing additional staff from our larger pool of USDC resources.

### Building and Maintaining our FFE Project Team

We recognize how important it is to have qualified staff available on an ongoing basis to meet the requirements of this contract. Deloitte maintains a robust and proactive resource management process focused on finding the right people, with the right skills at the right time. Our comprehensive resource management process is comprised of three phases designed to identify the right people, prepare them to be successful, monitor performance, and recognize outstanding team members.

| Phase | Phase and Activity Detail |
| --- | --- |
| Resource Planning | We first conduct Resource Planning, identifying the number and type of resources needed. This analysis starts with the key staff roles, responsibilities, and minimum qualifications aligned to the PWS scope and performance requirements. We couple this research with the detailed project schedule to define the appropriate number of resources for all phases of the project and the correct skill sets required to provide consistent and high-quality delivery throughout the engagement. |
| Resource Acquisition | Resource Acquisition builds off the resource planning phase to identify and secure the individual resources for CMS FFE project. Deloitte employs resource managers to match the needs of the role with the skills and experience of our personnel. To identify our initial CMS FFE project team, Deloitte has worked to recruit top performers currently working on the FFE project team that come with significant experience across the health care ecosystem and more specifically in delivering the FFE and other state-based exchanges. Throughout the engagement, our strategy for identifying the right resources starts with our technology resources from our USDCs and health care practice. We also seek the skills from subcontractor talent pools and additional skilled staff from the larger Deloitte consulting practice. When a specific need is not filled through our Deloitte and subcontractor staff, we actively recruit and hire staff for this engagement. In collaboration with CMS, we are open to hiring recommended incumbent staff to augment our team. |

Resource 	Once the right FFE resource is selected, Deloitte continually conducts Resource Management to

Management monitor project resources and resource projections in line with the ebbs and flows of our resource needs throughout the project. We continually conduct staffing trend analyses and revisit staffing levels to confirm that we have the right number and mix of staff to meet project goals.

Table 4-2. Key Resource Management Activities.

### Attracting and Retaining the Best Professionals

Retaining professionals is one of our top business priorities and an imperative for providing continuity to FFE. Deloitte’s ability to attract and retain top talent has been recognized by several national organizations. Those we hire are among the most talented in the business and after joining, continue to be leaders in their fields. Our culture focuses on inclusion, well-being, collaboration, high-performance, and opportunity. We are proud to be recognized as a great place to work as evidenced by the example latest shown in Figure 4-4.

Figure 4-4. Deloitte is Recognized as a Leader for Top Talent.

For a full list, please go to: https://www2.deloitte.com/us/en/pages/careers/articles/awards-andrecognition.html

We are proud of the team we are proposing for the FFE O&M contract. Our key and essential staff bring over 475 years of experience with key capabilities (e.g., technology, transition, FFE, ACA, O&M, Medicaid, Security, PMO, etc.) needed to maintain and operate complex, mission critical systems like the FFE. Deloitte’s FFE team represents our commitment to the future of the FFE. Our key and essential staff are standing by, ready to start work with CMS within 5 days of contract award.

Factor 4: Resumes and Applicable  Commitment Letters

Appendix C

#### RFP Reference: 3.2

Deloitte provides resumes of our key staff in this Appendix. We are proud of the very experienced team we have selected for this project. Together, they bring 475 years of collective experience with key capabilities (e.g., technology, transition, FFE, ACA, O&M, Medicaid, Security, PMO, etc.) needed to maintain and operate the FFE with over 250 years of those years working at Deloitte. We believe this demonstrates Deloitte’s readiness to serve CMS as the new FFE O&M contractor and help you exchange the status-quo for excellence.

All 22 of our proposed key staff members are current Deloitte employees. Therefore, we are providing no Letters of Commitment in accordance with the PWS instructions. In addition, we identified six additional roles we deem essential to our team. The resumes for those six staff are also provided.

| Key Staff Position | Name | Page |
| --- | --- | --- |
| Program Manager | Brian Erdahl | 100 |
| Deputy Program Manager | Scott Reiner | 103 |
| Principal Architect Lead | David Pollock | 106 |
| Principal Architect Deputy | Mike Bourgeois | 109 |
| Principal System Engineer Lead | Hrushikesh Naik | 112 |
| Principal System Engineer Deputy | Amit Khanna | 115 |
| Security Lead | James Shaw | 118 |
| Security Manager Deputy | Bobby Brown | 120 |
| Task Order Manager | Clay Madden | 123 |
| Deputy Task Order Manager | Carina Rosado | 125 |
| Annual Release Plan Manager | Chintan Shah | 127 |
| Release Plan Manager Deputy | Umesh Pradhan | 130 |
| Open Enrollment Business Lead | Gloria Wu | 133 |
| Open Enrollment Technical Lead | Waqar Chaudhry | 136 |
| DevOps Performance Engineering Lead | Ahram Lee | 138 |
| DevOps Application Monitoring Lead | Kunal Singh | 141 |
| DevOps Automation Tools Lead | Sunil Peter | 144 |
| Capability Lead for Eligibility | Kambiz Daghighian | 147 |
| Capability Lead for Enrollment | Samar Bakane | 149 |
| Capability Lead for Plan Management | Jalpan Oza | 152 |
| Capability Lead for Financial Management | Preethi Kanraj | 154 |
| Transition Manager, first 180 days only | Neil Brown | 157 |

| Essential Staff Position | Name | Page |
| --- | --- | --- |
| CMS Client Relationship Executive | Wade Horn | 160 |
| Innovation Lead | Kevin Kelly | 163 |
| Deputy Transition Manager (first 180 days only) | Rob Brotzman | 166 |
| State-Based Exchange (SBE) Policy Lead | John McInerney | 168 |
| CMS/FFE Policy Lead | Monica Radcliffe | 171 |
| Issuer and Enrollment Liaison Office (IELO) Lead | Jane Good | 174 |

| \ Brian Erdahl | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| PROGRAM MANAGER. Why Brian is the right Program Manager Brian brings leadership of large complex teams that maximize results and consistently deliver results for client value. He also balances innovation with the practicality of maintaining a stable technical and business environment. Because of his leadership, Brian is Deloitte’s national, Medicare & Medicaid Enterprise Solution (MMES) leader, where he is responsible for aligning our services and technology solutions to the needs of our government health care clients like CMS. He has more than 35 years of leadership and technology experience, including 25 years working in both private and public sector health care organizations where he has matched sound technical solutions to complex business challenges. Brian has very relevant experience in state-based exchanges (SBE), most recently assisting the State of Maryland, and multiple client experience with Medicaid Enterprise Systems (MES), Medicaid Management Information Systems (MMIS), Health Information Exchange (HIE), and business analytics systems planning and implementation. He has experience managing large, government system delivery projects like the FFE in multiple states (e.g., MA, ME, NY, VA, TX), managing technology teams spanning 100 to 400 in size, and working closely with executive level leaders to develop roadmaps that align technology and business transformation. He is currently managing 4 different State MES modernization engagements as they transform their operations and technology. He is the perfect fit to assist CMS as it looks to exchange the status quo for FFE operational excellence. EDUCATION Augustana College  Bachelor of Arts, Mathematics, 1987 | Large System O&M System Modernization Health Care State HHS CERTIFICATIONS N/A | 30 35 25 20 |

#### PROFESSIONAL EXPERIENCE

| State Medicaid Enterprise System (MES) Portfolio – Program Manager | 10/2017 – Present |
| --- | --- |

- Currently serving as the Program Manager for systems integration implementations for Montana, Ohio, Virginia, and Wyoming MMIS replacement projects, each having a high degree of complexity with coordination with multiple vendors to implement wide-ranging technologies to evolve Medicaid enterprises.

- Leading collaboration with state clients and other vendors to facilitate the full implementation lifecycle from planning through maintenance and operations.

|  Managing all four projects, in parallel, and leveraging common technologies, processes, and s streamline the overall implementation and maintenance of their complex systems. | taffing to |
| --- | --- |
| State of Maryland, Health Benefit Exchange – Program Manager | 04/2014 – 09/2015 |

- Served as the Program Manager, working closely with Maryland to recover from its initial, failed state-based exchange rollout by another vendor. Led the effort to successfully deploy a transferred solution from Connecticut in only seven months.

- Provided strategic and tactical direction to a large team through a successful open enrollment.

- Monitored ongoing maintenance and operations teams after implementation.

| State of Maine, Medicaid Management Information System (MMIS) –Program Manager | 04/2005 – 04/2014 |
| --- | --- |

- Led the State out of a troubled MMIS implementation through business and systems stabilization.

- Led a contingency planning effort that assisted the client in selection of and migration to a new MMIS vendor.

- Provided leadership, guidance, management, and overall oversight of multiple MaineCare projects after stabilization

- Served as overall program manager for the successful implementation of a modular, multi-stakeholder, COTSbased MMIS in a 30-month time-period with CMS certification on Day One.

| State of New York, Department of Health (NYSDOH) – Project Manager | 04/2010 – 04/2014 |
| --- | --- |

- Served as the Program Manager for NYSDOH’s Medicaid Data Warehouse and Data Mart project, a key component in the administration of New York’s Medicaid program.

- Led Deloitte’s project management office, requirements, testing, training, and associated development efforts.

- Worked with key NYSDOH staff and the prime vendor to provide support and Medicaid knowledge on key areas of the overall project.

- Enabled NYSDOH managers to obtain and use data for Medicaid program success.

| Commonwealth of Pennsylvania, Department of Administration, Office of Technology – Project Manager | 06/2005 – 06/2007 |
| --- | --- |

- Provided project guidance and oversight to the development of a Commonwealth of Pennsylvania Business Solutions Center of Excellence.

- Provided both strategic and tactical guidance for the implementation of a center of excellence focused on implementing new technologies across the 43+ agencies within the Commonwealth.

- Oversaw delivery of the solution that provided standardization of application development methods, frameworks, and tools for web-centric applications; standardization of portal tools and techniques; establishment

of security protocols and tools; and development of a wide variety of reusable web services across the Commonwealth.

| Commonwealth of Pennsylvania, Department of Public Welfare – Project Manager | 12/2002 – 12/2004 |
| --- | --- |

- Provided guidance and project oversight for the implementation of the PROMISE Data Warehouse – a state Medicaid decision support and ad-hoc reporting system.

- Oversaw the delivery of the solution to meet the reporting and ad-hoc analysis needs of Pennsylvania’s Medicaid program, including a very large data warehouse storing five years of claims, provider, and eligibility information and was accessible to multiple bureaus within the Commonwealth’s Department of Public Welfare.

| State of Texas, Workforce Commission – Project Manager | 04/2003 – 01/2004 |
| --- | --- |

- Managed a team responsible for making changes to the technical architecture, application design, and overall system design to meet performance challenges for a new application.

- Oversaw delivery of the Java, WebSphere, and DB2 project meeting both online and batch stress testing objectives in a combined Windows, UNIX, and Mainframe environment.

- Managed delivery of a system that scaled to support over 7,000 concurrent users performing a wide variety of business transactions with an average response time of the application tuned to less than three seconds on average.

| The Regence Group, Multi-Plan System Implementation – Project Manager | 03/2001 – 05/2003 |
| --- | --- |

- Managed the project of a multi-state, commercial health plan’s systems replacement.

- Oversaw project delivery for project scope including system functionality for eligibility, enrollment, claims adjudication, and ancillary processing for generating customer collateral. Note: The customer base for this system was disbursed across four states and was supported by data centers in two cities.

- Facilitated the system implementation across four (4) state BlueCross BlueShield health plans onto a single integrated system.

- Managed a team of 200+ people comprised of Regence (client), Deloitte, and subcontracting personnel, acting as a multi-disciplinary team responsible for architecture, design, implementation, infrastructure, maintenance, and operations of a large-scale membership and claims processing system with approximately 3,300 users.

| \ Scott Reiner | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| DEPUTY PROGRAM MANAGER. Why Scott is the right Deputy Program Manager Scott brings over 20 years of experience managing and leading large scale, CMS system development and operations and maintenance programs. He brings to our team a deep understanding of how CMS operates, the XLC process, and will help our team navigate CMS’s organization and stakeholders to deliver FFE business transformation. He also brings strong relationships across the CMS vendor community including many of the contractors within the HealthCare.gov ecosystem. Scott is a highly experienced operations executive who has demonstrated the ability to lead diverse teams of professionals to new levels of success. With more than 30 years of professional expertise in the information technology field - and over 24 years focused on health care, he has the necessary leadership and operational skills to make the FFE operations and transformation successful. He brings 20+ years of experience supporting health care clients includes federal engagements with CMS, Indian Health Service (IHS), and Health and Human Services (HHS), clients in the commercial payer market, and international health with the National Health Service in the UK. EDUCATION University of Maryland, Baltimore County  Bachelor of Science, Management Information Systems and Computer Science, 1985 | Large System O&M CMS Health Care System Modernization CERTIFICATIONS Project Management Professional (PMP) - Issue Date: 08/27/2019 - Issue ID: 1291225 | 30 24 24 24 |

#### PROFESSIONAL EXPERIENCE

| Centers for Medicare and Medicaid Services (CMS) | 07/2018 – Present |
| --- | --- |

- Leads the delivery for a 50-person team supporting the Civil Monetary Penalty (CMP) Reinvestment Program within the Center for Clinical Standards and Quality to improve the quality of services delivered by the thousands of nursing homes across the country. Program focuses on reducing adverse events, improving staff sufficiency, competency, and performance, improving dementia care, and supporting states use of CMP funds to improve operations.

- Delivered a number of toolkits nationally focusing on improving the quality of staffing in nursing homes. We established Breakthrough Communities within a cohort sample of 18 homes to drive improvement in personcentered care and appropriate antipsychotic use among nursing homes identified as late adopters by the National Partnership to Improve Dementia Care.

- Led delivery of a program supporting CMS Center for Consumer Information and Insurance Oversight (CCIIO) in review of program integrity documentation from State-Based Exchanges and 1332 grant documentation regarding fraud, waste, and abuse. Coordinates external and internal calls with program stakeholders.

| General Dynamics Information Technology, Health Analytics and UK Operations of General Dynamics Health Solutions – Division Vice President | 01/2016 – 05/2018 |
| --- | --- |

- Served as the Vice President of Operations and Section Deputy for the Health Analytics and UK Operations Section of General Dynamics (GD) Health Solutions. In this role, he focused on the operational delivery and performance for a portfolio including CMS, HHS and other programs for a team comprised of 500+ staff in 6 different offices and annual revenue of more than $160M. He provided executive level leadership with business

development, budget, staff management, and project execution. Contracts spanned the Federal, State, Commercial and International.

- Charged with evaluating new business opportunities, he led the capture strategies to respond to Federal, State and Commercial procurements. He maintained a network of senior leadership from other federal contractors in order to support new opportunities. Mr. Reiner also served as the Program Manager for GDIT’s CMS ESD IDIQ and CMS SPARC prime contracts.

- Served as the VP of GD Health Solutions Commercial group. In this role, he was charged with the overall product direction and delivery of GDHS Program Integrity and Medical Quality software solutions and services. His team of over 100 resources were responsible for all software development and operations and maintenance activities for the two products as well as for all aspects of customer support and transitions/implementations. Mr. Reiner served as the final escalation point for all contractual and customer service issues.

| General Dynamics Information Technology – Program Vice President | 11/2010 – 01/2016 |
| --- | --- |

- Led the delivery of a number of key programs at CMS and other HHS agencies. In his delivery management role, he served as the primary client interface for CMS projects interfacing with CMS leadership on contracts, delivery, and performance. His portfolio experience included the following programs:

| − | CMS - Drug Data Processing System (DDPS) |
| --- | --- |
| − | CMS - National Plan and Provider Enumeration System (NPPES) |
| − | CMS - Development Effort Consolidation Contract (DECC) |
| − | CMS - STARS IDR |
| − | CMS - NPI Crosswalk System (NPICS) |
| − | CMS - Data Extract System (DESY)/Data Access and Data Shipping System (DADSS) |
| − | CMS - National Level Repository Data Quality (NLR DQ) |
| − | CMS - DMEPOS Bidding System (DBidS) |
| − | CMS - Coordination of Benefits (COB) |
| − | IHS - Resource and Patient Management System (RPMS) |
| − | ONC - Federal Health Architecture (FHA) PMO Support |
| General Dynamics Information Technology – Program Director |  |  |  | 01/2006 – 11/2010 |

- Provided program management oversight, resource management, budget analysis and planning, and customer relationship management in support of GDIT’s government contracts business. He led the delivery of a number of programs at CMS including, NPI Crosswalk, IDR Common Services, DESY/DADSS, and MARx. On the MARx program, Mr. Reiner served as the Development Manager – directing the implementation of all software development activities for the program and served as a key resource for the incoming transition-in.

- Played a significant role in CMMI ML3 appraisal in 2008, leading the development of a number of process areas as well as serving as an overall sponsor.

- Executed all proposal development efforts for the ViPS Government Solutions Group within GDIT. In this capacity, he was charged with managing the proposal development process from capture to teaming selection to content creation and assignment to pricing coordination and production.

| General Dynamics Information Technology, NPI Crosswalk – Project Manager | 09/2005 – 01/2006 |
| --- | --- |

- Managed a team to develop CMS's National Provider Identifier (NPI) Crosswalk. His role focused on planning and directing tasks required to implement the Crosswalk. Mr. Reiner led requirements and design sessions with CMS and performed briefings and system overviews for CMS management. Mr. Reiner was integral to developing budgets and schedules for the GDIT team and with the development of CMS Framework artifacts.

| ViPS, VMS – Project Manager | 04/2003 – 09/2005 |
| --- | --- |

- Managed a development team for the CMS DMEPOS Claim Processing System (VMS) contract. His team of 10-15 members were charged with the maintenance and support for the areas of functionality supporting electronic claims submission including editing and validation of the ANSI claim formats, online claims pricing and processing, and provider enrollment. He worked with CMS, the DMERC end users, and other ViPS teams to enhance these systems.

| OnSite Technologies – Director of Technical Services | 06/2001 – 04/2003 |
| --- | --- |

- Managed the P&L for a small staff augmentation firm serving the Baltimore/DC/NoVa area. He developed corporate strategy, determined resource and staffing level needs, developed company HR policies and oversaw payroll and benefits administration as well as managed sales, recruiting and delivery teams. He was also responsible for managing operations of the Contract Services division, which included six managers and 75 staff members in the Sales, Recruiting, and Technical Management departments.

| OnSite Technologies – Director of Technical Management | 06/1997 – 06/2001 |
| --- | --- |

- Led a team of 4 managers and a staff of 100 consultants. He managed staffing plans and requirements forecasting, created and implemented training and retention strategies, and developed and presented management courses for senior-level consultants.

| Paragon Computer Services – Consulting Manager | 03/1996 – 06/1997 |
| --- | --- |

- Managed operations and the delivery of services to a client base of over 50 companies, including 8 consulting staff and designed and developed the architecture for service offerings.

##### ViPS Inc. – Project Manager 	01/1987 – 03/1996

- Managed application development teams supporting CMS contracts. He was responsible for staff development, project scheduling and budgeting, client and technical consultation in support of developing systems to support the Medicare program.

- Worked with clients to architect client-server application systems. He gained mainframe and client-server technologies knowledge.

| l\ David Pollock | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| PRINCIPAL ARCHITECT LEAD. Why David is the right Principal Architect Lead David brings over 35 years of extensive, real-world, system architecture and system performance experience, and a thorough understanding of modern architectures. This makes him the right fit to assist CMS as it looks to evolve the FFE architecture to reduce cost and expand operational flexibility. David has played virtually every leadership role that large, technology projects, like the FFE, demand – including experience with the Washington state-based exchange (SBE). He was the architect for the creation of the Washington SBE, from design through implementation, and has led the technical evolution of the SBE’s technology architecture to support new business needs and reduce cost of ownership - similar goals to those required for the FFE in the next contract period. Primarily responsible for the architecture of custom systems for the past 20 years, David is now leading the enterpriselevel implementation of a cloud-native custom claim processing system in a Pivotal Cloud Foundry (PCF) environment. He has extensive experience in project management, architecture design and implementation both at the enterprise and solution levels, and application development with emphasis on performance and scalability environments. All are critical experience that will enable him to exchange the FFE status quo for operational excellence. EDUCATION California State Polytechnic University at Pomona  Bachelor of Science in Information Science, 1982 | Technology System Modernization FFE + SBE Medicaid CERTIFICATIONS N/A | 35 30 4 1 |

#### PROFESSIONAL EXPERIENCE

| Health Care Service Corporation (HCSC), Line-Of-Business, Contract Definition and Claims Adjudication Platform – Senior Architect | 08/2017 – Present |
| --- | --- |

- Leading the architecture development and implementation for a line-of-business, contract definition and claims adjudication platform.

- Working with the Enterprise Architecture Group, standards and approaches are being implemented for managing both this large, custom project as well as integration and interoperation across the enterprise with both new and legacy systems.

- Architecting a complete cloud-native implementation using a broad microservices framework within a structured, complimentary business architecture, components of the project were identified and progressively implemented into production in an agile fashion using a SAFE approach in order to provide early validation and ROI on the new cloud-based approach to both development and delivery.

| State of Washington, Health Information Exchange – Solution Architect | 02/2012 – 02/2016 |
| --- | --- |

- Co-led the implementation of the Health Information Exchange in Washington State.

- Pioneered the implementation of the Affordable Care Act, including the design of the web-based application, the integration with other State systems, and the integration with the Federal government’s CMS systems (the Federal HUB).

- Delivered the design of the architecture, component selection and implementation, outsourcing agreements, standing up all computing environments, and leading the technical design, construction, and implementation, and support of the system.

| Deloitte Consulting, Methods and Tools – Methods and Tools Leader | 05/2008 – 01/2012 |
| --- | --- |

- Managed the overall implementation of Methods and Tools in Deloitte Consulting worldwide.

- Managed the definition, construction, and organization of all standard methods and tools in use by Deloitte Consulting, including methods for developing custom systems, implementing package solutions, developing information management (data warehouse) solutions, and application management solutions.

- Led a team supporting the maintenance and evolution of methods, restructured over three years to make them more homogenous and modernized in their approach to software delivery.

- Recommended tools to be used for project delivery, including project management, process modeling, and project estimating.

- Established a process for monitoring the execution of every technology project in Deloitte Consulting to ensure the proper level of assistance and support for all projects.

- Led a team to distribute virtual teaming within Deloitte, being distributed across the United States and two teams in India.

| State of California – Solution Architect | 05/2010 – 10/2011 |
| --- | --- |

- Led the technical infrastructure and application performance aspects of a very large custom build court system for the State.

- Designed and managed the successful implementation of the entire performance and tuning approach, testing and measurement work on the project while leading a team of 75 developers and technologists.

- Managed quality portions of the project, putting in place quality programs to improve the result and the predictability of the work by the entire team.

| Deloitte Solutions Network – Global Solutions Network Director | 04/2005 – 05/2008 |
| --- | --- |

- Provided global leadership for the Deloitte Solutions Network, an internal organization which provides advanced technology support to the entire internal Firm worldwide.

- Oversaw maintenance of a world-class data center, with hundreds of servers supporting internal applications, client development projects, training, and pursuits.

| State of California – Solutions Manager | 01/2004 – 04/2005 |
| --- | --- |

- Led the infrastructure and performance portions of this $65M project, including establishing over a dozen web and database environments, estimating and establishing the production environments, and performance evaluation and tuning of a large modified COTS application.

- Developed and implemented a testing approach, oversaw the testing execution of both on-line and batch streams data maintenance, and the reporting and conversion streams for data retrieval and population.

| WellPoint – Solution Manager | 06/2003 – 01/2004 |
| --- | --- |

- Led all implementation aspects of these project including planning and coordinating the deployment and go-lives of 20 call centers in separate implementations, all completed on time and on budget.

| Kaiser Permanente – Lead Technologist | 12/1999 – 07/2003 |
| --- | --- |

- Served as the lead technologist for the implementation of Kaiser’s Automated Medical Record, the largest implementation of its kind in the world at that time.

- Managed architecture, integration, overall testing efficacy, performance, and capacity planning as well as leading the actual implementation efforts.

- Led integration with dozens of ancillary systems, including real time and asynchronous.

- Applied both a fat- and thin-client approach, mid-tier Unix applications, and traditional mainframes.

- Directed integration planning and testing, as well as triage when problems occurred in production.

- Designed the data warehouse to grow at nearly 20 terabytes a year, planning for an efficient use of the data and its organization for backend reporting and analysis.

| Puget Sound Energy – Architecture Lead | 06/1997 – 05/1999 |
| --- | --- |

- Managed application development teams supporting CMS contracts. He was responsible for staff development, project scheduling and budgeting, client and technical consultation in support of developing systems to support the Medicare program.

- Worked with clients to architect client-server application systems. He gained mainframe and client-server technologies knowledge.

| Kaiser Foundation Systems – Implementation Lead | 04/1997 – 10/1997 |
| --- | --- |

- Led the implementation of the Kaiser Foundation Systems project including 150 Deloitte personnel, hundreds of Kaiser personnel, and a statewide user base.

- Improved the performance of the system to acceptable levels (reducing a nightly batch cycle from 40 hours to

2.5 hours) through programming and database changes.

- Led the implementation effort which included creating the production environment, coordinating the creation of the database, conversion of the data, shutdown of replaced legacy systems, and connection of new interfaces to remaining legacy systems.

| Blue Cross of Washington and Alaska - Project Lead | 11/1995 – 06/1997 |
| --- | --- |

- Performed an assessment of current technical, application, and organizational strengths and weaknesses. Based on that assessment, managed a project to develop a set of technical guiding principles which can serve as the foundation for future development.

- Developed an implementation plan for a Data Warehouse to serve a broad range of management reporting and analysis requirements. Using a three-tiered architecture and flexible querying tools, data was placed into the warehouse from a wide variety of legacy application systems.

- Managed an effort to define and implement an enterprise-wide architecture plan. This includes addressing the use of data, process, application development, networks and security across applications and platforms.

| Weyerhaeuser – Project Lead | 09/1994 –06/1995 |
| --- | --- |

- Led the design and construction of a standardized, integrated corporate solution for application integration; developing cross-platform package and custom system integration with a plug-and-play approach to message transportation (application integration) and reuse.

| IBM Professional Services – Technical Architect | 03/1989 – 04/1994 |
| --- | --- |

- Architected complex client/server projects with distrusted data across a variety of platforms.

- Worked in traditional and object-oriented environments and on various platforms.

- Led entire technical solution of $12 million in size and a 60-person client service team.

- Taught variety of courses at both customer locations and IBM Customer Information Centers on topics related to relational technology, SQL programming, DB2 application programming, data modeling, application development analysis and design, and migration courses.

| Rainier National Bank – Database Analyst | 01/1984 – 03/1989 |
| --- | --- |

- Developed corporate standards for the design and implementation of relational database solutions.

- Worked on several large data warehouse implantations, including customer information and product data bases.

- Designed and implemented databases for several web-based applications.

- Developed comprehensive architectural definition for applications, databases, and networks.

| \ Mike Bourgeois | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| PRINCIPAL ARCHITECT DEPUTY. Why Mike is the right Principal Architect Deputy Mike brings over 20 years of experience on architecting modern systems for public sector clients like CMS, and systems like the FFE. He specializes in hardware & software technology and delivery processes, including cloud-based infrastructures like the FFE’s current hosting arrangement. He designs holistic architectures with cloud-based technologies that enabling agencies to reduce cost of ownership of systems. He will be able to review the FFE cloud hosting setup and identify tools, and changes, that will allow CMS to reduce cost of ownership. Mike has also managed modernization projects for state Medicaid agencies in Florida and Montana. He has been the lead architect across multiple states assisting large state HHS Medicaid agencies with architecture strategy definition and incremental modernization plans creating low custom code architectures and technology architectures based on innovative products enabling agencies to migrate from large monolithic applications to distributed architecture applications compliant with Medicaid Information Technology Architecture standards. Mike brings extensive Medicaid domain knowledge, in addition to his cloud architecture experience, and will complement our Principal Architect as they work collaborated with CMS staff to develop a roadmap for evolving the FFE architecture to meet business goals and reduce cost of ownership. EDUCATION The University of Texas at Austin  Bachelor of Business Administration, Management Information Systems, 1993 | Large System O&M System Modernization Medicaid FFE + SBE CERTIFICATIONS Project Management Professional (PMP) - Issue Date: 2005 - Issue ID: 251793 Software Architecture Professional - Issue Date: 2007 - Issue ID: N/A Architecture Framework Level 1 and 2 (TOGAF) - Issue Date: 2010, 2013 - Issue ID: 25942 | 19 19 8 1 |

#### PROFESSIONAL EXPERIENCE

| State of Montana, Department of Health and Human Services, Montana Combined Healthcare Information in Montana Eligibility System (CHIMES) – Project Director | 01/2019 – Present |
| --- | --- |

- Provided leadership and managed an onshore/offshore team to perform maintenance, operations, and enhancements for the CHIMES eligibility and determination system. CHIMES is a mission-critical system for Montana's Department of Public Health and Human Services, which operates 24/7, excluding maintenance, supports 800 users, and determines eligibility, issues benefits, and supports application processing/case maintenance activities for SNAP, TANF, Medicaid, and CHIP public assistance programs.

| Red Hat, North American Public Sector, Cloud Platform, Application & Integration Portfolio – East Coast Sales & SI Business Development | 10/2015– 12/2018 |
| --- | --- |

- Provided subject matter expertise in Cloud, Application, Integration & API Management technologies.

- Worked directly with large system integrator CIOs, lead architects to develop go-to market reference architectures for a variety of vertical solutions.

- Made public speaking presentations in a variety of east coast technology conferences.

| State of Michigan, Department of Health and Human Services (DHHS), Michigan Bridges – Senior Manager | 02/2014 – 10/2015 |
| --- | --- |

- Oversaw the replacement of systems spread across 3 expensive mainframe platforms and consolidate eligibility determination, caseload tracking, and reporting with the Bridges enterprise solution.

- Supported design, development, and delivery services for implementation of 2013 Federal Affordable Care Act mandates. Design and delivery of statewide citizen self-service enrollment portal, case worker case management and middleware solution connecting participating Medicaid systems.

- Authored Statements of Work, hours estimation and staffing to respond to new sales opportunities in Michigan  Provided quarterly enhancement releases for multiple state agency business requirements.

- Oversaw status report meetings with clients, maintenance and operations of existing production systems.

- Completed performance evaluations for integration project team members, maintaining adequate staffing levels to meet client demands, mentorship of managers and staff alike, and reducing attrition levels on the project.

| State of Florida, Department of Children and Families (DCF), Florida Medicaid Eligibility System (MES) – Senior Manager | 04/2013 – 02/2014 |
| --- | --- |

- Focused on the MES project was on technology architecture, which included holistic software architecture design for the MES Service Oriented Architecture (SOA) design, Self-Service Portal, Framework Integration Design, Web Service Security, Converged Infrastructure Design and server environment provisioning.

- Concentrated on workstation, SDLC tool support and performance testing. The project was delivered on time and the client was pleased with the end solution and all deliverables accepted.

| State of Wisconsin, Department of Human Services (DHS), Client Assistance for Employment & Economic Support (CARES) – Senior Manager | 01/2012 – 03/2013 |
| --- | --- |

- Managed technology operations including software architecture, software development, infrastructure, and quality assurance teams.

- Led communications between external client and internal functional team.

- Defined strategic direction for internal and external delivery capabilities.

- Worked with teams to define appropriate processes, tools, templates and governance structure for a shared services delivery model.

- Oversaw staffing, annual budget and all program deliverables for new applications and maintenance and operations of legacy environment.

| Deloitte Consulting – Transition Lead | 07/2009 – 11/2011 |
| --- | --- |

- Led transition of assets during Deloitte’s acquisition of BearingPoint.

- Assembled an asset acquisition team to define strategy, develop plan of moving soft and hard assets, and complete the transition.

| National Motor Vehicle Solutions Practice – Architecture Lead | 09/2006 – 05/2009 |
| --- | --- |

- Designed statewide worker and citizen solutions for Driver License Issuance, Dealer Registration and Vehicle Registration/Renewal.

- Led engineering and testing teams in states such as CA, TX, MT, MO.

- Adopted at an early stage Service Oriented Architecture and distributed architecture design to reduce monolithic nature of web-based solutions.

| State of Texas, Texas State and Local Government Portal (Texas.gov) – Team Lead | 05/2001 – 08/2006 |
| --- | --- |

- Led team and contributed to the overall software architecture.

- Led the Greenfield design of a project, including the Infrastructure, Software Design Patterns, Software Products, Application Performance Monitoring, Incident Management for CMMI level 3 delivery capability.

- Designed citizen portal applications that enable citizens to interact with government online. Services such as license renewal, vehicle registration, electronic filing, state worker license renewals, driver record requests.

| \ Hrushikesh Naik | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| PRINCIPAL SYSTEM ENGINEER LEAD. Why Hrushi is the right Principal System Engineer Lead Hrushikesh (Hrushi) has more than 13 years of extensive IT experience with a particular focus on technology-enabled business transformation projects for Medicaid agencies. He has held key positions on large-scale health care and social services projects like the FFE, and led integration efforts for Montana’s Medicaid department that gave him perspective on engineering considerations for FFE enhancements. Recently, he served as a technology manager for an accelerated app modernization project for the state of Connecticut. Hrushi defined the overall system architecture for a new system to perform eligibility determination and benefit disbursement for 60+ social service programs including 40+ variants of Medicaid and Medicare Savings Program. He also architected the overall technology integration of Connecticut’s statebased exchange (SBE) with the eligibility platform and Medicaid Management Information System (MMIS) to streamline service delivery including real-time Medicaid across multiple contact channels. These roles have allowed Hrushi to develop expertise in end-to-end infrastructure set-up and maintenance, legacy technology transformation, and integration of business and technology to deliver business efficiencies and modernization. These are key experiences with activities that will be expected of him as the FFE Principal System Engineer Lead EDUCATION Mumbai University, India  Bachelor of Engineering, Computer Science, 2005 | Medicaid FFE + SBE Large System O&M System Modernization CERTIFICATIONS Certified Java Professional - Issue Date: 8/22/2007 - Issue ID: N/A | 13 8 7 5 |

#### PROFESSIONAL EXPERIENCE

| State of Connecticut, Department of Social Services – Application Manager | 10/2016 – Present |
| --- | --- |

- Managed the overall operation of a mission-critical case management system which operates 24/7, supports 2,000+ back end users ranging from field staff to call centers and front desk workers, and determines program eligibility, issues benefits, and supports application processing/case maintenance activities for more than 2 million clients on public assistance programs.

- Managed of day-to-day operations including detection and correction of any operational problems. This includes activities like reviewing utilization of critical system resources, monitoring response time and system performance, reviewing critical batches and interfaces and monitoring network activities.

- Manage the overall data transfer and end-to-end Medicaid processing workflow for transferring 800K+ Medicaid clients across the state-based health insurance exchange through the Medicaid Case Management platform and to the Medicaid Management Information System (MMIS) for enrollment and claims processing.

- Managed for Dev Ops for ongoing releases including configuration management, release planning and coordination activities across multiple environments and datacenters.

- Lead the team for successful implementation of major enhancements in excess of 200K hours post GO-LIVE adding multiple value-based changes to the system.

- Co-created the overall automation strategy for reducing work related backlog using automaton tools which would use smart cognitive recognition and other robotic process automation tools.

| State of Connecticut Department of Social Services, Access Health CT – System Architect | 01/2014 – 09/2016 |
| --- | --- |

- Defined the overall system architecture for an accelerated app modernization project consisting of eligibility determination and benefit disbursement for 60+ social service programs including 40+ variants of Medicaid and Medicare Savings Program.

- Led the overall infrastructure set up activities including product evaluation and selection, scalability analysis, hardware sizing, capacity planning and overall environment setup.

- Defined the overall integration strategy of the eligibility platform with the health insurance exchange.

- Facilitated key visioning sessions with various business and technology stakeholders to define a common and integrated vision for the solution across multiple web, telephony and worker channels.

- Architected the solution that enabled the agency to digitize all the paper-based document flow while still maintaining the mainframe legacy platform with minimal changes.

- Designed and architected the technical flow for adding a new channel (call center). This was relatively difficult since this included multiple process flow changes including major organizational change management effort since the agency wanted to in-house the call center operations due to specialized workflow.

- Helped the state’s technology team in creating the roadmap for moving from the state managed hosting platforms to cloud AWS platforms.

| State of Montana, Department Public Health and Human Services –FFE Integration Lead | 10/2012 – 12/2013 |
| --- | --- |

- Led the thread for integrating the Social services case management platform including Medicaid with the Federally Facilitated Exchange during the ACA rollout in 2013.

- Managed state side co-ordination efforts with the FFE counterparts for definition and subsequent testing of data transfer interfaces.

- Co-created the overall architecture for secured data transfer between the State’s eligibility Case management platform and FFE.

- Led the team that provided day-to-day supports of various technical operations once the platform was integrated with FFE and went live. This included activities like monitoring utilization and response time of the platform, generating various integration KPI (key performance indicators) and corrections to any hardware and software configurations.

| State of Montana, Department Public Health and Human Services – Integration Lead | 10/2010 – 09/2012 |
| --- | --- |

- Integrated a social services case management platform including Medicaid with other legacy platforms. This included development and implementation of 50+ G2B (Govt. to Business) and G2G (Govt. to Govt.) Interfaces with different legacy and external systems.

- Architected the interoperability layer with legacy platform during the rollout of the new system across offices. This layer ended up being a primary source of data transfer for 3+ years.

- Led technology team which managed the conversion of data from 3 source mainframe systems to a new platform including rollout across 56 counties.

| State of Massachusetts, Executive Office of Health and Human Services – Lead Developer | 12/2007 – 09/2010 |
| --- | --- |

- Led Production Support team of 3-4 analyst/developer resources. The project was managing invoices and streamlining billing for providers for providing various health and supporting social services (including Medicaid related services).

- Managed the delivery of emergency software patches, scripts, artifacts and test results. Responsible for batch cycle scheduling/coordination, execution and troubleshooting. Worked closely with client’s functional and technology team for batch cycle monitoring and production issue analysis/triage.

- Oversaw interface support including the development, testing and delivery of operational scripts (contract/client filters) and interface issue analysis.

- Worked on a team that manages the implementation of an enterprise invoice and service management system.

Developed web services using WSDL. Developed complex SQL queries, SQL, Joins, Inner/Sub Queries, Stored Procedures, PL/SQL Blocks and Triggers for reports. Generated reports for project management regarding development activities, defects, and deliverable timelines.

| \ Amit Khanna | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| PRINCIPAL SYSTEM ENGINEER DEPUTY. Why Amit is the right Principal System Engineer Deputy Amit brings over 13 years of system engineering experience spanning multiple industries, but specifically large-scale implementations of technology and infrastructure to support SBEs for state governments. This experience is directly relevant to his proposed role on the FFE. Amit has spent the past 7 years designing, building, and enhancing the State of Washington’s SBE system - Healthplanfinder (HPF). More recently, and similar to the needs to the FFE, he led the overall technology refresh (infrastructure and application components) for HPF. This included moving the existing, on-premise, hosted infrastructure to the Azure Government cloud. He also brings hands-on, user-centric design experience with key FFE functions like eligibility and enrollment, and plan shopping. He also has designed and managed 1095A generation, EDI 834 transaction data exchange, scalable enterprise J2EE applications. Lastly, he knows how to create work plans, schedules, project estimates, resource plans, and status reports for project leadership. Amit will be a valuable member of our FFE team as he understands the functional architecture of SBE systems, and has managed all facets of system engineering, including in a cloud environment. EDUCATION V.J.T.I. Mumbai University  Bachelor of Technology, Computer Engineering, 2002 | Design / Development FFE/SBE Medicaid Large System O&M CERTIFICATIONS Scrum Master - Issue Date: 02/2014 - Issue ID: 332105 Java 2 Fundamentals - Issue Date: 10/2007 - Issue ID: N/A RDBMS Concepts - Issue Date: 11/2007 - Issue ID: N/A Java 2 Enterprise Edition (J2EE) - Issue Date: 03/2008 - Issue ID: N/A | 13 8 5 2 |

#### PROFESSIONAL EXPERIENCE

| Azure Migration, State of Washington - Implementation Manager |  | 04/2017- 05/2019 |
| --- | --- | --- |

- Led the overall technology refresh (infrastructure and application components) for the State of Washington’s state-based exchange, Healthplanfinder (HPF), from the existing on-premise hosted infrastructure to the Azure Government cloud hosted infrastructure.

- Supported the client in migrating the application to the cloud in a three-phased approach – Planning (Architecture and Roadmap), Proof of Concept, and Migration of the technical environments.

- Architected the HPF infrastructure to be setup in Azure using key design considerations to promote high availability, redundancy, scalability, and security for the HPF solution. The network architecture design is based

on a zero-trust and micro-segmentation model to provide high- availability, fault-tolerance, and cyber-resilient security design principles.

- Led the upgrade of the technology products version, along with the migration, for Oracle database including its data management tools, WebLogic, and other COTS products to a higher version.

- Created a data migration approach (initial load, on-going data synchronization, and final data synch) to be followed during the migration of UAT and Production environments for 20TB of data.

- Implemented DevOps process to automate application builds and deployments, and automated product patching.

| State of Washington, Enrollment Track - Development Manager | 03/2012 – 04/2017 |
| --- | --- |

- Implemented the Rest API based architecture to support back end implementation of Mobile app.

- Led technical design of web layer transformation to responsive design using Bootstrap.

- Implemented the technical design for various change requests from client and worked on application performance tuning to meet required SLAs.

- Integrated development processes for secure coding practices in the project to remediate security vulnerabilities in the development cycle.

- Coordinated activities with interfacing partners and vendors to keep project schedule on track including performing duties as Development Manager, Technical Architect, M&O Dev Manager, to ensure successful delivery of the release.

| State of Montana, Integrated Eligibility - Senior Developer | 10/2011 – 03/2012 |
| --- | --- |
| - Researched business rules and implement them in IBM Rules Engine (ILog). - Performed unit testing of the business rules and resolve any issues identified. - Provided technical support to the integration testing team and resolve any defects identified. |  |
| Administrative Office of the Court, State of California, Team Lead/Developer | 06/2010 – 10/2011 |

- Performed the activities of a team lead of task assignment, status reporting to senior management, defect tracking, risk management, functional clarifications with SMEs.

- Provided technical and functional support to the SMEs during the acceptance and integration testing cycles.

- Implemented the business requirements using Java/J2EE adhering to all project quality standards.

- Implemented the Data Exchanges (Web Services) that will allow the communication between the different courts in California and Justice partner.

- Produced all deliverables adhering to the time constraints defined in the project, including quick defect turnaround time during the product acceptance phase.

- Performed activities like rebase, delivering code to common streams using ClearCase for entire cluster.

- Made timely escalations (development/resource issues/schedule) and pro-actively got the issues resolved.

| Deloitte Touche Tohmatsu, Developer | 05/2007 – 06/2010 |
| --- | --- |

- Worked with the onshore architectural team in Chicago and helped them in providing solutions.

- Played the role of offshore coordinator during the code integration phase and imparted the architectural knowledge to the offshore team.

- Involved in the estimates, design, coding and testing related activities during all the releases.

- Provided quick defect turnaround time during the production support phase.

- Delivered all deliverables on time in accordance to the defined standards.

- Participated in peer code review activities and contributed in defining code review processes.

- Made timely escalations (development/resource issues/schedule) and proactively got the issues resolved.

- Adhered to all the project defined development, build and deploy processes defined in the project and proactively contributed towards improvements.

| Developer, Consumers Energy | 03/2007 – 05/2007 |
| --- | --- |

- Ingested and translated the Functional Specifications and developed the Technical Specification.

- Developed the Web Components for new file objects.

- Coordinated Unit Testing, including the writing of test cases and executing them.

- Corrected defects with quick response and effectiveness.

| Developer & Configuration Manager, Consumers Energy | 09/2006 –03/2007 |
| --- | --- |

- Ingested and translated the Functional Specifications and developed the Technical Specification Developed the Java classes for new file objects.

- Performed Unit Testing and Integration Testing for the application. Writing test cases and executing them. Also coordinating end-to-end testing with XI and ABAP.

- Mentored new team members.

- Generated weekly builds and deploying it on FTP server.

- Monitored configuration management.

| \ James Shaw | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| SECURITY LEAD. Why James is the right Security Lead James has 15 years of experience solving complex security challenges for clients, and over six years of experience serving government clients. He specializes in security architecture, compliance, and identity & access management – key areas that are critical to systems like the FFE. For example, James led a team of security specialists implementing a variety of security technologies for the rollout of Kentucky’s SBE, including web services security gateways, data obfuscation tools, security information and event management (SIEM), as well as security testing using IBM AppScan and HP Fortify toolsets. Kentucky was the first SBE to achieve Authority to Operate (ATO) status from CMS during the ACA rollout. Most recently, James has managed security operations and compliance for Tennessee’s new Medicaid eligibility system, including their System Security Plan (SSP) and POA&Ms, vulnerability testing using HP WebInspect, SIEM using Splunk, and other security technologies (e.g., IBM DataPower for web services). In addition, James has led large security technology integration projects such as the enterprise identity and access management implementation at the State of Michigan which serves millions of citizens and is integrated with over 200 applications. James’s broad experience will allow him to provide the level of management and advice that is needed for a complex, public facing system like the FFE. EDUCATION Kettering University  Bachelor of Science, Management, 2004 |  Security 15 Design / Development 6 Medicaid 6 FFE + SBE 2 CERTIFICATIONS Amazon Web Services, Certified Solution Architect  Issue Date: 03/07/2018 - Issue ID: DNNYC7WKMBQQ1SKW Certified Information Systems Security Professional - Issue Date: 02/06/2016 - Issue ID: 86193 |  |

#### PROFESSIONAL EXPERIENCE

| State of Tennessee TennCare and Department of Human Services, Tennessee Eligibility Determination System (TEDS) & Child Support Enforcement Replatforming and Modernization – VP of Service Delivery/Security Leader | 06/2019 – Present |
| --- | --- |

- Managed security operations and compliance for TennCare Connect, Tennessee’s Medicaid eligibility platform including maintenance of the System Security Plan (SSP) and POA&M, vulnerability testing using HP WebInspect, security information and event management (SIEM) using Splunk, and other security technologies such as IBM DataPower for web services security.

- Led SSP development for a platform modernization of the Department of Human Services Child Support Enforcement System.

- Developed migration plan to Amazon Web Services for various components of security (IAM) and application infrastructure.

- Oversaw maintenance and operations of Oracle Identity & Access Management implementation which provides security and access control for TennCare’s Medicaid eligibility platform (TennCare Connect).

| State of Michigan, Identity, Credentialing, and Access & Management (MICAM) – Program Manager | 04/2016 – 05/2019 |
| --- | --- |

- Led successful integrations with Integrated Eligibility & Enrollment systems for registration and single sign-on functionality for thousands of workers and millions of citizen users. Included integration with custom java applications and Salesforce Platform based applications.

- Oversaw integration and operations of statewide identity and access management (IAM) system serving 70k worker users, 800k third parties, and 6M citizens connected to over 200 applications.

- Led ongoing development and operations of custom front end web portal for IAM end users developed using Spring/Bootstrap.

- Developed strategy for cloud migration to Amazon Web Services for on-premise infrastructure.

| CBI – Senior Vice President of Professional Services | 09/2015 – 10/2016 |
| --- | --- |

- Led team of 60 cybersecurity consultants to provide consulting services across the eastern half of the US including the domains of endpoint protection, identity management, vulnerability management, application security, and governance, risk and compliance (GRC).

- Led strategy, financial operations, contracting, delivery, and quality for professional services arm of the company.

| Commonwealth of Kentucky, Health Benefit Exchange (HBE) – Security Lead | 11/2012 – 04/2016 |
| --- | --- |

- Led team of 20+ security specialists to implement a variety of security technologies for the rollout of Kentucky’s Health Benefit Exchange “kynect” including web services security gateways, data obfuscation tools, SIEM as well as security testing using IBM AppScan and HP Fortify toolsets.

- Directed compliance and security plan development assisting Kentucky to become the first state-based HBE to achieve ATO status during the 2013 ACA rollout.

| Deloitte & Touche LLP – Senior Manager | 12/2004 – 11/2012 |
| --- | --- |

- Assisted a variety of clients with increasing series of responsibility to implement cyber security technologies and processes.

- Implemented and managed identity and access management (IAM) technologies for large enterprise clients.

- Implemented GRC solutions to help clients automate risk and compliance processes and simplify audit and assessment procedures.

| \ Bobby J Brown Jr. | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| SECURITY MANAGER DEPUTY. Why Bobby is the right Security Manager Deputy Bobby brings over 19 years of experience in information technology security implementing the principles of “defense in depth,” a key framework that can help Deloitte better secure and protect FFE data. This experience includes over 15 years implementing Federal Information Security Management Act (FISMA) and the Risk Management Framework (RMF) for federal agencies like HHS and the Transportation Security Administration. He also brings experience with network architecture, network security, and infrastructure implementations – key needs of the FFE. This includes acquiring and maintaining the ATO designation for federal systems, both on premise and cloud. For example, he led the transition of information security processes of the Unified Financial Management System (UFMS), to a FedRAMP Cloud Service Provider, and has managed system security designation processes up to FIPS 199 High designation. Bobby’s broad experience across security domains allows him to review and implement FFE cyber security protocols to protect the FFE data, applications, and infrastructure from modern attacks and threats. He is the right person to be the FFE deputy security manager and provide CMS with confidence that Deloitte is delivering the array of modern security tools to protect the FFE. EDUCATION Oracle University - Courses, 2005 Tidewater Community College - 1992-1993 |  Security HHS System Modernization Agile PM CERTIFICATIONS Certified Information and System Security Professional (CISSP) - Issue Date: 2011 - Issue ID: 387443 GIAC Security Essentials (GSEC) - Issue Date: 2004 - Issue ID: 3771 Cisco Certified Design Associate (CCDA) - Issue Date: 2003 - Issue ID: 10093608 Cisco Certified Network Associate (CCNA) - Issue Date: 2000 - Issue ID: 10093608 | 19 12 19 3 |

#### PROFESSIONAL EXPERIENCE

| HHS, HSPD-12 (IAM@HHS) Program - Security Operations Lead/ PKI Lead | 08/2007 – Present |
| --- | --- |

- Led the development and implementation of multiple Authority to Operate (ATO) packages for the FIPS 199

HIGH IAM@HHS Program. ATO packages include: Risk Assessment (RA), Privacy Impact Assessment (PIA),

IT Contingency Plan (ITCP), Incident Response Plan (IRP), Configuration Management Plan (CMP)

Interconnection Security Agreements (ISAs)/Memorandum of Understandings (MOUs), Plan of Actions and Milestones (POA&Ms) management and remediation. Successfully managing these processes ultimately led to the approval for IAM@HHS to continuing functioning in HHS’s environment.

- Led the implementation of continuous monitoring processes to include the deployment of a vulnerability management and Analytics (Tenable Security Center) tool and application specific dynamic and static scanning tools (e.g., AppScan, AppDetective, BURP) to provide situational awareness of the security posture for the HSPD-12 solution’s underlying applications and infrastructure to program leadership. Also laid the foundation for integration/data sharing with the Office of the Secretary’s (OS) Continuous Diagnostics and Mitigation (CDM) processes for future program-wide implementations.

- Provides advisory support services for the implementation of the Continuous Diagnostics and Mitigation (CDM) program and the MDM/Derived Credentials integration, to the Office of the Secretary’s (OS) Information Technology and Infrastructure Operations (ITIO) team.

- Developed and implemented an internal SA&A monitoring program for a FIPS 199 “high” system that includes the development of FISMA (e.g., 800-53 Rev 4) and Risk Management Framework (RMF) related documentation including the SSP, ITCP, and Configuration Management Plan and management of Plans of Action and Milestones (POA&M).

| HHS, R12 Program – R12 Security Lead | 08/2014 – 01/2016 |
| --- | --- |

- Led on the R12 upgrade and migration to The Federal Risk and Authorization Management Program (FedRAMP) Cloud Provider (OMCS) Program, as the Security Assessment & Authorization (SA&A)/FISMA lead.

- Supported the consolidation of multiple financial applications, Unified Financial Management System (UFMS), Financial Business Intelligence System (FBIS) and the Consolidated Financial Reporting System (CFRS) under one system owner and one security boundary. Our team of four was able to complete this massive process within 18 months and ultimately received an Authority to Operate (ATO) which was a major milestone for the overall program and HHS. This solution was one of largest financial management systems across the Federal government. Our team’s success allows financial processes (Accounts Payable, Accounts Received, Federal Paycheck Issuance, etc.) to occur on time without delay.

- Led the implementation of a robust SA&A monitoring program for the Plans of Action and Milestones

(POA&M), in collaboration with the Oracle Managed Cloud Services (OMCS) team, in order to mitigate findings across the stack (OS, Database and Application) to meet compliance with the National Institute of Standards and Technology (NIST) standards (i.e., Special Publication 800-53 Revision 4), enterprise (departmental) security program and other pertinent policies and procedures for a FIPS 199 moderate FedRAMP solution.

| TSA, TWIC – TWIC Infrastructure and Security Lead | 08/2004 – 05/2007 |
| --- | --- |

- Designed and led the deployment for the infrastructure security perimeter network (DMZ) and internal network.

- Architected and implemented the infrastructure security perimeter network (DMZ) and internal network.

- Implemented innovative SAN deployment that supported Highly available infrastructure.

- Led the development and implementation of the three-tiered PKI leveraged on the TWICs. These environments received their ATO (Authority to Operate) from the Department of Homeland Security (DHS) CIO.

- Led the transition of our three-tiered solution infrastructure (Development, Test and Production) which included over 80 servers, Storage Area Network (SAN) and its associated peripherals, network infrastructure to include routers, switches and firewalls, and Public Key Infrastructure associated hardware (Hardware Security Modules HSMs) to the DHS/TSA Secure Compartmented Information Facility (SCIF) hosting site.

| Providence Hospital, Staff – Network Services Engineer & Information Security Lead | 05/2000 – 08/2004 |
| --- | --- |

- Team Lead for campus Network Infrastructure and Information Security, which included monitoring and management of all router and switch configurations.

- Management of three Wide Area Networks (WANs).

- Architected, implemented, monitored and managed multiple T1s and fractional T1 frame relay connections to five remote sites and ATM connections to an organization wide WAN for video conferencing.

- Created, implemented and monitored site-to-site Virtual Private Networks (VPNs) with IPSEC and ISAKMP encryption.

- Prepared Information Security Risk Assessment for full compliance with HIPAA (Health Insurance Portability and Accountability Act) and the SOX (Sarbanes-Oxley) regulations.

| Clay Madden | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| TASK ORDER MANAGER. Why Clay is the right Task Order Manager Clay brings experience managing large contracts, subcontractors, and an understanding of CMS contracting and billing to the role of FFE Task Order Manager. Clay is a trusted project manager with 12 years of experience managing contracts throughout the U.S., Middle East, and Eastern Europe, including three years of serving health focused agencies. Most recently, he has served as the PMO manager for CMS’s Civil Money Penalty Reinvestment Program (CMPRP) project. His experience affords him the ability to manage all FFE task order details, estimation tracking, communications, deliverables, approvals, executive and overall operational integration. Additionally, he has experience managing project budgets, continuous input to work plans across multiple project workstreams, and delivering financial reports as required by contract requirements. Lastly, he has managed procurement relationships, including the administration of project procurements and issuance of Request for Proposals (RFPs). EDUCATION The American University - Bachelor of Science, Business Administration, Finance & International Business, 2006 IE Business School, Madrid Spain - International Master of Business Administration, 2016 | Contract Management DDI / Modernization Medicaid / HHS CMS CERTIFICATIONS N/A | 12 6 3 1 |

#### PROFESSIONAL EXPERIENCE

| Centers for Medicare & Medicaid Services (CMS) Civil Money Penalty Reinvestment Program (CMPRP) – Manager/PMO Lead | 12/2018 – 08/2019 |
| --- | --- |

- Led the PMO for the Civil Money Penalty Reinvestment Program (CMPRP), a large effort by the CMS to reduce adverse events, improve staffing quality, and improve dementia care in U.S. nursing homes.

- Led development of strategic meetings and progress reports through close coordination with project leadership and workstream leads to engage with client on project opportunities, milestones, and risks.

- Ensured quality of compliance reporting and other materials submitted to client by directing, drafting, and editing staff work.

- Managed large, complex project budget by maintaining spend plan, managing three subcontractor relationships, and developing and implementing personnel recruitment strategy.

- Ensured strong communications and deliverable schedule within 40-person team and with client by facilitating meetings and managing workplan.

- Oversaw CMPRP mailbox operations team to provide timely and accurate customer service.

| Colombian NGO – Business Development Associate | 05/2017 – 12/2017 |
| --- | --- |

- Business Development Associate for Colombian NGO focused on scaling high-potential SMEs by creating entrepreneurial ecosystems and cultivating best practices.

- Responsible for the re-design of Bizcorps’ business strategy and revenue model to support a scalable and sustainable foundation in Colombia.

- Designed workshop presentations, company manuals, and marketing materials for introduction of services in Colombia and Latin America.

| Administration, and Compliance, USAID Ukraine – Manager/Director of Finance | 10/2013 – 12/2015 |
| --- | --- |

- Managed finance, operations and compliance for USAID Ukraine– Health Systems Strengthening for a Sustainable HIV/AIDS Response in Ukraine.

- Directed the setup and rollout of a PMO for a five-year USAID engagement in Ukraine, including the development of manuals for employment, procurement, finance, client delivery, and operations.

- Communicated and monitored staff compliance with USAID and Deloitte policies and procedures.

- Delivered on-the-job training to staff in all areas of USAID program management, including grant administration, procurement procedures, repository requirements, financial management, Foreign Corrupt Practices Act (FCPA) and contract reporting.

| A Large Financial Institution, Consent Order Issued by US Department of the Treasury – Deficiency Review Lead | 08/2011 – 01/2013 |
| --- | --- |

- Provided subject matter expertise on a Federal government issued consent order for a leading financial services company to review the mortgage servicing portfolio related to foreclose actions and proceedings.

- Led communications with legal counsel to resolve complex legal questions, advised on complex legal implications of loan testing and provided recommended mitigation to ensure proper testing.

- Streamlined mortgage loan testing through continuous improvements to loan review procedures. Decreased loan review errors and increased testing efficiency.

| The United States Agency for International Development (USAID), Leadership in Public Financial Management – Management Consultant | 01/2011 – 09/2011 |
| --- | --- |

- Directed project USAID’s Leadership in Public Financial Management Program PMO focused on strengthening and expanding public financial management and macroeconomic analysis in conflict and post conflict counties.

- Lead project work planning, coordination, communications and financial reporting. Recruited and scheduled short-term technical experts in coordination with mission specific projects. Managed working relationships with partnership alliances and subcontractors.

- Wrote quarterly reports for client describing project activities and accomplishments, and prepared various contractual memorandums for USAID Contracting Officer.

| The United States Agency for International Development (USAID), The Technical Assistance for Policy Reform (TAPR II) Program – Resident Finance and Operations Officer | 04/2008 – 09/2010 |
| --- | --- |

- Oversaw the financial management, procurement, human resources, operations, and grants for $134M for USAID Egypt’s Technical Assistance for Policy Reform (TAPR II) Program engagement in Egypt.

- Engineered a complex project pipeline tool for the continuous input of work plan initiatives across seven different project components. Prepared financial reporting as required by contract.

- Directed human resources for 70+ local national staff. Managed recruiting, salary negotiation, onboarding and performance management for locally employed staff.

- Managed contracts for 50+ Egyptian companies, US subcontractors, and independent contractors. Issued contracts to vendors in accordance with project needs, reviewed invoices, and processed payments. Also managed complex changes to two procurements valued over $20M.

| \ Carina Rosado | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| DEPUTY TASK ORDER MANAGER. Why Carina is the right Deputy Task Order Manager Carina has more than eight years of experience providing financial and program management for federal government clients, including CMS, and IT projects like the FFE. She has experience developing and monitoring budgets, overseeing schedule and delegating tasks, preparing status reports, and managing procurements with vendors. She has a demonstrated track record of program management as well as bringing projects to closure in challenging environments. The FFE requires task order staff that can help manage a large team delivering complex projects. Carina has been responsible for monitoring spend plan; coordinating monthly, quarterly, and annual reporting requirements; reviewing invoices and preparing financial report for large contracts. She will be an excellent complement to our proposed FFE Task Order Manager due to her experience at CMS and experience with financial and program management. EDUCATION Johns Hopkins University, Bloomberg School of Public Health - Master of Science, Public Health, Health Systems, 2016 University of Virginia, McIntire School of Commerce - Bachelor of Science, Finance and International Business, 2009 | Program Management 8 Financial Analysis 5 CMS .5 CERTIFICATIONS Professional Cost Estimator/Analyst, International Cost Estimating and Analysis (ICEAA) - Issue Date: 04/2013 - Issue ID: 2715 |  |

#### PROFESSIONAL EXPERIENCE

| Centers of Medicare & Medicaid Services, Civil Monetary Penalty Reinvestment Program - Project Manager Support/Financial and Reporting | 05/2019 – Present |
| --- | --- |

- Provides program management and financial analysis to support Centers of Medicare & Medicaid Services (CMS) Civil Monetary Penalty Reinvestment Program (CMPRP) Program Management Office, including monitoring spend plans and forecasting expenses.

- Coordinates with technical teams to develop monthly status reports and quarterly presentations summarizing the program achievement and impact to date.

| Center for Disease Control (CDC), Division of Heart Disease and Stroke Prevention - Project Manager Support /Public Health Subject Matter Expert | 11/2018 – 12/2018 |
| --- | --- |

- Assisted with the preparation of the Center for Disease Control (CDC), Division of Heart Disease and Stroke Prevention strategic plan and strategy implementation plan.

- Reviewed client deliverables to ensure alignment with the CDC’s organizational policies and guidelines.

| Millennium Challenge Corporation (MCC) Tanzania Water Sector Project Project Manager | 05/2016 – 10/2018 |
| --- | --- |

- Served as project manager of Millennium Challenge Corporation (MCC) Tanzania Water Sector Project, which is a $2.4 million impact evaluation. Responsibilities included preparation of and implementation of large-scale quantitative household survey; data analysis and reporting; contract and budget management; and client relations.

- Drafted protocols for enumerator training and data collection, implemented rigorous quality assurance activities, carried out cleaning, descriptive analyses, and de-identification of quantitative data; oversaw preparation and authored section of evaluation reports.

- Managed program team of six staff, consultants, and subcontractors to deliver high-quality deliverables.

| United States Navy (USN) Information Assurance and Cyber Security Program Office (PMW 130) and Command & Control Systems Program Office (PMW 150) - Financial Analyst | 10/2010 – 5/2014 |
| --- | --- |

- Developed dynamic cost models, including comprehensive life cycle cost models, business case analyses, and ad hoc analyses to provide quantitative decision support to client leadership.

- Lead development of 100+ page requirements documents, including development of plan of action and milestones, coordinating multi-month data collection effort spanning multiple functional areas, and facilitating multiple stakeholder reviews for USN PMW 130 and PMW 150.

- Developed and presented briefs to senior client leadership regarding cost, budget, and acquisition topics, gaining recognition as subject matter expert by clients across cost and acquisition issues for USN PMW 130.

| Air National Guard (ANG) Capabilities-Based Assessment - Researcher | 10/2010 – 5/2014 |
| --- | --- |

- Research lead for an Air National Guard (ANG) Capabilities-Based Assessment, which included conducting a literature review, assisting with design and execution of the analytic methodology utilizing wargaming and simulation technology, and authoring sections of the final deliverables.

- Led design and development of a data visualization tool incorporating study results in an interactive and digestible format using Adobe.

| \ Chintan Shah | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| ANNUAL RELEASE PLAN MANAGER. Why Chintan is the right Annual Release Plan Manager Chintan brings over 14 years of experience in IT solution development and delivery, including for complex, core government systems like the FFE. He has managed end-to-end process design, improvements, automation and optimization of key release processes such as build schedules, enhancement prioritization, application deployments, release requests, environment outage tracking, and incident resolution. These are critical processes for the FFE and Chintan knows how manage them across a large team. For example, most recently, he was the delivery center manager in our Mechanicsburg Delivery Center for Pennsylvania's enterprise child-care and early learning systems. In this role, he managed over six successful releases on an annual basis. As part of this role, he led a strategic initiative to significantly increase automation of deployment of enterprise application releases to production and non-production environments, including assessing and implementing new release management tools. He also consolidated inputs from key stakeholders (e.g., leads, SMEs, Program Office, and Operations teams) to established release metrics and identified improvement areas and mitigation steps to ensure the successful application releases. This experience makes him the perfect fit to manage and optimize the release planning for the FFE. EDUCATION New York Institute of Technology - Masters Administration, Electrical and Computer Engineering, 2006 PUNE University - Bachelors in Electronics and Telecommunication Engineering, 2003 | Release Management 16 Design / Development 11 State HHS 11 Large System O&M 11 CERTIFICATIONS Amazon Web Services (AWS), Certified Solution Architect - Issue Date: 05/24/2018 - Issue ID: HXW4ZPCKDJQ11GW8 Certified SCRUM Master (CSM) - Issue Date: 02/01/2013 - Issue ID: 000236226 Project Management Professional (PMP) - Issue Date: 12/21/2012 - Issue ID: 1563961 |  |

#### PROFESSIONAL EXPERIENCE

| Commonwealth of Pennsylvania, Office of Child Development and Early Learning (OCDEL), PELICAN – Center Delivery Manager | 08/2008 – Present |
| --- | --- |

- The PELICAN (Pennsylvania Enterprises to Link Information for Children Across Networks) project is the Pennsylvania's Department of Public Welfare’s initiative to design and develop a system that will integrate various Department’s child care and early learning programs under a single management information system. PELICAN is a statewide administration and payment system that addresses the needs of the Office of Child

Development and Early Learning (OCDEL) as well as public, and the childcare and early learning provider community.

- Designed, developed, and implemented n-tier enterprise application using .NET, ASP.NET, MVC, HTML,

PL/SQL, JavaScript, jQuery, JSON, Angular.JS, React.JS, SSRS, XML, Adobe LiveCycle, Corticon, Window Sever 2008/12/16, Azure, and AWS. He has proven experience in leading teams through complex and largescale IT software implementation. He has effectively led the team in developing automation tools to assist in software development, automated unit testing, continuous integration, and continuous deployment. He has effectively worked with solution architects to implement industry approved coding standards and software methodology. In addition, he has operationalized the processes that enables information sharing and collaboration between onsite and off-site teams.

- Leverages strong problem-solving skills while leading the team to identify, research, and align resources to effectively troubleshoot complex technical issues. He efficiently manages project risk, issue, cost, and schedule and makes a relevant recommendation to the leadership team.

- Sound understanding in technical infrastructure and components like Servers, Storage, and Network. He is involved in developing high level Enterprise Architecture and Strategy/ALM/Application Blueprint based on assessment of multiple products.

- Responsible for leading the DevOps group to create and maintain/support pre-production infrastructure.

- Strong interpersonal, communication, and presentation skills applicable to different types of stakeholders; i.e., executive management, clients, and software engineers.

| Deloitte Consulting, College Summit – Configuration Manager | 04/2008 – 05/2008 |
| --- | --- |

- Instrumental in developing a streamlined version of Configuration and Release Management process for Data Ware House project.

- Installed and configured Subversion and integrated with Tortoise SVN Client on Windows 2003 server, implemented branching strategy, naming convention for CI’s and implemented CM Plan and CM Process in SDLC.

- Developed Hook’s (Batch Scripts) and administered access control of SVN repository and training sessions for users new to Subversion.

| Makro Technologies, GEICO – Configuration Manager | 03/2007 – 04/2008 |
| --- | --- |

- Developed and Implemented CM Plan, CM process, RM process to implement development, auditing and accounting in SDLC.

- Involved in setting up VOB, VOB storage, administration of VOBs, mounting/un-mounting old VOBs, backing up and restoring VOBs and general administration of Views in Rational ClearCase.

- Developed and defined SCM processes including baselines, branching, merging, and naming convention and project scheduling using Rational ClearCase.

- Developed and Executed Automated Code migration to different Environments comprised of

Windows2003/2000, AIX, WebSphere Application Server, IIS Server using Korn Shell, PERL, Batch scripts.

- Wrote GNU make scripts to automate build staging and deployment process of application in C++ and Visual Basics.

- Wrote Perl scripts to automate source code promotion, deployment, automatic recycling in Window 2000/2003 and AIX servers.

- Performed builds for various applications in C#, VB, .NET, and Java using ANT, NAnt to be used in testing for production deployment, identified and implanted processes to strengthen, streamline, and automate build processes apart from maintaining the source code change control.

- Performed repository administrative task for Rational ClearCase and Perforce.

- Implemented task of upgrade of Rational ClearCase and migration of ClearCase Host Server (Repository Host) to Windows 2003 server.

- Assisted developers/engineers with Configuration Management tool issues.

- Worked closely with System Administrators in issues relating to Hardware, Software Installation, Domain Management, and Networking.

| Fannie Mae, Makro Technologies, Configuration Manager | 09/2006 – 03/2007 |
| --- | --- |

- Implemented software CM process, CM management, CM auditing and accounting in software development process.

- Developed CM Plan and implemented control and build of new version and production release for software applications.

- Implemented SOX policies and procedures in Change Management and Access Management in Financial software development process.

- Responsible for setting up VOB, VOB storage, administration of VOBs, mounting/un-mounting old VOBs, backing up and restoring VOBs and general administration of Views in Rational ClearCase.

- Involved in Rational ClearCase and ClearQuest integration, monitoring activities, setting up schemas of ClearQuest and its administration.

- Responsible for setting up CVS repository, its administration, storage, migration, backup, creation of directory modules, and assisting in staging and deployment in UNIX Environment.

- Developed, defined, CM process involving creation baselines, branching, merging, project scheduling with uniform Naming convention, and Tagging Policies cluster wide using Rational ClearCase and CVS.

- Wrote Perl scripts for Rational ClearCase and CVS Triggers and Hooks for Rational ClearQuest.

- Wrote Unix Shell scripts for customization of CVS.

- Used ANT and Make Tools for build of Java and C++ source code and Cruise Control for automating build process.

- Used Visual Basic scripts to automate linkage of databases and wrote Grant and Synonyms scripts in PL/SQL for Oracle databases.

- Involved in setting up different environment in active directory on Window 2003 server.

- Involved with DBA with reloading and building of database, and its migration.

- Worked closely with tester to ensure modules released in builds are tested and its interface testing.

| Startup Financial Software Company, Styx Infosoft Pvt. – Configuration Analyst | 07/2003 – 08/2004 |
| --- | --- |

- Responsible for implementation of CM processes, management, control and build of new versions, updating releases for applications.

- Developed and defined SCM processes including baselines, branching, merging, project scheduling.

- Involved in documentation and follow-up of various Build Errors, Release and Source Control processes and plans.

- Produced builds of products for use in testing and other promotion levels.

- Wrote various Perl Scripts for customization and automation build processes.

- Used Ant and Make tools to build C++ and Java applications.

- Worked with software developers to determine the components of a software release.

- Responsible for weekly and daily work checks and backups.  Migrated Source code from PVCS to Rational ClearCase 4.0  Responsible for periodic (Weekly / Daily) release builds.

- Wrote Perl scripts for ClearCase and ClearQuest customization.

| Umesh K. Pradhan | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| RELEASE PLAN MANAGER DEPUTY. Why Umesh is the right Release Plan Manager Deputy Umesh brings recent, directly relevant, experience managing releases for government agencies. He also understands release management in the context of a state-based exchange environment, similar to the FFE, from serving as the O&M manager for the Kentucky state-based exchange. He couples this knowledge with a thorough understanding of application development processes from over 28 years of related experience. Similar to what you would want for the FFE release managers, his experience includes managing large project releases across multiple, distributed teams like the FFE. Most recently, he has served as the release manager for one of the largest Medicaid eligibility systems in the country, the Pennsylvania Client Information System (CIS). In this role, he manages over 15 major and 15 patch releases annually. He has also been able to reduce release related issues by 50% during his term as the CIS release manager for a project with 300 development staff. Umesh is the right person to review the FFE build processes and help CMS exchange the status quo for operational excellence. EDUCATION The George Washington University - Master of Administrative Science, Major in Management Information Systems, 1987 St. Joseph’s College, North Bengal University - Bachelor of Science, Math, Physics, Chemistry, 1984 | Large System O&M State HHS System Modernization FFE + SBE CERTIFICATIONS Project Management Professional (PMP) - Issue Date: 02/2018 - Issue ID: 2152666 ITIL Foundation - Issue Date: 06/2019 - Issue ID: GR750560657UP | 13 6 5 1 |

#### PROFESSIONAL EXPERIENCE

| Kentucky Health Information Exchange, Commonwealth of Kentucky, Department of Health - M&O Manager | 02/2018 – Present |
| --- | --- |

- Establishes processes for proactive production support and maintenance activities.

- Manages team of developers and track helping on the development side of the delivery.

- Monitors the quantitative and qualitative achievements of the team and share results and feedback to delivery manager to strive for continuous improvement.

- Manages lessons learned and develops best practices to avoid repeated issues and focus on quality of delivery.

- Liaises and coordinates with other teams and client to validate and implement the solutions.

- Coordinates and works with resources from the business, project, development, database and infrastructure areas to develop and test initiatives.

- Coordinates training with the teams to support post-warranty to handover newly implemented functionalities.

- Oversees the systems are functional by monitoring batches and logs.

- Prioritizes bug fixes and implements through scheduled releases.

- Manages training of resources on new functionalities implemented through initiatives.

| Integrated Client Information Systems, Commonwealth of Pennsylvania, Department of Public Welfare – Project Manager | 02/2014 – 12/2018 |
| --- | --- |

- Monitored the quantitative and qualitative achievements of the team and shared results and feedback to delivery manager to strive for continuous improvement.

- Managed lessons learned and developed best practices to avoid repeated issues and focus on quality of delivery.

- Managed the development efforts for assigned initiatives in terms of scope, delivery and resource management.

- Coordinated and worked with resources from the business, project, development, database and infrastructure areas to develop and test initiatives.

- Coordinated training with the maintenance team to support post-warranty to handover newly implemented functionalities.

- Planned and managed the release and aligned environments to provide development, testing and training environments and ensure deployment and stability and facilitated release of code to Production for over 15 major and 15 patch releases.

- Led cross-functional teams to support each release plan and post Release/Change review.

- Supported the multiple releases up to four parallel releases while overseeing 200+ developers check-ins and maintaining stabilization of environment on a day basis.

- Drove various process improvements that reduced the number of releases related issues by 50%, lowered risk and maintained quality, functionality and time to implement and stabilize.

- Developed, trained and aligned release coordinators and also the part-time coordinator who can take up deployment in absence of full-time coordinators.

- Built Release Management (RM) portal to share the processes and standards across the project team members.

- Ensured all deliverables were produced and QA’d for the timely completion and submissions.

- Implemented processes to coordinate across the large team and other stakeholders.

- Managed 6 or more successful releases per year while keeping the client involved.

- Enhanced processes for metrics generation which is reported to leadership and maintain standards for quality.

- Designed a new release process around ITIL methodology that met the needs of the business and created key performance indicators and metrics to drive continuous service improvement.

- Implemented improvements throughout release management.

- Led the initiative focused on the conversion of CHIP recipients to Medicaid, due to the updated Federal Poverty Level (FPL) limits introduced with ACA. Manage the team in the development efforts and guided and mentored application development team members on the standards and guidelines setup for the reports.

- Liaised and coordinated with other mainframe teams to validate and implement the solutions.

- Analyzed, discussed and finalized the requirements with the subject matter experts (SMEs).

- Coordinated and worked with resources from the business, project, development, report administration, database and infrastructure areas to develop and test the system.

- Led the teams for Data Exchange (DX) team and Correspondence team.

- Oversaw the systems were functional by monitoring batches and logs.

- Prioritized to fix bugs and implement through scheduled releases.

- Managed training of resources on new functionalities implemented through initiatives.

| Workers' Compensation Automation and Integration System, Commonwealth of Pennsylvania, Department of Labor and Industry - Reports Lead | 05/2011 – 02/2014 |
| --- | --- |

- Led the Reports team to design, develop and implement a reporting solution for the client. Guided and mentored application development team members on the standards and guidelines setup for the reports.

- Liaised and coordinated with Business Object Enterprise (BOE) Administration team for technical solution.

- Analyzed, discussed and finalized the reports requirements with the SMEs.

- Coordinated and worked with resources from the business, project, development, report administration, database and infrastructure areas to develop the system.

| Nationwide Better Health, Wellness Monitoring and Incentives Systems – IT Specialist | 12/2008 – 03/2011 |
| --- | --- |

- Drove design, implementation and monitoring incentives implementation systems.

- Led the incentives team for the development and customizing application and payments of incentives.

- Coordinated with business team for analysis and requirements gathering.

- Designed solutions and coordinated developers for developing and implementing the solutions.

- Led software analysis, design, development, testing and implementation.

- Participated in sessions for projects implementations, scheduling and planning, including production support  Worked on tight schedules for delivery of solutions.

- Worked on iHub solutions to integrate data from multiple locations and reporting on it.

- Managed a team of developers in delivering solution.

| FutureHealth, Wellness Monitoring Systems – Developer | 05/2006 – 12/2008 |
| --- | --- |
| - Provided services in software analysis, design, development, testing and implementation. - Participated in sessions for projects scheduling and planning. - Provided production support at client site. - Managed applications including maintaining versions and backups. - Trained client’s resources like operational staff, end users and systems administrators. - Generated systems documentation. |  |
| InfoTech Solutions, Thimphu, Bhutan – Managing Director | 07/1999 – 02/2006 |

- Provided consultancy services to clients from requirements gathering to analysis to application development.

- Web sites development and hosting and client training

- Participated in government and donors’ initiative to promote IT awareness programs in the country.

| Royal Institute of Management, Thimpu, Bhutan - Head of the Information Management Program | 08/1992 – 06/1999 |
| --- | --- |

- Designed, developed and delivered training programs in information technology to the public servants.

- As Head of the Division, managed the infrastructure of the institute, liaison with the government offices to understand training requirements.

- Develop and offer customized training courses.

| South Asian Association for Regional Cooperation (SAARC) Secretariat, Kathmandu, Nepal – Software Programmer | 03/1988 – 07/1992 |
| --- | --- |

- Managed the computer division, including procurements and maintaining hardware/network infrastructure.

- Developed and implemented information systems to support the administrative functions.

- Assisted users and provided training.

| Royal Civil Service Commission, Thimphu, Bhutan – Office-in-Charge | 04/1985 – 03/1988 |
| --- | --- |

- Managed the computer division including procurements and maintaining hardware/network infrastructure.

- Developed and implemented information systems to support the administrative functions.

- Conducted in-house training programs for users of the organization.

| \ Gloria Wu | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| OPEN ENROLLMENT BUSINESS LEAD. Why Gloria is the right Open Enrollment Business Lead Gloria brings more than 18 years of consulting with public sector and health care clients with extensive experience in implementation, operation, and maintenance of state-based exchange (SBE) systems with similar functionality as the FFE. She brings deep experience participating and managing Open Enrollment (OE) in multiple states, having worked for the past 7 years on SBE systems in Connecticut (CT) and Rhode Island (RI). Gloria has successfully managed six OE periods in Connecticut and has gained extensive experience in working with CMS, states, insurance issuers and other business stakeholders for OE planning and execution. Additionally, Gloria is also a functional and business subject matter expert in relation to qualified health plan (QHP) processes, SBE core functions, and Medicaid and CHIP programs. Her diverse experience across these areas and experience managing multiple OE periods make her an ideal choice to serve as the Open Enrollment Business lead for the FFE system. She will bring a fresh perspective to annual FFE open enrollment process to optimize them and allow CMS to exchange the status quo for OE operational excellence. EDUCATION Murray State University - Master of Science, Economics, 2001 Yunnan University - Bachelor of Arts, 1998 | System Modernization Large System O&M FFE + SBE Medicaid CERTIFICATIONS Scrum Master - Issue Date: 2012 - Issue ID: N/A ITIL V3 - Issue Date: 2011 - Issue ID: N/A The Open Group Architecture Framework (TOGAF) Enterprise Architect - Issue Date: 2010 - Issue ID: N/A | 18 11 7 7 |

#### PROFESSIONAL EXPERIENCE

| Access Health Connecticut (CT-SBE) – Operation Manager | 01/2016 – Present |
| --- | --- |

- Manages day-to-day business operations including system availability, batch management, incident management and incident resolution.

- Serves as business and functional SME in triaging complex issues in the area of eligibility, enrollment, verification and notices; supporting business readiness planning for system or operational changes and working with staff and business stakeholders to assess the business impact of, and value added, by resolving defects and O&M minor enhancements.

- Serves as the reports lead providing CMS and federal reports, performing data analysis and validation and producing managerial and administrative reports (e.g., Batch reports, incident reports, and defect summary reports).

- Manages Open Enrollment planning and executions. Responsibilities include:

− Coordinating with Access Health CT business and IT for OE readiness and pre-OE planning, business milestone planning, production dry-runs, user training, and regression and performance testing.

− Managing daily health check monitoring, batch execution and OE renewal notices generations; triaging high priority and critical issues and providing root cause analysis, operational workarounds and issue resolutions.

- Manages post OE activities and providing OE enrollment metrics and year-over-year metrics comparison reports.

| Access Health Connecticut (CT-SBE) – Functional Manager/Application Manager | 12/2015 – Present |
| --- | --- |

- Lead the functional and technical design of new functionalities, policy changes and enhancements. Some examples include Health Reimbursement Adjustments (HRA), Verify Lawful Presence Step 1,2 and 3, verification redesign, notices redesign, Special Enrollment Verification, Failure to Reconcile, EMPI integration and real-time data transfer with the State Integrated Eligibility system.

- Oversee the development activities and system integration testing and provided QA and UAT support to business users.

| Rhode Island Unified Health Infrastructure Project – Solution Architect and Document Refresh Project Manager | 11/2017 – 05/2019 |
| --- | --- |

- Performed solution review for new functionality, policy changes, and enhancements for quarterly releases and O&M monthly releases.

- Participated in the Open Enrollment milestone planning for auto-renewal, dry-run schedule, Open Enrollment calendar (with all key activities) and lessons learned from previous years.

- Managed the team to recreate more than 1000 system documentation for the UHIP (SBE and Integration Eligibility) project, including data dictionaries, data models, architecture framework documents, business design document, technical design document and batch SOPs.

| Access Health Connecticut – Eligibility and Enrollment Track Lead | 10/2012 – 12/2015 |
| --- | --- |

- Served as the Eligibility track lead to implement Access Health CT application, a state-based health insurance exchange to support Connecticut’s implementation of the Affordable Care Act of 2010. Responsibility included the design and implementation of the application intake, the data verification, eligibility determination and the notices generation processes. Also responsible for the overall eligibility application data model design and process flow design for:

| − | A public facing consumer portal which accepts and processes health insurance applications, interacts with external data sources for verifications and performs eligibility determinations for MAGI Medicaid, CHIP and QHP and QHP with APTC/CSR. |
| --- | --- |
| − | A worker portal which allows the Call Center and Help Desk to accept and process applications received through paper, telephone or in-person. The worker portal also provides admin functionalities for manual verification, appeals and eligibility and coverage override. |
| − | New application and change reporting flows on the public facing and worker portal. |

- Served as the Eligibility, Enrollment, Plan Management and Notices track lead. Responsibilities included the design and implementation of the following functionalities:

| − | Special Enrollment |
| --- | --- |
| − | QHP auto renewal process - QHP Renewal projection batch, open enrollment notice, QHP auto renewal batch and auto renewal finalization consumer notice |
| − | MAGI Medicaid and CHIP auto renew process – Medicaid and CHIP projection batch and project notice, and Medicaid auto renewal and termination batch and consumer notices |
| − | QHP, MAGI Medicaid and CHIP online renewal process for the public facing and worker portal |
| − | A multiple-step income verification framework to increase the probability of electronic verification |

| Food and Drug Administration – IT Governance Lead/Enterprise Architect | 05/2008 – 02/2012 |
| --- | --- |

- Led the IT Investment Management (ITIM) and governance work-stream in evaluating of requests for IT services, IT investments, and the development of mission alignment for high-impact IT projects.

- Served as the Enterprise Architecture critical partner in reviewing deliverables required at each stage gate of Enterprise Performance Lifecycle process including project plans, concept/requirements/design documents, and other architecture artifacts.

| BearingPoint – Senior Consultant | 05/2001 – 11/2017 |
| --- | --- |

- Managed and delivered medium to large size IT projects.

- Participated in the SOA integration platform vendor selection process for a major health care provider. Evaluated various SOA integration platforms, reviewed product and vendor evaluation models, created cost models which show the costs of distinct product bundles that offer a collection of capabilities required by the client’s Integration Architecture Blueprint.

- Served as the tech lead responsible for the overall architecture of the production maintenance and warranty support for an enterprise credit risk management platform.

| \ Waqar Chaudhry | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| OPEN ENROLLMENT TECHNICAL LEAD. Why Waqar is the right Open Enrollment Technical Lead Waqar brings more than 16 years of extensive IT experience, specializing in system integration of complex programs similar in nature to the FFE. Waqar has implemented one of the country’s most successful state-based exchanges (SBE) in Connecticut and has helped manage 6 successful Open Enrollments (OE) from 2014 to 2019. This provides him with extensive experience in working with CMS, insurance issuers, other state exchanges and business stakeholders for OE planning and execution that qualify him to lead the technical aspects of FFE OE. Additionally, he has designed and implemented SBE functionality, including eligibility, enrollment, account transfer and verification functionality. Prior to his work on SBE systems, Waqar worked in multiple industries supporting large, complex enterprise resource planning (ERP) systems in both technology and development management roles. Waqar’s combination of technical acumen and experience managing multiple OE periods will allow him to work collaboratively with our FFE OE Business Lead and CMS staff to plan and execute stable, disruption free OEs during the FFE contract. EDUCATION Pennsylvania State University - Master of Science, Information Systems, 2004 University of Applied Sciences, Germany - Master of Business Administration, 2001 | DDI System Modernization FFE + SBE Medicaid CERTIFICATIONS Project Management Professional (PMP) - Issue Date:12/28/2012 - Issue ID: 1570170 Certified Information Systems Auditor (CISA) - Issue Date: 12/2/2010 - Issue ID: N/A Achieving Finance and Controlling Excellence, SEIMENS - Issue Date: 1/2/2001 - Issue ID: N/A | 16 16 7 7 |

#### PROFESSIONAL EXPERIENCE

| State of Connecticut, Access Health Connecticut (CT-SBE) – Application Manager | 02/2014 – Present |
| --- | --- |

- Work directly with client leadership on innovative initiatives such as mobile application, moving environments to AWS cloud, etc.

- Quarterly review high ROI enhancements with client to help them prioritize those for future releases this leads to additional sales for Deloitte and constant stream of development work for the team.

- Manage large team that focus on enhancement and maintenance activities for the Connecticut health exchange.

- Work with the client and internal team to ensure that Health Exchange incorporates the evolving Federal guidelines as this is first of its kind project for all the entities involved.

- Supervise technical design sessions, review software development plans, configuration management plans and project management plans to ensure to meet the aggressive deadlines.

| State of Connecticut, Access Health Connecticut (CT-SBE) - Eligibility Technical Lead | 08/2012 – 10/2014 |
| --- | --- |

- Managed a team with 30+ developers that designed and developed the intake process, eligibility determination and integration with Federal Data Hub and enrollment process.

- Supervised technical design sessions and provided directions for solving complicated technical problems.

- Defined and managed the technical scope, standards and guidelines for software development.

| Glatfelter Insurance Group, Insurance Claims System - Technical Manager | 10/2011 – 05/2012 |
| --- | --- |

- Developed a strategic plan to align IT with business goals and created a 3-year plan for infrastructural enhancement and updates.

- Managed a team of developers to design, develop and implement web application that allows thousands of agents to submit endorsements online.

| Aileron Inc., Custom ERP System - Application Architect | 02/2007 – 09/2011 |
| --- | --- |

- Proposed and implemented customize solution to streamline existing processes that increased performance by 150%.

- Managed client’s expectations and effectively translated business needs into technical requirements therefore successfully completed the project on time.

- Integrated with third party applications such Google Appliance, PayPal, Solomon, EMS, and Jira.

| Honda Motors, AutoStore - Development Lead | 05/2003 – 01/2007 |
| --- | --- |

- Managed a team to develop AutoStore, an Enterprise Resource Planning solution for automotive dealers that dramatically enhance the customer experience therefore increased the customer experience by 30%.

- Enabled the sales staff to sell more of high profit add-ons; the AutoStore increased the annual profit by 1 million dollars for each dealership.

- Created a Finance and Insurance application for America Honda Finance that increased the insurance sales by 200%.

- Collaborated with Reynolds & Reynolds to incorporate accounting functionality in AutoStore. This project enabled transfer of data from AutoStore to Reynolds & Reynolds accounting module, hence making the process more efficient and error proof saving valuable time and money for our clients.

| \ Ahram Lee | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| DEVOPS PERFORMANCE ENGINEERING LEAD. Why Ahram is the right DevOps Performance Engineering Lead Ahram has more than 20 years of experience in information technology architecture and engineering and has led technical teams on two of the nation’s largest health insurance exchanges – the FFE and the State of California. He has specifically dealt with the technology and complexity that exists on the FFE. He was part of the team that rescued HealthCare.gov in early 2014 during its initial rollout and managed core components of the FFE for 3 years. During this time he was instrumental in addressing and resolving FFE prevalent technical issues. Additionally, Ahram is an experienced AWS certified architect and leader in our Cloud Engineering Practice. He brings more than two decades of experience in assessing, designing, delivering, and supporting complex data center infrastructure and application architectures, that host missioncritical applications like the FFE. These are keys skills and experience that are needed for managing the architecture of the FFE. Lastly, Ahram has a very strong background in DevOps, system administration, automation, supporting various cloud and OS platforms, virtualization, data center migrations, operations/monitoring, and disaster recovery. These are key technologies critical to helping CMS evolve the FFE architecture and exchange the status quo for excellence. EDUCATION Emory University  Bachelor of Science, Pre-med/Chemistry, 1996 | System Modernization 20 Large System O&M 15 CMS 5 FFE + SBE 5 CERTIFICATIONS Amazon Web Services (AWS), Certified Solution Architect - Issue Date: 02/2018 - Issue ID: PS8KNHECC241QK52 AWS, Certified SysOps Administrator  Issue Date: 02/2018 - Issue ID: 1CLSEKWCBJR11N95 AWS Certified Developer - Issue Date: 02/2018 - Issue ID: BZM3H1QCJNFQQYSK |  |

#### PROFESSIONAL EXPERIENCE

| US Bank, Data Center Migration – Data Center Migration Planning Lead | 08/2018 – 12/2018 |
| --- | --- |

- As datacenter migration lead was responsible for providing program management and technology oversight for the planning and execution of datacenter migration activities for phase 1 of multi-phase datacenter migration (on-prem to on-prem) of a client subsidiary’s credit card transaction processing platform (applications, services, infrastructure) from subsidiary’s legacy datacenter into PCI-compliant target datacenter. Coordinated daily, weekly, and ad-hoc meetings with various client technology teams for planning and tracking migration activities, application and dependency discoveries, and knowledge transfers.

- Developed suite of artifacts and tools (Technology Competency Matrix [TCM], T-Minus Plan, Minute-byminute Plan) to streamline process of planning and tracking pre-migration and cut-over readiness and activities.

| ATT, AWS Platform – Program Lead | 04/2018 – 08/2018 |
| --- | --- |

- Led team of 9 resources from Cloud Engineering, Advertising Marketing and Commerce, and Analytics and Cognitive practices to successfully build a POC database to aggregate consumer traits data and produce audience segments for focused marketing initiatives by leveraging various AWS services for GUI and API functionality and Snowflake SAAS data warehouse for backend data processing.

- Built automation framework to automate AWS infrastructure provisioning and configuration management using Terraform and Linux scripts for IAM resources, Lambda functions, EMR, Redshift clusters, S3 buckets, VPC resources, EC2 instances, and others.

| Lee Consultants, LLC – Owner | 12/2016 – 4/2018 |
| --- | --- |

- Provided DevOps and cloud services to clients with focus on infrastructure transformation and environment management. Implemented environment configuration and provisioning tools like Puppet, Chef, and Ansible to integrate with continuous integration/continuous delivery (CI/CD) toolchain including CloudBees, Jenkins, and GitHub for end-to-end release automation and continuous operations.

- Built automation framework to automate infrastructure provisioning and configuration management using Puppet and Chocolatey for Windows Server OS, MS SQL database and data warehouse, and other environment tech stack components.

- Built the infrastructure, UNIX platform, and hypervisor in the new primary production and DR datacenters to host city’s government services website and call-center applications; migrated call-center applications from old datacenters to new datacenters; virtualized physical UNIX servers to virtual servers; developed automation of existing manual processes to accelerate datacenter migration; cleaned up and documented physical and logical network segmentation and port-maps.

- Provided end to end cloud technology solution and architecture by designing and building cloud-native development operations (DevOps) framework; leveraged cost-efficient mix of cloud providers’ PAAS and SAAS offerings for hosting production, disaster recovery and other client facing environments across multiple AWS regions; built continuous integration, delivery, and deployment (CI/CD) automation for environment builds, including DB replication mechanism hosted on cloud foundry, and code deployments using Codeship configurations and GitHub check-ins as automated deployment triggers.

| Accenture, Technology Consulting – Senior Manager | 11/2010 – 2/2016 |
| --- | --- |

- Delivered $14+ million annual revenue as Technical Operations Lead for the Federally Facilitated Marketplace (FFM); led transition of technical operations responsibilities for primary application of nationwide, online health care marketplace from incumbent; built automation to stream-line application environment creations, developed build/run documentation and service catalog; built team of 130+ resources responsible for building, managing, executing, supporting, and troubleshooting all environments and code deployments; led DevOps and cloud migration initiatives to architect and build development and test environments in AWS cloud; built infrastructure provisioning automation framework leveraging infrastructure as code (IaC) in AWS cloud; developed process for and executed rapid provisioning of 400+ on-prem production application servers; designed and implemented load balancer to DB farm affinity; built DR environment; built shared storage platform and migrated 20+ TB of data from virtual to dedicated physical storage for increased storage I/O performance.

- Provided current state analysis of infrastructure architecture for building and managing technology stack of hosted CalHEERS application and website; built first fully-functional web application prototype; led infrastructure and technical architecture improvement initiatives across program and implemented build and run standards; cleaned up and documented all physical network connections and logical configurations between servers, switches, routers and firewalls.

- Led assessment, coordination and execution of virtualizing physical Windows and Linux server farms as part of the overall datacenter migration effort; managed P2V migrations using VMware vCenter Converter and PlateSpin Migrate; developed roadmap and streamlined tracking and reporting methods for weekly P2V performance and status.

- Managed datacenter infrastructure work-streams and components, including Windows, UNIX (Solaris) and VMware server farms at two client data centers.

- Provided detailed storage migration assessment and executed migration of all SAP servers (HP-UX) and their application data as part of larger SAN storage hardware refresh; assisted client in troubleshooting and resolving SAP application startup issues.

- Built production HA cluster for Oracle 11g database running on SUN Solaris 10; implemented and configured active-passive two-node Veritas Cluster Server 5.0 environment for production database tier; performed end-toend manual and automated failover tests of the database cluster.

- Implemented ITIL as part of the client’s architecture review board to ensure corporate compliance for infrastructure and security.

- Led the datacenter migration of UNIX-platform based mission-critical applications as part of client’s recently acquired subsidiary’s separation project; assessed overall project scope, estimated effort, and gathered specifications and requirements of subsidiary’s hardware components in scope for datacenter migration, cloned server footprint in client’s primary data center.

- Designed and built centralized server provisioning automation framework (Kickstart) to perform RHEL installs over network.

- Implemented parallel server build capabilities and reduced overall server build time to less than 10 minutes per build cycle as part of initial Linux server farm roll-out.

- Provided strategic technology advisory, technology architecture and delivery services to large technology retail client’s primary online application’s re-platform requirements.

- Designed server architecture for porting client’s J2EE online-store application (ATG Dynamo) from HP-UX servers to Linux servers.

- Produced TCO reduction of $20 million over 5 years as result of UNIX to Linux re-platform effort for largescale technology retail client.

- Provided UNIX platform, middleware, and technical architecture expertise to all Siebel application enhancement projects as part of Siebel production support team.

- Implemented MQ AMI into Siebel infrastructure, resulting in MQ Series TCO reduction of $150K per year.

- Built UNIX server infrastructure and initial set of development and test environments for primary mortgage software application.

- Installed and configured technology stack (Solaris, Forte UDS, i-Planet web server, Lendware) for large-scale mortgage origination automation framework.

| Independent Consultant - Senior UNIX Administrator | 05/1998 – 1/2000 |
| --- | --- |

- Provided backline (level 2) support on HP-UX and Linux subsystems to all of HP's worldwide customers as part of the HP NETUX response center.

- Provided expert-level technical HP-UX networking support to HP's customers and HP consultants.

- Managed various UNIX related projects ranging from sizing, planning, installing, and configuring UNIX hardware/software, implementing network topologies and subsystems, enabling security features, configuring and maintaining backup methods, implementing performance tools, measuring and allocating resources, developing and implementing fault management, documentation and process improvement methodologies.

- Led Y2K compliance testing for UNIX production and development servers.

| IMB HR Access – UNIX Administrator | 01/1997 – 04/1998 |
| --- | --- |

- Performed post-sales installation, configuration, troubleshooting, monitoring, and administration of all clientserver components of IBM’s HR Access software, comprised of IBM UNIX (AIX) and Oracle RDBMS.

- Designed server architecture, built, and managed local HR Access training environments (mid to large ERP package including HR, Payroll, and Benefits modules); performed end-to-end installations of HR Access at client sites, including establishing all inter-connectivity between client-server and middleware components in the client’s on-prem datacenter.

| \ Kunal Singh | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| DEVOPS APPLICATION MONITORING LEAD. Why Kunal is the right DevOps Application Monitoring Lead Kunal has more than 14 years of professional experience in Information Technology and has focused on application monitoring across government and commercial clients. He has 5 years of experience with state-based exchange (SBE) projects from his experience serving as the configuration manager for Connecticut’s SBE. His extensive knowledge of Release and Build Management, Configuration Management, and Infrastructure has helped him produce successful business requirements and assist clients in streamlining and improving their migration process. Kunal has worked closely with the development teams to establish configuration management, release and deployment management, and infrastructure design for large systems. Lastly, he brings broad experience with technology including WebSphere Application Server Administration, IHS, Apache, Adobe, Informatica, SQL DB admin and Bamboo admin consoles, SVN and Ant/Maven script on Linux/Windows operating systems. This experience will allow him to manage FFE monitoring activities and optimize the use of FFE monitoring resources, processes, and tools – making him an ideal FFE DevOps Application Monitoring Lead to exchange the status quo for excellence. EDUCATION Manipal Institute of Technology, Manipal, India  Bachelor of Engineering, Mechanical Engineering, 2006 | Information Technology FFE + SBE Medicaid Large System O&M CERTIFICATIONS N/A | 14 5 2 3 |

#### PROFESSIONAL EXPERIENCE

| State of Connecticut, Access Health CT - Release and Build Manager; Infrastructure Lead; Configuration Manager | 08/2014 – Present |
| --- | --- |

- Performs assessments of existing information systems and identify gaps between business requirements and current system capabilities.

- Determines current WebSphere Architecture and topologies across environments and documents the proposed architecture to help our clients achieve maximum value with new features of products.

- Functions as integrator between business needs and technology solutions, helping to create technology solutions to meet clients’ business needs.

- Coordinates application releases across environments as per schedule and review the release documents with client before release migration to higher environments.

- Defines systems strategy, develop system requirements, process design, prototype, and test custom technology solutions, and support system implementation.

- Creates new environments as required by the business and testing teams.

- Responsible for developing, configuring and managing automated script for application deployment. Defines end to end processes for application source code version management and release management for applications.

- Responsible for supporting and maintaining source code control and bug defect tracking systems.

- Integrates the build process with continuous integration tools to provide consistency, reliability, and repeatability with software builds. This includes the integration of various unit and post build tests as well as code quality checks.

- Provides application monitoring and performance testing and tuning activities for the project.

- Communicates with stakeholders to provide accurate reporting and information sharing regarding the ongoing project activities, risks and initiatives.

- Established the overall reporting structure and collaborated with senior management to set up the overall process for tracking the metrics of Incidents and Enhancements and Value Enhancement Opportunities.

| NIIT Technologies Ltd., SEI Investment – Global Wealth Platform – Release and Build Manager; Infrastructure Lead | 09/2011 – 07/2014 |
| --- | --- |

- Responsible for release and deployment and configuration, technology evaluation, scalability analysis, infrastructure sizing, capacity planning, product selection and architecture definition.

- Designed, planned, and automated the release and deployment process across the development (DEV, SIT) and client (UAT, STG, PROD) environments.

- Replicated multiple SIT environment using an automated batch cycle process.

- Responsible for scheduling and coordinating the releases for the entire project at client location.

- Implemented and configured OEM on 90+ VMs spread across, Scalability (SCT), Staging (STG), and Production (PROD) for monitoring Application Transactions, Throughput, VMs, JDBC Transaction, and Http threads.

- Responsible for analyzing and solving all problems identified with the client infrastructure or during deployment.

- Defined end-to-end processes for application source code version management and release management for applications.

- Provided application monitoring and performance testing and tuning activities of the project.

- Responsible for hiring and coaching of new hires. Responsible for developing, configuring and managing automated script for application deployment.

- Responsible for supporting and maintaining source code control and bug defect tracking systems.

- Formulated best practices for ongoing parallel development, featuring branching, merging, and common library management using sound configuration management techniques.

- Code Quality - enforced a series of code quality checks; Performance Analysis - alert/fail build when performance in core components falls below the last base-line; Ensure code is back-testable; build/enforce automated tests/queries that can ensure code is back-testable.

- Integrated the build process with continuous integration tools to provide consistency, reliability, and repeatability with software builds, including the integration of various unit and post build tests as well as code quality checks.

| SunLife Financial Ltd, Group Insurance, TLC Project - Technology Lead | 10/2007 – 09/2011 |
| --- | --- |

- Supported the production batch cycle.

- Created jobs using Windows & UNIX scripting and scheduled them using Control-M, automating many manual tasks.

- Involved in resolving the batch cycle failures by coordinating with other teams to make sure there was no downstream impacts.

- Sent a daily status to respective teams and make sure the group data repositories and central data repositories were updated with the latest data.

- Provided 24x7 on call support for the production environment, resolving severity ticket in HP Service Center.

- Interacted with the clients and presented metrics and audit updates on a biweekly basis.

- Served in lead role to help the team resolve and provide permanent solutions to recurring failures in both the UNIX and Windows world and suggest ways to improve the existing process.

- Involved in the TLC upgrade project where the UNIX system was upgraded from 5.08 to 5.10 and Oracle upgraded to 9i to 11g. I took care of creating the whole new QA and Production cycle and making sure that jobs point to the upgraded UNIX boxes and the new databases.

- Provided environment support for the middleware components while the applications interact.

- Configurated JDBC connection pools and data sources.

- Configured and deployed various types of applications on multiple managed Servers and maintaining load balancing, high availability and failover functionality.

- Resolved production down issues under tight deadlines.

- Configured and maintained the scheduled tasks like thread dumps, log files backup, etc.

- Developed automated scripts for monitoring the system performance.

- Scripted in Shell, Perl, and Python languages.

| Customer Pvt. India Ltd, Linksys, Division of Cisco Systems- Technical Support Engineer | 06/2006 – 09/2007 |
| --- | --- |

- Configured routers, switches, access points, and other networking devices on remote client locations.

- Provided troubleshooting and maintenance support for switches, access points on the client side, using the remote desktop tools.

- Provided troubleshooting and maintenance support for OS related issues.

- Interacted with client and provided them with the best possible solutions for networking and internet related issues.

| \ Sunil Peter | YEARS OF SYSTEM EXPERIENCE |
| --- | --- |
| DEVOPS AUTOMATION TOOLS LEAD. Why Sunil is the right DevOps Automation Tools Lead Sunil brings a sure set of hands to optimize FFE DevOps automation from his extensive experience in DevOps-related automation and optimization. This includes experience across a number of industries, and projects for state and federal agencies that align with the needs of the FFE. For example, Sunil developed the “single click” application platform and code deployment process for a large state Medicaid Enterprise Services project using Jenkins to deploy the applications in IIB, DataPower, WSRR, MQ. This also included defining the release and configuration management process for the project. He also led the optimization of automated deployments solutions for the University of Kentucky Health Care (UKHC) system project that reduced deployment delivery times by 50%. His insights and experience will allow us to significantly optimize FFE deployment processes. Overall, Sunil brings over 16 years of progressive experience in information technology with expertise in project management, architecture, application modernization, solution design and delivery. Lastly, he has over 2 years of experience in designing and developing health information exchanges using HL7 and IHE standards for the State of Kentucky. Sunil will help us exchange the status quo for excellence in DevOps automation. EDUCATION Indian Institute of Technology Delhi - Master of Technology, Design of Mechanical Equipment, Mechanical Engineering, 1998 Osmania University, College of Engineering - Bachelor of Engineering, 1995 | System Modernization 10 FFE + SBE 2 State HHS 2 Large System O&M 2 CERTIFICATIONS C++ - Issue Date: 08/13/2005 - Issue ID: 897014 |

#### PROFESSIONAL EXPERIENCE

| State Information Exchange Solution – Manager and SME | 05/2017 – Present |
| --- | --- |
| - Established the initial Delivery Center team in USDC Mechanicsburg for the project. - Defined and designed the data migration strategy used to successfully deliver Release 1.0. - Managed remote teams across time zones and continents. - Recognized as the SME for the project. |  |

- Led a team to develop the IHE open standards framework in the project which helps the state to connect with other health exchanges to exchange data related to patient medical records, the solution implemented Gateway for both XDS and XCA services.

- Worked on various health care industrial standards like HL7, IHE transactions.

- Worked closely to vendors to integrate their products into the overall solution.

| PS-State Information Exchange Solution – Project Manager | 12/2017 – 05/2017 |
| --- | --- |

- Led the Continuous Integration and Application platform team of 7 staff.

- Planned and defined the work to be done by the team and report on the work completed, issues, and risks in weekly status calls.

- Coordinated and worked closely with various teams which are part of the project.

- Defined overall release management and configuration management for the project working with the development team.

- Created deployment automation scripts for IIB, WSRR, Data Power, MQ, DB2 using Ant, Maven, Linux Shell scripting, CLI and used Jenkins to create build and deployment pipeline to create single click deployments.

- Worked in a team to create single click environment creation using VMware tools. Automation created VM’s, Deployed software on the VM’s, opened ports in the firewall and called Jenkins to complete the application deployments.

- Created system and application configuration documents for various tools used in the environment.

- Arranged knowledge sharing sessions to cross train the team in various application tools used in the MES.

- Worked with infrastructure team to build various environments for the product team.

| University of Kentucky Health Care (UKHC) – Project Manager | 06/2017 – 12/2017 |
| --- | --- |

- Managed and led a team of 9 members to work closely and deliver the project with a client team.

- Reduced the timelines of development of each interface by 50%.

- Implemented end-to-end testing of the interfaces to deliver them without defects.

- Created VDI golden image to create Virtual desktops.

- Automated the deployment of IIB, WSRR and MQ components.

- The following tools created by the team reduced the time to develop and test the IIB notification flows:

− Subscription validation tool. Tool shows the issues in MQ subscriptions, which reduced trouble-shooting effort of the client from days to hours.

− Automated creation of notification flows which reduced timeline of development of flow at least 90%.

- Reported the status of the project to the client on weekly basis.

- Assigned and managed the work of the team.

- Trained team members in IIB, WSRR, MQ, XSLT and ESQL.

| Commonwealth of Pennsylvania, Dept. of Human Services (DHS) – Project Manager | 10/2012 – 04/2017 |
| --- | --- |

- Defined the roadmap for the product with the help of project director, project sponsor and project stakeholders.

- Developed detailed project schedules, estimates, resource plans, and status reports and tracked key project milestones.

- Migrated DHS county clients from other child services products to ACYS which included Data migration, Business Process realignment and training the county staff on ACYS.

- Led a team of developers, business analysts, testers and trainers to enhance and maintain the product.

- Defined and developed the architecture of the application.

- Conducted user group meetings and JAD sessions to collect requirements.

- Led a support team to make sure the daily issues of the clients are solved immediately.

- Built and mentored the project team.

- Coordinated with DHS to integrate the product with the statewide child welfare system called CWIS.

| Pennsylvania Dept. of State (DOS), Fish and Boat Commission – Architect Lead | 02/2011 – 10/2012 |
| --- | --- |

- Worked with clients to develop the Release plan and Issue prioritization.

- Proposed architecture and created prototypes for new applications.

- Resolved technical issues with web sites as well as deployments working closely with DOS staff.

- Enhanced data warehousing solution for elections data.

- Created project checklist, development checklists, and deployment checklists and coding standards.

- Escalated issues to project stake holders and resolved those issues.

- Served as technical lead for couple of modules in Fish and Boat project.

- Designed and developed application prototypes for Fish and Boat commission.

- Led a team of developers to convert the prototypes into applications after approval from the client.

| Technical Lead and Deployment Manager, Pennsylvania Department of State | 12/2009 – 02/2011 |
| --- | --- |

- Worked with clients to develop the Release plan and Issue prioritization.

- Proposed architecture and created prototypes for new applications.

- Resolved technical issues with the web site raised by developers.

- Created the project checklist, development check lists, deployment check lists, and coding standards.

- Escalated issues to project stakeholders and resolved those issues.

| Pennsylvania Department of Human Services (DHS) – Product Specialist | 11/2007 – 12/2009 |
| --- | --- |

- Improved the performance of child line application.

- Developed Temporary Assistance for Needy Families (TANF) application and reports.

- Worked as Technical lead of DHS team in Home and Community Services Information System (HCSIS) project.

- Converted Access applications to Oracle Apex.

| Tata Consultancy Services (TCS), Rite Aid Corporation – Project Manager | 09/2006- 11/2007 |
| --- | --- |

- Project Manager and Technical Lead for three projects for Rite Aid: Store systems Enhancements, Converting store software from UNIX to windows, & Converting Eckerd’s store systems to Rite Aid store systems.

- Coordinated with various stakeholders involved in the project.

- Set up Retail lab in TCS for testing registers and hand-held devices.

- Followed CMM L5 and ISO guidelines through all the stages of the Software Development Life Cycle (SDLC).

| Rite Aid Corporation – System Engineer | 12/2001 – 06/2006 |
| --- | --- |

- Worked with Microsoft to create prototypes for converting Store software from UNIX to windows.

- Monitored work of Tata Consultancy Services to expand the store systems to work with EAN's.

- Developed and maintained retail store software along with Point of Sale (POS) applications for retail registers.

- Developed PERL based web service clients on UNIX to consume .Net Web services.

- Developed Smart Client applications for Symbol hand-held RF devices (MC9060) using .Net framework.

- Developed a remote store configuration system to do regular deployment of software updates to the 4000+ stores from a centralized server.

- Configured store monitoring systems to check the health of all the store hardware and servers centrally.

| Apar Infotech, Rite Aid Corporation – Programmer Analyst | 09/2000 – 12/2001 |
| --- | --- |

- Designed and developed a vendor delivery system for both Telxon and Symbol hand-held RF gun devices.

- Developed and maintained store promotional systems.

| Infosys Technologies, Southern California Edison – Programmer / Software Engineer | 07/1998 - 08/2000 |
| --- | --- |

- Onsite Coordinator for Trouble and Emergency System for a utility company Southern California Edison.

- Led a team of developers to implement a Trouble and Emergency client server system. System was designed to receive and process customer complaints concerning power outages.

- Worked on onsite production support, maintenance, and enhancements of a CSS Workstation application.

| \ CAPABILITY LEAD FOR ELIGIBILITY. Kambiz Daghighian I a Why Kambiz is the right Capability Lead for Eligibility Kambiz (“Kam”) has more than 18 years of extensive IT software development and architecture experience across government and commercial clients. He specializes in complex systems and his experience includes three years managing the eligibility and enrollment (E&E) module of the FFE. As a software architect on the FFE he focused on stabilization, operation, and upgrades across the FFE’s complex ecosystem. He brings a detailed understanding of FFE functional and technical architecture that will be critical to future enhancement and optimization. In addition to his core FFE experience that make him an ideal choice to be the Capability Lead for Eligibility, Kam brings a diverse knowledge of web-based and cloud-based development. He has designed complex web applications that interface with external systems using REST web services and custom API’s. He also specializes in usercentric web design and managing development using the following technologies: PHP, MySQL, JavaScript, AJAX, C# .Net, MySQL, PostgreSQL, Java Spring MVC, Zend Framework, Backbone JS, Bootstrap, Grunt, Yeoman, Node.js and many other lightweight frontend frameworks. Kam’s more recent roles have entailed technical assessments and program road-map support to both integrate monolithic applications and also separate them into more fault tolerant, stable and scalable micro-service designed applications. Lastly, Kam is also an Agile Certified Scrum Master and Product Owner with a deep understanding of the Agile methodology. Kam’s extensive FFE E&E experience, combined with his web design, development, and management experience will allow him to work with CMS as it envisions and implements the next generation of the FFE. EDUCATION California State University of Northridge  Bachelor of Science, Computer Science, 2006 | YEARS OF SYSTEM EXPERIENCE Design / Development Large System O&M System Modernization FFE + SBE CMS CERTIFICATIONS Certified SCRUM Product Owner (CSPO) - Issue Date: 01/07/2011 - Issue ID: 00117604 Certified SCRUM Master (CSM) - Issue Date: 01/05/2011 - Issue ID: 00117604 | 14 14 10 7 3 |
| --- | --- | --- |

#### PROFESSIONAL EXPERIENCE

| Disney & Fox, Shared Application Services – Project Lead |  | 06/2017 – Present |
| --- | --- | --- |

- Lead a team managing over 80 business critical applications containing comingled business sensitive and competitive data to ensure adherence to DOJ guidelines.

- Planning TSA Exit across both Disney and Fox to ensure timeline exit and no business disruption.

- Monitoring of data governance and data access using Splunk across the applications to ensure adherence to separation guidelines.

- Providing weekly status reporting and issue resolutions to both Disney and Fox CIOs.

| EY, Mergers & Acquisitions – Senior Manager | 06/2017 – 10/2018 |
| --- | --- |

- Provided Day 1 planning and support of Ankura’s acquisition of Navigant including network planning, e-mail migration, Skype for Business migration with phone.

- Supported large-scale mergers and acquisitions across the deal lifecycle and across multiple industries.

- Performed over 30 IT diligences across multiple sectors: FinTech, Technology, Media & Entertainment, Telecom, Health & Life Science, Consumer Products and Energy.

| Center for Medicare and Medicaid Services (CMS), Federally- Facilitated Marketplace - Technology Architect | 03/2014 – 06/2017 |
| --- | --- |

- Responsible for all front-end code changes for the E&E Tower of FFM.

- Managed the branching strategy for a complex release schedule to support multiple concurrent development activities using git.

- Introduced automated unit tests to increase code quality and reduce QA efforts.

- Introduced code quality documentation for code standardization.

- Coordinated changes with Akamai to add client-side caching with filenames unique to builds to remove risk of bad caches.

- Helped prioritize changes with multiple client stakeholders.

- Coordinated changes across multiple teams including third-party as well as internal Accenture teams.

- Performed daily scrums with multiple teams to track progress and remove blockers.

- Served as primary point of contact for all production issues during business-critical times such as open enrollment.

| Disney, Everest – Development Lead | 11/2010 – 03/2014 |
| --- | --- |

- Led a team of over 20 developers both on-shore and off-shore to develop and deliver the next generation theme park experience for Disneyworld utilizing RFID (Magic) Bands to schedule rides and place food orders.

- Managed cross-functional team in connection with multiple vendors and client teams to develop a complex solution re-inventing the consumer and theme park experience.

- Utilized AI and ML to analyze guest behavior to improve ride recommendations.

| \ Samar Bakane | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| CAPABILITY LEAD FOR ENROLLMENT. Why Samar is the right Capability Lead for Enrollment Samar has over six years of experience working with state-based exchanges (SBE) across 3 states, including development and business operations. His experience includes the oversight and management of core SBE business functions, and client and consumer engagement during Open Enrollment (OE) that provide him with the skills and experience to serve as our FFE OE Business Lead. For example, he planned and managed more than 15 releases that extended business functionality for the State of Connecticut SBE system with a team of more than 150 people. In Rhode Island, he led planning and management of production incident escalation processes for their SBE system, including handling the team responsible for review, triage, communication, and resolution to system stability and operations. He has also led OE support activities at the states of Connecticut, Kentucky and Rhode Island. Samar brings the depth and breadth of both SBE business functionality, and production incident management, to help CMS prepare and deliver FFE OE periods with minimal disruption and quick issue resolution. This is coupled with a successful track record providing enterprise wide leadership, executive vision, business to technology transformation, across government and Fortune 500 companies. This allows him not only to deliver in the FFE Capability Lead for Enrolment role but provide business context to FFE innovation road mapping and enhancement prioritization. EDUCATION Texas State University - Master of Science, Computer Science, 2004 Mumbai University - Bachelor of Mechanical Engineering, 1997 | System Modernization DDI FFE + SBE Medicaid CERTIFICATIONS Project Management Professional (PMP) - Issue Date: 03/23/2009 - Issue ID: 1434333 Certified Scrum Master (CSM) - Issue Date: 05/04/2018 - Issue ID: ID000779559 | 8 8 6 2 |

#### PROFESSIONAL EXPERIENCE

| State of Rhode Island, RI Bridges, LTSS Program – Project Manager | 02/2019 – Present |
| --- | --- |

- Provides oversight and leadership to manage the overall scope of the LTSS.

- Conducts workshops, identify improvement recommendations, categorize and prioritize recommendations, and create a roadmap to streamline the program.

- Creates workplans and manage the roadmap activities to successfully lead multiple releases that made incremental improvements to the LTSS program.

- Manages all aspects of the project including schedule, operations, status reporting, and financial management.

- Serves as the single point of contact for all activities related to the program including any escalations from the client.

- Chairs regular status meetings with the clients and conduct deep dives to resolve issues with the teams, vendors, and clients.

- Oversees Robotic Process Automation (RPA) streamlining activities to streamline tasks.

- Performs integration activities, quality assurance, solution reviews, staff augmentation, and training and vendor collaboration across key deliverables and milestones.

| State of Connecticut, Connect Impact – QA Manager | 04/2018 – 02/2019 |
| --- | --- |

- Led the coordination and change management activities to integrate the QA teams across two different projects (Impact testing team and child care testing team), within a single coordinated release.

- Created organization structure, work plans, schedules, project estimates, resource plans, and status reports.  Led productivity measures and streamlined testing processes with a focus on improving quality.

- Created quality control procedures, estimation methods, gate reviews, widening the testing footprint, scope control and improving team productivity.

- Set up project wide processes such as three in a box, JIRA processes to improve coordination between development, functional and test teams.

- Led the automation effort to increase test coverage by broadening the regression test coverage and automate regression test scripts from a low 40% to about 80% of the total test scripts.

- Provided oversight and leadership visibility to mitigate key issues impacting the overall scope of effort and successful delivery of the childcare solution.

| State of Rhode Island, HealthSource RI, SBE – Project Manager | 03/2017 – 12/2017 |
| --- | --- |

- Managed routine client needs and escalations by leading a team of 10+ member onsite team.

- Engaged clients to review production incidents and key issues impacting the clients, managed the team to review and triage, coordinated with the offshore teams for solutioning and led the resolution process to ensure worker productivity and system stability.

- Created a project roadmap and plan including schedules, project estimates, resource plans to lead and track activities leading to the future state for the overall solution.

- Identified operational procedures and system enhancements and led cross-functional teams constituting of vendors, clients, and contractor teams to identify solutions across people, processes, and technology to reduce the worker backlog to a steady state.

- Led open enrollment readiness activities including prioritizing system enhancements, leading dry runs, and managing the open enrollment season.

| State of Kentucky, kynect, SBE-FFM transition – Project Manager | 03/2016 – 12/2016 |
| --- | --- |

- Led a team of 10+ members across US and India to implement the transition solution.

- Responsibilities included managing SDLC cycles around transitioning the KY system functionalities for QHP and APTC programs to the Federal system while retaining the remaining functionalities within the KY system. This included coordination with multiple parallel releases for the KY integrated eligibility system including a phased go live approach for the transition effort.

- Coordinated the transition activities with CMS teams for connectivity and integration testing of the account transfer functionalities as well as weekly status meetings with CMS, leadership meetings with CMS, system demonstrations, functional reviews (FDDR) and operational readiness (ORR) sessions.

- Coordinated the operational and system impacts with various stakeholders such as brokers, navigators, issuers and workers.

- Managed a phased go live approach in coordination with CMS teams to coordinate the account transfer functionalities during the open enrollment season.

- Managed day-to-day tasks and issues. Perform PMO tasks such as status reports and deliverables management.

- Chaired important client meetings to provide status and key updates. Created detailed work plans, schedules, project estimates, resource plans, and status reports.

| State of Connecticut, Access Health CT, (SBE) – Application Manager | 01/2013 – 03/2016 |
| --- | --- |

- Planned, managed, and delivered more than 15 releases to enhance and extend business functionality for the SBE solution. Led a team of more than 150 people and delivered work upwards of $50 million.

- Set strategic directives, identified business needs and optimizations, performed strategic planning, managed change and ambiguity, set organization and team structures, managed high performing teams, defined and managed plans, defined processes, managed quality, managed risks/issues, managed stakeholders including external organizations and 3rd party vendors and managed operations.

- Responsible for researching ACA policy, translating legislative changes to business requirements, leading requirements and design sessions, managing teams across the SDLC, coordinating cross-track integration, and own successful delivery of the solution.

- Boosted delivery quality with KPI metrics, pulling best practices from other client engagements, defining and improving processes, and cutting cost to quality.

- Set-up organization, managed ramp-up and ramp-downs, regularly mentored junior staff, championed work-life balance, and coached staff.

- Led innovations including helping the client transition from waterfall to agile methodology and moving from local data center to cloud (AWS) data center.

- Led planning and estimation efforts for new functionality. Created roadmaps, translated roadmaps to work plans, and managed day to days tasks to complete the workplan activities.

- Established a trusted advisor relationship with the client. Managed relationships and coordinated various efforts with stakeholders such as CMS, State departments, Issuers, trading partners, navigators/brokers, SERFF and multiple delivery vendors such as UAT vendor and PMO vendor.

- Supported national forums to share knowledge and best practices across various SBE solutions.

- Led open enrollment activities to support successful enrollment of the clients.

| IBM, IBM Global – Offshore Coordinator | 10/2010 – 10/2011 |
| --- | --- |

- Worked as the liaison and manager from the Mumbai office for USI based teams.

- Assembled, led, and managed teams within the overall project.

- Managed functional, development, release, cutover, post-implementation support and transition efforts.

- Coordinated cross-team efforts across geographies and led triaging sessions to mitigate issues.

- Managed availability, priorities, solution negotiations, and schedule coordination for a team of 70 along with managing a global client in a 24/7 environment.

- Streamlined existing processes, managed implementation of new processes across teams, escalated and resolved process gaps and ensured smooth co-ordination between teams across different phases of the project lifecycle.

- Identified, escalated, managed and mitigated risks & issues on the project.

| Texas Health and Human Services (HHSC), TIERS – Release Manager | 01/2009 – 10/2010 |
| --- | --- |

- Managed the client relationships on a day-to-day basis and resolve contentious issues on the on-going project. Ensured smooth co-ordination and handoff efforts with the client and effective escalation and mitigation of issues.

- Assessed, prioritized, and managed the requirements and development effort for the release.

- Worked closely with the requirements, development and test teams to prioritize internal and external releases.

- Led and managed delivery of multiple annual deliverables for the client.

| \ Jalpan Oza | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| CAPABILITY LEAD FOR PLAN MGMT.. Why Jalpan is the right Capability Lead for Plan Management Jalpan has extensive experience on state-based exchanges with functions similar to the FFE, and specifically a deep understanding of Plan Management (PM). For example, for the State of Kentucky state-based exchange (SBE) system – kynect – Jalpan led PM enhancement initiatives to improve modularity, and improve a host of key PM features (e.g., issuer On-boarding, SERFF connectivity, plan rate test, plan certification and de-certification, plan withdrawals and their impact to auto (passive) renewals and active renewals. He also served as the project manager Kentucky’s SHOP, issuer portal, and decision support system-based shopping rollout out, and led the transition of the Kentucky insurance exchange (kynect) to the FFE platform. In addition to his SBE experience, Jalpan brings over 16 years of health plan industry exposure, is a subject matter expert on enrollment, billing and claims ecosystems and an expert in identifying efficiencies and eliminating redundancies among systems and business processes in complex (multi-vendor, outsourced, matrix) environments. Jalpan’s established track record and delivery experience to execute at scale like the FFE environment, helping clients challenge the status-quo and enable people, across geographies and career models, to lead strategically and evolve continually. EDUCATION University of Mumbai  Bachelor’s in Electronics Engineering, 2001 | System Modernization Agile Development Design/Development FFE + SBE CERTIFICATIONS Chartered Financial Analyst (CFA), Charter Pending - Issue Date: 08/11/2010 - Issue ID: N/A Project Management Professional (PMP) - Issue Date: 11/16/2007 - Issue ID: 495247 Chartered Financial Analyst (CFA), Charter Pending - Issue Date: 08/18/2009 - Issue ID: 2238159 America’s Health Insurance Plans (AHIP) - Issue Date: 03/15/2007 - Issue ID: N/A | 14 10 9 4 |

#### PROFESSIONAL EXPERIENCE

| Anthem, Claim System Modernization – Program Manager | 03/2016 – Present |
| --- | --- |

- Leads and manages the project and a cross-functional team of 120+ across U.S., India and Mexico for a largescale custom developed claims system modernization initiative for a National Health Plan (33M+ covered lives).

- Serves as a subject matter expert and provide technical guidance to the project team.

- Conducts activity and resource planning, cost estimation time and budget management and risks issues and dependencies management.

- Communicates to executives and staff via status reporting and provides overall accountability for the system modernization program.

- Manages the integration of vendor tasks, and tracks and reviews vendor deliverables for quality and compliance.

| Commonwealth of Kentucky, State Based Exchange – Program Manager | 03/2013 – 03/2016 |
| --- | --- |

- Led Application development and delivery for several projects at the Commonwealth of Kentucky, including:

| − | Application Delivery Manager – Responsible for the re-design of the Employer State exchange (SHOP), and the enrollment and billing systems. Oversaw activity and resource planning, scope management, quality management, cost estimation and time and budget management. Interfaced with all areas stakeholders affected by the project including end users for system design and solutioning. |  |
| --- | --- | --- |
| − | Issuer Liaison Office Lead – Responsible for interfacing with carriers regarding their plan listing with the exchange and bi-directional enrollment data feeds and reconciliations. |  |
| − | FFM Transition Lead – Oversaw and deliver the transition from a state-based exchange to the federal exchange. |  |
| Emblemhealth, Readiness for New York State Health Care Exchange – Project Manager |  |  | 03/2009 – 03/2013 |  |

- Led and managed multiple projects for the New York based plan.

| − | NY State Health Care Exchanges – Product definition, Membership, Billing, Claims and Customer Service and Web Portal enhancements for the Issuer |
| --- | --- |
| − | Implement the MLR (Medical Loss Ratio) mandate |
| − | Deliver and Implement Early Retiree Reinsurance Program |
| − | Deliver and implement Summary of Benefit Changes and Uniform glossary requirements for the Issuer |
| − | Led the product launch in NY ASO and Network Access market for the Issuer |

- Responsible for end-to-end project initiation, planning, execution, monitoring, controlling and closing.

- Conducted project team meetings, managed multi-vendor project teams. Reported to the executive sponsors on a weekly basis on the overall program status, Risks, Issues and Assumptions.

| Sterling Health Plans, Enrollment Modernization – Project Manager | 06/2007 – 03/2009 |
| --- | --- |

- Led and managed multiple projects for the Issuer:

− Strategic Acquisition Programs – Post acquisition integration of legacy claim systems with Ingenix

− Enrollment modernization – Enable electronic enrollment from field offices

− Website Overhaul – Introduce an industry standard governance structure, content management system and compliance policies for the Issuer

- Responsible for the overall ROI analysis for these initiatives and assist the executive sponsors in making informed decisions.

- Responsible for creating project charter and project primary scope documents.

- Responsible for overall project planning and project plan development.

- Responsible for project execution and executive status reporting.

| Aetna, Enrollment and Claims Systems Modernization – Requirements and Solution Manager | 06/2003 – 06/2007 |
| --- | --- |

- Led and managed multiple projects for the Issuer:

− System and Strategic Processes (SSP) Enrollment and eligibility transformation – Complex organization wide enrollment and eligibility system transformation with a goal to increase efficiency and introduce real time straight through processing.

− Claims systems migration – Modernize – Rip and Replace the Issuer’s legacy claims engine with TriZetto’s QNXT for their Individual Markets business.

- Responsible for business and functional requirements analysis, requirement traceability, system development and programming, and status reporting.

| \ Preethi Kanraj | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| CAPABILITY LEAD FOR FINANCIAL MGMT.. Why Preethi is the right Capability Lead for Financial Management Preethi has more than 11 years of extensive IT experience, specializing in complex health care and social service programs for public sector clients like CMS. She has worked extensively on financial management (FM) modules of state-based exchange (SBE) systems, most recently on the state of Rhode Island’s SBE. In addition to SBE experience, she brings extensive software development experience from several states. She has served both in test manager and overall system project manager roles for clients, include at the Department of Homeland Security and the state of Connecticut Department of Social Services. Lastly, she has led all the interface testing with federal agencies to ensure compliance and meet IV&V requirements. Her experience allows her to understand all the roles and responsibilities of the FFE Capability Lead for FM. Preethi will work closely with her CMS counterparts to manage FM operational processes and enhancement initiatives. EDUCATION Ana University, India  Bachelor’s in Computer Science Engineering, 2006 | Medicaid System Modernization State HHS FFE + SBE CERTIFICATIONS N/A | 8 7 5 5 |

#### PROFESSIONAL EXPERIENCE

| State of Connecticut, Department of Social Services, Office of Early Childhood – Child Care Project Manager | 12/2018 – Present |
| --- | --- |

- Oversees change requests prioritization, resource management, risk/issue management, design review, project plan updates, status reporting, and estimation activities.

- Organize and assign responsibilities to subordinates and oversee the successful completion of assigned tasks.

- Drives projects from original concept through final implementation.

- Interfaces with all areas affected by the project including end users, computer services, and client services Defines project scope and objectives.

- Develops detailed work plans, schedules, project estimates, resource plans, and status reports.

- Conducts project meetings and is responsible for project tracking and analysis.

- Ensures adherence to quality standards and reviews project deliverables.

- Manages the integration of vendor tasks and tracks and reviews vendor deliverables and work products.

- Provides technical and analytical guidance to project team.

- Recommends and acts to direct the analysis and solutions of problems.

| State of Connecticut, Department of Social Services, Office of Early Childhood – Child Care Test Manager | 04/2018 – 11/2018 |
| --- | --- |

- Directed test-planning, execution, and reporting for all the functionalities delivered as part of 5 sprints.

- Created detailed project plans and work breakdown structure plans to illustrate resource allocation and scheduling tasks using MS Project.

- Participated in regular meetings with upper management to communicate accomplishments, plans and issues as well as any risks to the project's progress.

- Chaired a working group to develop automated test scripts using Selenium Web driver in a complex Service Oriented Architecture based environment.

- Administered and maintained JIRA/JAMA including creating projects and users, customizing workflows.

- Successfully managed software quality assurance (QA) team of 10+ people. Implemented ecommerce quality programs and roadmaps in a multi-vendor delivery model.

- Coordinated with partners to document and assess acceptance criteria for 3rd party email solutions.

- Pushed for improvements in software development practices to increase software. maturity prior to delivery to test team.

| State of Rhode Island, Department of Human Services Executive Office of Health and Human Services – RIBridges Test Manager | 03/2013 – 03/2018 |
| --- | --- |

- Supervised a team of 15-plus testers annually across different tracks.

- Directed test-planning, execution, and reporting in support the State of Rhode Island (Health Care and Integrated Eligibility program.

- Planned and managed all functional and functional testing for more than 15 applications.

- Improved efficiency and reduced test cycle by increasing automating test script execution by 70% using Selenium scripts.

- Increased test artifact documentation more than 100% across all applications supported.

- Implemented initiative to establish performance test baselines for the 100% of applications supported.

- Created detailed project plans and work breakdown structure plans to illustrate resource allocation and scheduling tasks using MS Project.

- Participated in regular meetings with upper management to communicate accomplishments, plans and issues as well as any risks to the project's progress.

- Chaired a working group to develop automated test scripts using Selenium Web driver in a complex Service Oriented Architecture based environment.

- Developed best practices and procedures to be used by the entire team which spanned various internal projects.

- Successfully managed software QA team of 10+ people. Implemented ecommerce Quality programs and roadmaps in a multi-vendor delivery model.

- Effectively lead teams with various staffing models of internal and external on-shore and offshore resources. Provided leadership and supervisory oversight to quality assurance.

- Coordinated test strategy development, project planning, scheduling, allocation of test engineers to programs, ensuring test environment availability, generation of test reports, communication of test status, and networking to coordinate test activities.

- Executed interfaces, correspondence, reports and admin batches and validating the results as Notice or files respectively.

- Validated the 834EDIs,X12 and XML files that are sent to Issuers, NFP and CMS.

- Performed extensive EDI testing on 834, 820, etc.

- Interacted with the developers and functional teams intensively to understand the workflow and the design implementation and changes incorporated.

- Logged work requests and reported critical, high and medium as per the priority and severity of the issues.

- Wrote SQL queries to pull the data and as well as validating the data in the database.

| CVS Caremark – Test Lead | 02/2011 – 03/2012 |
| --- | --- |

- Tested CATS (COGNOS 4GL) and Membership (Mainframes) applications.

- Participated in Requirement Analysis, Business Analysis, Use-Case Analysis and Gap Analysis.

- Assisted performance testing team in validating and analyzing the load and the stress of CATS Application.

- Led the team of 4 members for functionality and regression testing.

- Developed Test Plans, Test Cases, Test Scripts, Test Scenarios, Test Data and Traceability Matrix using MS excel and have imported in Quality Center by embedding through QTP.

- Followed agile methodology throughout the process.

- Handled Facets for Membership and Claims Processing applications.

- Tested different types of ICD 9 as per requirements and HIPAA transactions for version (4010) and validated database to file elements.

- Validated Various XML, Java, C interfaces, SOAP UI Web services and Service Oriented Architecture.

- Automated the reusable scripts using QTP.

- Validated the Execution and Scheduling of Batch Jobs in Mainframes (JCL).

- Prepared test execution plan; scheduled and tracked Integration testing, System testing, and Regression testing.

- Performed extensive EDI testing on X12/5010 837, 835, 270, etc., and validate inbound /outbound EDI transactions to Facets.

- Investigated software bugs and interfaced with developers to resolve technical issues.

- Wrote SQL queries to pull the data and for ETL (Extract, Transform and load) testing.

- Participated actively in JAD, RAD, and RAF sessions with Functional/Development.

| Standard Bank of South Africa – Test Lead | 03/2008 – 02/2011 |
| --- | --- |

- Managed requirements using Requirements, Test Cases and Defects using Quality Center.

- Documented Test cases corresponding to business rules and other operating condition in Test Plan tab in Quality Center and completed volume testing using the tool Load runner.

- Tested the CD maintenance, closed withdrawals, customer profile, and customer maintenance screens.

- Analyzed the system requirement specifications and developed test plans, test cases to cover overall quality assurance testing.

- Designed Use Cases and wrote detailed Functional Requirements Specifications.

- Involved in developing scenarios of UAT and maintaining testing standards.

- Prepared test data for positive and negative test scenarios for UAT testing as documented in the test plan.

- Actively participated with User groups to perform extensive User Acceptance Test.

- Developed and Executed Test Scripts for Integration and Regression testing using QTP.

| \ Neil Brown | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| TRANSITION MANAGER. Why Neil is the right Transition Manager Neil brings over 20 years of large system management experience and is one of Deloitte’s most experienced directors in managing the transitioning of large information systems, like the FFE. He brings extensive experience in all phases of transition activities, including knowledge transfer, reverse shadowing, shadowing, production cut over, and overall project management. This detailed understanding of the nuances and complexity of each project lifecycle stage will allow him to successfully guide the FFE transition. Neil also brings recent, direct knowledge and experience with SBEs, having been the managing director for the state of Rhode Island’s Unified Health Insurance Platform (UHIP) SBE - a program of over 350 resources (onshore and offshore). Most recently, Neil has directed the Operations & Maintenance (O&M) for Anthem. In this role, he oversaw the successful transition from existing vendors of a system consisting of over 100 million lines of code, 24 major application areas supported by 900 staff. Neil brings the right mix of large-scale, transition experience and SBE domain knowledge that will allow him to collaborate with outgoing FFE O&M vendor and CMS to deliver a successful FFE transition. EDUCATION Loyola University - Bachelor of Arts, Political Science, 1984 University of Dallas - MBA, International Management, 1995 | Large System O&M System Modernization DDI FFE + SBE CERTIFICATIONS Project Management Professional (PMP) - Issue Date: 05/2010 - Issue ID: 1335125 Risk Management Professional (PMI-RMP) - Issue Date: 06/2015 - Issue ID: 1818841 | 20 5 5 3 |

#### PROFESSIONAL EXPERIENCE

| Large Health Care Provider - Maintenance and Operations Director | 05/2016 – Present |
| --- | --- |

- Managed a team of over 900 practitioners.

- Provided 24x7x365 operational and maintenance support for the billing, commissions, claims and provider components of the client’s system.

- Provided oversight of the entire maintenance process, including coordination of SWAT teams when required by outages.

- Responsible for service level agreements (SLA) and key performance indicator (KPI) measurement and reporting; when required, led the development and approval of performance improvement plans to rectify issues in the support model.

- Implemented automation including AI and cognitive solutions.

- Provided regular executive status reports and escalations when required; responsible for budgeting, staffing, performance management, and sub-contractor management.

| Large Health Care Provider - Transition Director | 05/2016 – 11/2016 |
| --- | --- |

- Responsible for transition of a large, complex health care claims and billing processing system that had a 24x7 support mandate from existing vendor.

- Achieved the transition within the six-month time frame and on budget; the Deloitte operations team was able to begin operations on the date promised to the client.

- Accountable for project scheduling, risk management, talent management, budget management and on-going delivery of transition services.

- Responsible for the acquisition and onboarding of over 2000 resources; led the development of knowledge transfer scheduling, KT methodology and KT tracking mechanisms, to include development and evaluation of phase exit criteria; ensured staff was trained in required technology and client business; managed client expectations and effectively resolved conflicts with the existing provider.

- Set up Service Level Agreements and develop the process for evaluating the stabilization period post-transition; provided regular executive status reports and escalations when required.

| State of Rhode Island, Unified Health Insurance Platform - Engagement Director | 01/2013 – 02/2016 |
| --- | --- |

- Responsible for the delivery of the scope of services for the Health Insurance Exchange and Integrated Eligibility System.

- Implemented and provided maintenance and operations for on-going change orders.

- Managed the implementation of the O&M organization to ITIL standards.

- Oversaw the operations of the Project Management Office and provided guidance for the structuring of the PMO, development of processes and procedures, and on-going tasks to support the projects within the overall program.

- Coordinated cross project communications, managed status meetings, periodic updates, and escalations; set objectives for the projects, managed program plan and overall risk; accountable for the accuracy of design and development, assignment of tasks and keeping the overall program on target.

- Responsible for the seamless transition from development to support.

| Gilead Oracle Support - Transition Manager | 03/2010 – 12/2010 |
| --- | --- |

- Oversaw the transition of a packaged Oracle ERP solution from the implementation team to the support team.

- Managed transition schedule, staff ramp-up, knowledge transfer, shadowing and reverse shadowing.

- Managed client expectations and was the main interface with the implementation team; responsible for regular executive status reports and escalations when required.

- Responsible for budgeting, staffing and time management, risk management and stakeholder management.

| State of Pennsylvania, Pennsylvania Child Support Enforcement System (PACSES) - Engagement Director | 05/2004 – 10/2006 |
| --- | --- |

- Led the overall maintenance and operations of the CSE system for the Commonwealth of Pennsylvania, including project management of system enhancements through the entire development lifecycle.

- Managed budget and plans for the team of over 150 resources.

- Coordinated all phases of the project including scope, risk, quality, human resource, and time management; directly responsible to the Director of the Child Support Enforcement Bureau of PA for the quality of work and on-going operations.

- Oversaw the team that created the ‘PACSES Portal’ which won a Computerworld Honors award.

- Provided oversight of the team that coordinated change management activities for the 59 county offices that used the system; this included ensuring they understood functionality in the major releases and gauging their satisfaction of the performance of the system.

| State of Pennsylvania, Pennsylvania Early Learning System (PELICAN) - Project Manager | 04/2008 – 04/2010 |
| --- | --- |

- Managed 85 resources assigned to the PELICAN project, which included both new development and O&M.

- Responsible for quality delivery of services and on-going projects.

- Managed risks and issues, communications, and client engagement.

| \ Wade F. Horn, Ph.D. | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| CMS CLIENT RELATIONSHIP EXECUTIVE. Why Wade is the right CMS Client Relationship Executive Wade is a Managing Director at Deloitte with over 30 years of health and human services experience spanning all major HHS programs and operational systems, including Medicaid eligibility and health insurance exchange systems that are similar in nature to the FFE. He serves as Deloitte’s Lead Client Service Partner (LCSP) for CMS. As LCSP, Wade is responsible for overall service delivery of our team, managing risk, and collaborating with CMS’s executive leadership on how to strategically help meet its business goals. He is able to identify and commit the full scope of services and support that Deloitte can provide across its consulting, advisory, tax, and risk subsidiaries. Prior to coming to Deloitte, Wade served from 2001 to 2007 as the Assistant Secretary at the Administration for Children and Families (ACF) within the Department of Health and Human Services. Wade brings a comprehensive understanding of federal and state government health care programs, combined with deep knowledge of operational delivery, to help direct our team to strategically work with CMS as we exchange the FFE status quo for excellence. EDUCATION Southern Illinois University - Ph.D. Clinical-Child Psychology, 1981 Southern Illinois University - Master of Arts, Clinical-Child Psychology, 1978 The American University - Bachelor of Arts, Psychology, magna cum laude, 1975 | State HHS System Modernization Large System O&M Agile PM CMS CERTIFICATIONS N/A | 30 13 10 6 3 |

#### PROFESSIONAL EXPERIENCE

| Deloitte Consulting – Managing Director | 2007 – Present |
| --- | --- |
| The Ad Council, Public Policy Advisory Committee - Member | 2007 – Present |

Commission to Eliminate Child Abuse and Neglect Fatalities - Member 	2014 – 2016

| University of Maryland, School of Public Policy, Board of Visitors - Member | 2007 – 2013 |
| --- | --- |
| Congressional Caucus on Adoption Institute, Board of Directors - Member | 2007 – 2011 |

U.S. Department of Health and Human Services, Administration for Children and

2001 – 2007 Families - Assistant Secretary

- Appointed by the President and confirmed by the United States Senate.

- Oversaw $46 billion in social service programs for children and families, including Temporary Assistance for Needy Families (TANF), child support enforcement, Head Start, foster care, adoption assistance, child abuse and neglect prevention programs, refugee resettlement, child care, the Administration on Developmental Disabilities, the Administration on Native Americans, and runaway and homeless youth programs.

- Supervised and managed over 1,400 federal staff, including staff in 10 regional offices throughout the United States.

| President’s Commission on Special Education - Member | 2001 – 2002 |
| --- | --- |
| Georgetown University, Georgetown Public Policy Institute - Adjunct Faculty | 1993 – 2001 |
| U.S. Department of Health and Human Services, U.S. Advisory Committee on Head Start Research and Evaluation - Member | 1999 – 2001 |
| U.S. Department of Health and Human Services, U.S. Advisory Board on Kinship Care - Member | 1998 – 1999 |
| U.S. Department of Health and Human Services, U.S. Advisory Board on Welfare Indicators - Member | 1996 – 1997 |
| National Commission on Childhood Disability - Member | 1995 – 1995 |
| National Center for Learning Disabilities, Inc., Board of Directors - Member | 1992 – 1995 |
| Children and Adults with Attention Deficit Disorders, Inc. - National Executive Director | 1993 – 1994 |

U.S. Department of Health and Human Services, Administration for Children, Youth and

1989 – 1993 Families, and Chief of the Children's Bureau - Commissioner

- Appointed by the President and confirmed by the United States Senate, to serve as the chief advocate for children within the executive branch of the federal government.

- Responsible for the administration and oversight of $7 billion in social service programs for children and families, including Head Start, foster care, adoption assistance, the National Center on Child Abuse and Neglect, runaway and homeless youth programs, and anti-gang and drug prevention programs for children and youth.

- Supervised and managed over 180 federal staff.

National Commission on Children - Member 	1990 – 1993

- Appointed by the President to be a member of this bipartisan commission that served as a forum for children's issues and made public policy recommendations to improve the status of children in America.

Children's Hospital National Medical Center, Outpatient Psychological Services,

1986 – 1989 Department of Psychiatry - Director

George Washington University, School of Medicine, Psychiatry and Behavioral Sciences

1986 – 1989 and of Child Health and Development - Associate Professor

| Michigan State University, Department of Psychology - Assistant Professor | 1982 – 1986 |
| --- | --- |
| Michigan State University, Psychological Clinic - Associate Director | 1984 – 1986 |
| Michigan State University, Pediatric Psychology Specialty Clinic - Director | 1984 – 1986 |
| Michigan State University, Department of Pediatrics, College of Human Medicine - Adjunct Faculty | 1983 – 1986 |
| Children's Hospital National Medical Center, Behavioral Medicine Research Laboratory - Post-doctoral Clinical Psychology Fellowship | 1981 – 1982 |
| Children's Hospital National Medical Center, Consultation Group for Research Design, Statistical Analysis, and Computer Use - Member | 1981 – 1982 |
| Children's Hospital National Medical Center, Department of Pediatric Psychology - Predoctoral Intern | 1980 – 1981 |

Wabash and Ohio Valley Special Education District, Early Childhood Program - Behavior

1978 – 1979 Analyst and Psychological Consultant

| \ Kevin Kelly | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| INNOVATION LEAD. Why Kevin is the right Innovation Lead Kevin is Deloitte’s the national state-based exchange (SBE) market leader with over 7 years of experience helping state Medicaid and insurance departments, and commercial insurance clients, define and achieve their organizational visions for the Affordable Care Act (ACA) through IT enablement and program modernization. He is a thought leader and an active speaker at conferences related to the “Future of HIX” or “HIX Next Steps” and has been instrumental in overseeing the successful implementation of state-based-exchanges in 5 states (CT, KY, MD, RI and WA). In addition to his experience directly with SBE systems and programs, he also brings over 25 years’ experience in helping public sector and health and human services clients design and implement technology solutions to meet program goals, including case management, eligibility systems, and care management solutions. His extensive experience with large-scale systems projects with state agencies and large commercial organizations allow him to provide a fresh, outside perspective to our FFE delivery team. A perspective that will help CMS thing holistically about how it exchanges the status quo for excellence as you evolve the FFE to meet your goals and emerging priorities. EDUCATION University of North Texas  Bachelor of Science, Accounting, 1990 | System Modernization Medicaid Large System O&M FFE + SBE CERTIFICATIONS N/A | 25 14 10 7 |

#### PROFESSIONAL EXPERIENCE

| State of Oregon, Account Executive (Oregon MAGI Project and transfer of CoverOregon to the FFE) –Account Executive | 01/2012 – Present |
| --- | --- |

- Participate in the project Steering Committee meetings and leadership meetings to support project activities and provide a point of escalation for our collective team.

- Work with our delivery teams to earn our client’s respect every day.

- Identify and evaluate appropriate opportunites for Deloitte to pursue which support our brand, experience, and capability.

- Provide a strategic partner for vetting strategies and ideas relative to other agencies, state leaders, and/or political representatives.

- Work with our client to assist the community activities which promote the State’s brand.

- Lead the team to transition Oregon from a SBM to the FFM.

- Clients include: Oregon Health Authority, Department of Human Services, Department of Justice, Department of Treasury, Cover Oregon, and Oregon Healsh Sciences University.

| Deloitte State Based Exchange (SBE) – Market Leader | 09/2010 – Present |
| --- | --- |

- Lead a team of participants through the understanding and review of the initial PPACA law and posted NPRMs.

- Lead the design, development, implementation and maintenance of the Kentucky SBM.

- Lead all maintenance activities associated with the Washington SBM.

- Evaluated the market to identify viable partners for defining Deloitte’s SBE solution offering.

- Lead a team designing, developing, testing, and marketing the most comprehensive SBE solution offering in the market. This included the development of 3,000 requirements, 300 business processes, design artifacts, test artifacts, and a functioning solution.

- Assisted states in defining their SBE strategy to moving from inception to implementation.

- Lead multiple demonstrations, RFIs, and RFPs communicating Deloitte’s SBE offering to States.

- Active speaker at conferences relative to the ‘Future of HIX’ or ‘HIX Next Steps’.

- Consulted with the NV SBM in their transition from a SBM to the FFM.

- Consulted with MNSURE to stabilize their SBM after their initial implementation.

| State of California, Administrative Office of the Courts (AOC) – Project Manager | 02/2006 – 09/2010 |
| --- | --- |

- Assisted the AOC in defining its overall vision for California Case Management System (CCMS) and communicating this vision to the CEOs, CIOs, and Presiding Judges for the five lead courts.

- Developed and managed the overall timeline, budget, proposal response, and statement of work.

- Project leader and AOC Point of Contact for successfully leading the CCMS Project Team through the Systems Development Life Cycle (SDLC).

- Assisted in the strategic planning for the project’s product implementation thread to the 58 California Counties and developed plans to transition staff from the development project to the deployment project.

- Worked with Deloitte on internal processes to communicate project progress, risks/issues, and budget status.

| State of California, Department of Developmental Services (DDS) - Project Manager | 02/2005 – 02/2006 |
| --- | --- |

- Led the project from client and financial disarray to a well-organized successful engagement.

- Helped reorganize the project to complete the development lifecycle.

- Worked with DDS to develop the timeline, budget, executive communication, and proposal to complete the development and deployment of the software.

- Communicated status to Deloitte Executive Committee on project progress, risks/issues, and budget.

| The Regence Group – Program Manager | 03/2001 – 10/2003 |
| --- | --- |

- Led scoping and planning efforts for the application development team, comparing those efforts against the future vision, and provided executives with the information necessary to communicate project position to the Audit Committee and Board of Directors.

- Supported Regence infrastructure through the implementation of new hardware, software, network, peripherals, and the definition of budget required for the subsequent year(s).

- Coordinated and executed two Idaho cut-over efforts which were labeled as “Two of the most successful Facets and Regence implementations to date”.

- Responsible for defining, implementing, and managing: Application and infrastructure standards, online and batch architectures, and performance testing, tuning processes, and metrics.

- Assisted the CIO and other Regence technology executives in methodology definition, scope management, project and production support organization definition, staffing decisions, and defining a new approach to customer service.

- Provided strategic insight to Regence executives, either directly or through other Deloitte Consulting Partners, arming those executives with information necessary to determine the viability of the current project approach.

- On-site project Partner for managing up to 70 Deloitte Consulting staff. This role provides them an escalation point to Regence executives, additional project or firm direction, and enables me to build a sense of community while they are working away from their home office.

| Kaiser Permanente – Release Manager | 01/2000 – 03/2001 |
| --- | --- |

- Release manager responsible for all aspects of the first release of Kaiser’s Clinical Information System, a $1 billion system which changed the way outpatient Physicians document and deliver medicine. Responsible for strategic direction, coordination across project disciplines, tracking activities, and communicating project status and budget to Kaiser executives and sponsors.

| Lucent Communications – Project Manager | 03/1999 – 12/1999 |
| --- | --- |

- Project manager responsible for replacing an outdated call tracking system with a Customer Relationship Management software solution.

- Led data conversion, interface design through implementation, technical infrastructure definition and implementation consisting of all aspects of the physical and logical environment, definition and organization of a pilot, global implementation planning and execution with key stakeholders and constituents, and production support definition and implementation.

| Wells Fargo – Project Evaluator | 01/1999 – 03/1999 |
| --- | --- |

- Responsible for evaluating the Norwest/Wells Fargo banking system merger. Recommendation to the Director of Technology allowed Norwest to reduce overall merger costs by $2 million.

| Kaiser Permanente – Manager | 09/1994 – 11/1998 |
| --- | --- |

- Technical manager of a team consisting of 42 developers, 15 operators, 20 testers, and 5 code deployment specialists. Responsibilities included scope definition, implementation of production releases, oversight of the production environment, and manager of a support team responsible for defect resolution.

- Performance manager of a team consisting of 10 developers, 2 DBAs, and 3 testers. Responsibilities included testing and tuning of all batch and on-line programs. The outcome of this effort reduced the overall run-time of on-line transactions by 25% and batch transactions by 400%.

- Electronic media development manager of a 16-person development team, including two development managers, responsible for every external membership interface. Responsibilities included controlling scope, managing client expectations, setting development manager goals and objectives, and coordinating functional application release strategies.

- Development Manager of a 40-person application development team responsible for developing the Membership and Group enrollment/tracking systems. Responsibilities included leading application design, developing and tracking progress, defining and controlling scope, and identifying goals/objectives for staff.

| Adoption System – Co-Lead | 03/1994 – 09/1994 |
| --- | --- |

- Co-Lead of Adoptions requirements study for changing the way Independent Adoptions are completed within California. Responsibilities included definition of existing processes, redesign and documentation of new more efficient/effective processes, tracking progress against a work plan, and coordination of user interviews.

| Electronic Data Systems – System Engineer | 08/1992 – 03/1994 |
| --- | --- |

- Responsible for evaluating the Norwest/Wells Fargo banking system merger. Recommendation to the Director of Technology allowed Norwest to reduce overall merger costs by $2 million.

| Blue Shield of California, Accounting System Implementation – Lead Analyst | 05/1990 – 08/1992 |
| --- | --- |

- Implemented Walker Interactive accounting systems, replacing legacy in-house developed accounting software. Responsibilities included definition of data conversion, identification and implementation of all month-end processing, customer training, and conversion.

| \ Rob Brotzman | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| DEPUTY TRANSITION MANAGER. Why Rob is the right Deputy Transition Manager Rob has 30+ years of federal and commercial IT program management experience, including a portfolio of 10 CMS programs totaling $162M/year in value. This experience includes starting up, and transitioning, large systems at CMS. For example, he has served as Transition Manager on large IT and hybrid business/IT programs at CMS, and NASA, ranging from $90M+ to $400M in total contract value. He brings a deep understanding of CMS culture and operations, and real- world application of CMS’s Medicare Administrative Contractor Workload Transition Handbook processes, which he has used on multiple CMS programs and will bring to his FFE role. He is a perfect complement to our proposed Transition Manager, Neil Brown, who brings extensive transition experience, but from outside the CMS domain. In addition to Rob’s CMS and transition experience which are directly relevant to his proposed FFE role, he has delivered continuous improvement on CMS IT system projects, improving average Award Fee score from 76% to 89% during a contract cycle. He will be a sounding board to our overall team on working with CMS in addition to his core FFE Deputy Transition Manager responsibilities. Rob is the right person to support the transition of the FFE from the current O&M contractor. EDUCATION University of North Carolina, Kenan-Flagler School of Business - Master of Business Administration, 1989 College of William & Mary - Bachelor of Arts, Economics, 1984 | HHS System Modernization Large System O&M CMS Medicaid CERTIFICATIONS N/A | 20 14 12 5 3 |

#### PROFESSIONAL EXPERIENCE

| Deloitte Consulting LLP, CMS, Multiple projects – Consulting Managing Director |  | 01/2017 – Present |
| --- | --- | --- |

- Overseeing the implementation of the CMS innovation model known as the Million Hearts® program which is a hybrid program that involves system development and enhancement in AWS, data registry maintenance, and engagement with providers and beneficiaries.

- Managed development of a proposed solution for CMS’s largest Medicare fee-for-service payment systems that involved automated refactoring of COBOL code into Java. Conducted a demonstration project for CMS that

| refactored 24,376 lines of COBOL code into Java in under five seconds with zero errors and 1 conversion. | 00 percent code |
| --- | --- |
| Northrop Grumman, CMS, Multiple projects – Operations Director | 10/2011 – 04/2013 |

- Managed a team of over ~500 practitioners and >10 subcontractors with 200+ personnel on a portfolio of CMS programs.

- Managed 9 CMS IT programs and one business operations/call center task order totaling $162M/year, including the Medicaid and CHIP system (MACPro) development and operation

- Improved CMS client satisfaction as measured by Award Fee scores which stood at 76% in Year 1 of tenure and grew to 89% in Year 4.

- Executive responsibility for of all services to CMS by Northrop Grumman.

- Oversaw new program start-up and transition in/out of ongoing programs. Applied CMS’s signature 229-page transition guidance, Medicare Administrative Contractor Workload Transition Handbook, on multiple CMS programs.

- Financial goals of coming in at or under budget and achieving employee billability goals.

- Selecting teaming partners and hiring personnel to meet delivery requirements.

| Dell Federal, NASA, Ames Research Center Mission Support contract – Director 8/2009 – 10/2011 |  |
| --- | --- |
| - NASA Ames Research Center $400M contract to run all major center operations including IT in systems and databases, scientific research, and facilities. - Transition, technical and teaming solution development for NASA Ames. - Vetting of key personnel and technical leads for incumbent capture. - Development of roles and responsibilities for all subcontractors. | frastructure, |
| SAIC, Inc., USDHS, PIADC Operations Support contract – Capture Manager | 5/2008 – 8/2009 |

- Department of Homeland Security $125M contract to run all major operations for the Plum Island Animal Disease Center (PIADC), a high-security research facility including a Biosafety Level 3 (BSL-3) lab.

- Transition, staffing, and solution development for PIADC.

- Led a job fair near PIADC to identify incumbent personnel for potential inclusion on the SAIC team.

| \ John McInerney | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| SBE POLICY LEAD. Why John is the right SBE Policy Lead John brings expertise in health policy and reform, with over 15 years of experience at the state and federal levels. His knowledge spans the major health reform initiatives of the past two decades, including the Medicare Modernization Act (MMA), the Children’s Health Insurance Program Reauthorization Act (CHIPRA), and the ACA. John is also part of the expanded set of SMEs that works with our Center for Health Solutions and Center for Regulatory Strategy. He brings an informed perspective into assessing the implications of policy on system technology, program operations, Medicaid, consumer experience and FFE functions. For example, he was a policy advisor to Rhode Island’s SBE, HealthSource RI (HSRI) during the first two years of operations. In this role he provided guidance on QHP and Medicaid regulatory rules potentially impacting operations and/or the HSRI; advised on PM functions, advised on 1095-A requirements, and compared performance of SBEs and SHOP programs. More recently, John authored a report for HHS’s Reimagine HHS’ Aim for Independence (AFI) initiative—a comprehensive 70-page examination of US states’ integrated eligibility efforts for Medicaid, SNAP, TANF, and childcare assistance. John brings the right mix of health policy knowledge and functional SBE expertise to advise CMS on emerging policy trends. EDUCATION Georgetown University - Master of Arts, Public Policy, 2002 Boston College - Bachelor of Arts, Political Science, 1995 | Medicaid Policy Medicare Policy ACA Policy FFE + SBE CERTIFICATIONS N/A | 19 16 9 9 |

#### PROFESSIONAL EXPERIENCE

| Department of Health and Human Services (HHS), Reimagine HHS Report – Program Manager | 10/2018 – Present |
| --- | --- |

- Co-authored a comprehensive 70-page report for HHS on state integration of eligibility and enrollment policies for Medicaid, SNAP, TANF, and childcare assistance. Report expected to form the foundation for a new Center of Excellence within HHS to help states increase horizontal and system integration between health and human service programs.

| Evaluation of a state Medicaid Managed Care Program—Administrative Expenditures Task Lead | 03/2018 – 08/2018 |
| --- | --- |

- Led a review of Texas’ Medicaid MCO’s administrative costs including developing a survey for each MCO to determine the nature and scale of administrative resources devoted to the Texas Medicaid and CHIP Programs and the identification of cost reduction opportunities. Our findings found several opportunities Texas could implement to increase transparency, embrace cost containment opportunities, and continue to hold MCOs accountable in managing state and federal funds. The analysis was part of a broader Deloitte assessment of the Medicaid Managed Care system in the state as mandated by the Texas Legislature.

| Kentucky HEALTH Assessment – Subject Matter Expert | 03/2018 – 06/2018 |
| --- | --- |

- Served as a subject matter expert supporting a programmatic risk review for the Commonwealth of the Kentucky

HEALTH (“Helping to Engage and Achieve Long Term Health.”) initiative, the Commonwealth’s approved

1115 waiver to add a Community Engagement requirement and premium payments for most nondisabled/medically frail adult Medicaid beneficiaries. In this role, specialized in policy/data analysis on the impacted stakeholder populations; explored and analyzed the workforce, labor and demographic landscape in Kentucky; researched other relevant state and federal health reform efforts to develop lessons learned; and collaboratively, worked to develop and refine risk scenarios and potential mitigation strategies as Kentucky prepared to implement the program throughout the second half of the year.

| State of Rhode Island, UHIP/IE Project – Policy Advisor/Subject Matter Expert | 06/2015 – 03/2018 |
| --- | --- |

- Served as a policy advisor/subject matter expert for the RIBridges/UHIP project. I am responsible for coordinating the project’s policy portfolio.

- Provided data analysis; lead stakeholder engagement; provide regulatory and policy analysis on health and human services issues impacting the project; advise account leadership.

| State of Rhode Island, UHIP/IE Project – Policy Advisor | 01/2014 – 06/2015 |
| --- | --- |

- Served as a policy advisor working directly for the Executive Director of HealthSource RI (HSRI). In my role, I helped lead the plan management functions, produce policy memos, data comparisons with other states (especially around the small group “SHOP” marketplace), and provide regulatory analysis. In addition, I continued to work with the core Deloitte project team as a policy and regulatory resource, especially on guidance and rules that could potentially necessitate system changes.

| State Behavioral Health Assessment – Subject Matter Expert | 06/2013 – 11/2013 |
| --- | --- |

- Conducted a four-month assessment of Kentucky’s behavioral health system. The project included running a Deep Dive forum for key stakeholders and completing a gap analysis of the strengths and challenges of the current behavioral health system. John provided policy analysis, research and writing toward the gap analysis that identified 32 gaps in the system and helped inform the Commonwealth on potential areas for reform. His policy knowledge and experience in working in and with state governments helped increase the project’s understanding of the key issues facing Kentucky’s system.

| State of Rhode Island, UHIP/IE Project – Subject Matter Expert | 02/2013 – 06/2013 |
| --- | --- |

- Supported design and implemention of Rhode Island's health insurance exchange, including a web portal for individuals and small businesses to purchase health insurance in the new exchange. Additionally, Deloitte is setting up a new Medicaid eligibility system, which will also integrate with other human services agencies to ensure that individuals are enrolled in the programs for which they qualify.

| The Commonwealth Institute for Fiscal Analysis – Health Policy Director | 07/2008 – 11/2012 |
| --- | --- |

- Authored reports, issue briefs, and op-eds to educate lawmakers and the public about the major issue contained in the Patient Protection and Affordable Care Act, including health insurance exchanges, Medicaid expansion, and consumer insurance market protections. Testified before Virginia's Senate Finance Committee and other legislative committees on Affordable Care Act implementation priorities important to the Virginia consumer. Served as member of Virginia’s Children's Health Insurance Program Advisory Committee (CHIPAC) that makes policy recommendations on children’s health issues in the state’s FAMIS and Medicaid programs.

| National Academy for State Health Policy – CHIP Program Manager | 10/2006 – 06/2008 |
| --- | --- |

- Managed the organization’s children’s coverage initiatives associated with the Children’s Health Insurance Program (CHIP). Worked closely with CHIP directors from across the country, serving as a resource and providing technical assistance on CHIP program issues and facilitating directors’ role in the federal CHIP Reauthorization discussion. Disseminated technical and programmatic updates concerning CHIP to the national and state-based children’s health policy community, through activities and products such as webcasts and conference calls, issue briefs/memos, and legislative analysis.

| Congressional Joint Economic Committee – Health Policy Economic Analyst | 06/2002 – 10/2006 |
| --- | --- |

- Provided economic analysis for Legislators and their staff on health policy issues under consideration. Wrote reports, issue briefs, and memos to educate and assist staff on subjects such as Medicare, Health Savings Accounts/consumer-driven health care, health insurance affordability, and other health economic topics. Prepared and briefed Members and their staff for health care committee hearings, including providing analysis of hearing topics and serving as a liaison for witnesses.

| Large Mutual Fund Company – Associate Product Manager | 10/1998 – 06/2000 |
| --- | --- |

- Drafted and reviewed disclosure for Registration Statements to be filed with the SEC, including mutual fund prospectuses and Statements of Additional Information, to make certain they were in compliance with SEC and NASD regulations. Worked as part of a four-person team to standardize, simplify, and alter disclosure to meet SEC requirements and provide shareholders with easy-to-understand profiles of individual mutual funds. Produced memos with a wide internal distribution to resolve complex, multi-faceted disclosure issues, such as the selection of broker-dealers for portfolio transactions.

| Office of Elected State Senator – Communications Director and Legislative Analyst | 01/1996 – 10/1998 |
| --- | --- |

- Coordinated entire press function for the state Senator. Wrote and edited weekly press releases, prepared monthly columns, composed policy speeches, and presided over press conferences. Drafted and researched health care and insurance legislation under consideration by the Legislature, including genetic testing privacy, HIPAA implementation, and mutual insurance holding companies. Served as chief Senate analyst to Joint Committee on Insurance, of which the Senator chaired at the time.

| \ Monica Radcliffe | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| CMS/FFE POLICY LEAD. Why Monica is the right CMS/FFE Policy Lead Monica is an experienced, results-driven project manager with the ability to work under chaotic environments/tight deadlines and consistently deliver quality products. She has a demonstrated ability to move large bodies of work. She is sought after by external colleagues for advice on process improvements. She was instrumental in directing and leading development of policy/ operational implementation and procedures of new federal health care program requirements. She has expertise in the following topics: ACA, Health Insurance Exchanges, premium stabilization programs, insurance affordability programs, Medicare, audit standards and processes, internal controls, health care program integrity, fraud, grants management, risk management, improper payment programs, Debt Collection Improvement Act, False Claims Act. EDUCATION Georgia State University - Master of Public Administration, 2004 - Graduate Certificate in Public Health, 2004 College of William and Mary - Bachelor of Arts, History, 2001 | FFE + SBE HHS Large System O&M System Modernization CMS CERTIFICATIONS Project Management Professional (PMP) - Issue Date: 7/18/2016 - Issue ID: 1942201 | 7 12 2 2 9 |

#### PROFESSIONAL EXPERIENCE

| Deloitte Consulting LLP | 07/2019 – Present |
| --- | --- |
|  Supports program integrity initiatives within Risk & Financial Advisory line of business |  |
| Center for Medicare and Medicaid Services (CMS), CCIIO - Senior Advisor | 09/2017 – 06/2019 |

- Senior Advisor to CCIIO leadership on matters related to program integrity. Role included managing relationships with OIG/GAO related to audits and investigations and ensure consistency and accuracy of data. Managed audit resolution process for all CCIIO audit recommendations, ensuring adequate and timely updates.

- CCIIO liaison with Center for Program Integrity (CPI) to ensure collaboration in accomplishment of mutual goals and priorities of both centers and the Administrator in matters of program integrity. CCIIO representative in key CPI cross-agency workgroups in program integrity initiatives.

- Overall CCIIO lead for improper payment error rate measurement program under development in collaboration with CMS Office of Financial Management (OFM).

| CMS, CCIIO, Marketplace Eligibility and Enrollment Group, Division of Eligibility Support - ROLE | 03/2016 – 08/2016 |
| --- | --- |

- Led day-to-day oversight of casework operations for Marketplace data matching issues. Reviewed and approved monitoring reports and advised on emerging issues. Revamped casework reporting to CMS and jumpstarted implementation of process to streamline casework intake. Provided training/casework update to national audience of CMS casework staff.

- Advised/assisted in various eligibility support operations, including implementation of new data matching types in accordance with federal requirements. Developed procedures for new initiatives, conducted research, and reviewed and proposed new processes within eligibility support operations to realize efficiencies and maintain/enhance compliance by federal contractors.

| CMS, CCIIO, CO-OP Program - Senior Advisor/Team Lead | 02/2015 – 09/2017 |
| --- | --- |

- Senior advisor to the CO-OP program leadership. Areas of focus included improvement of operational effectiveness of the division's work streams, project management, developing new operational processes, and advising on emerging issues affecting the CO-OP program. Key contributor to new risk management process developed to enhance oversight of CO-OPs. Participated in development of short, intermediate, and long-range plans for improvement of health care under the CO-OP program.

- Directed day-to-day management and oversight of numerous CO-OP plans winding down business operations. Role included development and tracking of key milestone activities, ensuring broad and timely coordination and communication across numerous internal and external stakeholder groups, and advising on key issues. Led direction of contractor efforts and managed internal resources to manage each wind down. Flagged issues for leadership and reported out as necessary. Continual process improvement and sought ways to maximize efficiencies with limited resources. Prioritized activities across the organization as needed. Led and facilitated discussions across stakeholder organizations.

| CMS, CCIIO, Payment Policy and Financial Management Group (PPFMG) - Program Integrity Team Lead/Technical Advisor | 07/2011 – 02/2015 |
| --- | --- |

- Project manager over the development and implementation of manual payment process for early 2014 PPFMG payment operations required under new legislation; ensured coordination among team members and identified interdependencies across activities; identified and implemented internal controls over payment process.

- Technical lead on program integrity issues for PPFMG, responsible for: development of operational framework for standing up financial management oversight activities; coordination across operational divisions on crosscutting program areas and reducing duplication of effort; conducting independent analysis on relevant laws and regulations to inform policy decisions related to program oversight, including reaching out to related functional components at CMS/HHS to identify best practices and performing gap analyses to determine what processes can be leveraged for financial management functions; analyzing health insurance programs to assess progress, identify issues, and recommend corrective actions; official representative for PPFMG in matters related to program integrity to internal and external stakeholders, often attending meetings on the behalf of the group director, and served in advisory capacity to staff and division directors; conducted special projects and activities for PPFMG front office. Advised group leadership on program administration impacting policies related to the health insurance marketplace financial programs.

- Led development of 2014 and 2015 cycle memorandums for marketplace functions and financial management programs in accordance with OMB Circular A-123, including identification of controls critical to PPFMG operations and development of standard operating procedures (SOPs).

- Determined contracting strategy for financial management oversight, including audits and fraud analytics, as well as requirements for meeting Federal accountability requirements regarding improper payments and internal controls; Government Task Lead over contractor activities; mentored and oversaw COR activities related to contracts. Responsible for contract and budget planning for program integrity related activities for the group.

- Participated in business requirements development for financial management operational functions; recommended/ensured inclusion of federal requirements during requirements gathering sessions (i.e., debt collection requirements).

- Reviewed, evaluated, and advised on numerous activities in the implementation of the ACA operations from a program integrity/regulatory compliance perspective; including development of qualified health plan issuer contracts and state blueprint and grants documents.

| CMS, CCIIO, Office of Consumer Support - Project Manager | 06/2010 – 07/2011 |
| --- | --- |

- Contracting Officer’s Technical Representative (COTR) for health plan benefits and pricing contractor providing plan-level information to the Plan Finder on HealthCare.gov; evaluated contract and operational performance of contractor; advised on operational processes to improve effectiveness of contractor deliverables; reviewed and approved all contractor deliverables, including the development of performance metrics and reports. Provided technical direction to contractor as needed, particularly on government requirements.

- Co-authored RFP; led procurements for two contracts, including chairing technical evaluation panel, managing the review process, conducted negotiations/debriefings with offerors; ensured deadlines were met.

| National Science Foundation (NSF), Office of the Inspector General (OIG), Office of Audits, Performance Audits Group - Internal Auditor | 12/2007 – 06/2010 |
| --- | --- |

- Conducted performance audits/special studies to evaluate the efficiency/effectiveness of NSF’s internal controls, operations, and management processes; conducted internal risk assessments; participated in audit planning activities and in outreach for audit liaison program. Reviewed and evaluated agency management of numerous grant programs in accordance with Federal requirements for grant management.

| CMS, Center for Beneficiary Choices, Medicare Advantage Group - Plan Manager/Health Insurance Specialist | 02/2006 – 12/2007 |
| --- | --- |

- Managed MA application reconsideration/appeals process; generated tracking documents and reports, letters, guidance, and made determinations on approval/denial of applications; coordinated with all ten CMS Regional Offices; prepared materials to defend CMS’s position in hearings office appeals; wrote SOP for process.

- Led work group that implemented policy and operational changes for the new Medical Savings Account (MSA) plan option for the MA program. Provided post-implementation guidance and coordinated development of the MSA plans with the offering health insurance companies. Developed, reviewed, and approved contract application for MSA plans and demonstration plans; reviewed, approved, and guided development of marketing materials for MSA plans to ensure accuracy and consistency. Agency lead on product offering.

- Led effort to automate application process for the MA program in the Health Plan Management System (HPMS); created business requirements outlining Federal requirements and identified reporting needs of staff.

- Provided technical assistance to internal/external stakeholders on the MA program; i.e., Regional Office staff, state regulators, professional organizations and health care industry; included interpretation of Federal laws, regulations and MA guidelines, formulating MA policies, methods and procedures related to MA operations.

- Plan manager of over 30 MA contracts, including a multi-region team; responsible for maintaining relationships with the executive management at the health care organizations, serving as a technical expert and liaison on the MA program, and providing oversight functions (includes audits) in ensuring compliance with Federal regulations and MA guidelines.

| CMS, Division of Medicare Operations, Medicare Policy and Inquiries Branch - Policy Analyst | 05/2004 – 02/2006 |
| --- | --- |

- Special projects including reduced office backlog of DCIA (Debt Collection Improvement Act) cases by 70% and developed operational improvements to processing Medicare Discount Drug Card program complaints.

- Acting Rural Health Coordinator (November 2004 - March 2005); point of contact regarding issues relating to rural health policy for health care providers, Medicare contractors, 8 rural health state offices, and rural health associations; provided technical guidance to rural health care providers in understanding and implementing new rural health provisions mandated by the Medicare Modernization Act of 2003 (MMA).

- Participated in outreach efforts to beneficiaries and providers during the implementation of Medicare Part D (includes presentations, working at exhibits during professional conferences, working at drug card enrollment fairs, answering questions and providing technical assistance related to Medicare policy).

- National Provider Identifier (NPI) Initiative Coordinator for Atlanta Regional Office; collected data on NPI outreach activities to report to Central Office; kept constituencies informed of new activities/information regarding NPI; provided technical assistance to providers in obtaining their NPI.

- Fee-for-service Medicare Contractor oversight/monitoring (Medicare Part A and B); performed desk reviews and conducted site visits of major Medicare payers; addressed policy issues and systems problems; provided technical assistance to Medicare contractors on implementing new CMS requirements.

- Responded to inquiries/issues and provided guidance to health care providers, beneficiaries, contractors, and government officials in assigned Medicare policy areas; and conducted outreach to the provider community.

| \ Jane Good | YEARS OF SYSTEM EXPERIENCE |  |
| --- | --- | --- |
| ISSUER AND ENROLLMENT LIAISON OFFICE (IELO) LEAD. Why Jane is the right CMS Issuer and Enrollment Liaison Office (IELO) Lead Jane is a highly accomplished health care industry professional with 20+ years’ experience in program delivery, business technology, compliance and operations in the health insurance industry – key areas of understanding for FFE strategic management and operations. Most recently, Jane was the Executive Director of Individual Business Operations and Technology for Aetna, Inc., responsible for enrollment and billing operations for commercial and FFE Marketplace, direct-toconsumer health care plans, and supplemental products. While Executive Director she was a member of CMS’s ACA Alpha Team from 2012 to 2017 representing a large issuer’s operational perspective. She provided industry advice and guidance from an insurer’s perspectives to CMS in relation to implementation of the ACA. Jane’s extensive, large health insurer perspective, history working with CMS and ACA requirements, and experience with large system development make her an ideal choice to advise us in the Issuer and Enrollment Liaison Lead role. EDUCATION Colgate University  Bachelor of Science, Psychology, 1977 | System Modernization Health Care FFE + SBE Commercial Exchange Large System O&M CMS CERTIFICATIONS N/A | 25 20 7 17 10 7 |

#### PROFESSIONAL EXPERIENCE

| JGood Advisors – Founder & Owner | 03/2017 – Present |
| --- | --- |

- Offers business management consulting services focusing on individual health care business systems and data analysis, operational efficiencies, vendor selection and integration, process redesign and ACA compliance.

- Works with clients that include single state issuers with <10,000 members, multi-state issuers with >500,000 members, third party enrollment and billing administrators, software companies specializing in enrollment portals.

- Contributes independently as a member of the select CMS Direct Enrollment Alpha team.

| Aetna Inc. – Executive Director | 11/1999 – 03/2017 |
| --- | --- |

- Head of Individual Market enrollment and billing operations. Responsible for administration of the operating model, resource planning, budgets and vendor management supporting multiple product lines for Commercial, State and Federal Marketplace membership.

- Advocated with CMS/CCIIO from 2012 to 2017, as part of select ACA Alpha Team, collaborating with issuers and Marketplace technology and policy leads.

- Headed Business Technology for Individual Market, leading analysis, design and implementation of system changes to maintain regulatory compliance and operational efficiency for enrollment and billing processes.

- Provided business architecture for original $30m technology and operations solutions supporting Individual and Small Group ACA products.

- Led the design and delivery of compliant cost-effective solutions for early ACA mandates, mobilizing a crossfunctional team representing 20 operational areas.

- Executed multiple eligibility system deployments and conversions, impacting >5M membership records.

- Launched improved system enhancement and project methodology, establishing partnership with business operations, IT and Production Support, shortening delivery timeline and reducing overall program costs.

- Support strategic enrollment system design and implementation; Project Manager for successful delivery of new consumer benefit; Product Specialist for integration of web-based eligibility and billing system.

| Bentana Technologies, Inc. – Product Manager | 02/1997 – 11/1999 |
| --- | --- |

- Led pre-sales support and product training for health care benefits administration system.

- Created content and design of technical documentation, training manuals and on-line Help.

| Grasp Information Corporation – Operations and Technical Support 07/1995 – 02/1997 Manager |  |
| --- | --- |
| - Created product documentation and user manuals for web-based search tool. Managed technic releases and usability analysis. - Managed of Financial, HR and Administrative infrastructure. | al support, beta |
| Telepartner International – Process Engineer | 04/1993 – 07/1995 |

- Designed and executed process improvement across sales and shipping departments in an international provider of remote access software.

- Developed sales and customer tracking system, demonstrating increased sales execution with cost savings.

Factor 5: Subcontracting Approach

Section 5

##### RFP Reference: 3.2.4

| Exchange (FFE) contract. We believe the advancement of small businesses (SBs) is a vital and key contributor to the success of our clients and our firm. We have carefully selected our FFE team members to include those firms who will add unique value to this contract. Many contractors simply include subcontractors in a staff augmentation role because of their socioeconomic designation. While this meets the letter of small business utilization, it falls short of the intent. As demonstrated throughout this proposal, each of our teammates was selected, not simply to “check the box,” but because | - Deloitte allocates 70.68% of the FFE’s subcontracted value (and over 17% of the total value) for small businesses. - Our plan far exceeds the standards set by HHS and those for the SPARC IDIQ. - Over the past three fiscal years, Deloitte’s small business (SB) utilization averages 61.0% of total subcontracted dollars. - Our subcontractors bring experience with the FFE, state health insurance exchanges, CCIIO systems and operations, and largescale, multi-contractor technical environments at CMS. |
| --- | --- |

Deloitte is committed to effective subcontracting to bring a full range of capabilities needed to respond to all CMS requirements for the Federally Facilitated they are all experienced contractors. Deloitte’s team includes small business subcontractors with experience with the FFE, state health insurance exchanges, CCIIO systems and operations, and large-scale, multi-contractor technical environments at CMS.

Deloitte consistently meets and exceeds the small business utilization goals set by our federal clients – both overall and by socioeconomic category. Similarly, we propose a small business approach for the FFE which allocates 70.68% of the FFE’s subcontracted value (and over 17% of the total value) for small businesses. This amount far exceeds the standards set by HHS and those for the SPARC IDIQ.

## 5.1 Deloitte’s Past Experience in Meeting Subcontracting Goals

Over the past three fiscal years, Deloitte’s small business (SB) utilization averages 61.0% of total subcontracted dollars. It greatly exceeds our SPARC IDIQ goals of 50% of subcontracted dollars, demonstrating our ability to deliver high-performing SBs as part of the FFE O&M contract. Our numbers are also compelling at the socioeconomic category level, as our small disadvantage business (SDB) and woman owned small businesses (WOSB) utilization rates stand at 19% and 21.0%, respectively. Deloitte’s veteran owned small businesses (VOSB) and service disabled veteran owned small businesses (SDVOSB) utilization averages 10% and 5.0%, respectively. Finally, our HUBZone small businesses (HUBZone) utilization averages 5.0%. The results are reflected within the table below based on the rollup of the summary subcontracting reports (SSRs) for multiple agencies covering a three-year period.

| Year | SB | SDB | WOSB | VOSB | SDVOSB | HUB |
| --- | --- | --- | --- | --- | --- | --- |
| 2018 | 66.0% | 18.0% | 20.0% | 11.0% | 5.0% | 6.0% |
| 2017 | 67.0% | 16.0% | 26.0% | 9.0% | 6.0% | 5.0% |
| 2016 | 50.0% | 21.0% | 18.0% | 11.0% | 5.0% | 3.0% |
| Averages | 61.0% | 19.0% | 21.0% | 10.0% | 5.0% | 5.0% |

Table 5-1. Deloitte’s Historical Small Business Subcontracting Performance.

### 5.1.1 Methods Used to Consistently Achieve Small Business Goals

To achieve our small business goals across our government portfolio, Deloitte makes good faith efforts to acquire services and equipment from all SB concerns that are used in preparing bids or proposals. We perform the following steps when preparing to bid new work:

- Examine every new task for the contract opportunity and identify subcontracting opportunities for SBs.

- Identify potential sources of solicitation purposes from the Dynamic Small Business. This includes searching:

  - the System For Award Management Registration (SAM) at SAM.gov;

  - the National Minority Purchasing Council Vendor Information Service;

  - the Research and Information Division of the Minority Business Development Agency,

Department of Commerce;

  - the National Minority Business Directory;

  - the National Association of Women Business Owners;

  - the National Small Business Association;

Additionally, we search minority and SB trade associations and business development organizations and attend small minority business procurement conferences and trade fairs.

- Identify SBs from which to solicit work by considering the professional and technical qualifications of the potential subcontractor, the relevant experience possessed by that subcontractor, its location, the availability of its staff, its reputation among commercial and Federal clients, and the interest of the subcontractor with us.

- Extend to SBs the opportunity to participate in the effective performance of this contract.

- Facilitate maximum practicable utilization of SBs in the performance of subcontracting opportunities consistent with efficient prime contract performance.

### 5.1.2 Correcting Inabilities to Meet Small Business Goals

Deloitte has a long history of meeting and exceeding the small business subcontracting goals for our contracts as noted above. However, there are times when we do not meet the goals on an individual contract due to factors outside of our control, such as a subcontractor graduating the small business program, being acquired by a large business, or losing their socioeconomic status. We view each of our subcontractors as true teammates on our contracts – engaging them frequently on both the project and executive levels – as such these changes seldom come as a surprise to our management teams. If the Deloitte Small Business Office discovers that our small business utilization falls below the goal, or is at risk of falling below the goal, they immediately engage both the program management team and the Deloitte account leadership. The Deloitte Small Business Office validates the goals on each project at least twice a year when creating the individual subcontract reports (ISR) and also spot-check projects with a large subcontractor presence or high subcontracting goals throughout the year.

If a project is no longer meeting the stated subcontracting goals, the Deloitte Small Business Office, Deloitte account leadership, and project management will collectively develop a remediation plan to correct the issue. In creating the plan, our leadership examines several options including:

- Transferring positions from Deloitte to the subcontractor(s) in the underperforming category.

- Adjusting the subcontractors’ labor allocations in the next option year.

- Increasing the subcontractors’ participation on upcoming modifications or changes in scope.

- Identifying additional subcontractors to fill gaps that cannot be filled by the existing subcontractors.

With all of these remediation strategies we not only endeavor to right the ship and meet our goals moving forward, but we also endeavor to make up for the goals that were not met so that the project overall continues to meet the goals.

## 5.2 FFE Subcontracting Goals

This section provides Deloitte’s percentage goals for small business subcontracting. Deloitte intends to subcontract 67.75% of the overall planned subcontracting dollars to small businesses. The table below illustrates the allocations to the various socioeconomic categories as percentages. To preserve the integrity of our Technical Proposal, the dollar values of these allocations can be found in the Business Proposal. Note: The percentage of work performed by small businesses that qualify in multiple categories may be counted in each category.

| Category | Percent of Total Subcontracting Dollars |
| --- | --- |
| Large Business | 29.32% |
| Total Small Business | 70.68% |
| Small Disadvantaged Business | 35.24% |
| Woman Owned Small Business | 5.51% |
| HUBZone Business | 3.35% |
| Veteran Owned Small Business | 2.41% |
| Service Disabled Veteran Owned Small Business | 2.41% |

Table 5-2. Subcontracting Goals by Socio-Economic Status.

## 5.3 FFE Teammates

Deloitte has hand-selected highly qualified small and large businesses that will add value to both our team and to the government while delivering FFE tasks. Deloitte plans to meet, or exceed, our subcontracting goals stated above throughout the life of the contract. The table below details the Deloitte team further referenced by company name, business category, description of product/services to be provided by each SBC.

| Subcontractor | Type of Business | Task Area Services Provided |
| --- | --- | --- |
| Ad Hoc, LLC | SB | Task 3 – FFE New Development Task 6 – Contractor Transition In/Transition Out |
| Agilian LLC | SB, WOSB | Task 2 – FFE Maintenance Task 3 – FFE New Development Task 6 – Contractor Transition In/Transition Out |
| Analytica | SB, SDB, HUBZone | Task 1 – FFE Business Operations Task 6 – Contractor Transition In/Transition Out |
| Carahsoft | LB | Task 2 – FFE Maintenance Task 3 – FFE New Development Task 6 – Contractor Transition In/Transition Out |
| Innosoft Corporation | SB, SDB | Task 1 – FFE Operations Task 2 – FFE Maintenance Task 3 – FFE New Development Task 6 – Contractor Transition In/Transition Out |
| Jane Good dba JGood Advisors | SB | Task 3 – FFE New Development Task 4 – (Optional) Initiation of Emerging Policies and Priorities Task 6 – Contractor Transition In/Transition Out |
| Scope Infotech | SB, SDB | Task 1 – FFE Operations Task 2 – FFE Maintenance Task 3 – FFE New Development Task 6 – Contractor Transition In/Transition Out |
| SemanticBits | SB | Task 2 – FFE Maintenance Task 3 – FFE New Development Task 4 – (Optional) Initiation of Emerging Policies and Priorities Task 6 – Contractor Transition In/Transition Out |
| Titania Solutions Group, Inc | SB, WOSB, VOSB, SDVOSB | Task 1 – FFE Operations Task 2 – FFE Maintenance Task 3 – FFE New Development Task 6 – Contractor Transition In/Transition Out |
| TVAR Solutions | LB | Task 3 – FFE New Development Task 6 – Contractor Transition In/Transition Out |

Table 5-3. Deloitte’s Small Business Teammates & Task Area Coverage.

## 5.4 FFE Subcontracting Approach

Our leadership team has developed an approach to meeting SB subcontracting goals for the FFE contract as described in the table below.

| Features of our Subcontracting Approach | Benefits to CMS |
| --- | --- |
| Participation in Strategic Partnership Initiatives – Outreach and Assistance | Fosters SB development to promote their long-term growth and continuous improvement in our SB community’s technical and managerial capabilities to provide HHS/CMS higher-quality staff. |
| Projected subcontracting to small business of 67.75% of total subcontracting dollars | Subcontracts out to foster growth of SBs and minimize staffing risk to CMS. |

Provides CMS with the continually evolving technical capabilities

Developmental assistance aligned with the of SBs known as incubators for technology with highly specialized

SB’s Strategic Business Plan

capabilities.

Table 5-4. Deloitte’s Small Business Team Approach.

Key elements of Deloitte’s SB outreach program include creating affiliations with organizations that advocate for SBs and have a membership base complementing the firm’s needs. Our active SB program has been recognized through several Government and organizational awards such as the Champion of Veteran Enterprise Award for five consecutive years.

## 5.5 Deloitte’s Efforts to Promote Provisions of Equitable Opportunities

Deloitte maintains a Defense Contract Audit Agency (DCAA) approved procurement system. We take great pride in our solid commitment to the advancement of minority employees, partners, and subcontractors, while helping our customers meet their missions and goals. The steps we take to give timely consideration to SB, SDB, WOSB, HUBZone SB, VOSB, SDVOSB concerns and HBCU/MIs in “make-or-buy” decisions include:

- Providing adequate and timely consideration of the capabilities of SB, SDB, WOSB, HUBZone SB, VOSB, and SDVOSB concerns and HBCU/MIs in all applicable mentorprotégé programs.

- Issuing and promulgating company-wide policy statements in support of this effort.

- Following our written procedures and work instructions and assigning specific responsibilities to provide equitable opportunities.

- Demonstrating continuing management interest and involvement in support of this effort through such actions as regularly reviewing progress and establishing overall corporate and divisional goals and objectives.

- Training and motivating Deloitte personnel regarding the support of SB, SDB, WOSB, HUBZone SB, VOSB, SDVOSB concerns and HBCU/MIs.

- Counseling and discussing subcontracting opportunities with representatives of SB, SDB, WOSB, HUBZone SB, VOSB, SDVOSB concerns and HBCU/MIs.

- Developing and maintaining a database of potential vendors/subcontractors who are qualified SB, SDB, WOSB, HUBZone SB, VOSB, SDVOSB concerns, and HBCU/MIs.

- Using lists (where subcontracting opportunities exist) of SB, SDB, WOSB, HUBZone SB, VOSB, SDVOSB concerns and HBCU/MIs to select and solicit a minimum of three such qualified concerns to bid for the business opportunity.

- Assisting SB, SDB, WOSB, HUBZone SB, VOSB, and SDVOSB concerns and HBCU/MIs by providing sufficient time for them to prepare bids or proposals and ensuring that specifications and delivery schedules are not restricted. Where the available lists of potential SB, SDB,

WOSB, HUBZone SB, VOSB, SDVOSB and HBCU/MIs subcontractors are excessively long, reasonable effort is made to give all such SB concerns an opportunity to compete over a period of time.

- Routinely providing training opportunities, particularly on project management topics: Earned Value Management System (EVMS), risk management, and other program support areas and proposal management training.

- Creating a council to include SB, SDB, WOSB, HUBZone SB, VOSB, SDVOSB, HBCU/MIs concerns and organizations to provide guidance on their skills, capabilities, and past performance.

- Teaming with SB, SDB, WOSB, HUBZone SB, VOSB, SDVOSB concerns and HBCU/MIs in the continued enhancement of Deloitte’s qualified vendor database.

- Providing SB, SDB, WOSB, HUBZone SB, VOSB, SDVOSB and HBCU/MI concerns with a forum for exchanging information and ideas. Doing so, allows us to develop partnerships and build relationships at outreach events such as roundtable discussions, breakfast meetings, industry days, and one-on-one counseling sessions. This also provides SBs an opportunity to meet with Deloitte’s business professionals and network with program managers to learn about our Business Development and Capture Management operations.

## Summary

Deloitte is committed to effective subcontracting to meet CMS requirements for the Federally

Facilitated Exchange (FFE) contract as detailed in this response. We have carefully selected our FFE team members who will add unique value to this contract. Our small business subcontractors bring experience with the FFE, state health insurance exchanges, CCIIO systems and operations, and large-scale, multi-contractor technical environments at CMS. Our small business approach for the FFE results in our being able to allocate 70.68% of the FFE’s subcontracted value (and over 17% of the total value) to small businesses. This amount far exceeds the standards set by HHS and those for the SPARC IDIQ. We look forward to working with CMS to deliver the FFE scope of work, and foster small business economic activity during the life of this contract.

# Section 508 Compliance / PAT

## Appendix D

RFP Reference: 3.2.5

Minimizing usability barriers for individuals with disabilities and improving accessibility is more than a consideration for a system like the Federally Facilitated Exchange (FFE) – it’s federal law. And, of course, it’s the right thing to do. Individuals with disabilities have a right to convenient access to benefits, services and information. At its core, product accessibility, Section 508, and Web Content Accessibility Guidelines (WACG) 2.0 compliance helps to ensure that persons with disabilities can access services and information and participate meaningfully in the mainstream of American society. Worker-facing systems and public-facing websites, like healthcare.gov, need to level the playing field by minimizing technical and usability barriers for individuals with disabilities.

Deloitte takes these requirements very seriously and has broad experience both in the public and private sector designing and testing systems to meet Section 508 accessibility standards. We currently support 30 public websites, built with federal money, that meet Section 508 requirements. We will bring the same method and experience to managing and modernizing the FFE.

Please note we have included a notional Product Accessibility Template (PAT), completed for the FFE, in Section D.7 – Notional FFE Product Accessibility Template, that demonstrates our understanding and conformance to Section 508 accessibility standards.

### D.1 Demonstrate Conformance to Enterprise Information Technology (EIT) Standards

Based on our review of the FFE PWS and our experience with electronic and information technology accessibility, we understand the following EIT and Section 508 accessibility standards are applicable to this contract:

- Software Applications and Operating Systems (1194.21)

- Web-based Intranet and Internet Information and Applications (1194.22)

- Telecommunications Products (1194.23)

- Functional Performance Criteria (1194.31)

- Information, Documentation, and Support (1194.41)

Based on the scope of these applicable rules, the following table highlights some of the design and testing guidelines our team will follow to confirm that the FFE solution meets accessibility requirements:

| Accessibility Features Areas | Design Guidelines |  |
| --- | --- | --- |
| Color • |  | Confirm color is not the sole means of communicating information, selection, or indicating error messages |
| • |  | Confirm text and images of text provide sufficient color contrast |
| Non -Text Elements • |  | Provide alternative text for images |
| • |  | Confirm complex images are provided with detailed descriptions that are available without assistive technology |
| • |  | Confirm text is used instead of images of text when technology allows or unless the image is essential |
| • |  | Confirm CSS background images that convey meaning have textual and visible equivalents |
| Page Structure • |  | Confirm pages utilize the title element |
| • |  | Confirm heading level matches the heading’s visual importance/level |
| • |  | Avoid unnecessary use of headings |
| • |  | Confirm shape and location are not the sole methods used to communicate information or hierarchy |
| • |  | Confirm that the reading order of content is logical |
| Links • |  | Confirm link text is meaningful in and out of context |
| Navigation • |  | Provide a mechanism for skipping past repetitive links |
| • |  | Confirm pages do not automatically refresh |
| Keyboard Access and • Focus Indication • |  | Confirm the focus order of interactive elements on the page is meaningful Confirm all actions are keyboard accessible |
| • |  | Provide a visual indication of keyboard focus |
| Data Tables • |  | Confirm data tables are formatted using table elements |
| • |  | Confirm data table headers are properly identified |
| • |  | Confirm complex data table headers are associated with data |
| Forms • |  | Confirm that instructive text is placed at the beginning of a form |
| • |  | Provide visual labels or instructions for user input |
| • |  | Avoid sensory characteristics in instructions |
| • |  | Provide a valid label for form fields |
| • |  | Provide field set and legend for field groups |
| • |  | Confirm error messages are consistently and explicitly indicated after validation |
| • |  | Confirm accessible usage of time-based sessions and timed responses |
| Advanced Keyboard • Accessibility • |  | Provide keyboard access to all actions Follow design patterns for keyboard accessibility |
| • |  | Avoid keyboard traps |
| • |  | Create and document keyboard shortcuts |
| Advanced Focus Control • |  | Avoid using event-handlers that trigger focus or context changes on user input |
| • |  | Confirm new windows do not open without user control |
| • |  | Confirm keyboard and programmatic focus move to opened menus |
| Accessibility Features Areas | Design Guidelines |  |
| ARIA • |  | Use appropriate ARIA roles, states, and properties are used and are valid |
| • |  | Indicate live regions for dynamic content |
| Dialog Boxes • |  | Confirm dialogs use proper structure |
| • |  | Confirm that when dialogs are activated, focus moves appropriately |
| • |  | Confirm keyboard focus returns properly from dialogs |
| • |  | Confirm that keyboard focus remains within the dialog |
| CSS and Typography • |  | Avoid use of the before, after, and pseudo classes for nondecorative content |
| • |  | Confirm the reading order of content and elements are correct when viewed without style sheets |
| • |  | Confirm text can be resized |
| • |  | Provide text equivalents for icon fonts |
| Embedded Media and • Object Elements |  | Confirm video, multimedia, or animations that play automatically can be paused, stopped, or hidden |
| • |  | Provide alternatives for multimedia |
| Animation and Dynamic • Content • |  | Confirm decorative animations are played a limited number of times Confirm auto-updating and dynamic content can be paused, stopped, or hidden |

Table D-1. Accessibility Feature Areas for the FFE.

#### The Deloitte Accessibility Compliance Approach

We understand that an appropriate system development approach for the FFE PWS must focus on accessibility considerations throughout all phases of the System Development Life Cycle (SDLC). Accessibility goals should be combined with the additional goal of enhancing usability for the software product. It is important to start evaluating accessibility requirements and considerations right from the planning stages, because accessibility issues identified earlier are easier and cheaper to avoid or correct.

For the FFE project, our US Delivery Center will use the Accessibility framework of our EVD Transition and Operate method. We use an Agile Scrum-based development approach that includes scope broken out into multiple sprints encompassing the full set of development and testing activities. High-level requirements and design are established, documented, and approved at the start of the release process and feed into the development activity. Prioritization and modifications are updated throughout the lifecycle and sprints for the release. Developers run Accessibility Testing tools, such as JAWS and WAVE, for new and existing screens to identify accessibility issues before the screen is ready for full cycle testing. This allows for additional flexibility and adaptability throughout the development effort, which results in better outcomes for the composition of each release.

We carefully execute the tasks listed in the following table during the various stages of the SDLC to improve ease of access to the application.

| Phase | Key Tasks |
| --- | --- |
| Requirements | - Train application team members in compliance of Section 508 and applicable Federal guidelines - Work with an CMS GTL accessibility team to spearhead accessibility tasks for the release |
| Design | • Analyze requirements and develop design within prescribed guidelines |
| Develop | - Assess accessibility compliance with human code reviews - Implement development standards in adherence to applicable Section 508 rules |
| Test | - Use automated accessibility tools and browser validation tools - Test with different settings including disabling images, using no mouse, keyboard only function, and no style sheets loaded |
| Deploy | • Develop training materials for those needing assistive services, as required |

Table D-2. Key Accessibility Tasks during our FFE SDLC.

### D.2 Identify any Non-Conforming Product or Service

There are no non-conforming products or services being provided by Deloitte as part of this contract.

### D.3 Determine Enhancements to Comply with the Section 508 Standards

During our transition-in process our accessibility lead will meet with the incumbent contractor and the FFE’s government technical lead (GTL) for accessibility. The purpose of these initial meetings is two-fold:

- First, it is for the accessibility team to understand the current accessibility processes being followed for the FFE and how the incumbent contractor has operationalized accessibility design, testing, and compliance with standards. The incumbent contractor will provide a detailed review of their design and accessibility procedures during these initial meetings.

- Second, it is for our team to understand what the current outstanding accessibility-related defects are and what pending accessibility enhancements exist. The incumbent contractor will review this information with our accessibility lead and communicate the current software development lifecycle phase for all known defects or enhancements.

Based on the results of these meetings our accessibility lead will collaborate with the accessibility GTL to determine any additional steps (e.g., full sweep accessibility test, updates to standards, etc.) that need to be taken. Finally, our ongoing accessibility testing, conducted when resolving regular software defects and as part of enhancements, may also identify accessibility problem areas that need to be addressed through a larger enhancement to the FFE’s architecture. Our accessibility lead will review these items regularly with the accessibility GTL for prioritization and resolution.

### D.4 Additional Information for Determining Applicable Section 508 Conformance

Our approach to conforming to Section 508 standards is detailed in Section D.1 – Demonstrate Conformance to Enterprise Information Technology (EIT) Standards which is inclusive of Section 508 compliance.

### D.5 Document EIT Products or Services that are an Exception to Section 508 Requirements

Compliance of third-party products with 508 and other Federal accessibility requirements should be addressed in the license agreement between CMS and the product vendor. Deloitte cannot assume obligation to modify third party products that are not in compliance. Although Deloitte is not proposing any non-conforming products or services as part of this contract, at the direction of CMS and as a change to this contract, Deloitte is happy to work with third party vendors as appropriate to mitigate accessibility limitations of their products in the FFE ecosystem.

### D.6 Provide a Binding Statement of Conformance

Deloitte has thoroughly reviewed the applicable Section 508 and Enterprise Information

Technology (EIT) accessibility standards for the products and services identified in the FFE PWS. We understand our obligation to deliver FFE software that conforms to these standards and are proposing a methodology and set of tools that allow us to comply with the standards. We will work closely with CMS’s accessibility GTL to prioritize accessibility related items during the course of the contract.

### D.7 Notional FFE Product Accessibility Template (PAT)

The following notional Product Accessibility Template (PAT) demonstrates our understanding of the FFE requirements to conform with Section 508 accessibility standards. During the first year of the contract, we will complete a new VPAT, based on the accessibility tests we do across the FFE code base, and will consult with CMS on prioritizing any deficiencies identified.

Voluntary Product Accessibility Template® (VPAT®) Deloitte Accessibility Conformance Report WCAG Edition VPAT® Version 2.3 – December 2018 Name of Product/Version: CMS Federally Facilitated Exchange Product Description: The Federally Facilitated Exchange (FFE) allows individuals and small employers to directly compare and shop for certain competitive private health insurance options, known as Qualified Health Plans (QHP), based on price, quality, and other factors. The CMS Center for Consumer Information and Insurance Oversight (CCIIO) manages the FFE. FFE program information is available on healthcare.gov and CMS.gov websites. The existing core FFE capabilities consist of the following: - Eligibility and Enrollment (E&E) - Plan Management (PM) - Financial Management (FM) The FFE technology stack is complex, spanning different database, platform, coding, and development technologies. The FFE system operates on six different databases: MarkLogic, Postgres, Dynamo, Oracle, MySQL, and AWS S3. In addition to the noted databases, the FFE system production platform consists of 12 technologies: - Akamai - HAProxy – load balancing - Layer 7 (CA API Gateway) – provides security and routing to and from application - Apache – Web - Linux RHEL – Core Operating System - Amazon Web Services (AWS) – Hosting environment - Splunk – Security and Application Log Monitoring and Alerting - Splunk ITSI – Integration (cross-provider) Security and Application Log Monitoring and Alerting - CloudTrail / Cloudwatch – AWS hosting monitoring and performance metrics - New Relic – Application monitoring and alerting - Symantec Protection Engine – Virus scanning for documents - JBOSS – Core Java Application server platform

Date: 09/04/2019 Contact information: Scott Reiner (sreiner@deloitte.com); (443) 257-9713 Notes: Upon award, Deloitte will test the above-mentioned systems and provide the necessary maintenance services within the scope of this contract to confirm the systems comply with applicable Section 508 guidelines. If issues related to Section 508 are identified in the an FFE COTS component, Deloitte will work with CMS and the product vendor to remedy the finding as best as possible. Evaluation Methods Used: Deloitte proposes to use Section 508 testing tools, such as JAWS and WAVE, to confirm guidelines are properly evaluated for compliance. We have also developed a robust set of test cases to confirm the criteria below are adequately evaluated for compliance. Applicable Standards/Guidelines This report covers the degree of conformance for the following accessibility standard/guidelines: Standard/Guideline; Included In Report. Web Content Accessibility Guidelines 2.0, at http://www.w3.org/TR/2008/REC-WCAG20-20081211/; Level A (Yes) Level AA (Yes) Level AAA (No). Web Content Accessibility Guidelines 2.1 at https://www.w3.org/TR/WCAG21/; Level A (Yes) Level AA (Yes) Level AAA (No). Terms The terms used in the Conformance Level information are defined as follows: - Supports: The functionality of the product has at least one method that meets the criterion without known defects or meets with equivalent facilitation. - Partially Supports: Some functionality of the product does not meet the criterion. - Does Not Support: The majority of product functionality does not meet the criterion. - Not Applicable: The criterion is not relevant to the product. - Not Evaluated: The product has not been evaluated against the criterion. This can be used only in WCAG 2.0 Level AAA.

WCAG 2.x Report Note: When reporting on conformance with the WCAG 2.x Success Criteria, they are scoped for full pages, complete processes, and accessibility-supported ways of using technology as documented in the WCAG 2.0 Conformance Requirements. Table 1: Success Criteria, Level A Notes: refer to table below. Criteria; Conformance Level; Remarks and Explanations. 1.1.1 Non-text Conten t (Level A); Supports; Confirm every non-text element for the FFE system and supporting documents is supported by equivalent text (e.g. via “alt text”, “longdesc”, or in element content.. 1.2.1 Audio-only and Video-only; Not Applicable; The FFE system and supporting documents do not have prerecorded content by default. If any prerecorded audio or video content is added to the FFE system a synchronized media alternative (e.g. sign language video, or text transcript) will be provided.. (Prerecorded) (Level A). 1.2.2 Captions (Prerecorded) (Level A); Not Applicable; The FFE system and supporting documents do not have prerecorded content by default. If prerecorded audio or video is added to the FFE system, a synchronized media alternative (e.g. synchronized open captions) will be provided.. 1.2.3 Audio Description or Media; Not Applicable; The FFE system and supporting documents do not have prerecorded content by default. If prerecorded audio is added to FFE system a synchronized media alternative will be provided.. Alternative (Prerecorded) (Level A). 1.3.1 Info and Relationships (Level A); Supports; Confirm the FFE system and supporting documents convey information and relationships through presentation programmatically determinable. Some of the techniques are: - Use table markup to present tabular data - Use heading structure - Provide labels for all form fields - Mark required fields with asterisk - Use CSS for page layout.

Criteria; Conformance Level; Remarks and Explanations. 1.3.2 Meaningful Sequence (Level A); Supports; Confirm the FFE system and supporting documents use techniques like Unicode, dir attribute, and CSS letter-spacing to convey the correct reading sequence.. 1.3.3 Sensory Characteristics (Level A); Supports; Confirm the FFE system and supporting documents provide instructions through text and do not rely solely on shape, size, location etc.. 1.4.1 Use of Color (Level A); Supports; Confirm the FFE system and supporting documents use text cue, additional visual cues, color as the only means of conveying information.. 1.4.2 Audio Control (Level A); Not Applicable; The FFE system and supporting documents do not have audio that plays automatically. If such an audio is added to the FFE system, a mechanism to pause, stop, or control the audio will be made available.. 2.1.1 Keyboard (Level A); Supports; Confirm all functionality of the FFE system is accessible through keyboard interface. HTML form controls, links, tab keys, and keyboard shortcuts should be used to make all functionality accessible.. 2.1.2 No Keyboard Trap (Level A); Supports; Confirm users of the FFE system do not have keyboard traps. Users should be allowed to move focus away from components using keyboard interface.. 2.1.4 Character Key Shortcuts (Level A; Not Applicable; The FFE system does not have keyboard shortcuts implemented using only letters, punctuations, numbers or symbols. If such a feature is implemented, then a mechanism should be provided for users to turn it off.. 2.1 only). 2.2.1 Timing Adjustable (Level A); Supports; Confirm the FFE system allows users to turn off, adjust or extend the time for contents that use a time limit. This can be achieved by providing a pop-up window with a warning that the time is about to expire, allowing users to request more time or provide a way for users to turn off the time limit.. 2.2.2 Pause, Stop, Hide (Level A); Supports; Confirm the FFE system allows users to pause, stop or hide any moving, blinking, scrolling, or auto-updating content..

Criteria; Conformance Level; Remarks and Explanations. 2.3.1 Three Flashes or Below Threshold; Not Applicable; The FFE system and supporting documents do not have web pages that flash more than 3 times per second. If such a feature is added to the FFE system, precautions will be taken to assure the content is not flashed more than 3 times per second.. (Level A). 2.4.1 Bypass Blocks (Level A); Supports; Confirm the FFE system allows users the ability to bypass the block. This can be achieved by adding a link at the top and bottom of each page and block that has repeated material.. 2.4.2 Page Titled (Level A); Supports; All web pages in the FFE system should have proper page titles. This can be achieved by providing appropriate titles using the title element.. 2.4.3 Focus Order (Level A); Supports; Confirm the FFE system follows navigation sequence to preserve meaning. This can be achieved by creating a logical tab order through links, form controls, and objects.. 2.4.4 Link Purpose (In Context) (Level; Supports; Confirm the FFE system describes the purpose of the link using link text or alternative methods. This can be achieved by providing link text for anchor elements or text alternatives for image maps.. A). 2.5.1 Pointer Gestures (Level A 2.1 only); Not Applicable; The FFE system does not support multipoint or path-based gestures.. 2.5.2 Pointer Cancellation (Level A 2.1; Not Applicable; The FFE system does not support single pointer functionality.. only). 2.5.3 Label in Name (Level A 2.1 only); Supports; Confirm visible text labels and programmatic names match in the FFE system.. 2.5.4 Motion Actuation (Level A 2.1; Not Applicable; The FFE system does not support any functionality that supports device motion or user motion. If such a feature is added to the FFE system, then make sure such functionality can be operated by user interface and responding to the motion can be disabled.. only). 3.1.1 Language of Page (Level A); Supports; Confirm the FFE system and documents use English as the default human language. This can be achieved by using the language attribute of the html element.. 3.2.1 On Focus (Level A); Supports; Confirm the FFE system does not cause persistent changes when content/link receives focus. This can be achieved by using activate rather than focus as a trigger for changes of context..

Criteria; Conformance Level; Remarks and Explanations. 3.2.2 On Input (Level A); Supports; Confirm the FFE system guides users of change of context before using a component. This can be achieved by: - Providing Submit/Save/Cancel/Delete buttons. - Displaying warning/confirmation messages before action is performed.. 3.3.1 Error Identification (Level A); Supports; Confirm the FFE system displays error description when an error is identified. This can be achieved by: - Text descriptions to identify required fields that were not completed - Highlighting of input fields with errors and description of error messages. 3.3.2 Labels or Instructions (Level A); Supports; Confirm the FFE system provides instructions when content requires user input. This can be achieved by labels and legends.. 4.1.1 Parsing (Level A); Supports; Confirm the FFE system conforms to markup language specifications. This can be achieved by using a template engine for all HTML output which confirms the appropriate tags for the content.. 4.1.2 Name, Role, Value (Level A); Supports; Confirm the FFE system allows the name and role to be programmatically determined for all user interface components..

Table 2: Success Criteria, Level AA Notes: Refer to table below. Criteria; Conformance Level; Remarks and Explanations. 1.2.4 Captions (Live) (Level AA); Not Applicable; The FFE system and supporting documents do not support live content. If live audio or video is added to FFE system a synchronized media alternative (e.g. synchronized open captions) will be provided.. 1.2.5 Audio Description (Prerecorded); Not Applicable; The FFE system and supporting documents do not support prerecorded video content. If prerecorded video is added to FFE system a synchronized audio media alternative (e.g. synchronized open captions) will be provided.. (Level AA). 1.3.4 Orientation (Level AA 2.1 only); Supports; Confirm the FFE system displays content in the orientation (portrait or landscape) preferred by the user.. 1.3.5 Identify Input Purpose (Level AA; Supports; Confirm the FFE system confirms the purpose of the form input collecting information about the user is programmatically determined. This allows the user agent to extract and present the purpose to users using different modalities.. 2.1 only). 1.4.3 Contrast (Minimum) (Level AA); Supports; Confirm the FFE system uses a contract ratio of at least 4.5:1 between text and background behind text.. 1.4.4 Resize text (Level AA); Supports; Confirm the FFE system allows content to be resized without assistive technology up to 200 percent without loss of content or functionality.. 1.4.5 Images of Text (Level AA); Supports; Confirm the FFE system uses text to convey information rather than images (all links and drop-downs are text not icons).. 1.4.10 Reflow (Level AA 2.1 only); Supports; Confirm the FFE system presents content without requiring scrolling in two dimensions.. 1.4.11 Non-text Contrast (Level AA 2.1; Supports; Confirm the FFE system has a contrast ratio of at least 3:1 against adjacent colors for user interface and graphic objects.. only). 1.4.12 Text Spacing (Level AA 2.1 only); Supports; Confirm the FFE system supports the text style properties without losing content or functionality.. 1.4.13 Content on Hover or Focus (Level; Not Applicable; The FFE system does not use pointer hover or keyboard focus to trigger additional content.. AA 2.1 only).

Criteria; Conformance Level; Remarks and Explanations. 2.4.5 Multiple Ways (Level AA); Supports; Confirm the FFE system provides more than one way to locate a Web page within a set of Web pages. This can be achieved by creating site map, search function, and linking pages from home page.. 2.4.6 Headings and Labels (Level AA); Supports; Confirm the FFE system uses headings and labels that are descriptive.. 2.4.7 Focus Visible (Level AA); Supports; Confirm the FFE system supports keyboard focus for all active content. And focus is always visible.. 3.1.2 Language of Parts (Level AA); Supports; All text in the FFE system is in English. However, if a different human language, then the change in human language must be programmatically determinable. This can be achieved by using the language attribute.. 3.2.3 Consistent Navigation (Level AA); Supports; Confirm the FFE system displays all repetitive content in the same relative order each time it is repeated.. 3.2.4 Consistent Identification (Level; Supports; Confirm the FFE system presents all components that have the same functionality are identified consistently.. AA). 3.3.3 Error Suggestion (Level AA); Supports; Confirm the FFE system provides suggestions for corrections to all user input errors.. 3.3.4 Error Prevention (Legal, Financial,; Supports; Confirm the FFE system checks user input for errors and provides an opportunity to correct errors. Additionally, the user is provided an opportunity to review, confirm, and correct information before finalizing the submission.. Data) (Level AA). 4.1.3 Status Messages (Level AA 2.1; Supports; Confirm the FFE system provides status messages that can be presented to the users by assistive technologies without receiving focus. This can be achieved, for example, by displaying a status message for number of results found for a search.. only). Table 3: Success Criteria, Level AAA Notes: The FFE system is not being evaluated against Level AAA as noted in the Applicable Standards/Guidelines table.

Technical Assumptions, Conditions, or Exceptions

Appendix E

#### RFP Reference: 3.2.6

Deloitte is not including any conditions or exceptions related to any of the requirements or terms and conditions of the requirements for the FFE contract. Our technical assumptions are summarized in the table below.

| Technical Assumptions, Conditions, or Exceptions |  |
| --- | --- |
| People  | The current FFE O&M contractor will provide a full-time Transition Manager and resources for each tower/domain in sufficient quantity to support transition, participate in knowledge transfer sessions, and answer questions. We have planned, and prepared, an approach based on part-time CMS SMEs as indicated in RFP. |
| Network and  System Access | To expedite account access, CMS administrators will assist in coordinating or assisting with paperwork upon award. Account provisioning to include access to all configuration items (e.g., servers, data bases, applications), tools (e.g., performance testing, automation testing, monitoring and reporting) and repositories to which the current FFE O&M contractor has access. As appropriate, CMS will provide support to provision access to integrated partner systems to enable testing and trouble shooting. |
| Documentation  | Deloitte will be given access to all requested FFE documents, tools, and environments within 2 weeks of Transition Kick-Off. |
|  | If the current FFE O&M contractor is providing tools as part of its current contract, CMS will work with the current FFE O&M contractor to provide data in an agreed upon format, so we can retain data as required. |
| Defects  Closure | The current FFE O&M contractor will resolve all prioritized defects discovered prior to the new contract. |
| Scope  | During the 6-month transition period, Deloitte will be included and informed of any system changes to assess impacts to the transition plan. |
|  | Our Task 1 and Task 2 staffing levels account for support of approximately 200 defects per year. This is based on the downward trajectory of incoming tickets shown in the director's report. Deloitte will also begin development of a data remediation framework to correct data inconsistencies. |
|  | Deloitte will support up to 5,000 hours per year for small enhancements beyond the resources available in Task 3 and Task 4. |
|  | Deloitte will support up to 10,000 hours to support ticket triage and support per year. |
|  | During the transition phase, Deloitte will provide an advanced Cyber Reconnaissance and Analytics managed service (CyberRecon) to help discover, analyze, and visualize previously hidden risks and relationships within vast collections of data. |
|  | During the transition phase Deloitte will update system documentation which is discovered to have gaps or be insufficient, as time allows. |
|  | The current FFE O&M contractor will be responsible for managing the implementation of releases prior to the end of the transition period. Deloitte will begin work on its first defect release and enhancement release at approximately month 4 of the transition. |

Deloitte 	2019 	Technical Assumptions, Conditions, or Exceptions Appendix E

| Technical Assumptions, Conditions, or Exceptions |  |
| --- | --- |
|  | Enhancement efforts scoped under Task 3, also includes hours for stabilization of new code. If there is a spike in Operations and Maintenance activity after new enhancements are moved to production, the resources needed to analyze and stabilize will be covered under Task 3 change request hours; irrespective if the new code was moved to production by the Deloitte team or in the transition period by the existing contractor. We also understand that at times significant trouble shooting in non-production and production environments is needed when FFE partners move new changes to production even though no corresponding change might be released in the FFE environment. Since this support relates to “New Functionality Development” we have assumed resources in Task 3 will support this activity. |
| Completing  Milestones on Time  | The current FFE O&M contractor executes in a timely manner all activities (Execute, Verify, Cutover, Initial Operations and Final Review) as agreed upon during the planning phase. Transition approach, activities and timeline are dependent on the current FFE O&M contractor transition out responsibilities and the current FFE O&M contractor transition-out plan. |
| Facility Access  and Colocation | The current FFE O&M contractor will provide space in their location to hold meetings involving planning, knowledge transfer, status and readiness review. |
|  | This work does not require our staff to be housed in a facility with physical separation from other projects. Our facilities typically house multiple projects in one space or floor. |
| Pre-Open  Enrollment Performance Testing  | We agree with CMS’s suggestion of a “Pre-Open Enrollment Performance Testing” to help ensure the FFE and partner applications are sized correctly to handle the consumer/issuer load during open enrollment. We assume we will carry out “Pre-Open Enrollment Performance Testing” during the transition period. We assume that CMS and corresponding partner have non-production environments which are sized like production to enable this testing. |
| Mitigating  risks identified during transition | As outlined by CMS one of the responsibilities for the Deloitte team would be to identify risks during the transition period. Thus any risk associated with but not limited to ability to monitor application and environments (tools and reports); size of environments; operational environments (to allow end to end testing for all towers with their corresponding interfacing partners) that have a direct impact to OE will be suggested in the release(s) prior to Nov 1, 2020 as part of Task 3 work. |

Release 	 The Deloitte team will work with CMS to identify and prioritize resolution to defects and Management 	minor enhancements that need to be released to production as part of our work under Task 2. The Deloitte team assumes up to 12 deployments of defect fixes to production per year, or one per month. In addition to this if there are any urgent fixes that need to be moved to production the Deloitte team will analyze the business impact and share with CMS to possibly move the fix to production as a Hot Fix. We are also assuming that New Development covered under

Task 3 will be released to production quarterly, packaged with 4 of the Task 2 defect releases.

Transition Out  Deloitte will be responsible for new development releases and supporting O&M while performing transition-out activities during the transition-out period; i.e., the transition-out period will overlap with the Option Year 4, if not before. In addition to our staff who support the ongoing work in Task 1 through 5, we will have a dedicated transition manager and a deputy who would help outlining and tracking the transition out activities.

Table E-1. Technical Assumptions, Conditions, or Exceptions.

Deloitte 	2019 	Technical Assumptions, Conditions, or Exceptions Appendix E

Business Ethics, Conflicts of Interest and Compliance

Appendix F

RFP Reference: 3.2.7

## Business Ethics, Conflict of Interest and Compliance Proposal

Deloitte Consulting LLP (“Deloitte”) recognizes the importance of analyzing potential conflicts in a manner that protects the integrity of the services and ensures that the services are performed in an impartial and unbiased manner. One of our firm’s primary principles of conduct is that we will avoid business relationships and the retention of business that create actual, perceived or potential Conflicts of Interest (COIs or Organizational Conflicts of Interest (OCI)). These principles are embodied in our firm policies and procedures including our Code of Ethics.

It is our firm’s policy to not knowingly perform work where our objectivity or independence is compromised, and to not perform work for the Federal government where Deloitte has obtained an unfair competitive advantage. Accordingly, we will decline to perform work where an actual OCI has been formally determined and will decline work where a potential OCI exists if it cannot be avoided or mitigated.

Deloitte is a large firm with offices throughout the United States. Like other major professional services firms, we provide a broad array of professional services to our clients and we are engaged to perform services by new and existing clients every day. Furthermore, we provide, and will continue to provide, services to state and local governments involved in healthcare oversight or provisioning, including assessment, design, configuration, implementation or other services. Finally, our personnel may hold individual financial interests in companies engaged in a broad range of healthcare-related or other activities.

### Code of Ethics and Compliance

Deloitte’s policies and procedures and Code of Ethics set forth standards of professional conduct for all employees. Each employee is provided the proper training to become well versed in the concepts of quality service, including integrity, competence, objectivity, and confidentiality. This training also includes a prohibition on the acceptance or receipt of fees, compensation, gifts, payment of expenses, or any other thing of value for providing proprietary or Governmentrestricted information to unauthorized individuals.

Deloitte requires its employees to certify, in writing, that they understand and will comply with our policies and procedures and the Code of Ethics. In addition to this certification, Deloitte management will continue to diligently manage our staff work assignments to ensure that no OCI issues will result. The specific policies are noted below:

- 32400 - PERSONAL CONFLICTS OF INTEREST. Provides policies and guidance to facilitate compliance with Federal Acquisition Regulation (FAR) Subpart 52.203-16, Preventing Personal Conflicts of Interest (PCI).

- 32300 - ORGANIZATIONAL AND OTHER CONFLICTS OF INTEREST. Provides policies and guidance to facilitate compliance with Federal Acquisition Regulation (FAR) Subpart 9.5, “Organizational and Consultant Conflicts of Interest.”

In the remainder of this response, Deloitte provides CMS with substantive detail to conduct a meaningful analysis of Deloitte’s business ethics, conflict of interest and compliance policies.  This is done in accordance with the format and requirements of Attachment J.2 Contractor

Business Ethics, Conflicts of Interest and Compliance Program Requirements and Attachment J.3, Contractor Personal Conflicts of Interest Financial Disclosure Template that are incorporated in RFP-CMS-191606.

Attachment J.2

Contractor Business Ethics, Conflicts of Interest and Compliance Program Requirements and Attachment

Deloitte Consulting LLP

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accordance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E., plus the Certification) with your proposal submission and during contract performance, as required.  Because all of the information to be submitted cannot be contained within this form, a Table of Contents shall be provided with your submission.  Please ensure that you follow this outline format in your submission, and include the appropriate section (A. through E. and Certification) and page numbers for ease of reference.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: 	DATE SUBMITTED:

Deloitte Consulting LLP 	9/4/2019

SUBMISSION TYPE:

×   Initial Submission      Revised Submission

SOLICITATION #:   	CONTRACT #:

RFP-CMS-191606 	N/A

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item  	Large Businesses

Contracts with a  	Contracts

FAR 52.203-13 Requirements Applicability  	Contracts with a total 	total value  	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million  	Commercial Items)

(See FAR 2.101 for 	with a total value  Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

#### A. Description of Corporate and Organizational Structure

Deloitte LLP provides management oversight and various administrative services to its subsidiaries, but does not provide client services. Client services are provided by its functionspecific subsidiaries (“FSSs”) listed below (or their respective subsidiaries):

- Deloitte & Touche LLP provides audit and enterprise risk services

- Deloitte Consulting LLP (“Deloitte”) provides consulting services, including human capital and outsourcing services

- Deloitte Financial Advisory Services LLP provides financial advisory services, including forensic and dispute, reorganization, valuation, advisory support services.

- Deloitte Tax LLP provides tax services.

Figure F-1. Deloitte Organizational Structure.

Each FSS operates as an independent entity with its own governance structure. Each FSS has its own chief executive officer and board of directors.

Each FSS enters into client engagements independently. To the extent that services of professionals from another FSS are required in connection with an engagement, those services are provided to the engaged FSS via an inter-organizational transfer.

Deloitte Consulting LLP shall serve as the prime contractor, and principals or managing directors of Deloitte Consulting shall be responsible for engagement performance. Other FSSs may support the prime contractor through inter-organizational transfers.

Deloitte LLP owns approximately 70% of Deloitte Consulting with the residual owned by the individual principals of Deloitte Consulting.

#### B. Description of All Actual, Potential and/or Apparent COIs

B.1 COI Compliance Process

Deloitte is committed to reviewing current, active, and known future non-foreign contracts to ensure we identify any actual, potential, and/or apparent COI. We recognize the importance to CMS, as well as to Deloitte, of analyzing potential conflicts in a manner that protects the integrity of the services and ensures that the services are performed in an impartial and unbiased manner.

B.1.1 Conflict Monitoring Plan

Deloitte will employ a comprehensive Conflict Monitoring Plan (“Plan”) during performance of this contract to maintain compliance with conflict of interest obligations during the full period of performance of this contract.

Deloitte shall designate the Project Director to manage the Plan (the “Plan Manager”) and verify on a periodic basis compliance with the Plan. The Plan Manager will be responsible for the execution of the conflict identification and tracking process outlined below, as well as ongoing compliance with the Contract requirements.

The Plan Manager is also responsible for coordinating with Deloitte risk management, as well as risk management of other affiliates of Deloitte and the National Office-Independence of Deloitte LLP, to identify conflicts and to facilitate conflict avoidance.

B.1.2 Conflict Identification and Tracking Process

Deloitte has reviewed all our current, active, and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s). We do not believe any such engagements give rise to an OCI in connection with this program. If during contract performance the potential for a conflict is identified with future procurements within CMS or otherwise, Deloitte shall promptly inform CMS as appropriate, and will work with CMS to create a mutually agreeable mitigation strategy as required.

B.1.3 Training

Deloitte has established a personnel training program designed so that personnel understand and comply with policies and procedures, including provisions of OCI compliance. All Deloitte personnel supporting the awarded contract will be instructed to report any potential or actual OCI that they become aware of, to the Deloitte executive management overseeing this effort.

B.1.4 Code of Business Ethics & Conduct

Deloitte has adopted the Code of Ethics and Professional Conduct (“Code”), and requires that all personnel comply with the Code. Among other things, the Code prohibits employees of Deloitte from (a) engaging in any activity that could be viewed as a firm or personal conflict of interest, or (b) disclosing, except for the purpose of performing that engagement, any confidential information to which they have access during a client engagement. Further, all our personnel are required to complete periodic training in the avoidance of conflicts of interest, and personnel in Deloitte’s Federal practice are required to complete training in Federal Ethics and Compliance, including on Organizational Conflicts of Interest.

B.1.5 Personal Conflict of Interest (PCI) Compliance

Deloitte will ensure as part of overall PCI compliance practices that annual disclosure updates are obtained from any named Key Personnel as well as executive management assigned to this Contract as required for compliance review in accordance with Attachment F.2 Personal Conflicts of Interest Financial Disclosure Form and base contract guidelines.

Deloitte will timely notify the Contracting Officer of any conflict of interest violations for Deloitte or its affiliates with respect to this contract.

B.2 Disclosure of Contracts That Could Pose an Actual, Potential and/or Apparent COI

Deloitte has reviewed all our current, active, and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) and Deloitte Consulting does not believe any such engagements give rise to an OCI in connection with this program.

If awarded this contract, Deloitte will be providing large scale operations and maintenance for the Federally Facilitated Exchange (FFE). This work will include maintaining current system operations, tasks related to software development fixes for the current system and bringing in new functionality, a task around management and governance, and a task around emerging policies and innovations. Deloitte will not be providing any subjective analysis or making judgments or decisions related to things such as which health plans that are included on the site (healthcare.gov). While there will be plans for states and commercial health payers where we have ongoing projects and financial relationships, Deloitte will have no authority or control that could benefit or harm those plans.

The work being performed for the O&M of the FFE does not provide Deloitte with access to information that would provide it with any benefits for future procurements and Deloitte will not be creating or advising on requirements for future work. We will not be providing any subjective analysis of the information or reviewing any work previously completed by any Deloitte entity.

Therefore, we do not believe that the FFE O&M work will create a FAR 9.5 OCI.

B.3 Financial Interests/Relationships

Deloitte does not believe any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent Unequal Access (UA), Biased Ground Rules (BG) and/or Impaired Objectivity (IO) conflict of interest exist in connection with this program.

B.4 Conflict of Interest Mitigation

Deloitte does not believe any actual, potential, and/or apparent UA, BG and/or IO conflicts of interest exist in connection with this program. Accordingly, we do not feel there is a need for any mitigation techniques or efforts, but as noted above we will continuously monitor for actual or potential OCIs and if necessary, coordinate any necessary mitigation or avoidance techniques with the Contracting Officer as appropriate.

#### C. Personal Conflict of Interest and Disclosures

C.1 PCI Disclosures and Analysis

Deloitte has obtained PCI Financial Disclosure information from such personnel identified as either having direct executive responsibility for this engagement or otherwise listed as Key Personnel as identified in this submission. Deloitte Consulting has verified that such personnel do not, to their knowledge, have direct financial interests in healthcare entities as defined in Attachment F.2 Personal Conflicts of Interest Financial Disclosure.

C.2 PCI Mitigation Plan

In the event that a potential for a PCI arises at the time of contract award or during contract performance, Deloitte will discuss appropriate mitigation and avoidance alternatives with the Government Contracting Officer as appropriate and provide a mitigation plan in accordance with Attachment F.1 Contractor Business Ethics, COI and Compliance Program Requirements and Solicitation H.1 Business Ethics, Conflict of Interest and Compliance guidelines. D. Subcontractors

Deloitte Consulting is proposing the following subcontractors on this opportunity:

- Ad Hoc LLC

- Agilian LLC

- Analytica LLC

- Carahsoft Tech Corporation

- Innosoft Corporation

- Jane Good dba JGood Advisors

- Scope InfoTech, Inc.

- SemanticBits LLC

- Titania Solutions Group

- TVAR Solutions, LLC

Deloitte is attaching the Attachment J.2’s herein in Appendix F. We have reviewed these Attachment J.2’s and can confirm that no conflicts of interest are apparent at this time. We will continue to monitor the subcontractors for compliance with this provision over the life of the contract and the requirements will be flowed down to all subcontract agreements.

As Deloitte is bringing in Jane Good as an Independent Contractor, Deloitte had her complete the

Attachment J.2 for her company as well as Attachment J.3, Personal Conflicts of Interest and Financial Disclosures for herself. As Jane Good is the only employee of JGood Advisors, and while Deloitte will not be attaching the Attachment J.3 for Ms. Good, Deloitte did review on her behalf and can confirm that no conflicts of interest were apparent.

#### E. Contractor Integrity/Misconduct

False Claim Act Violations: Deloitte is not aware of any False Claim Act violations.

Civil Monetary Penalties: Deloitte is not aware of any Civil Money Penalties levied against it within the last five (5) years.

Criminal Investigations/Indictments: Deloitte is not aware of any criminal investigations and/or indictments.

Qui Tam Matters: Deloitte is not aware of any qui tam matters involving Deloitte Consulting.

System for Award Management (SAM) and the Federal Awardee Performance and

Integrity Information System (FAPIIS): The information contained in these systems is current, accurate and complete.

Certification: I hereby certify that –

- This Submission is an  Initial filed with our proposal; or a 	 Post-award Revision.

- To the best of my knowledge and belief, I represent, by submission of this disclosure, that the Offeror/Contractor has disclosed all relevant information of which the Offeror/Contractor is aware regarding all actual, potential, and/or apparent organizational/personal conflicts of interest;

- I am authorized to bind this entity and attest that the information submitted herein is true, accurate and complete as of this date;

- If the contract value is >$5million, the entity has  or will  put in place –

  - Within 30 days of award, a Final Code of Business Ethics and Conduct in accordance with FAR 52.203-13(b), and

  - If the organization is a large business, within 90 days of award, a Final Business Ethics

Awareness and Compliance Program and Internal Control System (Compliance

Program) that meets the criteria set forth in FAR 52.203-13(c); and

- The requirements for Business Ethics, Conflict of Interest and Compliance have been, or will be, flowed-down to all Subcontractor contracts/agreements.

Wade Horn, Managing Director 	September 4, 2019

Print Name/Title 	Signature/Date

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: 	DATE SUBMITTED:

Ad Hoc LLC  	21 August 2019

SUBMISSION TYPE:

Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #:  	CONTRACT #:

RFP-191606

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item  	Large Businesses

Contracts with a  	Contracts

FAR 52.203-13 Requirements Applicability  	Contracts with a total 	total value  	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million  	Commercial Items)

(See FAR 2.101 for 	with a total value  Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

A. 	DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

- High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable;

- Internal organization chart of the entity performing the work; and,

3. Narrative explanation of structure/ownership. Ad Hoc LLC is a wholly partner-owned and -operated limited liability company based in the State of Delaware. Ad Hoc LLC has no subsidiaries or parents.

B. DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS:

Offerors/Contractors shall provide the following: 1. COI COMPLIANCE PROCESS: Describe the COI oversight process including, but not limited to, how the contractor identifies and resolves COIs (See Section H.1). Ad Hoc LLC currently provides and/or shall provide within 30-days of award of a task order under this contract, the following COI monitoring and reporting protocols as its COI oversight program and implement company business practices, procedures, policies and internal controls for compliance withCOI requirements, such as: (a)Prevention of conflicts of interest, by prohibiting the use of non-public information accessed through thiscontract for personal gain, and obtaining a signed non-disclosure agreement with all teaming partners, 1099contractors and employees to prohibit disclosure of non-public information accessed through this contract; (b)Policy Enforcement and Employee Disciplinary Actions related to non-disclosure and confidentialityprovisions in 1099 contractor agreements, subcontracts, teaming non-disclosure agreements, and employmentagreements. (c)Retention of non-disclosure, confidentiality, and other contract-related records of agreements in cloud-baseddigital records systems; (d)Management of subcontractors through program and contractmanagement oversight; (e)Internal control systems such as limited need-to-know sharing principles for access to records by internal andessential third-parties; (f)Display of Fraud Hotline Poster(s) in accordance with FAR 52.203-14 Display of Hotline Poster(s) uponaward. (g)Reviewing the information required byAttachment J.3, Contractor Personal Conflict of Interest FinancialDisclosure Template, for eachmanaging partner of the organization, as well as key personnel who would be, orare involved with, the performance of

| this contract. Individuals who have not disclosed changes within the reporting period, should submit an annualdisclosure update to an internal HR or program manager for review; (h)Informing employees, through ensuring at onboarding that the employee receives nondisclosure andconfidentiality requirements forms and agreements at onboarding in addition to ensuring that new personnel complete all client onboarding education and training programs, including those that address their obligation to disclose and prevent conflicts of interest, not to use non-public information accessed through performance of this contract for personal gain, and to avoid even the appearance of personal conflicts of interest; and, (i)Reporting to the Contracting Officer any conflict of interest violations promptly and in compliance withSection H.1. or other conflict of interest instructions of the master contract through prompt communication tothe prime contractor of any suspected or known conflicts of interest identified by Ad Hoc LLC team members. - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI: Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: Ad Hoc LLC has no OCI to identify relative to this solicitation. - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity with which you have a Financial Interest / Relationship.; Description of Financial Interest or Relationship; *COI (Yes/No) UA, BG and/or IO; Explanation: If answer is “No,” please provide explanation why it’s not a conflict. If yes, see # 4 below.. |
| --- |
|  | * Asterisk information in B.2 above also applies to B.3. Ad Hoc LLC has no Financial Interests / Relationsips that may result in a conflict of interest. 4. CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: - Description of the COI including whether it is actual, potential or apparent; - Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); c. Mitigation strategy for COI; - Time frames for resolving the COI; - Plan for monitoring COIs; and, - Plan for independent audit of COI mitigation (See H.1.e for audit requirements). Ad Hoc LLC has not identified any COI, therefore, mitigation is not required. |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |

- PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. - Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. Ad Hoc LLC has not identified any PCI, therefore, mitigation is not required.

D. SUBCONTRACTORS:

- PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. - POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise.

E. CONTRACTOR INTEGRITY/MISCONDUCT:

The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors - ü False Claims Act, ü Civil Monetary Penalties, ü Criminal investigations and/or indictments, and, ü Qui tam lawsuits or other administrative misconduct.

Ad Hoc LLC has no violations or alleged acts related to the above to identify.

The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate  and complete.  If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission.

Ad Hoc LLC certifies that the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete.

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: 	DATE SUBMITTED:

Agilian, LLC	08/27/2019

SUBMISSION TYPE:

x   Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #: 	CONTRACT #:

RFP-CMS-191606

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item 	Large Businesses

Contracts with a 	Contracts

FAR 52.203-13 Requirements Applicability 	Contracts with a total 	total value 	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million	Commercial Items)

(See FAR 2.101 for 	with a total value

Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

- DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

  - High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable;

  - Internal organization chart of the entity performing the work; and,	See Attached

  - Narrative explanation of structure/ownership.	See Attached

- DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS:

Offerors/Contractors shall provide the following:

  - COI COMPLIANCE PROCESS:  Describe the COI oversight process including, but not limited to, how the contractor identifies and resolves COIs (See Section H.1).	See Attached

  - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT

COI:   Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential,

and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: Prime Contractor or Subcontract or other Relationship ?; Name of Customer with which you are under contract.; Contract #; Period of Performance; Total Contract Value; Description of Supplies/ Services; *COI UA, BG and/or IO (See below); *COI Actual, Potential or Apparent; Explanation: See #4 below. N/A. N/A. * Describe whether any disclosed COI is an - Actual, - Potential, and/or - Apparent COI, and whether the Actual, Potential or Apparent conflict is either: - UA – Unequal Access, • BG – Biased Ground Rules, or - IO – Impaired Objectivity. (See Solicitation/Contract Section H.1 for definition of COI and explanation of UA, BG, IO) - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity with which you have a Financial Interest / Relationship.; Description of Financial Interest or Relationship; *COI (Yes/No) UA, BG and/or IO; Explanation: If answer is “No,” please provide explanation why it’s not a conflict. If yes, see # 4 below.. * Asterisk information in B.2 above also applies to B.3. - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: N/A - Description of the COI including whether it is actual, potential or apparent; - Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); c. Mitigation strategy for COI; - Time frames for resolving the COI; - Plan for monitoring COIs; and, - Plan for independent audit of COI mitigation (See H.1.e for audit requirements).

C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition

1. PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. See Attached o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information.  Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees.

 Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government.

2. Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. N/A

D. SUBCONTRACTORS:

- PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. - POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise.

E. CONTRACTOR INTEGRITY/MISCONDUCT:

The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors -  False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and,  Qui tam lawsuits or other administrative misconduct. The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete. If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission. See Attached

Contracts

ations

Oper

Finance

Chair

Nino Harvey

nt/CEO

Preside

Jamey

Harvey

Recruiting

HR

Marketing

BD

Support

Services

ient

Cl

ivery

Del

Local

Government

Private

Sector

PMO/CPIC

EA

Soft

ware

Develo

pment

Change

Management

Systems

Integration

Compliance

Legal

Fe

deral

Gove

rnment

A.3 Description of Agilian LLC Structure and Ownership

Agilian is a small, woman owned, District of Columbia based firm specializing in professional services and Information Technology (IT) company specializing in helping complex state and local and transportation enterprises meet their IT transformation goals. We are a DC certified Local and Small business (CBE) and also recognized under the Small Business Administration standards as a Woman owned Small Business.

Nino Gardava Harvey is the Managing partner (Primary owner) and Jamey Harvey is a minority owner and serves as President/CEO.

No other individuals or entities have any ownership shares of the Company.

B.1. Avoiding Personal and Organizational Conflict of Interest:

Our Leadership team reviews every potential business activity prior to engaging in the pursuit or execution of that activity. We prohibit actual or perceived conflicts of interest that interfere with the interests of the firm, or that make it difficult for us to perform our work.

  - We monitor our business activities on behalf of the firm for situations where the firm’s objectivity may be of concern, or our work grants us access to sensitive client or third-party information.

  - We have a stated Code of Conduct and Ethics expectation in our employee handbook which addresses the types of conflicts that could occur and the process for resolution.

  - We comply with all laws, regulations, and U.S. Government contracting rules regarding conflicts of interest.

Certain client contracts require us to disclose financial or other personal interests. When required, we make these disclosures fully and accurately, and update them as required.  We have also signed agreements with the government, not pursue specific work where it could cause perceived conflict of interest.

Personal financial holdings or holdings of immediate family members, secondary employment, outside speaking engagements, or authoring works are examples of activities that can create a personal conflict of interest and must be disclosed and reviewed by the VP of Operations.

When we find ourselves in situations that either intersect with or impact our business or our ability to perform our job, we properly disclose this conflict and cease our activities where required or appropriate, or institute mitigation measures.

When a concern is raised, the firm will promptly conduct an investigation that is confidential, impartial, and respectful. Additionally, we use Counsel as needed to address any issues where we may need additional guidance.

5335 Wisconsin Ave NW

Suite 440

Washington DC 20015

(202) 895-1701

The Agilian Compliance Officer, Alexis Byrne, has reviewed the PCI information provided from the Officer’s of Agilian.  There is no apparent conflict of interest as it relates to the CMS FFE contract.

Alexis Byrne

VP of Operations

Agilian LLC

5335 Wisconsin Ave NW

Suite 440

Washington DC 20015

(202) 895-1701

E. Contractor Integrity/Misconduct:

Agilian affirms that there are no known violations or alleged acts within the past five (5) years, related to the following for itself and subcontractors.

- False Claims Act

- Civil Monetary Penalties

- Criminal investigations and/or indictment, and,

- Qui tam lawsuits or other administrative misconduct.

Agilian confirms the information contained on System for Award Management (SAM) is current, accurate and complete.   At this present time Agilian is not registered on the Federal Awardee Performance and Integrity Information System (FAPIIS) as we do not have any current contracts.

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: 	DATE SUBMITTED:

Analytica LLC 	September 4, 2019

SUBMISSION TYPE:

☒ Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #: RFP-CMS-191606 	CONTRACT #: N/A

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item 	Large Businesses

Contracts with a 	Contracts

FAR 52.203-13 Requirements Applicability 	Contracts with a total 	total value 	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million	Commercial Items)

(See FAR 2.101 for 	with a total value

Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

A.	DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

1.	High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable; 2.	Internal organization chart of the entity performing the work; and,

3.	Narrative explanation of structure/ownership.

Founded in 2009, Analytica is a limited liability company registered in the State of Wyoming, and owned by the firm’s President and Managing Member, Mr. Mariano Lopez. Analytica's services operations are structured to serve three primary public-sector verticals through our Health Solutions, Civilian Solutions, and National Security Solutions Groups. This allows our team to support a range of services and develop unique capabilities, specializations, and domain best practices around supporting public sector organizations within these verticals. Using our Project Management Body of Knowledge based Project Management Methodology), our Program Management Office (PMO) ensures all of our projects adhere to project management industry best practices and deliver consistent results within scope, budget, and timelines. Our PMO manages all projects in the organization, regardless of if technology related or not. Our

| Information Technology team supports contracts that require general IT services, as well as those leveraging our specializations in information management, analytics and visualization, software and systems engineering, and information assurance. Analytica’s Business Operations supports delivery through financial, accounting, contracts, recruiting and human resources services. Analytica’s Organizational Process Group supports delivery on contracts through overseeing quality management, adherence to development standards, our reporting infrastructure that provides real time dashboards, metrics and information by vertical and project level metrics across the organization. These units support our delivery teams. However, our philosophy and approach is that Analytica's President is fully accountable for delivering on our corporate commitments to all of our contracts, which ensures continued investment, focus, and commitment to our customers. Analytica’s organizational chart is shown in Figure A 1. Our corporate and internal organizational charts are identical. Analytica Corporate Organizational Chart Figure A Health Programs ms Civilian Progra ograms National Security Pr Program Deli very & Gr owth New Business Development Contracts Management Program Management Office Marketing Information Technology Proposal Operations Finance HR & Administration Corporate Operations CEO 1 Corporate Organizational Chart. |  |  |
| --- | --- | --- |
| B. DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS: |  |  |
|  | Offerors/Contractors shall provide the following: 1. COI COMPLIANCE PROCESS: Describe the COI oversight process including, but not limited to, how the contractor identifies and resolves COIs (See Section H.1). Analytica recognizes that early identification of potential Conflict of Interest (COI) issues is a primary goal in order to minimize disruption to the Federally Facilitated Exchange (FFE) Contract and accomplish the mitigation or avoidance of any actual and perceived COI. This process begins immediately upon receipt of the proposed performance work statement (PWS) issued by the Contracting Officer (CO). The Contracts Manager will then screen the PWS and the COI contract clause internally and with any potential FFE |  |

teammates. Any identified COI concerns must be resolved before proceeding with the Task Order Request for Proposal (TORP). The actions proposed to avoid, mitigate, or neutralize the actual or perceived COI will be included in either the proposal submitted in response to the PWS, or as a separate request to the CO to obtain written concurrence prior to participating in potentially conflicting work. Requests for application of FAR 9.5052(a)(3), which allows for development work to be performed without preclusion from the related production contract, will be submitted with the proposal response or under separate requests to the CO. COI monitoring, which consists of identification, mitigation, and compliance, is an ongoing process to continually monitor and resolve any potential COI. The COI monitoring process allows for a timely response to all Task Order (TO) work requests, including coordination of the corporate-wide COI review process across all Analytica groups. This process is mandatory and requires review by all Analytica business areas, including those that manage other contracts. Once a TO is awarded, Analytica’s Compliance Officer (ACO) ensures all necessary COI measures are implemented. While the ACO does not have access to any COI sensitive information generated during TO performance, the ACO is available for consultation on any COI issues or matters the FFE team may encounter. Our ACO discusses COI effectiveness and reviews specific COI issues that may arise during regularly scheduled meetings. Additionally, the ACO continuously monitors internal and external factors to identify and avoid/mitigate OCIs. This monitoring includes the review of organizational changes, contracts awards, and regulatory changes. To further aid in COI mitigation efforts, the ACO takes part in investigating alleged misconduct; assisting in the development of written policies and rules; training officers, leaders, and staff; maintaining compliance reporting mechanisms; and closely coordinating with the internal audit function. Additionally, the ACO promotes open lines of communication and remains accessible internally to all levels of the organization (i.e., leaders and employees), and is able to receive confidential communications, address compliance issues, assist with internal investigations, and provide other assistance or guidance as needed. The ACO and Director of Operations are tasked with the responsibility to provide ethical leadership and to ensure that adequate systems are in place to facilitate ethical and legal conduct. An effective compliance program guides us in the ethical operation of our business and creates a culture of compliance. 2. DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI: Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: Prime Contractor or Subcontract or other Relationship ?; Name of Customer with which you are under contract.; Contract #; Period of Performance; Total Contract Value; Description of Supplies/ Services; *COI UA, BG and/or IO (See below); *COI Actual, Potential or Apparent; Explanation: See #4 below. * Describe whether any disclosed COI is an - Actual, - Potential, and/or - Apparent COI, and whether the Actual, Potential or Apparent conflict is either: - UA – Unequal Access, • BG – Biased Ground Rules, or - IO – Impaired Objectivity.

| (See Solicitation/Contract Section H.1 for definition of COI and explanation of UA, BG, IO) Analytica has no current/active or future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI for itself, including potential subcontracts. - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity Description of *COI Explanation: with which you Financial (Yes/No) If answer is “No,” please have a Financial Interest or UA, BG provide explanation Interest / Relationship and/or IO why it’s not a conflict. Relationship. If yes, see # 4 below. * Asterisk information in B.2 above also applies to B.3. Analytica has no organizational Financial Interest/Relationships, as defined in Section H.1, that cause an actual, potential, and/or apparent UA, BG, and/or IO conflict of interest. - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: - Description of the COI including whether it is actual, potential or apparent; - Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); c. Mitigation strategy for COI; - Time frames for resolving the COI; - Plan for monitoring COIs; and, - Plan for independent audit of COI mitigation (See H.1.e for audit requirements). Not Applicable |  |  |
| --- | --- | --- |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |  |
|  | - PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. Analytica collected and analyzed PCI Financial Disclosure information for its Vice President and Managing Member, and for each manager and key personnel who would be involved with the performance under the FFE contract. Analytica’s Compliance Officer identified no financial interest or relationship that a prudent business person and/or the Government would view as an actual, apparent or potential personal or financial conflict of interest with the work to be performed under this contract. - Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. |  |

| Not Applicable |  |  |
| --- | --- | --- |
| D. SUBCONTRACTORS: |  |  |
|  | - PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. Analytica is not proposing any subcontractors for FFE. - POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise. Not Applicable |  |
| E. CONTRACTOR INTEGRITY/MISCONDUCT: |  |  |
|  | The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors - ✓ False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and, ✓ Qui tam lawsuits or other administrative misconduct. The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete. If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission. Analytica is not aware of any violations and alleged acts, within the past five (5) years, related to the following for itself or subcontractors: - False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and |  |
| • Qui tam lawsuits or other administrative misconduct. Further, all information contained in the System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete. |  |  |

AFFIRMATION REGARDING THE ABSENSE OF ACTUAL CONFLICT OF INTEREST

Analytica LLC has performed its standard conflict of interest check with respect to the work to be performed under this Contract and finds no contracts that raise apparent, potential or actual organizational conflict of interest (OCI) concerns with respect to unequal access to information, biased ground rules, or impaired objectivity.  Further, none of Analytica’s officers, directors and managers has a financial interest or relationship that a prudent business person and/or the Government would view as an actual, apparent or potential personal or financial conflict of interest with the work to be performed under this task order.   Should Analytica’s general and ongoing OCI identification procedures identify any additional apparent or actual OCI, Analytica will create a proposed mitigation plan for review and approval of the contracting officer and, upon approval, will immediately implement the approved mitigation plan.

CONFLICT OF INTEREST CERTIFICATION

I, Landzy Theodore, certify that to the best of my knowledge and belief: 1) I am an official authorized to bind the entity; 2) the information contained in the Conflict of Interest Certification is true and accurate as of September 4, 2019; and 3) I understand that the Contracting Officer may consider any deception or omission in this Certificate to be grounds for non-consideration for contract award, modification or nonrenewal or termination of the current contract, and/or other contract or legal action.

____________________________

Landzy Theodore

Contracts Manager

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: 	DATE SUBMITTED:

Carahsoft Technology Corp. 	8/21/2019

SUBMISSION TYPE:

☒   Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #:  	CONTRACT #: RFP-CMS-191606 	N/A

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item  	Large Businesses

Contracts with a  	Contracts

FAR 52.203-13 Requirements Applicability  	Contracts with a total 	total value  	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million  	Commercial Items)

(See FAR 2.101 for 	with a total value  Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

A. 	DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

1. High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable; 2. Internal organization chart of the entity performing the work; and,

3. Narrative explanation of structure/ownership.

Carahsoft’s high level organizational chart is attached below.

Carahsoft  technology is a privately owned company focusing on delivering best-of-breed hardware, software, and  support solutions to federal, state and local government agencies since 2004. Carahsoft has a unique business model  focusing on providing superior sales and marketing execution, a track record of success, high integrity, and a focus on  strategic vendor relationships.

Carahsoft 's organizational structure allows for very focused and individualized support of any customer. The Executive  Management team at Carahsoft is responsible for all aspects of day to day running of the organization. Reporting to the

| Executive Management Team are Directors. It is the Director's primary responsibility to oversee a particular technology area(s) and to monitor and manage all aspects of the staff, customers, and business within that area. I. An example of a Technology Area at Carahsoft is the VMware Virtualization practice. A host of technology offerings that use VMware at their core are supported by a single business unit overseen by a single Director that has reach back and access to the Executive Management staff. The Directors are then supported by a group of Team Leads. Each Team Lead oversees a business area (typically defined by customer type (i.e. State Customers) or technology type (i.e. Virtual Desktop). Each team lead oversees a staff that is responsible for executing and managing the activities within that business unit. At its core, this organizational structure is lean and efficient, lacking layers of middle management, and empowering individuals with decision making capability in order to support all customers quickly and efficiently. Carahsoft is acting as the first tier subcontractor to Deloitte on this contract and Marklogic is a lower tier subcontractor to Carahsoft. There is no organizational alignment, only contractual. |  |  |
| --- | --- | --- |
| B. DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS: |  |  |
|  | Offerors/Contractors shall provide the following: - COI COMPLIANCE PROCESS: Describe the COI oversight process including, but not limited to, how the contractor identifies and resolves COIs (See Section H.1). OCI monitoring, which consists of identification, mitigation, and compliance, is an ongoing process to continually monitor and resolve any potential OCI. It is in Carahsoft 's best interest to remain unbiased (unconflicted) in government procurements, for that reason we try to mitigate conflicts of interest as they are identified. Regardless of the employee's role at Carahsoft Technology Corporation, we expect everyone to report if an actual, potential, or apparent organizational conflict of interest exists. Once the conflict has been identified we will escalate it to the proper authorized supervisor. If necessary,we will escalate an actual, potential, or apparent organizational conflict of interest to our CEO. - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI: Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: Prime Contractor or Subcontract or other Relationship ?; Name of Customer with which you are under contract.; Contract #; Period of Performance; Total Contract Value; Description of Supplies/ Services; *COI UA, BG and/or IO (See below); *COI Actual, Potential or Apparent; Explanation: See #4 below. * Describe whether any disclosed COI is an - Actual, - Potential, and/or - Apparent COI, and whether the Actual, Potential or Apparent conflict is either: - UA – Unequal Access, • BG – Biased Ground Rules, or - IO – Impaired Objectivity. (See Solicitation/Contract Section H.1 for definition of COI and explanation of UA, BG, IO) |  |

| No conflict exists for Carahsoft in this section. - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity with which you have a Financial Interest / Relationship. Description of Financial Interest or Relationship * COI Yes/No) ( UA, BG and/or IO Explanation: If answer is “No,” please provide explanation why it’s not a conflict. If yes, see # 4 below. * Asterisk information in B.2 above also applies to B.3. No conflict exists for Carahsoft in this section. - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: - Description of the COI including whether it is actual, potential or apparent; - Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); c. Mitigation strategy for COI; - Time frames for resolving the COI; - Plan for monitoring COIs; and, - Plan for independent audit of COI mitigation (See H.1.e for audit requirements). This section is N/A as no Conflict of Interest exists in sections B.2 or B.3 |  |  |
| --- | --- | --- |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |  |
| - PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. - Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. After anaylsis of Employees PCI Financial Disclosure forms it has been determined that no Conflict of Interest exists for this section. |  |  |
| D. SUBCONTRACTORS: |  |  |
|  | 1. PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. |  |
| Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. After consultation with MarkLogic and their submitted information it has been determined that no actual or potential COI exists and needs to be mitigated. 2. POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise. |  |  |
| E. CONTRACTOR INTEGRITY/MISCONDUCT: |  |  |
|  | The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors -  False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and,  Qui tam lawsuits or other administrative misconduct. The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete. If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission. Carahsoft has no violations to disclose and the information in SAM and FAPIIS is current, accurate, and complete. |  |

# Carahsoft

Craig P. Abod

President

Michael Shrader,

Vice President

Michael Shrader,

Vice President

Andres Azcuna,

Director

Niklus Cesena,

Senior Operations

Manager

Mary Lange

Vice President,

Marketing

Megan Wine,

Marketing Director

Karina Woods

Vice President,

Customer

Operations

Valerie Lagman

Order Mgmt. Team

Lead

Kristina Smith

Contracts Director

18

Full-Time

Contracts

Resources

Jennifer Kanach

Proposals Director

8

Full-Time

Proposal

Resources

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR:  	DATE SUBMITTED:

Innosoft Corporation 	08/21/2019

SUBMISSION TYPE:

x   Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #: 191606 	CONTRACT #:

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided

to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item

Contracts with a

FAR 52.203-13 Requirements Applicability  	Contracts with a total 	total value

(X = Applicable) 	value < $5 Million 	> $5 Million

(See FAR 2.101 for

Definition of

Commercial Item)

COI DISCLOSURES 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required Large Businesses

Contracts

(Excludes contracts for Commercial Items)  with a total value  > $5 Million

X

X

X

X

A. 	DESCRIPTION OF CORPORATE AND ORGA 	NIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

1. High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable; 2. Internal organization chart of the entity performing the work; and,

3. Narrative explanation of structure/ownership.

♦ Innosoft Corporation is the entity performing the work. Innosoft has no parent or affiliated organizations. ♦ Innosoft is an S-Corporation, 100% owned by single shareholder Mr. Srinivas V Challapalli.

| B. DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS: |  |  |
| --- | --- | --- |
|  | Offerors/Contractors shall provide the following: - COI COMPLIANCE PROCESS: Describe the COI oversight process including, but not limited to, how the contractor identifies and resolves COIs (See Section H.1). Innosoft conflict of interest plan OCI/PCI oversight process provided below Innosoft’s “Code of Ethics and Standards of Conduct” booklet instructs Innosoft employees who have a reason to believe that a violation of the standards of conduct has occurred or is likely to occur to contact their supervisor, department head, or HR. Innosoft employee must also notify the Innosoft Executive Management. Each subcontractor should refer to the Innosoft Compliance Program for guidance and contact the Innosoft Executive Management. COIs that can be avoided should be avoided. If, for example, you have a vested interest as a consultant to a small business that is bidding on a contract, you should advise your management and simply refuse to be in a decision-making role. Some conflicts cannot be avoided. When conflicts can be identified or foreseen, steps can be taken to mitigate the situation and circumstances. Below is a list of approaches that may be taken to address COIs. - If you have a personal conflict that cannot be avoided, publicize it. Talk freely to your supervisor, Innosoft COI Compliance Officer and/or HR Manager. Discuss the facts giving rise to the conflict and ask for their input about how you might avoid having it become a problem. - When you have a conflict that bears upon a decision you need to make, involve others in the decision or simply take yourself out of the action and let someone else decide. - Ask yourself, how would I feel if what I am about to do or decide were printed in the newspaper? Trust your feelings. If it doesn’t feel right, don’t do it. - If there is an actual, apparent and/or potential COI involving someone else on the team, it is your responsibility to raise the issue for clarification. You have the option to report the issue to your supervisor, Program manager or the Innosoft Executive management depending on the specific circumstances. - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI: Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: Innosoft conducted an initial company-wide OCI screening with respect to the CMS program using the entirety of the Statement of Work, to ascertain if any active Innosoft contracts have any actual or per-ceived OCI concerns relating to the performance of the initial proposed work. Innosoft has not identi-fied any other contracts that could give rise to an |  |

| actual, potential, and/or apparent COI. If Innosoft learns of any actual, potential, or apparent COI during task order (TO) performance, we will notify CMS in writing within 5 business days of the identification of such COI. |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Prime Contractor or Subcontrac tor other Relationshi p? | Name of Customer with which you are under contract. | Contract # | Period of Performanc e | Total Contract Value | Description of Supplies/ Services | *COI UA, BG and/or IO (See below) | *COI Actual, Potenti al or Appare nt | Explan ation: See #4 below |  |
|  | Prime | State of MD – MHBE | MDM00 3102067 9 | 01/15/2014 to 06/30/2023 | $17,737,953.00 | Design, develop, and test State of MD Health Insurance Exchange supporting the Affordable Care Act. | NO | NO | As explain ed above |  |
|  | Prime | State of MD – MD THINK (as prime) | N00B84 00058 | 12/12/2017 to 06/30/2023 | $28,728,900.00 | Design, Develop and Test State of MD Cloud based Shared Data Repository in AWS Environment and Replace outdated Silo systems for Non-MAGI Medicaid, Social Services | NO | NO | As explain ed above |  |
|  | Prime | NEA | GS))Q17 GWD21 46 | 04/06/2019 to 04/05/2024 | $2,951,100.00 | Support both electronic Grant Management Sys-tem (eGMS) and Appli-cation Portal (AP) of NEA | NO | NO | As explain ed above |  |
|  | Prime | Arcelor Mittal | V121232 | 12/19/2005 to Current | $4, 341,360.00 | Workforce Management and Payroll application | NO | NO | As explain ed above |  |
|  | Sub | State of MD -MD THINK(as sub to Deloitte) | N00B84 00064 | 05/10/2017 to 04/30/2021 | $ 2,059,960.00 | Design,Develop, and Test State of MD Cloud based Shared Data Repository in AWS Environment and Replace outdated Silo systems for Non-MAGI Medicaid, Social Services | NO | NO | As explain ed above |  |
|  | Sub | DSH | HHSM- 500- T0007 | 03/01/2014 to Current | $6,874,570.82 | Networking and Development Services for CMS Marketplace Data service Hub Contract | NO | NO | As explain ed above |  |

|  |  |  |  |  |  | supporting the Affordable Care Act |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Sub | CMS ONE PI | HHSM- 500T0009 | 01/01/2016 to Current | $2,348,688.36 | Database Administration Services for CMS/CPI One PI tool contract used to analyze IDR data | NO | NO | As explain ed above |  |
|  | Sub | OHSMS | TLG 15024- 5684 | 06/08/2015 to Current | $2,291,523.40 | Business Process Management, Database Administration and Testing Services | NO | NO | As explain ed above |  |
|  | Sub | Marketplac e System Integration | HHSN- 316201200008W | 09/09/2015 to Current | $1,742,096.88 | Database Administration Services | NO | NO | As explain ed above |  |
|  | Sub | EDCAPS | GS-35F0308L | 07/21/2014 to Current | $13,008,152.80 | Financial Management and Support Services | NO | NO | As explain ed above |  |
|  | Sub | MTST | HHSM- 500201500132U | 12/18/2017 to Current | $338,282.00 | Testing Services | NO | NO | As explain ed above |  |
|  | * Describe whether any disclosed COI is an - Actual, - Potential, and/or - Apparent COI, and whether the Actual, Potential or Apparent conflict is either: - UA – Unequal Access, • BG – Biased Ground Rules, or • IO – Impaired Objectivity. (See Solicitation/Contract Section H.1 for definition of COI and explanation of UA, BG, IO) - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity Description of *COI Explanation: with which you Financial (Yes/No) If answer is “No,” please have a Financial Interest or UA, BG provide explanation Interest / Relationship and/or IO why it’s not a conflict. Relationship. If yes, see # 4 below. * Asterisk information in B.2 above also applies to B.3. ♦ Innosoft has no Financial Interests/Relationships, as defined in Section H.1, for the organization. Innosoft has no parents and affiliates. - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: a. Description of the COI including whether it is actual, potential or apparent; |  |  |  |  |  |  |  |  |  |

| b. Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); c. Mitigation strategy for COI; - Time frames for resolving the COI; - Plan for monitoring COIs; and, - Plan for independent audit of COI mitigation (See H.1.e for audit requirements). Not applicable. |  |  |
| --- | --- | --- |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |  |
|  | - PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. We have analyzed PCI financial disclosures and determined that no actual, potential, and/or apparent personal conflict(s) of interest exists. - Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. Not applicable. |  |
| D | . SUBCONTRACTORS: |  |
|  | 1. PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. Not applicable. |  |
| 2. POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise. |  |  |
| E. CONTRACTOR INTEGRITY/MISCONDUCT: |  |  |
|  | The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors -  False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and, - Qui tam lawsuits or other administrative misconduct. The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete. If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission. ♦ Innosoft Corporation currently has no known issues in regard to Integrity and Misconduct. None of the above options are applicable. ♦ Innosoft Corporation SAM, FAPIIS records are current, accurate and complete. There is no additional information available to disclose with this submission. |  |

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: 	DATE SUBMITTED:

Jane Good, JGood Advisors 	8/21/2019

SUBMISSION TYPE:

x   Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #:  	CONTRACT #:

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item  	Large Businesses

Contracts with a  	Contracts

FAR 52.203-13 Requirements Applicability  	Contracts with a total 	total value  	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million  	Commercial Items)

(See FAR 2.101 for 	with a total value  Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

- DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Jane Good is the owner of a sole proprietorship, JGood Advisors.  There are no employees other than Jane Good

- DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS:

Offerors/Contractors shall provide the following:

1. COI COMPLIANCE PROCESS:  Describe the COI oversight process including, but not limited to, how the  contractor identifies and resolves COIs (See Section H.1).

There are no current or expected Conflicts of Interest impacting Jane Good’s participation in this initiative.  As a sole proprietor of an independent consulting firm, Jane Good holds no interest with any healthcare-related organizations.

| - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI: Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: Jane Good does not have any actual or pending contracts which could pose an actual, potential or apparent COI. - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Jane Good does not have any Financial Interests or Relationships with any healthcare-related organizations which could cause a Conflict of Interest - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: Not applicable. |  |  |
| --- | --- | --- |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |  |
|  | - PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. - Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. |  |
| D. SUBCONTRACTORS: |  |  |
|  | 1. PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. |  |
| The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. 2. POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise. |  |  |
| E. CONTRACTOR INTEGRITY/MISCONDUCT: |  |  |
|  | The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors -  False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and,  Qui tam lawsuits or other administrative misconduct. The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete. If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission. Jane Good does not have any violations or alleged acts, wthin the past five (5) years, related to the following for myself, or my company: False Claims Act, Civil Monetary Penalties, criminal investigations or indictments, qui tam lawsuits or any other administrative misconduct. JGood Advisors is not registered in SAM.gov or FAPIIS. |  |

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: 	DATE SUBMITTED:

Scope Infotech, Inc. 	8/23/2019

SUBMISSION TYPE:

X   Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #:  RFP-CMS-191606 	CONTRACT #:

Federally Facilitated Exchange (FFE) 	TBD

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item  	Large Businesses

Contracts with a  	Contracts

FAR 52.203-13 Requirements Applicability  	Contracts with a total 	total value  	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million  	Commercial Items)

(See FAR 2.101 for 	with a total value

Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

- DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

  - High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable; 2. Internal organization chart of the entity performing the work; and,

3. Narrative explanation of structure/ownership.

See Attachment A, Business Ethics, COI, Sec. A.1, A.2, A.3

- DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS:

Offerors/Contractors shall provide the following:

  - COI COMPLIANCE PROCESS:  Describe the COI oversight process including, but not limited to, how the  contractor identifies and resolves COIs (See Section H.1). See Attachment A, Business Ethics, COI, Sec. B.1.

  - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT

COI:   Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential,

| and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: Prime Contractor or Subcontract or other Relationship ?; Name of Customer with which you are under contract.; Contract #; Period of Performance; Total Contract Value; Description of Supplies/ Services; *COI UA, BG and/or IO (See below); *COI Actual, Potential or Apparent; Explanation: See #4 below. * Describe whether any disclosed COI is an - Actual, - Potential, and/or - Apparent COI, and whether the Actual, Potential or Apparent conflict is either: - UA – Unequal Access, • BG – Biased Ground Rules, or - IO – Impaired Objectivity. (See Solicitation/Contract Section H.1 for definition of COI and explanation of UA, BG, IO) See Attachment A, Business Ethics, COI, Sec. B.2. - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity Description of *COI Explanation: with which you Financial (Yes/No) If answer is “No,” please have a Financial Interest or UA, BG provide explanation Interest / Relationship and/or IO why it’s not a conflict. Relationship. If yes, see # 4 below. * Asterisk information in B.2 above also applies to B.3. See Attachment A, Business Ethics, COI, Sec. B.3. - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: - Description of the COI including whether it is actual, potential or apparent; - Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); c. Mitigation strategy for COI; - Time frames for resolving the COI; - Plan for monitoring COIs; and, - Plan for independent audit of COI mitigation (See H.1.e for audit requirements). See Attachment A, Business Ethics, COI, Sec. B.4. |
| --- |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |  |
|  | 1. PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. |  |

| - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. See Attachment A, Business Ethics, COI, Sec. C.1. 2. Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. See Attachment A, Business Ethics, COI, Sec. C.2. |  |  |
| --- | --- | --- |
| D. SUBCONTRACTORS: |  |  |
|  | - PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. See Attachment A, Business Ethics, COI, Sec. D.1. - POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise. See Attachment A, Business Ethics, COI, Sec. D.2. |  |
| E. CONTRACTOR INTEGRITY/MISCONDUCT: |  |  |
|  | The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors - ✓ False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and, ✓ Qui tam lawsuits or other administrative misconduct. The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete. If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission. See Attachment A, Business Ethics, COI, Sec. E. |  |
| Certification: I hereby certify that – |  |  |
| - This Submission is an X Initial filed with our proposal; or a Post-award Revision. - To the best of my knowledge and belief, I represent, by submission of this disclosure, that the Offeror/Contractor has disclosed all relevant information of which the Offeror/Contractor is aware regarding all actual, potential, and/or apparent organizational/personal conflicts of interest; - I am authorized to bind this entity and attest that the information submitted herein is true, accurate and complete as of this date; - If the contract value is >$5million, the entity has X or will  put in place – - Within 30 days of award, a Final Code of Business Ethics and Conduct in accordance with FAR 52.203-13(b), and - If the organization is a large business, within 90 days of award, a Final Business Ethics Awareness And Compliance Program And Internal Control System (Compliance Program) that meets the criteria set forth in FAR 52.203-13(c); and - The requirements for Business Ethics, Conflict Of Interest and Compliance have been, or will be, flowed-down to all Subcontractor contracts/agreements. __Riyaz A. Momin, President & CEO______ _____________________08/23/2019__ Print Name/Title Signature/Date |  |  |

## Contractor Business Ethics, Conflict of Interest  And Compliance Program Requirements Attachment A: Subcontractor Scope Infotech

Table of Contents

Section A.  Description of Corporate and Organizational Structure ……………………. 2

Section B.  Description of All Actual, Potential, and/or Apparent COIs  ……………… 	3

Section C.  Personal Conflicts of Interest  ……………………………………………… 	5

Section D.  Subcontractors  …………………………………………………………….. 	6

Section E.  Contractor Integrity/Misconduct  …………………………………………... 	7

This document includes data that shall not be disclosed outside the Government and shall not be duplicated, used, or disclosed—in whole or in part—for any purpose other than to evaluate this solicitation. If, however, a contract is awarded to this offeror as a result of—or in connection with—the submission of this data, the Government shall have the right to duplicate, use or disclose the data to the extent provided in the resulting contract. This restriction does not limit the Government’s right to use information contained in this data if it is obtained from another source without restriction. The data subject to this restriction are contained on the pages marked with the legend “Use or disclosures of data contained on this sheet is subject to the restriction on the title page of this proposal.

## A. DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE

A.1 HIGH-LEVEL ORGANIZATIONAL CHART

CEO/President (R. Momin)

BD/Marketing (H.

Said)

Proposals &

Strategy (M.

Faletti)

Outside Services

(

R. Momin

)

Solutions

Delivery (H

.

Said/R. Mom

in)

COO/Operations

(

R. Lovell

)

CTO/Technology

(

Lovell/Momin

)

A.2 INTERNAL ORGANIZATIONAL CHART

Deloitte Project Management

Scope Infotech

Project Lead

Scope Infotch FFE Project

Team Members

Scope Infotech

Company

Management

Scope Infotech

Quality

Management

Scope Infotech

Solutions

Delivery Manager

A.3 NARRATIVE EXPLANATION OF STRUCTURE / OWNERSHIP

Scope Infotech, Inc. is a Type S corporation, incorporated in the Commonwealth of Virginia.

Scope Infotech is a closely held corporation.  100% of the stock is owned by Riyaz A. Momin.

## B. DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS

B.1 COI COMPLIANCE PROCESS

In accordance with FAR 9.507, Scope Infotech is not aware of any way in which participation in this contract related to the Federally Facilitated Exchange (FFE) would create any of the following types of organizational conflicts of interest (OCIs): (1) Unequal Access to

Information, (2) Biased Ground Rule, (3) Impaired Objectivity, and/or (4) Other reason.

Furthermore, Scope Infotech is not aware of any financial interests/relationships that cause an actual, potential and/or apparent conflict of interest for the company’s participation in this project. The Scope Infotech Compliance Officer has analyzed key Scope Infotech staff PCI/Disclosures and has found no issues of note.

As such, Scope Infotech does not have any relevant OCI information to disclose, or OCI mitigations to plan, regarding work previously or presently performed under any contracts of any subject matter.

As a Small Business concern, Scope Infotech does not have a full Business Ethics Awareness and Compliance Program/Internal Control System.

Scope Infotech has a Code of Ethics and Conflict of Interest Policy and a Compliance Officer.  Our Compliance Officer is Robert Lovell.  We have a detailed Employee Handbook that outlines our policies for employee conduct.  The Compliance Officer is responsible for oversight of compliance issues, including business ethics and handling matters of actual, potential or apparent conflicts of interest. He is also responsible for communicating the issues of actual, potential and/or apparent OCIs and the implications of financial interests/relationships to company personnel.  The primary mechanisms for this at this time are through our Employee Handbook and through direct orientation of staff during their probation period.

In addition, designated senior managers, project managers, and leads in primary administrative areas are further briefed on OCI/PCI concerns.  These individuals are required to submit Personal Conflicts of Interest/Disclosures statements related to particular contracts and/or in support of particular projects within a contract, as required. Scope Infotech manages risk at both the organization and project levels.  Risks and issues are routinely tracked and acted upon at the senior management Monthly Management Meeting.

The Company’s senior management and Compliance Officer review each contract and each contract task for actual, potential and/or apparent conflicts of interest at the company or individual staff level.  Assigned team members or team members contemplated for assignment are considered in the light of such conflicts of interest.  Where an actual, potential and/or apparent conflict of interest is identified, a mitigation plan is developed by the Compliance Officer and reviewed internally.  Such a plan may include a decision not to bid on a particular task order or project, reassignment of a conflicted individual or individuals, or development of a proposed process for isolation of a conflict so as to resolve it, and preparation of a proposed mitigation plan to this end for consideration by the involved external parties.

The Scope Infotech Code of Business Ethics and Conflict of Interest Policy is attached (Attachment B).

B.2 DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI

Explanation for identifying no conflict of interest:  Scope Infotech is not aware of any unequal access, biased ground rules or impaired objectivity issues that could result from our involvement in any of this work relative to the proposed FFE project tasks.  Scope Infotech has no contracts with FFE.

Technical staff working on the FFE project assignment will sign a NDA and OCI mitigation training documents and will receive internal training with respect to OCI/PCI.

B.3 FINANCIAL INTERESTS / RELATIONSHIPS

Scope Infotech has no parent or affiliated companies or organizations.

B.4 CONFLICT OF INTEREST MITIGATION

Scope Infotech does not currently identify any conflicts of interest regarding the FFE project at this time.  In the event that an award is made to us, we understand that we will be required to submit formal Analysis of Individual Personal Conflicts of Interest by our Compliance Officer.

Further, in the event of any actual or potential OCI/PCI identified in the future for Scope Infotech, Scope Infotech agrees to disclose in writing the details of such with a proposed mitigation plan for the Contracting Officer’s consideration.  Such mitigation plan will include the required elements of:  (a) Description of the OCI/PCI; (b) Rationale for classification of the type of conflict; (c) Proposed mitigation strategy; and (d) Timeframes for resolving the OCI/PCI.

## C. PERSONAL CONFLICTS OF INTEREST (PCI)

C.1 PCI DISCLOSURES AND ANALYSIS

Scope Infotech has identified no Personal Conflicts of Interest related to our proposed work on the FFE project.

C.2 MITIGATION PLAN

Board of Directors members, principals of the organization, and managers and key personnel who would be involved with this project have submitted Personal Conflicts of Interest Financial Disclosure statements.  These have been analyzed by the Scope Infotech Compliance Officer and, to the best of our knowledge, no actual, potential and/or apparent Personal Conflicts of Interest exist.  The Compliance Officer’s Analysis is attached (Attachment C).

## D. SUBCONTRACTORS

D.1 PRE-AWARD DISCLOSURE INFORMATION

Scope Infotech does not propose subcontractors for this work.

D.2 POST-AWARD DISCLOSURE INFORMATION

In the event that Scope Infotech should propose a subcontractor subsequent to an award, we understand that full disclosure of any actual, potential or apparent organizational or personal conflict of interest on the part of the subcontractor would be required.

## E. CONTRACTOR INTEGRITY / MISCONDUCT

Scope Infotech has no history of, no current, and no involvement with any False Claims Act violations, no Civil Monetary Penalties violations, any Criminal investigations and/or indictments, or any Qui tam lawsuits or other administrative misconduct acts or alleged acts.

All information in the System for Award Management (SAM) for Scope Infotech is current, accurate and complete as of the date of this submission.

CODE OF BUSINESS ETHICS AND CONFLICT OF

INTEREST POLICY

## INTRODUCTION

Scope Infotech is committed to conducting business in a fair, honest and sound manner to help assure that the long-term interests of its shareholders are being served.  As part of this commitment, this Business Ethics and Conflict of Interest Policy sets out the policies and procedures for the fair and honest business practices and behavior that Scope Infotech expects from its Employees.

This policy applies to all Scope Infotech employees, contractors, officers, and members of the Board of Directors, who are referred to below as “Employees.”  In this policy “Scope Infotech” refers to Scope Infotech, Inc., and all of its subsidiaries and affiliates.

The Board of Directors has appointed a Compliance Officer to provide oversight for compliance with this policy.

Scope Infotech’s guiding principles on business ethics and conflict of interest are:

- Business Ethics

It is Scope Infotech's policy to comply with both the letter and the spirit of all laws to which it is subject, wherever Scope Infotech does business.  Scope Infotech also expects its Employees to conduct all business on behalf of Scope Infotech in a manner consistent with the highest ethical standards.

- Conflict of Interest

Scope Infotech expects undivided loyalty from its Employees. Scope Infotech Employees may not engage in any activities that could conflict with Scope Infotech’s business interests, adversely affect its reputation or interfere with the fulfillment of the responsibilities of the Employee's job, which at all times must be performed in the best interest of Scope Infotech.  Scope Infotech Employees may not use their position with Scope Infotech, or Scope Infotech’s information or assets, for their personal gain or for improper benefit of others.

It is not possible to list all rules regarding business ethics or conflicts of interest.  In those circumstances in which no guideline is specified, individual conscience, common sense and the adherence to principles of honesty and fairness should prevail in the conduct of Scope Infotech’s business.

Set out below are more details on these guiding principles.

A.  BUSINESS ETHICS 1. COMPLIANCE WITH APPLICABLE LAW:

An Employee must take no action on Scope Infotech's behalf that the Employee knows or suspects violates any applicable law or regulation.  While we must compete vigorously, we must at the same time do so in strict compliance with all laws and regulations that apply to us in every country in which we do business.

Scope Infotech and its Employees may not assist any other Employee or a third party in violating the laws of any country.  This policy applies even where Scope Infotech’s assistance would not itself violate the laws of a country.

- OBSERVANCE OF MORAL AND ETHICAL STANDARDS OF SOCIETY:

In addition to full compliance with all laws, each Scope Infotech Employee must comply with the moral and ethical standards of local society in addition to accepted international standards in the conduct of Scope Infotech's business.

- TRUE AND ACCURATE COMMUNICATIONS, BUSINESS RECORDS AND PUBLIC REPORTING:

Employees must be truthful in all communications with one another, our customers, internal and external auditors, government agencies, and other third parties.  Employees must maintain truthful business records that accurately and fairly reflect Scope Infotech business and financial transactions.  Employees must not falsify or forge any business records.

Scope Infotech shall at all times provide full, fair, accurate, timely, and understandable disclosure in reports and documents that it files with, or submits to, clients, local, state or federal government authorities, other regulatory authorities, and in other public communications made by Scope Infotech.

Employees may be called upon to provide information to assure that Scope Infotech’s public reports are full, fair, accurate, timely and understandable.  Scope Infotech expects all of its personnel to take this responsibility very seriously and to provide prompt and accurate answers to internal inquiries related to Scope Infotech’s public disclosure requirements.

The Chief Executive Officer (CEO) and the Director of Operations bear a special responsibility to help ensure that a culture exists throughout Scope Infotech as a whole that assures the full, fair, accurate, timely and understandable reporting of Scope Infotech's financial results and condition.

- COMPLIANCE WITH U.S. GOVERNMENT FEDERAL ACQUISITION REGULATION AND TAX LAWS:

Scope Infotech and all Employees must obey both Federal Acquisition Regulation (FAR) and federal laws.  No Employee may on Scope Infotech’s behalf enter into any transaction with agents, contractors, consultants, lawyers, distributors or other persons that the Employee knows or suspects will permit these persons to circumvent these laws.  Any transaction that has the appearance of permitting any person to circumvent these laws must receive the prior approval of the Chief Executive Officer.

- LABOR PRACTICES:

Scope Infotech, its Employees and its suppliers must strictly comply with all human rights laws of the United States and for all countries in which Scope Infotech or its suppliers do business. Further, Scope Infotech holds itself and its suppliers of goods and services to a standard that prohibits the use of forced labor, child labor, and unsafe working conditions.

- NO BRIBES OR ILLEGAL PAYMENTS:

Scope Infotech will not tolerate, and no Employee may pay, offer or authorize, any bribe or any other unlawful payment on behalf of Scope Infotech.  Bribery is the giving of money or anything else of value in an attempt to influence the act or decision of a public official, or to induce the public official to influence any act or decision of the government, to assist Scope Infotech in obtaining or keeping business.  This prohibition extends to payments to consultants, agents or other intermediaries when the Employee has reason to believe that some part of the payment or "fee" will be used for a bribe or otherwise to influence government action.  Any Employee with knowledge of a request for or payment of a bribe must immediately disclose the information to the Director of Operations or the Chief Executive Officer forthwith.

## B.  CONFLICT OF INTEREST

A conflict of interest is deemed to exist when an Employee's duty to give undivided business loyalty to Scope Infotech can be prejudiced by actual or potential personal benefit from another source.  All circumstances of conflict of interest, including those specified below, should be avoided.

Generally, a conflict of interest may exist when an Employee of Scope Infotech is working on a contract or project with which the Employee, or a member of the Employee’s family has some other involvement.

Not all conflicts of interest are problems, however all must be disclosed and evaluated.  Any situation that involves possible financial gain or possible security compromise is of immediate concern to both government and commercial organizations.

In accordance with FAR 9.507, Scope Infotech evaluates each new contract or subcontract opportunity for any way in which participation in this contract would create any of the following types of organizational conflict of interest:  (1) Unequal Access to Information, (2) Biased Ground Rule, (3) Impaired Objectivity, and/or (4) Other actual, potential or apparent conflicts of interest.  The Company’s Compliance Officer conducts this evaluation from pre-award perspective during any proposal/bid process, and follows up with the Solutions Delivery and Project Managers subsequent to any contract or task order award.

If a potential organization conflict of interest is identified, Scope Infotech will develop and submit to the appropriate Contracting Officer a proposed mitigation plan containing the following information:

A description of the conflict of interest and identity of parties involved;

A description of the work to be performed;

A description and rationale for any actual, potential or apparent conflict of interest;

The estimated dollar amount of any identified impacts, if relevant;

The period of performance, if relevant;

The proposed mitigation strategy;

The timeline for resolving the conflict of interest; and

A description of Scope Infotech’s internal controls and planned actions, to avoid, neutralize, or mitigate any potential organizational conflict of interest.

Some projects (particularly in security and financial situations) may require that Employees review potential conflict of interest issues and sign a specific statement confirming that they are not aware of any conflict of interest.

All Employees are responsible for bringing any possible conflict of interest to the attention of Company management.  Because circumstances will change over time, it is important that Employees remember to report a new potential conflict of interest as soon as it arises.

If an Employee has any doubt about whether an activity may create a conflict of interest, the Employee must report that activity to the Director of Operations or to the Chief Executive Officer.

The following guidelines pertain to general management of conflict of interest at Scope Infotech.

- LOYALTY TO SCOPE INFOTECH:

No Employee should be subject, or even appear to be subject, to influences, interests or relationships that conflict with the best interests of Scope Infotech.  This means avoiding any activity that might compromise or seem to compromise Scope Infotech or the Employee, or bring embarrassment to or adversely affect the reputation of Scope Infotech or the Employee.

- DEALING WITH SUPPLIERS, CUSTOMERS AND OTHERS- GIFTS, MEALS, ENTERTAINMENT AND PAYMENTS:

All contacts and dealings with customers, suppliers, and potential suppliers must be conducted so as to avoid even the appearance of impropriety or violation of any applicable law or regulation or this Policy.

- General policy

Employees may not offer, ask for, provide or accept anything of value either for themselves or for others in return for favorable treatment from Scope Infotech, customers, suppliers or potential suppliers, or others.

- Permitted gifts

Employees involved in marketing and business development may give or receive gifts in exchange with business partners or potential partners where the gift has a value of less than U.S. $25 that are motivated by accepted business courtesies, for example, marketing samples or tokens.

- Permitted business entertainment

Employees may provide business partners and other employees, or potential employees, with business entertainment (refreshments, entertainment, meals) only if it is of nominal value, motivated by accepted business courtesies and approved in advance by the Director of Operations or the Chief Executive Officer.

Scope Infotech Employees may not provide refreshments, entertainment or meals to any client or potential client of Scope Infotech, with the exception of coffee or tea in the context of the office environment where beverages are being made available to all employees and guests.

Employees may accept business entertainment, including refreshments or meals, only if it is of reasonable value and motivated by accepted business courtesies. Acceptance of a beverage in the office setting in a context where beverages are being made available to all guests is allowed.

Except as noted above, Employees may not accept gifts from clients or potential clients of Scope Infotech.

(d) No payments or “kickbacks”

Employees may not for their own benefit or the benefit of others solicit or accept any payment,

“kickback” or loan of money in any amount from anyone (including any company or government) that does business or wants to do business with Scope Infotech.  However, this prohibition does not extend to personal loans to Employees made in the ordinary course of business by financial institutions or consumer lenders with which Scope Infotech does business, unless it could reasonably be viewed as being done to gain a business advantage.

3. NO INTERESTS IN COMPETITORS OR CERTAIN OTHERS:

- No Financial Interest in Suppliers, Customers and Competitors

No Employee may have any direct or indirect interest in any organization that is seeking or doing business with Scope Infotech or that is a competitor of Scope Infotech.  This means for example that no Employee may be an investor or own shares in a Scope Infotech competitor, supplier or customer.

- Certain Prohibited Second-Job Employment

Employees must not accept employment with, or act as consultants or agents for, a Scope

Infotech customer, supplier or competitor.  An Employee’s personal transactions with Scope Infotech customers, suppliers or competitors must not involve the use of Company time, property or information, and must be on non-preferential terms and independent of any relationship with Scope Infotech.

- Boards of Directors and Advisory Boards of Other Companies

Employees must not become a paid officer or member of the Board of Directors or paid member of an Advisory Board of other companies without the prior approval of the Chief Executive Officer of Scope Infotech.  Employees must not become a non-paid officer or member of the Board of Directors or non-paid member of an Advisory Board of another company without the prior approval of the Chief Executive Officer of Scope Infotech.

- Personal or Family Business with Scope Infotech

Employees must not conduct Scope Infotech business with family members or with a business in which family members participate, without the prior approval of the Director of Operations or the Chief Executive Officer.

Employees must not sell goods or services to Scope Infotech (beyond the stated or implied scope of their employment) without the prior approval of the Director of Operations or the Chief Executive Officer.

- Business Opportunities

Employees must not take advantage of an opportunity for personal gain that rightfully belongs to Scope Infotech.  If a Scope Infotech Employee becomes aware of a business opportunity that might fall within Scope Infotech's business purpose and practice, the Employee must inform the Director of Operations or Chief Executive Officer of the business opportunity.  Employees must not sell their own services or products, or those of another person or firm, if Scope Infotech offers similar services or products.

- NO PERSONAL APPROPRIATION OF SCOPE INFOTECH PROPERTY:

No Employee may without proper authorization use or permit others to use Scope Infotech property or services for personal purposes or their own personal benefit.  The unauthorized removal of Scope Infotech material, equipment or supplies, or unauthorized use of Scope Infotech property, is treated as theft.

The submission of a fraudulent expense report and the misuse of Scope Infotech-issued credit cards are treated as theft.  Each Employee is expected to use the same care for Scope Infotech’s property as he or she would if it were the Employee's own property.  Employees who are authorized to charge amounts directly to Scope Infotech, using Scope Infotech credit cards may use such accounts for Scope Infotech business purposes only and must also take appropriate precautionary measures to protect such cards against loss or abuse.

- NO MISAPPROPRIATION OF COMPANY INFORMATION:

Sensitive or confidential Scope Infotech information is the property of Scope Infotech and must not be used by Employees for personal gain.  All Employees are required to comply fully with the Scope Infotech Information Security Acceptable Use Policy as a condition of employment.

No Employee may give or make available any sensitive or confidential Scope Infotech information (including but not limited to financial data, trade secrets, know-how, future plans, etc.) to any third party.  Similarly, no Employee may solicit or use another party's confidential information for personal profit or for any other improper reason.

Employees are also referred to Scope Infotech’s Information Security Acceptable Use Policy for particulars regarding computer, client and other data handling.

- NO INSIDER TRADING:

Although Scope Infotech stock is not publicly traded at this time, in the event that that changes, no Employee may profit directly or indirectly from a share or other securities transaction made on the basis of non-public “material” information about Scope Infotech or another company that was obtained as a result of the Employee’s service with Scope Infotech.

## C.  GENERAL PROVISIONS

- EMPLOYEES ARE PROHIBITED FROM ACTING INDIRECTLY THROUGH FRIENDS OR FAMILY:

An Employee who tries to or does take actions prohibited by this Policy indirectly through a friend or family member will be subject to disciplinary action up to and including termination as if the Employee had tried to or had taken the action directly.

- VIOLATION OF POLICY:

Scope Infotech will take immediate disciplinary action, up to and including termination, of any

Employee who violates this Policy or whose relative violates this Policy.  In addition, Scope Infotech reserves the right to take all appropriate legal actions in connection with violations of this Policy, including, but not limited to, the initiation of criminal prosecution.

- PROCEDURE FOR ENFORCEMENT:

Except as otherwise stated in this Policy, the Director of Operations and Chief Executive Officer will be responsible for enforcing the Policy within his or her organization.

- HOW TO RAISE QUESTIONS OR SEEK AN EXCEPTION TO THE POLICY WAIVERS:

An Employee who has questions regarding the interpretation of the Policy or who would like to request an exception to the Policy should submit the question or request to the Director of Operations.  The Director of Operations in consultation with the Compliance Officer and Chief Executive Officer will make a decision in writing and communicate it to the Employee.

- RAISING CONCERNS ABOUT POTENTIAL VIOLATIONS:

Employees must notify Scope Infotech as soon as possible if they become aware of any potential violations of this Policy, the law or if they believe that they have been requested to engage in conduct that violates this Policy, the law or to engage in any unethical act.

To raise a concern, Employees may:

  - Contact the Director of Operations;

  - Contact the Chief Executive Officer;

  - Contact the Compliance Officer; or

  - Request a trusted third party to communicate the concern to the Director of Operations or Chief Executive Officer.

1S N ,.tr:,,-: i)C. C PH.f I E N 1:. 	Code of Business Ethics & Conflict of Interest Policy

Version 1.2

Although you are encouraged to identify yourself, you may remain anonymous when turning to a third party. However, U.S. laws may limit the extent of confidentiality that can be preserved in

cases involving finance, auditing, accounting, banking, anti-bribery and related matters.

- SCOPE INFOTECH'S RESPONSE TO REPORTS OF POTENTIAL

VIOLATIONS:

Scope Infotech will promptly and thoroughly investigate all reported potential violations with the highest degree of confidentiality possible under the circumstances. If Scope Infotech determines, after investigation, that a violation has occurred, then it will take the action that it believes is appropriate or that is required by law. This could include disciplinary action against or prosecution of the individuals involved. It could also result in revising policies or procedures to prevent the occurrence of future misconduct, and increasing auditing and monitoring procedures to detect any future violation. Disciplinary action will vary depending on the circumstances, but may range from counseling to termination of employment of the individuals involved.

- NO RETALIATION:

Scope Infotech will not engage in or tolerate retaliation against an Employee who has reported a potential violation under this Policy or cooperated with an investigation into reported misconduct. However, filing a report that the Employee knows to be false is prohibited and subjects that Employee to appropriate discipline, which could include termination.

- RECORDS:

The Compliance Officer is responsible for maintaining a file of all reported actual, potential and/or apparent business ethics violations and conflicts of interest. This file will include an explanation of the issue and a description of its resolution.

- TRAINING:

New hires at Scope Infotech are provided with a Handbook that includes a description of the Company's primary policies regarding conduct, and specific instructions regarding our policy related to Conflict ofinterest. This policy document itself is filed in the Company repository in SharePoint. Periodic in-service refresher training is provided to Employees in the conduct of their work. Employees are advised of how to contact Company management for additional information.

=&CEO 	os/2Lt/2ot 5

DATE

August 24, 2015 	10

Document# OPD-POLl-018

This infomialion is proprietary and confidential to Scope lnfotech, Inc.

Code of Business Ethics & Conflict of Interest Policy

Version 1.2

## REVISION HISTORY

|  |  | REVISION HISTORY |  |
| --- | --- | --- | --- |
| DATE | VERSION | DESCRIPTION | MODIFIED BY |
| September 4, 2014 | 1.0 | Baseline Release | Kylie Carpenter |
| August 21, 2015 | 1.1 | Included updated policy information | Bob Lovell |
| August 24, 2015 | 1.2 | QA Review | Mary Lomke |

August 24, 2015 	11

Document # OPD-POLI-018

This information is proprietary and confidential to Scope Infotech, Inc.

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR:  	DATE SUBMITTED:

SemanticBits, LLC 	08/29/2019

SUBMISSION TYPE:

X   Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #:  	CONTRACT #:

RFP-CMS-191606

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item  	Large Businesses

Contracts with a  	Contracts

FAR 52.203-13 Requirements Applicability  	Contracts with a total 	total value  	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million  	Commercial Items)

(See FAR 2.101 for 	with a total value  Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses X X X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

A. 	DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

- High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable;

- Internal organization chart of the entity performing the work; and,

| 3. Narrative explanation of structure/ownership. SemanticBits is a Virginia Limited liability company (LLC) with two members (Ram Chilukuri and Vinay Kumar), each having 50% equity. |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B. DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS: |  |  |  |  |  |  |  |  |  |  |
| Offerors/Contractors shall provide the following: - COI COMPLIANCE PROCESS: Describe the COI oversight process including, but not limited to, how the contractor identifies and resolves COIs (See Section H.1). SemanticBits, LLC has developed a compliance effective program. Our compliance officer and compliance team lead the efforts to adhere to Security and Privacy requirements of all our federal customers. The following tasks are included: - Mandatory annual training conducted o Privacy Awareness o Information Security Awareness o System Security - Conduct regular audits and review as part of our ISO 9001:2015 and CMMI ML3 compliance processes - Require our staff to complete non disclosure agreements and COI forms on an annual basis - Sweep our facilities to ensure no violation of PII or PHI data - Sign business associate agreements with all the vendors we are working with - Set up elaborate and meticulous backup and recovery plans - Apply stringent encryption programs for processing PII or PHI data - Apply strict system security practices such as authentication and authorization policies - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI: Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: |  |  |  |  |  |  |  |  |  |  |
|  | Prime Contractor or Subcontract | Name of Customer with which you are | Contract # | Period of Performance | Total Contract Value | Description of Supplies/ Services | *COI UA, BG | *COI Actual, Potential or | Explanation: See #4 below |  |

|  | or other Relationship ? | under contract. |  |  |  |  | and/or IO (See below) | Apparent |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | SemanticBits attests as having no current contracts that potentially conflict with this opportunity. * Describe whether any disclosed COI is an - Actual, - Potential, and/or - Apparent COI, and whether the Actual, Potential or Apparent conflict is either: - UA – Unequal Access, • BG – Biased Ground Rules, or - IO – Impaired Objectivity. (See Solicitation/Contract Section H.1 for definition of COI and explanation of UA, BG, IO) - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity Description of *COI Explanation: with which you Financial (Yes/No) If answer is “No,” please have a Financial Interest or UA, BG provide explanation Interest / Relationship and/or IO why it’s not a conflict. Relationship. If yes, see # 4 below. * Asterisk information in B.2 above also applies to B.3. SemanticBits attests having no financial affiliation with an entity that would potentially pose COI with this opportunity. - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: - Description of the COI including whether it is actual, potential or apparent; - Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); c. Mitigation strategy for COI; - Time frames for resolving the COI; - Plan for monitoring COIs; and, - Plan for independent audit of COI mitigation (See H.1.e for audit requirements). SemanticBits currently does not possess any conflicts for pursuing this opportunity. Our compliance team consistently conducts thorough reviews and audits against current services and contracts, upcoming work, and a review is triggered as proposals and opportunities are considered. Should a conflict be identified, our compliance team will apply the mitigation plan on a case-bycase basis. All potentially intenfiable conflict will be fully disclosed to the client and mitigation plan will be proposed requesting approval or decision. If the plan is approved by the client, we will immediately apply the plan and approach. If the plan is denied, we will refrain from pursuing the opportunity. |  |  |  |  |  |  |  |  |  |  |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |  |  |  |  |  |  |  |  |  |  |
|  | 1. PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. |  |  |  |  |  |  |  |  |  |  |

| o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. 2. Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. SemanticBits attests as having no personal conflicts of interest that potentially conflict with this opportunity. |  |  |
| --- | --- | --- |
| D. SUBCONTRACTORS: |  |  |
|  | - PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. - POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise. |  |
| E. CONTRACTOR INTEGRITY/MISCONDUCT: |  |  |
|  | The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors - ü False Claims Act, ü Civil Monetary Penalties, ü Criminal investigations and/or indictments, and, ü Qui tam lawsuits or other administrative misconduct. SemanticBits attests to having no known violations and alleged acts related to false claims act, civil monetary penalties, criminal investigations and/or indictments and lawsuits or other administrative misconduct within the past five (5) years. |  |

The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate  and complete.  If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission.

SemanticBits attests that information contained in SAM and FAPIIS is current, accurate and complete.

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: DATE SUBMITTED: Titania Solutions Group, Inc. 	August 22, 2019

SUBMISSION TYPE:

 Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #:  RFP-CMS-191606 	CONTRACT #: TBD

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item  	Large Businesses

Contracts with a  	Contracts

FAR 52.203-13 Requirements Applicability 	Contracts with a total 	total value  	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million  	Commercial Items)

(See FAR 2.101 for 	with a total value

Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

A. 	DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

1.	High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable; 2.	Internal organization chart of the entity performing the work; and,

3.	Narrative explanation of structure/ownership.

| B. DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL |  |  |
| --- | --- | --- |
|  | INTERESTS/RELATIONSHIPS: |  |
|  | Offerors/Contractors shall provide the following: - COI COMPLIANCE PROCESS: Describe the COI oversight process including, but not limited to, how the contractor identifies and resolves COIs (See Section H.1). - Titania has developed and implemented a Code of Business Ethics and Conduct. The Code is communicated with our employees when they start employment, at our quarterly reviews, and in our quarterly newsletters. Titania provides annual training on the ethics program. The Code includes a detailed description of the responsibilities of the employees and the company as it related to ethical conducts. It delineates how the Code is enforced and provides Point of Contact information for the Titania Ethics Officer and the Ethics Hotline. - Titania’s corporate compliance is handled by our Compliance Manager. The Compliance Manager works with our Executive VP, Business Operations, our CFO, and our program VPs to determine if there are contractual compliance issues. Upon the identification of potential new work opportunities, Titania’s leadership team evaluates the scope of the new opportunity against the scope of its existing work. To the extent an actual, apparent or potential COI is identified, the leadership team evaluates options to mitigate and/or avoid the actual, apparent or potential COI the new work may create. To date, Titania has not identified any organizational conflicts of interest/mitigations. Titania warrants that, to the best of our knowledge and belief, there are no contracts that could pose an actual, potential, and/or apparent organizational conflict of interest. - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI: Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: |  |

| Prime Contractor or Subcontract or other Relationship ?; Name of Customer with which you are under contract.; Contract #; Period of Performance; Total Contract Value; Description of Supplies/ Services; *COI UA, BG and/or IO (See below); *COI Actual, Potential or Apparent; Explanation: See #4 below. * Describe whether any disclosed COI is an Actual, Potential, and/or Apparent COI, and whether the Actual, Potential or Apparent conflict is either: UA – Unequal Access, BG – Biased Ground Rules, or IO – Impaired Objectivity. (See Solicitation/Contract Section H.1 for definition of COI and explanation of UA, BG, IO) Titania has not identified any current/active and known future, non-foreign contracts that could give rise to an actual, potential, and/or apparent COI - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity Description of *COI Explanation: with which you Financial (Yes/No) If answer is “No,” please have a Financial Interest or UA, BG provide explanation Interest / Relationship and/or IO why it’s not a conflict. Relationship. If yes, see # 4 below. * Asterisk information in B.2 above also applies to B.3. Titania has not identified any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest. - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: Description of the COI including whether it is actual, potential or apparent; Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); Mitigation strategy for COI; Time frames for resolving the COI; Plan for monitoring COIs; and, Plan for independent audit of COI mitigation (See H.1.e for audit requirements). Titania warrants that, to the best of our knowledge and belief, there it holds no contracts that could pose an actual, potential, and/or apparent organizational/financial conflict of interest related to the scope of this proposal. As such, a Conflict of Interest Mitigation is not necessary. |
| --- |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |  |
|  | 1. PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. |  |

| o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. 2. Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. Titania confirms that no conflicts were identified from the applicable PCI disclosures. As such, no mitigation is necessary. |  |  |
| --- | --- | --- |
| D. SUBCONTRACTORS: |  |  |
|  | Titania, as a subcontractor to Deloitte, is not proposing any lower tiered subcontractors in pursuit of the FFE |  |
|  | opportunity. - PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; - An analysis of each Subcontractor’s mitigation strategy; and, - If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. - POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise. |  |
| E. CONTRACTOR INTEGRITY/MISCONDUCT: |  |  |
|  | The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors - ✓ False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and, ✓ Qui tam lawsuits or other administrative misconduct. The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate |  |
| and complete. If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission. Titania has had no violations related to the following:False Claims Act, Civil Monetary Penalties, Criminal investigations and/or indictments, and, Qui tam lawsuits or other administrative misconduct. Titania’s corporate information contained in the System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate, and complete. |  |  |

ATTACHMENT J.2

CONTRACTOR or OFFEROR BUSINESS ETHICS, CONFLICT OF INTEREST

AND COMPLIANCE PROGRAM REQUIREMENTS

(JAN 2019)

(Offeror/Contractor – In accorandance with Solicitation/Contract Section H.1, please include all of the following information contained herein (A. through E.) with your proposal submission or  during contract performance, as required.  Because all of the information to be submitted cannot be contained in this template, a Table of Contents shall be provided with your submission. Use of this actual template is not required.

This template is provided as a sample of the kind of information CMS has determined to be necessary for adequate analysis.  If the offeror/contractor uses its own template or form for business ethics, conflict of interest and compliance program information collection and disclosure, the offeror/contractor should ensure that, at a minimum, the information that would have otherwise been captured on this template is provided.

NAME OF OFFEROR/CONTRACTOR/SUBCONTRACTOR: 	DATE SUBMITTED:

TVAR Solutions 	August 22, 2019

SUBMISSION TYPE:

XX   Initial Submission for Offerors (Solicitation)     Revised Submission for Contractors (Post-award)

SOLICITATION #: RFP-CMS-191606 	CONTRACT #:

Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements:  FAR 3.10 and FAR 52.203-13, Contractor Code of Business Ethics and Conduct, identify “…policies and procedures for establishment of contractor codes of business ethics and conduct, and display of agency Office of Inspector General hotline posters.”  The following chart is provided to clarify FAR requirements under this contract:

Small Businesses OR

Commercial Item  	Large Businesses

Contracts with a  	Contracts

FAR 52.203-13 Requirements Applicability  	Contracts with a total 	total value  	(Excludes contracts for

(X = Applicable) 	value < $5 Million 	> $5 Million  	Commercial Items)

(See FAR 2.101 for 	with a total value  Definition of 	> $5 Million

Commercial Item)

COI DISCLOSURES 	X 	X 	X

PLAN FOR MONITORING/

REPORTING CONFLICTS OF INTEREST (Includes

Personal Conflict of Interests (PCI)).  Large Businesses 	X 	X 	X shall incorporate COI/PCI Monitoring/Reporting as part of its Compliance Program.

CODE OF CONDUCT 	Not Required 	X 	X

COMPLIANCE PROGRAM 	Not Required 	Not Required 	X

- DESCRIPTION OF CORPORATE AND ORGANIZATIONAL STRUCTURE:

Offerors/Contractors shall provide:

  - High level organizational charts that show the complete corporate organizational structure of the Offeror/Contractor, to include parent and affiliated (as defined in FAR 2.101) organizations, as applicable;

Refer to attached organizational chart.

  - Internal organization chart of the entity performing the work; and,

RedHat Professional Consulting Services will be performing the work. TVAR Solutions, LLC is a Value Added Reseller and will be providing the RedHat Professional Services consulting via our relationship with RedHat. All consultants are RedHat employees.

  - Narrative explanation of structure/ownership.

TVAR Solutions is a Limited Liability Company, State of Virginia

- DESCRIPTION OF ALL ACTUAL, POTENTIAL, AND/OR APPARENT COIs AND FINANCIAL INTERESTS/RELATIONSHIPS:

Offerors/Contractors shall provide the following: - COI COMPLIANCE PROCESS: Describe the COI oversight process including, but not limited to, how the contractor identifies and resolves COIs (See Section H.1). TVAR Solutions conducts an annual COI training and certification to detect potential conflicts of interest. We also review, on a case by case basis, relevant employees involved in the capture and bidding process for government contracts. - DISCLOSURE OF CONTRACTS THAT COULD POSE AN ACTUAL, POTENTIAL, AND/OR APPARENT COI: Disclose all current/active and known future non-foreign contracts that could give rise to an actual, potential, and/or apparent COI, for itself, its parent(s) and affiliate(s) (as defined in FAR 2.101), including potential subcontracts, using the table below: Prime Contractor or Subcontract or other Relationship ?; Name of Customer with which you are under contract.; Contract #; Period of Performance; Total Contract Value; Description of Supplies/ Services; *COI UA, BG and/or IO (See below); *COI Actual, Potential or Apparent; Explanation: See #4 below. * Describe whether any disclosed COI is an - Actual, - Potential, and/or - Apparent COI, and whether the Actual, Potential or Apparent conflict is either: - UA – Unequal Access, • BG – Biased Ground Rules, or - IO – Impaired Objectivity. (See Solicitation/Contract Section H.1 for definition of COI and explanation of UA, BG, IO) TVAR Solutions has not identified any active, past, or potential conflicts of interest. - FINANCIAL INTERESTS/RELATIONSHIPS: As defined in Section H.1., any organizational Financial Interests/Relationships that cause an actual, potential, and/or apparent UA, BG and/or IO conflict of interest shall be disclosed in sufficient detail for the Government’s independent analysis. Name of entity Description of *COI Explanation: with which you Financial (Yes/No) If answer is “No,” please have a Financial Interest or UA, BG provide explanation Interest / Relationship and/or IO why it’s not a conflict. Relationship. If yes, see # 4 below. • Asterisk information in B.2 above also applies to B.3. TVAR does not have any financial interests or relationships that would cause an actual, potential, and/or apparent UA, BG, and/or IO. - CONFLICT OF INTEREST MITIGATION (See Solicitation/Contract Section H.1.b for definition of “Mitigation”): For each actual, potential, and/or apparent UA, BG and/or IO conflicts of interest identified in B.2. or B.3. above, provide a proposed mitigation plan for Contracting Officer consideration, which will be incorporated into the contract if accepted. The mitigation plan shall include the following, at a minimum: - Description of the COI including whether it is actual, potential or apparent; - Rationale for identification of one (1) or more of the three (3) types of COIs (UA, BG and/or IO); c. Mitigation strategy for COI;

| - Time frames for resolving the COI; - Plan for monitoring COIs; and, - Plan for independent audit of COI mitigation (See H.1.e for audit requirements). Not applicable to TVAR Solutions. There are no identified COIs. |  |  |
| --- | --- | --- |
| C. PERSONAL CONFLICTS OF INTEREST (PCI) - See Solicitation/Contract Section H.1.b for definition |  |  |
|  | - PCI DISCLOSURES & ANALYSIS: PCI Financial Disclosure information shall be obtained from individuals in accordance with Solicitation/Contract H.1.d.2. The Offeror/Contractor shall ensure that the organization’s Compliance Officer has analyzed each PCI Financial Disclosure to determine whether actual, potential, and/or apparent PCIs exist. o Attachment J.3: Provided at Solicitation/Contract Attachment J.3. is a Contractor PCI Financial Disclosure Template (Template), to assist in gathering information from respondents. The Template also includes a section for the Compliance Officer to analyze disclosed PCI information. - Offerors/Contractors are not required to use the Template, but are required to gather the same information contained in the Template from employees. - Neither the completed Templates nor information gathered, shall be submitted/disclosed to the Government. - Mitigation Plan: Any required PCI mitigation strategies shall be disclosed with the required COI Mitigation Plan described in B.4 above. TVAR Solutions has collected the required information on the Personal Conflicts of Interest Financial Disclosure form. We have reviewed and can attest that there are no conflicts of interest that exist. |  |
| D. SUBCONTRACTORS: |  |  |
|  | 1. PRE-AWARD DISCLOSURE INFORMATION: The Prime Contractor/Offeror shall obtain from all of its proposed subcontractors’ “Contractor Business Ethics, Conflict of Interest and Compliance Program Requirements” information identified herein, in the same format as specified in this Attachment J.2 for inclusion in the Prime Contractor’s/Offeror’s proposal. Proprietary Subcontractor Information Submissions: Due to proprietary concerns, in some circumstances a Subcontractor may wish to withhold some of the information contained in J.2 from the Prime Contractor/Offeror. In these events, the Subcontractors may submit directly to the Government, proprietary information that cannot be disclosed to the Prime Contractor/Offeror. The Subcontractor shall submit the entire COI submission to the Government and a redacted version to the Prime Contractor/Offeror. These circumstances shall be extremely limited. The Prime Contractor/Offeror shall be responsible for conducting an analysis of each of its Subcontractors’ COI submissions (except for the redacted information that may have been disclosed to the Government) in order to ensure that the Subcontractor can perform services conflict-free. The Prime Contractor/Offeror shall include each of its Subcontractors’ analysis with its proposal. The Prime Contractor’s/Offeror’s analysis of each Subcontractor’s COI submission shall include: - Whether the Subcontractor responded to all of the COI submission criteria stated herein; TVAR has reviewed Red Hat’s OCI response and it addresses each of the components laid out in J-2. - A determination of whether an actual, potential and/or apparent UA, BG and/or IO COI has been, or must be, mitigated; After review of the Red Hat material, there does not appear to be any Conflict of Interest whatsoever. - An analysis of each Subcontractor’s mitigation strategy; and, Red Hat has a very thorough OCI plan and mitigation strategy that has been successfully employed for |  |
| many years. • If a COI must be mitigated, a recommendation to the Contracting Officer of the acceptability of the mitigation strategy. This does not apply as an OCI does not exist. 2. POST-AWARD DISCLOSURE INFORMATION: Pursuant to H.1, as applicable, the Prime Contractor shall obtain from its Subcontractors the required COI disclosures. The Prime Contractor shall conduct an analysis of each of its Subcontractors’ COI submissions as stated in D.1 above. The Prime Contractor shall include its analysis of each of its Subcontractors with the Prime’s COI submission to CMS. The Prime Contractor does not need to submit the underlying Subcontractor disclosures to CMS, unless the CMS Contracting Officer determines otherwise. |  |  |
| E. CONTRACTOR INTEGRITY/MISCONDUCT: |  |  |
|  | The Offeror or Contractor shall disclose all known violations and alleged acts, within the past five (5) years, related to the following for itself, its parent and affiliated companies (using the FAR 2.101 definition of affiliate), or subcontractors - " False Claims Act, - Civil Monetary Penalties, - Criminal investigations and/or indictments, and, " Qui tam lawsuits or other administrative misconduct. TVAR Solutions has had no known violations as it relates to the above. The Offeror/Contractor shall also disclose in its submission whether the information contained in System for Award Management (SAM) and the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate and complete. If it is not, all such information required herein, that is not reported in SAM or FAPIIS, shall be disclosed with this submission. TVAR Solutions is registered in SAM under DUNS 616208729. |  |

|  |  | 1320 Old Chain Bridge Road Suite 240 McLean, VA 22101 www.tvarsolutions.com Office: 703-635-3840 Fax: 703-635-3901 sales@tvarsolutions.com |  |
| --- | --- | --- | --- |
| Dave Saunders | Adam Fagan | Jose Castro | Chris Thoureen |
| President and CEO | EVP Sales & Strategy | VP Civilian Sales | VP Western Operations |
| dsaunders@tvarsolutions.com | afagan@tvarsolutions.com | jose.castro@tvarsolutions.com | cthoureen@tvarsolutions.com |
| Office: 703-635-3911 | Office: 703-635-3912 | Office: 703-635-3921 | Phone: 303-859-2525 |
| Cell: 703-405-0216 | Cell: 301-520-3302 | Cell: 571-228-2647 | Fax: 303-477-8835 |
|  | Field Sales | CMS | DISA West |
|  |  | FRB | System Integrators West |
|  |  | FTC SEC VA | United Launch Alliance |
| Chris Clifton | Chad Gavitt | Jim Rice | Julian Ramirez |
| Sr. Account Manager | Account Executive | Special Programs | Account Manager |
| chris.clifton@tvarsolutions.com | cgavitt@tvarsolutions.com | jrice@tvarsolutions.com | julian.ramirez@tvarsolutions.com |
| Office: 703-635-3908 | Office: 703-635-3928 | Cell: 301-325-1005 | Office: 703-635-3905 |
| Cell: 410-404-6335 | Cell: 301-473-2633 |  | Cell: 703-581-9399 |
| Agriculture Commerce | Army Education | DHS Biometrics | Marine Corps |
|  |  | DISA East | Navy |
| DARPA | EPA | DOD Intel |  |
| DCGS | Labor | Intelligence Commands |  |
| FEC | Peace Corps | NRO |  |
| GSA | OPM | NSA |  |
| HHS Interior National Archives NOAA U.S. Holocaust Memorial Museum USPS |  | STRATCOM |  |
| Hunter MacBain | Sam O'Daniel | Cris Musselwhite | Aaron Bradd |
| Account Manager | Account Manager | Sr. Account Manager | Account Manager |
| hmacbain@tvarsolutions.com | sodaniel@tvarsolutions.com | cmusselwhite@tvarsolutions.com | abradd@tvarsolutions.com |
| Cell: 484-744-3163 | Cell: 301-520-8445 | Cell: 843-616-4503 | Cell: 540-622-7572 |
| Air Force | DHS | DHA | Department of State |
|  | CBP | DOD Other | DHS |
|  | ICE | DFAS | CBP |
|  | TSA | DTRA | FEMA |
|  | USCG | DLA | USCIS |
|  | NASA | DCAA | USSS |
|  | SSA | Energy | FBI |
|  | Transportation |  | Justice Legislative OMB Treasury USAID US Courts |
| Doug Zellers | Spencer Emerson | Brendon Frederick | Emily Blythe |
| Customer Support Rep | Sales Support Associate | Associate Sales Engineer | Associate Sales Engineer |
| (Thoureen/Castro) | (Clifton) | (O'Daniel/Musselwhite) | (Gavitt/Rice) |
| doug.zellers@tvarsolutions.com | semerson@tvarsolutions.com | bfrederick@tvarsolutions.com | eblythe@tvarsolutions.com |
| Office: 703-635-3920 | Work: 703-615-3966 | Cell: 301-518-6037 | Office: 703-635-3927 |
| Cell: 240-477-0721 | Cell: 515-313-7307 |  | Cell: 850-865-6622 |
| Natalie Lane | Lauren Baird | Diane Griffin |  |
| Accounting and HR Manager | Marketing Manager | Security |  |
| nlane@tvarsolutions.com | lauren.baird@tvarsolutions.com | diane.griffin@tvarsolutions.com |  |
| Office: 703-635-3925 | Office: 703-635-3206 | Office: 410-381-8033 |  |
| Cell: 979-665-7373 Fax: 800-883-6049 | Cell: 571-243-9619 | Cell: 443-255-6621 |  |